Renton

# Agenda Item 4:  	 Review of experience gained and lessons learned in the implementation of AIDC

APANPIRG CONCLUSIONS AND AIDC IMPLEMENTATON STAUS IN APAC

(Presented by the Secretariat)

- INTRODUCTION

  - The 24th Meeting of the Asia/Pacific Air Navigation Planning and Implementation Regional Group (APANPIRG/24) was held in Bangkok, Thailand, from 24 – 26 June 2013.

  - The 25th Meeting of Asia/Pacific Air Navigation Planning and implementation Regional Group (APANPIRG/25) was held in Kuala Lumpur, Malaysia, from 8-11 September 2014.

  - This paper introduces AIDC related Conclusions arising from APANPIRG/24 and APANPIRG/25, and briefly discusses other issues impacting upon the effectiveness of AIDC messaging in the Asia/Pacific Region.

- DISCUSSION

  - ATM/SG/1 considered and broadly discussed a Draft Conclusion regarding AIDC messaging.  The proposal had originated at the Combined SAIOCG/3 and SEACG/20 meeting, and included five messages which States should implement.  APANPIRG/24 subsequently agreed to the following Conclusion:

Conclusion 24/17 - AIDC Implementation

Recognizing that States implementing AIDC messaging may be doing so without previous knowledge or experience, and significant safety, ATC capacity and workload benefits arise from implementation of an appropriately selected initial suite of AIDC messages;

States should:

- engage as soon as possible in AIDC trials to develop knowledge and address any related ATM or communications system issues;

- implement operational AIDC messaging as a matter of priority, in accordance with APANPIRG Conclusion 19/19; and

- implement as far as practicable, the AIDC messages Advanced Boundary Information (ABI), Coordinate Estimate (EST), Acceptance (ACP), Transfer of Control (TOC) and Assumption of Control (AOC).

  - Other recommendations identified by the SAIOACG and SEACG Surveillance (SUR) Small Working Groups (SWG) included the following:

States with overlapping surveillance coverage should implement direct speech circuit to allow tactical coordination between surveillance controllers, in addition to AIDC, instead of relaying the information.

  - RASMAG/18 had discussed the analysis of Large Height Deviation (LHD) hotspots in the Asia/Pacific Region, noting that Category E LHDs (ATC to ATC transfer errors as a result of human factors issues) formed a significant portion of the total reports.  Stemming from this analysis there appeared to be an urgent need for prioritization of AIDC implementation as a risk mitigation measure at a number of interface hotspots.  The following Conclusion was subsequently adopted by APANPIRG/24:

APANPIRG Conclusion 24/27 - Prioritization of AIDC Implementation to 		Address LHDs

Considering that ATS Inter-facility Data Communications (AIDC) is an important means of minimizing Large Height Deviations (LHD), Asia/Pacific States should support the expedition of AIDC through collaborative projects at the following significant LHD interface areas:

- Indonesia: between Jakarta and Chennai/Ujung Pandang/Brisbane/Melbourne FIRs;

- India: between Chennai and Kuala Lumpur FIRs;

- Philippines: between Manila and Fukuoka/Taibei/Hong Kong/Ho Chi Minh/Singapore/Kota Kinabalu/ Ujung Pandang FIRs; and

- China: between –

  - Urumqi and Lahore FIRs; and

  - Beijing and Ulaan Baatar FIRs.

2.4                  The CNS SG/18 meeting reviewed and endorsed the latest draft of the Pan Regional APAC/NAT AIDC ICD (Version 0.91). Later Version 0.92 was issued as outcome of Teleconference on 6 August 2014 which is provided in WP09, Appendix O. The ICD was initially developed based on the APAC AIDC ICD Version 3.0 and NAT AIDC ICD Version 1.3.0.   It was anticipated that the ICD would likely be adopted by IMG in NAT Region in November 2014 then get NAT SPG agreement through correspondence by the end of 2014.  In view of the foregoing, the meeting adopted the draft Conclusion 18/12 endorsed by CNS SG/18 meeting and ATM SG/2 meeting:

Conclusion APANPIRG 25/35 – Adoption of Pan Regional ICD for AIDC

That, the Pan Regional ICD for AIDC provided in APANPIRG/25/WP09, 
Appendix O, be adopted as Version 1.0 serving as regional guidance for AIDC implementation in the APAC and NAT Regions.

2.5	Considering the tasks given by NAT SPG through Conclusion 48/28 and APANPIRG through Conclusion 23/20 being completed once the PAN regional ICD for AIDC is adopted by both the regions, the CNS SG/18 meeting agreed that IRAIDC Task Force be dissolved after adoption of the Version 1 of PAN Inter-regional ICD for AIDC by NAT SPG. Accordingly the meeting made the following Decision:

Decision APANPIRG 25/36 – Dissolving Inter-regional AIDC Task Force

That, once Version 1 of the PAN Inter-regional ICD for AIDC is adopted by both APAC and NAT Regions, the Inter-regional AIDC Task Force established through  NAT SPG Conclusion 48/28 and APANPIRG Conclusion 23/20 be dissolved.

2.6 	Noting APANPIRG Conclusion 24/17: AIDC Implementation and Conclusion 24/27: Prioritization of AIDC Implementation to Address LHDs, and the continued incidence of LHDs in the BOB and SCS area, the CNS SG/18 meeting agreed on the terms of reference of an AIDC implementation task force to solve identified problems in an effective manner in the short term  and support the achievement of AIDC-related regional targets (phase 1 target for 2015 and prepare implementation of phase 2 target for 2018 as far as practicable) in the mid-term.

2.7	             The ATM/SG/2 meeting also noted that it would be beneficial to form a short-term AIDC Implementation Task Force that focused on the South China Sea (SCS) and Bay of Bengal (BOB) and endorsed the following RASMAG Draft Conclusion 19/4: Asia/Pacific AIDC Implementation Task Force.

2.8	The meeting adopted the draft Decision 18/3 endorsed by CNS/SG 18 and ATM SG/2 meetings:

Decision APANPIRG 25/37 – AIDC Implementation Task Force

That, the AIDC Implementation Task Force be established with Terms of Reference provided in APANPIRG/25/WP09, Appendix D.

2.9	             The meeting was informed that a SIP AIDC Seminar was scheduled for 28-31 October 2014 where an action plan on current issues may be identified and progressed, including those issues linked with interfaces between AIDC and OLDI-based implementations.

2.10   	           Given the need to minimize the implementation issues with AIDC, the CNS SG/18 meeting noted that involved stakeholders would have to plan their activities concurrently and exchange and coordinate their plan and modalities bilaterally with concerned Administrations to achieve harmonious AIDC implementation in the Region. Bilateral implementation of the PAN Regional ICD would require strict bilateral agreements or Memorandum of Understanding (MOU) on AIDC arrangements and synchronization of technology refresh cycles and maintaining backward compatibility of the automation systems for smooth exchange of AIDC messages. In view of the foregoing, the CNS SG/18 meeting formulated the draft Conclusion which was adopted by the meeting:

Conclusion APANPIRG 25/38 – Harmonization for AIDC Implementation

That, States/Administrations in the APAC Region be urged to share their implementation plans and experiences with concerned States for an expeditious AIDC implementation in a harmonized and timely manner.

2.11	In connection with conclusion 18/12 about adoption of Pan Regional ICD for AIDC and conclusion 18/8 about harmonization for AIDC Implementation, India expressed its concern over the operational issues in the implementation of AIDC with MID/EAST and East African Region. APANPIRG/25 noted that ICAO may consider resolving the inter-regional issues as has been achieved in the case of APAC and NAT Region.

  - The AIDC implementation status in the Asia/Pacific Region is appended at Attachment A. The implementation status of AIDC updated by CNS SG/18 is provided in the Attachment B to this paper.

- ACTION BY THE MEETING

  - The meeting is invited to note the information contained in this paper; and

  - The meeting is requested to further update the information contained in the Attachment B to this paper.

_ _ _ _ _ _ _ _ _ _ _ _

ATTACHMENT A

AIDC IMPLEMENTATION STATUS IN THE APAC REGION

| Country Administration /Country Administration | ATS Unit A | ATS Unit B (Counterpart) | Remark: Date of implementation |
| --- | --- | --- | --- |
| Australia | Brisbane | Melbourne |  |
| Australia/New Zealand | Brisbane | Auckland |  |
| Australia/New Zealand | Melbourne | Auckland |  |
| Australia/Fiji | Brisbane | Nadi (Oceanic) |  |
| Australia/Mauritius | Melbourne | Mauritius |  |
| Australia/South Africa | Melbourne | Johannesburg |  |
| Australia/USA | Brisbane | Oakland |  |
| Australia/Indonesia | Brisbane | Ujung Pandang | Undergoing operational trial from May 2013 |
| China | Sanya | Hong Kong | 8 Feb. 2007 |
|  | Hong Kong | Taipei | 12 Nov. 2012 |
|  | Guangzhou | Nanning |  |
|  | Guangzhou | Zhanjiang |  |
|  | Guangzhou | Zhuhai |  |
|  | Nanning | Kunming | 2011 |
|  | Nanning | Guiyang | 2011 |
|  | Nanning | Zhanjiang | 2011 |
|  | Zhanjiang | Haikou |  |
|  | Chengdu | Chongqing | 2011 |
|  | Chengdu | Guiyang | 2011 |
|  | Guiyang | Chongqing | 2011 |
|  | Guiyang | Kunming | 2011 |
| Fiji/USA | Nadi | Oakland |  |
| India |  |  | Being implemented at all ATCC plus 32 Aerodromes |
| India/Pakistan | Mumbai | Karachi | Under Trial |
| Japan/USA | Fukuoka ATM Center | Oakland ARTCC |  |
|  | Fukuoka ATM | Anchorage ARTCC |  |
| Japan/Republic of Korea | Tokyo ACC | Incheon ACC |  |
|  | Fukuoka ACC | Incheon ACC |  |
| Japan/Taipei, China | Fukuoka ACC | Taipei ACC | March 2012 |
|  | Naha ACC | Taipei ACC |  |
| Malaysia | Kota Kinabalu | Kuching |  |
| New Zealand/Fiji | Auckland | Nadi (Oceanic) |  |
| New Zealand/USA | Auckland | Oakland |  |
| New Zealand/France | Auckland | Tahiti |  |
| Pakistan | Karachi | Lahore |  |

SOME AIDC CIRCUITS BEING PLANNED AND/OR UNDER TRIAL ARE LISTED FOLLOWS:

| Country Administration /Country Administration | ATS Unit A | ATS Unit B (Counterpart) | Remark: Date of implementation |
| --- | --- | --- | --- |
| Bangladesh | Dhaka | Chittagong Dhaka | System being updated |
|  | Dhaka | Sylhet |  |
| China/Republic of Korea | Qingdao | Incheon | Planned for 2013 |
| DPR. Korea | Pyongyang | Adjacent ACCs | Being planned |
| Indonesia/Australia | Makassar | Brisbane | On-going trial |
| Malaysia | Kuala Lumpur | With adjacent ATS Units | By end of 2013 |
| Maldives | Male | With neighboring ACCs | ATM system software already upgraded to support AIDC |
| Maldives/Sri Lanka | Male | Colombo | Planned for 2013 |
| Mongolia | Ulaanbaatar | With China (AIDC) and Russia (OLDI) | ATM supports OLDI and AIDC discussion with the concerned for implementation |
| Myanmar | Yangon | All adjacent ATS units | ATM system is ready in 2013 |
| Philippines | Manila | Fukuoka ATM | Planned for 2015 |
| Thailand | Bangkok |  | Together with ATM system upgrades |
| Viet Nam |  |  | Trial conducted in 2012, implementation planned for 2013 |

_ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _

ATTACHMENT B

ATN/AMHS/AIDC Implementation Status in the APAC Region

| State/Organization | ATN G/G Boundary Intermediate System (BIS) Router/AMHS | AMHS Vendors Selected | AIDC | ATM System selected to support AIDC and Associated ICD (Implementation Status of the Basic 5 message set supported) | Remarks |
| --- | --- | --- | --- | --- | --- |
| AFGHANISTAN |  |  |  |  |  |
| AUSTRALIA | ATN tests were conducted. BIS Router and Backbone BIS Router and AMHS implemented. 64 kbps IPLC established with Fiji. Basic AMHS circuit will be commissioned in September 2014; Another basic AMHS circuit planned for operational in Feb. 2015. The connectivity will be provided by CAAS’s VPN. | COMSOFT | AFTN based AIDC Implemented between Brisbane and Melbourne, Auckland, Nadi and Auckland; Implemented between Melbourne and Johannesburg; AIDC is also in use between Melbourne and Mauritius; Operational trial between Brisbane and Ujung Pandang since May 2013. |  |  |
| BANGLADESH | Bangladesh has already installed ATN/AMHS at Dhaka. Commissioning & SAT Completed in March 2013. Official correspondences are going on for the ATN/AMHS link between Dhaka and Mumbai. BIS Router and AMHS installed in 2011. | COMSOFT | AIDC between Dhaka and Chittagong Dhaka and Sylhet planned for 2013. |  |  |
| BHUTAN | ATN BIS Router and UA service planned for 2011. |  |  |  |  |
| BRUNEI DARUSSALAM | ATN BIS Router planned for 2012 and AMHS planned for 2012 |  |  |  |  |
| CAMBODIA | BIS Router and AMHS installed. Cambodia (CATS) AMHS connected with Bangkok via VSAT IP link on 10 December 2013 | AVITECH | AIDC function and capability made available. Ready for testing with neighbors ATS Facilities since May 2014. |  |  |
| CHINA | ATN Router and AMHS including NCC deployed in 2008 which is being upgraded to support ATN/IPS with target date of completion in December 2013. Tripartite BBIS trial completed with Bangkok and Hong Kong, China in Jan. 2003. ATN trial with Hong Kong using XOT over internet conducted in 2006, Further trials conducted in 2009. Plan for ATN/AMHS implementation with Hong Kong, China (2013). AMHS/ATN technical tests with Macau completed in 2009. Plan for ATN/AMHS implementation with Macau, China (2013). ATN/AMHS circuit with ROK put into operational use since June 2011. ATN/AMHS tests with India started from March 2011 using 64 Kbps landline. ATN and AMHS technical trial with Mongolia is TBD. Connection tests with Thailand is 2014 Connection tests with Nepal in 2014. | IN-HOUSE (Aero-Info Technologies Co., Ltd) | AIDC between some of ACCs within China has been implemented. AIDC between several other ACCs are being implemented. AIDC between Sanya and Hong Kong put in to operational use since 8 Feb 2007. AIDC between Qingdao and Incheon planned for 2013; Implemented between: Guangzhou with Nanning/Zhanjiang/Zhuhai; Nanning and Kunming/Guiyang/Zhanjiang in 2011; Zhanjiang/Haikou; Chengdu and Chongqing/Guiyang in 2011; Guiyang and Chongqing/Kunming in 2011; |  |  |
| HONG KONG, CHINA | Preliminary ATN/AMHS technical trials with China (Beijing) using VPN over Internet connection in 2006. Operational AMHS and BIS router accepted in July2009. ATN/AMHS circuit with Macao put into operation use in Dec. 2009. ATN/AMHS interoperability tests with other adjacent communications centres commenced in late 2009, viz Taibei (2009), Thailand (2012), Japan ( (Planned Q3/2016), Philippines (Planned Q2/2015) and Viet Nam (Planned Q4/2014) Plan for ATN/AMHS implementation with China (Beijing) (2014) and Thailand (Q2 2014). | COMSOFT | AFTN-based AIDC with Sanya put into operational use in Feb 2007. AIDC trial with other adjacent ATS authorities for new ATC system to be commissioned by 2013. AIDC technical trial with Taibei conducted in 2010 and completed in 2012 and put into operational use in Nov. 2012. | Raytheon ATM system Support AIDC ICD Version 3 from end of 2015 |  |
| MACAO, CHINA | ATN/AMHS interoperability test with Beijing commenced in March 2009. ATN/AMHS circuit with Hong Kong put into operational use in end Dec. 2009. | COMSOFT |  |  |  |
| COOK ISLANDS |  |  |  |  |  |
| DEMOCRATIC PEOPLE’S REPUBLIC OF KOREA | The ATN BIS Router and AMHS planned for in 2011. |  | With neighboring ACCs to be implemented TBD |  |  |
| FIJI ISLANDS | ATN BIS Router and AMHS implemented | COMSOFT | AFTN based AIDC implemented between Nadi/ Brisbane, Auckland and Oakland. | - Support and implemented AIDC messaging: ABI, EST, CPL, CDN, ACP, TOC, AOC with all three centers - AIDC ICD version 2.0 implemented with Auckland and Oakland. - AIDC ICD Version 1.0 implemented with Brisbane |  |
| FRANCE (French Polynesia Tahiti) |  |  | Implementation of limited message sets with adjacent centres under discussion. |  |  |
| INDIA | MUMBAI – SINGAPORE – BBIS – Circuit Implemented MUMBAI – PAKISTAN – BIS – Initial Operational Trial Completed MUMBAI – CHINA – Under operational trials MUMBAI – OMAN – BIS - Presently AFTN over TCP/IP MUMBAI – THAILAND – BBIS - Initial Operational Trials completed. MUMBAI AMHS – Commissioned in APRIL 2011 | COMSOFT | * Major Indian airports and ATC centres have integrated ATS Automation Systems having AIDC capability. AIDC Trials are under among all Area Control Centres and other 32 Aerodromes within India. AIDC Trials are planned with Kuala Lumpur (Malaysia), Karachi (Pakistan) and Muscat (Oman), depending on the resolving of technical issues. |  |  |
| INDONESIA | ATN BIS Router and AMHS planned for trial in 2009. Trial with Singapore planned. ATNBIS Router and AMHS are still ongoing trial with Singapore planned to complete by 2012. (Part D: AMHS Commission) | ELSA | Brisbane and Makassar in planned in June 2009. Makasar and Brisbane is still ongoing trial AIDC, planned operational in 2011 |  |  |
| JAPAN | ATN BBIS router and AMHS installed at 2000. Connection tests with USA 2000 - 2004 and put into operational use in 2005. ATN BBIS router (to apply to Dual Stack) and AMHS (to upgrade in 2015. The connection test with each country which is not currently connecting is started after update. | NEC | AIDC implemented between Fukuoka ATMC and Oakland ARTCC in 1998. AIDC implemented between Fukuoka ATMC and Anchorage ARTCC in 2005. AIDC implemented between Tokyo ACC/Fukuoka ACC and Incheon ACC in 2010. AIDC implemented between Fukuoka ACC/Naha ACC and Taibei ACC in 2012. AIDC between Fukuoka ACC and Shanghai ACC planned for TBD. |  |  |
| KIRIBATI |  |  |  |  |  |
| LAO PDR | ATN BIS Router and AMHS completed planned for implementation with Bangkok in 2010. | THALES | AIDC with Bangkok planned for 2010. |  |  |
| MALAYSIA | ATN BIS Router completed 2007. AMHS planned in 2012. | FREQUENTIS | AFTN AIDC planned with Bangkok ACC – TBD. AIDC between Kuching and KK FIR already implemented. For Kuala Lumpur FIR, will be implemented by end of 2013. |  |  |
| MALDIVES | Planned for 2015 as existing AFTN was upgraded recently to make it compatible with protocols of interconnected AMHS systems and the flight plan format 12. |  | System is AIDC ready. Trials with neighbouring ACC’s planned for 4th quarter of 2013. |  |  |
| MARSHALL ISLANDS |  |  |  |  |  |
| MICRONESIA (EDERATED STATES OF) |  |  |  |  |  |
| Chuuk |  |  |  |  |  |
| Kosrae |  |  |  |  |  |
| Pohnpei |  |  |  |  |  |
| Yap |  |  |  |  |  |
| MONGOLIA | AMHS/AFTN gateway is implemented in first quarter of 2012. ATNBIS router will be implemented in 2013. Coordinating with China on ATN/AMHS connection technical trial target date TBD. |  | ATM automation system supports AIDS and OLDI. Coordinating with Russia on OLDI connection in target date TBD. Coordinating with China on AIDC connection technical trial target date TBD. |  |  |
| MYANMAR | AMHS including ATFTN/AMHS gateway implemented in Nov. 2011 | THALES | Plan to support AIDC to the ATM automation system in 2014 |  |  |
| NAURU |  |  |  |  |  |
| NEPAL | BIS Router and AMHS commissioned with Kathmandu Mumbai circuit on 2 June 2014. | COMSOFT | AIDC between Kathmandu and Beijing and KTM-BBN and KTM-CCU planned for 2015 |  |  |
| NEW CALEDONIA | New router and AMHS planned at the end of 2013 with Nadi |  |  |  |  |
| NEW ZEALAND | Some external AMHS connections 2014. | COMSOFT | AIDC implemented between New Zealand, Australia, Fiji, Tahiti, Chile and USA. |  |  |
| PAKISTAN | ATN/AMHS considered as Phase II implemented since 2010. | COMSOFT | Implemented between Karachi and Lahore ACCs Plan to implement AIDC with Mumbai and Muscat for December 2010 |  | Existing Radar system being upgraded. |
| PAPUA NEW GUINEA | Plans to create a newly duplicated digital communications line connecting with existing and new sites and replacing AFTN switch with a AMHS before 2015 |  | Implemented with Australia in April 2011 |  |  |
| PHILIPPINES | ATN G/G BIS Router/AMHS installed in 2006. Pending AMHS Interoperability tests moved to Q3/2015 both for Singapore and Hong Kong. AMHS trials with Singapore by end 2012 and Hong Kong planned in 2012. | COMSOFT | Planned for 2013. |  |  |
| REPUBLIC OF KOREA | ATN/AMHS circuit with China put into operational use in June 2011. ATN/AMHS test with Japan to be conducted | SAMSUNG | AFTN based AIDC implemented between ACC and Fukuoka ATMC. AIDC between Incheon and Qingdao to be implemented. |  |  |
| SINGAPORE | AMHS implemented. ATN/AMHS circuit with India put into operational use in March 2011. ATN/AMHS circuit with UK put into operational use in March 2012. On-going ATN/AMHS trial with Thailand and Indonesia planned to complete by end 2014. | COMSOFT | AFTN based AIDC Version 1 (partial set) implemented with Vietnam in 2014. | LORADS III - AIDC Full set |  |
| SRI LANKA | ATN BIS Router Planned for 2013. AMHS (Domestic) and AMHS/AFTN Gateway implemented by Oct. 2011. Mumbai testing during Q3/Q4 2014 operational in Nov. 2014; Singapore testing in Q4 214 operational in Dec. 2014; Male testing in Q2 2015 operational date TBD. | IDS | Trials with Male’ planned in 2013. |  |  |
| THAILAND | BBIS/BIS Routers already implemented. AMHS has been implemented in July 2011. Trial with other BBIS States; Singapore, India, Hong Kong China and Italy are ongoing. Pre-operational test (POT) with India and Singapore in 2013, with Hong Kong China in May 2014, with Italy in August 2014, with Laos PDR and Malaysia over VSAT IP link conducted in 2014. Inter-Operability Test (IOT) with Bangladesh in May 2014, with Beijing China planned for 2014 and with Vietnam and Myanmar planned for 2015. Connected with Cambodia (CATS) AMHS on 10 December 2013 over VSAT IP link; Established new CLNP 64 Kbps link with AAI In June 2013 following successful IOT; Established CLNP 64 Kbps link with CAAS in July 2013 following successful IOT. Operational the AMHS service with target date within Q4 2014; Established CLNP 64Kbps with Hong Kong China CAD in May 2014, POT is scheduled for Q2 2014. | IN-HOUSE/ IDS | AIDC capability to be implemented with the new ATM system. Agreement on AIDC connectivity with neighboring countries to be discussed. | ATM system Thales is being implemented with planned completion in November 2015. AIDC feature is based on APAC AFTN AIDC ICD v.3 and can support ABI, EST, ACP, TOC, AOC messages. |  |
| TONGA | AMHS planned for 2008. The provider is linked to the New Zealand AFTN |  |  |  | CPDLC and ADS-C is not considered for lower airspace |
| UNITED STATES | AMHS implemented. (Salt Lake City & Atlanta) | IN-HOUSE | AFTN based AIDC implemented. |  |  |
| VANUATU |  |  |  |  |  |
| VIET NAM | BIS Routers planned for 2009. ATN/AMHS trial in 2010 and operation in 2012. ATN BIS Router AMHS in 2013 | IN-HOUSE | AFTN based AIDC implemented in 2009. Trial for ATN based AIDC planned in 2010. Trial for AIDC in 2012. Plan to implement in 2013 |  |  |

# Footnotes

APANPIRG/19, Bangkok, Thailand, 1 – 5 September 2008, agreed to Conclusion 19/19: That, States be urged to expedite implementation of AIDC between neighbouring ATS facilities in accordance with the Regional Air Navigation Plan and the Asia/Pacific AIDC ICD.

# Text boxes

International Civil Aviation Organization

SPECIAL IMPLEMENTATION PROJECT (SIP) ON ASBU B0-FIACE

AN ATS INTER-FACILITY DATA COMMUNICATION AIDC IMPLEMENTATION SEMINAR

Bangkok, Thailand, 28 – 31 October 2014