Aeronautical Communications Panel (ACP)

Working Group Internet Protocol Suite (IPS)

Fifth meeting (Bangkok, Thailand), 14 – 18 January 2008

Summary

This paper presents the current work program of WG-I with the view to complete the relevant tasks agreed at ACP/1.

1		Introduction

1.1		At ACP/1 details on the work of WG IPS, as reproduced in Appendix 1, were agreed.  Activities related to the completion of ICAO material were placed on the work program of WG-I.  The work program was amended by the ANC to align with the ICAO 2008 – 2010 budget and Business plan.  As a result the VoIP work has been deferred.  Guidance material on VoIP will reference EUROCAE WG-67.

1.2		The work program for WG-I is specified in the ACP/1 report.  Considering the timeframe of the WG and the goals achievable within that timeframe, the group will prioritize accommodation of applications that have already been implemented within the ATN/OSI.

1.3		The main goal of WG-I is to develop ICAO material that would enable implementation of the ATN, solely based on the IPS.  In this activity, due account needs to be given to ongoing implementation in some regions or countries of ATN/OSI material. However, to the extent possible, implementation of ATN/IPS material should be promoted.

2.		Main areas of activities in WG-I

2.1		The main area of work for WG-I is development of the Manual for the ATN using IPS standards and protocols (Doc 9896), including  detailed technical specifications, guidance material for the implementation of the ATN/IPS, as well as development of application material which allows for implementing current applications using the IPS protocols.

2.1.1		The development of application material will focus on the development of material which supports the transfer of already existing ATN/OSI applications to the ATN/IPS.

2.2		WG-I’s primary objective is the development of the ATN/IPS “Network” that will facilitate easy development and implementation of applications on top, by the sub-regional, regional or global user communities and ICAO Standardization Panels.  The WG shares the opinion that developing global applications in a manner similar to AMHS/OSI and AIDC/OSI, tightly knit with the underlying network protocols may be a sub-optimal approach, because of reasons such as the following:

- A large, time and resource intensive task, not properly broken down, takes too much time to develop.

- A relatively limited community of people involved in the development of the total package, including networking aspects as well as operational aspects.

- A top-down approach does not facilitate flexibility at the top (application) level.

2.3		In addition to supporting AMHS over IP, the group advocates investigating an IETF messaging solution for ATSMHS, for instance using the SMTP.  However within the current timeframe, the WG cannot accommodate this task.  The WG recommends that the upcoming WG-W in March 2008 address this issue.

2.4		The OSI (Doc 9705) based AIDC solution however, is not being accommodated directly by the WG as it has not been implemented anywhere.  Alternative approaches are proposed in the material being developed by the WG.

2.5		 The development of the Manual for the ATN using IPS standards and protocols (Doc 9896) is well underway and is expected to be completed by the end of 2008.

2.5.1		Still outstanding is the development of material on IPv6 addressing. At the timing of the ATN/IPS SARPs becoming applicable (November 2008) an addressing scheme should be in place. Therefore, a request for aeronautical IPv6 addresses will be forwarded to the relevant authorities without delay.

2.5.2		The current identification of AS numbers, taken from the block 64512-65534 reserved for private use should be carefully reconsidered with the view to use public 32 bit AS numbers.  A request for an aeronautical block of AS numbers will be forwarded to the relevant authorities at the same time as the request for aeronautical IPv6 addresses..

2.5.3		IPS Mobility being a global issue, is described in the material being developed by the WG.  Security protocols are identified and will be described in a toolbox like approach.

2.5.4		VoIP implementations are already ongoing.  Doc 9896 will reference as appropriate the work of EUROCAE WG-67.

2.6		If IPS is to be introduced in the air-to-ground, using A/G datalink systems, then current A/G SARPs may need to be amended .  This item is not within the scope of current work undertaken by this WG.  In such an activity, and taking into consideration current implementations of air-ground datalinks, due account would have to be given to implementing dual-stack, preferably in the ground stations.  Taking into account the open nature of the radio link in the air-ground data link systems, implementation of security mechanisms is considered to be a requirement.

3.	Task list

APPENDIX 1

Major task 1: 	Expected outcome -- Implementation of ATN/IPS

Output:		Draft set of SARPs 					30 November 2008(	WG-I

Manual for the ATN using IPS standards and 	30 November 2008	WG-I

protocols (Doc 9896), Part I, Detailed Technical Specifications

a.	Networking protocols

b.	Mobility protocols

c.	Security protocols

d.	VoIP material (references)

Manual for the ATN using IPS standards and 	30 November 2008	WG-I

protocols (Doc 9896), Part II, IPS Applications

(in the preface of this part of the manual, there should be

a pointer indicating that applications may also be described elsewhere)

a.	A/G	applications

b.	ATSMHS

c.	AIDC (by referencing OLDI/FMTP as an example)

Manual for the ATN using IPS standards and 	30 November 2008	WG-I

protocols (Doc 9896), Part III, Guidance Material

a.	Autonomous System numbering

b.	IPv6 addressing plan

c.	Security protocols

d.	Policy management

e.	Transition guidance

f.	VoIP references.

ICAO material on Voice over Internet Protocol (VoIP)

a.	Draft SARPs (if required)			30 November 2009(	WG-I

# Footnotes

( Applicability date of SARPs.