APPENDIX B

PROPOSED UPDATE TO THE ACP WORK PROGRAMME

Major task 1: 	Expected outcome -- Implementation of ATN/IPS

Output:		Implementation manual (guidance material)		Q4 2013		WG-I

a.	Autonomous System numbering

b.	IPv6 addressing plan

c.	Security protocols

Policy management

Key exchange

d.	Transition guidance

Major task 2:	Development of Standards for Future Communication Infrastructure.

Output:		SARPS and Guidance Material Development	 on Airport Surface Communications												New WG-S

Establish new WG for the development of SARPs and Guidance Material for Airport Surface Communication

Additional activities as required.

Output:	Monitor developments related to LDACS and Future Satellite Communications and react accordingly.							All

Output:	Review and approve Communications Roadmaps in advance of ANC/21

June 2012	All

Output:		Evaluate new requirements framework for FCI, ie: CoS, QoS, etc.											Ongoing	All

Output:		Support for UASSG

- Develop operational requirements for C2 and ATS comms in coop with UASSG

As Nominated     2017

- Develop technical provisions for RPA communications capability

As Nominated     2017

Output:		Investigate improvements to the SELCAL system												          Q4 2013Ongoing	All

Major task 3: 	Expected outcome:	Maintenance of SARPs and guidance material for communication systems.

Output:		Manual on detailed technical specifications for AMS(R)S

a.	Validate SwiftBroadband System as an additional sub-network for aeronautical safety satellite communications and develop provisions as appropriate.

Q2 2014		WG-M

Manual on detailed technical specifications for ATN/OSI

a.	Finalise transition of Doc. 9705 to Doc. 9880	Q2 2013		WG-M

b.	Complete protected mode FIS/ADS-C	Awaiting input from industry

c. 	Security Provisions			Q3 2013		WG-M

SARPs and Manuals on VDL-2

- Development of second edition with provisions for multi-frequency operaton

Q3 2012		WG-M

Maintain VDL Mode 4 SARPS and Manuals		On-Going		WG-M

Maintain UAT SARPS and Manuals			On-Going		WG-M

Maintain Document 9896 (ATN/IPS Manual)		On-Going		WG-M

Output:		Search for redundant or outdated SARPs and material in manuals

- Update Annex 10 provisions 		Q4 2012	WG-M/WG-F

Major task4:	Expected outcome:	Spectrum allocation satisfying aviation  needs.

Output:		ICAO position for WRC-12

a.	Technical material to support ICAO position	January 2012		WG-F

b.	Regulatory material to support ICAO position 	January 2012		WG-F

c.	Technical/Regulatory material for submission to regional

telecommunication organizations (ongoing until WRC-12)

November 2011		WG-F

Output:		ICAO position for WRC-16

a.	Deveop ICAO Position				December 2012		WG-F			b.	Technical material to support ICAO position	January 2016		WG-F

c.	Regulatory material to support ICAO position 	January 2016		WG-F

d.	Technical/Regulatory material for submission to regional

telecommunication organizations (ongoing until WRC-16)

September 2015		WG-F

Updating RF policy handbook (Doc. 9718)		Ongoing 	   	WG-F

- Develop Part II of RF Policy Handbook		Q3 2012

Increasing support and awareness for international

civil aviation requirements for WRCs			Ongoing		WG-F

Studies related to harmful interference from non-aeronautical services (ITU, RTO)

Ongoing	WG-F

Note. — Dates identified in this section indicate foreseen completion of activities for ACP, unless otherwise specified (e.g. applicability dates of SARPs).

# Footnotes

With exception of Doc 9705 Sub-Volume II, Ch II (ADS-C) which is dependent on input from the OPLINKP.