SADIS

MANAGEMENT REPORT

2009-2010

SADIS Provider State / WAFC London Provider State

9 March 2010

FOREWORD

- In the final report of the SADISOPSG/2, Paragraph 2.10 and Conclusion 2/3 placed the following action on the United Kingdom as the Provider State of SADIS.

- ‘In order to extend the future annual reviews of the operational efficacy of the SADIS in step with the increase in SADIS VSAT installations, it was agreed that:

  - ICAO should solicit the opinion of user States/users prior to each SADISOPSG meeting and report on the results to the group; and

  - The service provider should be requested to provide annual Management reports prior to each SADIS meeting.

- This management report by the United Kingdom attempts to meet this requirement.  Diagrams and other relevant documents (or document references) are included in a series of Annexes to the report.

- A summary of the year’s main events is provided at the beginning of the report.  Further detail is given in the individual sections or in working papers and information papers to be presented at SADISOPSG/15.

Chris Tyson

SADIS Manager

UK Met Office

WAFC London

9 March 2010

EXECUTIVE SUMMARY: YEAR 2009 TO 2010

- The SADIS 2G ground segment underwent a substantial hardware refresh, as endorsed by SADISOPSG/14. The refresh was completed by 11th December 2009, and provided the benefits of a simplified topology and pre-purchase of ‘cold’ spares.

- In line with SADISOPSG Conclusion 13/19 and a general Met Office policy of migration to virtual servers, the SADIS FTP service enhancement, known as ‘Phase 1’, was deemed operational in April 2009.

- A Project was formally established with the aim of delivering the ‘Phase 2’ enhancement to the SADIS FTP service to establish a secure version in order to meet the requirements of ICAO Doc 9855 - Guidelines on the Use of the Public Internet for Aeronautical Applications. Delivery is expected in November 2010.

- WAFS Aviation GRIB2 was made available on the SADIS FTP service from 2nd March 2010, including the provision of icing, turbulence and CB data for trial and evaluation purposes only.

- The SADIS Gateway team at NATS has completed installation of an ISDN connection to the SADIS satellite uplink station at Whitehill, and continues with the testing of the ISDN connection between the National Weather Service Telecommunications Gateway (NWSTG) and NATS.  Once operational, the ISCS data feed from NWSTG will provide a fully resilient data backup service for SADIS in the event that the Met Office in Exeter experiences an outage.  The service is expected to be operational by SADISOPGS/15, and further information will be provided at that meeting.

- The SADIS FTP bandwidth between Exeter and the Met Office’s Internet Service Provider was increased (31st January 2010) to 4Mbps bursting to 8Mbps (from 2Mbps bursting to 4Mbps), with guaranteed individual client connections of 64Kbps bursting to 512Kbps (from 38Kbps bursting to 256Kbps).

- The downloaded volume from SADIS FTP continues to increase, and there is likely to be further increased demand as more users take up GRIB2 data.  However, the SADIS FTP bandwidth increase (E.6 above) is expected to provide sufficient capacity for the near future.

- The number of operational SADIS systems during the past 12 months increased by 10, measured against the same time last year.

- No States had their SADIS services suspended/terminated during the past 12 months.

- SADIS Operational Administrative Messages have been issued as necessary through the reporting period  These messages have been made available for viewing on the SADIS satellite broadcast, the SADIS FTP service, and the Met Office SADIS web site.  In addition to these standard means of communication, the Met Office has an email notification mechanism that can be set-up for a user upon request.

- There have been no international SADIS seminars held during the period of this management report.

- Daily OPMET traffic on SADIS has remained essentially the same as that reported in 2009, i.e. approximately 12MB.

- WAFC London and WAFC Washington have continued to prove the resilience of their backup capability by performing routine SIGWX backup tests.  Details of these tests and future test dates, are available via the WAFSOPSG website.

- The SADIS Provider has made significant progress in understanding and resolving the issues relating to loss of data during the transmission/broadcast segments of the SADIS 2G service. A fuller report will be provided to the SADISOPSG/15 meeting.

- The introduction of SIGWX Correction messages (FXUK65 EGRR and FXUS65 KKCI) commenced on 31st December 2009, and these are distributed on then SADIS.

CONTENTS

|  | Page |
| --- | --- |
| 1. | THE SYSTEM COMPONENTS | 6 |
|  | 1.1 | SADIS System Specification | 6 |
|  |  | 1.1.1 | Broadcast Service | 7 |
|  |  | 1.1.2 | Data Collection Service | 7 |
|  |  | 1.1.3 | Back-up Services | 8 |
|  |  | 1.1.4 | User Support Services | 9 |
|  |  | 1.1.5 | SADIS Workstation Software | 9 |
|  |  | 1.1.6 | International SADIS Seminars | 10 |
|  | 1.2 | SADIS Inventory | 11 |
|  | 1.3 | SADIS Technical Components and Costs | 11 |
|  |  | 1.3.1 | Budgetary cost of 2G SADIS Hardware | 11 |
|  |  | 1.3.2 | Protocol options available from SADIS 2G | 11 |
|  |  | 1.3.3 | Suppliers of SADIS 2G hardware | 12 |
|  | Annex 1 | Glossary of abbreviations | 16 |
|  | Annex 2 | WAFC Backup Procedures | 17 |
|  | Annex 3 | SADIS Operations Group Software Functionality Requirements | 22 |
|  | Annex 4 | List of Commercial Suppliers of SADIS Visualisation Software | 29 |
| 2. | SADIS USAGE & DATA VOLUMES | 31 |
|  | 2.1 | Status of Operational Systems | 31 |
|  | 2.2 | Hub Infrastructure | 33 |
|  | 2.3 | Data Rates and Broadcast Content | 33 |
|  |  | 2.3.1 | Data Rates | 33 |
|  |  | 2.3.2 | Content of Broadcast | 34 |
|  |  |  | 2.3.2.1 | WAFS Aviation ‘Thinned’ GRIB1 | 34 |
|  |  |  | 2.3.2.2 | WAFS Aviation GRIB2 | 35 |
|  |  |  | 2.3.2.3 | T.4 Charts | 36 |
|  |  |  | 2.3.2.4 | PNG charts | 37 |
|  |  |  | 2.3.2.5 | OPMET | 39 |
|  |  |  | 2.3.2.6 | Unscheduled Data on the SADIS Broadcast | 41 |
|  |  |  | 2.3.2.7 | AIRMETs & GAMETs | 41 |
|  |  |  | 2.3.2.8 | Tropical Cyclone Advisory Messages | 41 |
|  |  |  | 2.3.2.9 | BUFR encoded data | 42 |
|  |  |  | 2.3.2.10 | New products and services | 44 |
|  | Annex 1 | SADIS 2G infrastructure | 45 |
|  | Annex 2 | Data Type by Average Percentage Volume – February 2010 | 46 |
|  | Annex 3 | EUR region GAMETs available via SADIS | 47 |
|  | Annex 4 | EUR Region AIRMETs available via SADIS | 52 |
|  | Annex 5 | WAFS GRIB and GRIB2 Distribution Schedules | 53 |
|  | Annex 6 | List of unscheduled bulletin headers transmitted on SADIS | 60 |
| 3. | PERFORMANCE OF THE VSAT & HUB | 67 |
|  | 3.1 | VSATS | 67 |
|  |  | 3.1.1 | VSAT installation procedures | 67 |
|  |  | 3.1.2 | Returned VSAT hardware | 68 |
|  |  | 3.1.3 | SADIS 2G output configurations | 68 |
|  | 3.2 | Service Interruptions | 68 |
|  | 3.3 | Signal loss | 69 |
|  |  | 3.3.1 | Sun/Satellite Conflicts | 69 |
|  |  | 3.3.2 | Data Losses and re-sends | 70 |
| 4. | DATA AVAILABILITY, TIMELINESS & SOURCE | 72 |
|  | 4.1 | Data Availability | 72 |
|  |  | 4.1.1 | Summary of Administrative Messages issued between April 2008 and March 2009 | 72 |
|  |  | 4.1.2 | Administrative Messages Issued by SADIS Gateway | 73 |
|  |  | 4.1.3 | SIGWX Chart Areas | 75 |
|  |  | 4.1.4 | Timeliness of WAFS GRIB1 Data | 76 |
|  |  | 4.1.5 | Timeliness of WAFS GRIB2 Data | 76 |
|  |  | 4.1.6 | Sources of OPMET Data | 76 |
|  | 4.2 | BUFR Encoded SIGWX Products | 76 |
|  | Annex 1 | Examples of SIGWX charts available on SADIS: | 78 |
|  |  | Examples of SWH WAFS Charts 4-1 to 4-7 | 78-82 |
|  |  |  | WAFS Charts: Area K (SIO), Area D (ASIA), Area E (INDOC), Area G (MID), Area H (NAT), Area C (AFI), Area B (EURSAM)(Produced by WAFC London.) |  |
|  |  | Examples of SWM Charts (FL100 to FL450) 4-8 to 4-11 | 82-84 |
|  |  |  | Examples WAFS Charts: EUR, MEA, ASIA SOUTH, NAT(Produced by WAFC London except NAT) |  |
|  |  | Examples of SWH WAFS Charts 4-12 to 4-17 | 84-87 |
|  |  |  | Charts covering ICAO regions Area A (The Americas), Area I (North Pacific), Area F (South Pacific), Area M (North Pacific), Area H (NAT) and Area J (South Polar). (Produced by WAFC Washington.) |  |
| 5. | USER SERVICES | 88 |
|  | 5.1 | Service Desk | 88 |
|  |  | 5.1.1 | Met Office Service Desk | 88 |
|  |  | 5.1.2 | SADIS Gateway Help Desk | 88 |
|  | 5.2 | Hardware Returns Procedure | 88 |
|  |  | 5.2.1 | L-Teq Ltd. or Paradigm Communications procured SADIS 2G hardware | 88 |
|  |  | 5.2.2 | VADOS Systems procured SADIS 2G hardware | 89 |
|  |  | 5.2.3 | NetSys SADIS Transcoder procured SADIS 2G hardware | 89 |
|  | 5.3 | SADIS FTP Service | 89 |
|  | 5.4 | SADIS User Guide | 90 |
|  | 5.5 | SADIS Web Page, and useful links | 91 |
|  | Annex 1 | Met Office Service Desk Facility: Service Provision Agreement | 94 |

1.		THE SYSTEM COMPONENTS

1.1	SADIS System specification (in compliance with the SADIS User Guide)

The SADIS consists of two operational services, namely the SADIS 2G service and the SADIS FTP service.

- As endorsed by the SADISOPSG/14 meeting, due to the fact that much of the ground segment of the SADIS 2G broadcast infrastructure was approaching end of life, it was agreed to implement a substantial hardware refresh before the end of 2009 (to benefit from reduced service/support contract costs).  The hardware refresh option chosen benefited from a simplified topology, with pre-purchased spares and the inclusion of a ‘splitter’ cable to improve the SADIS 2G data feed monitoring capability.  Accordingly, the SADIS 2G hardware refresh was completed by 11th December 2009 in line with the requirements of SADISOPGS/14.

- The SADIS FTP service infrastructure was changed in accordance with both the SADISOPSG/13 Conclusion 13/19 and a general Met Office policy of migration to a ‘virtual server’ environment.  Although unexpected technical issues had caused some delays in implementation, the new infrastructure – implementing the SADIS FTP Enhanced service known as ‘Phase 1’ – was deemed operational in April 2009.  Since implementation, the new infrastructure has been proven to be a very resilient service.

In accordance with the SADISOPSG/13 Conclusion 13/19, and the SADISOPSG/14 Conclusion 14/18, during the next few months the SADIS Provider will initiate a 3rd service to be known as Secure SADIS FTP service.  This service is planned to commence in November 2010, and will fulfil the necessary requirements under ICAO Doc 9855 - Guidelines on the Use of the Public Internet for Aeronautical Applications.  The Secure SADIS FTP service will run in parallel with the existing SADIS FTP service for a period of at least one year.

1.1.1	Broadcast Service

The broadcast service is an operational real-time satellite broadcast (SADIS 2G) and SADIS FTP service, providing the following:

(Note: distributed via both SADIS 2G and SADIS FTP unless otherwise noted)

- Distribution of WAFC London thinned GRIB1 encoded upper wind, temperature and geo-potential height forecasts derived from 0000, 0600, 1200, and 1800 UTC model runs, relative humidity (RH) fields for FL050, 100, 140, and 180, tropopause and maximum wind height;

- Distribution of WAFC London thinned GRIB1 encoded icing, turbulence and CB data for trial and evaluation purposes on SADIS FTP service1 only.

- From 2nd March 2010, distribution of WAFC London Aviation GRIB2 data2, in compressed form, comprising of encoded upper wind, temperature and geo-potential height forecasts derived from 0000, 0600, 1200, and 1800 UTC model runs, relative humidity (RH) fields for FL050, 100, 140, and 180, tropopause and maximum wind height. This is currently only provided on the SADIS FTP service.  The data set also includes parameters for icing, turbulence and CB data for trial and evaluation3 purposes only.

- Distribution of London WAFC SIGWX (SWH and SWM) forecasts in BUFR code format;

- Distribution of Washington WAFC SIGWX (SWH and SWM) forecasts in BUFR code format (SADIS FTP service only)

- Distribution of WAFS SIGWX (SWH and SWM) forecasts in PNG (portable network graphics) chart form4;

- Distribution of OPMET information from the SADIS Gateway in alphanumeric format (METARs, TAFs, SPECIs, SIGMETs, special AIREPs, ASHTAM, NOTAM related to volcanic ash, volcanic ash and tropical cyclone advisory statements) as made available by States to the SADIS provider State;

- European region AIRMET and GAMET;

- Volcanic ash trajectory and dispersion graphics (VAG) in T4 facsimile or Portable Network Graphics (PNG) from the designated Volcanic Ash Advisory Centres.  At present, VAACs Darwin, London, Toulouse, Montreal and Washington are able to produce VAG in the PNG chart format5; and

Note 1:	Distribution of these new products began in October 2006 for trial and evaluation purposes only.  Approved users of SADIS FTP can access the data from 4 model runs per day, valid T+6 to T+36.  It is probable that these GRIB1 trial products will be withdrawn from SADIS FTP during mid 2010 as GRIB2 equivalents from WAFC London (and Washington) become available.

Note 2:	Distribution of GRIB2 data began in March 2010.  Approved users of SADIS FTP can access the data from 4 model runs per day, valid T+6 to T+36.

Note 3:	As per the GRIB1 encoded versions of cumulonimbus, icing and turbulence parameters, the GRIB 2 versions of these forecasts are currently for trial and evaluation only.

Note 4: 	WAFS SIGWX charts (SWH and SWM) in PNG format have continued to be made available as per WAFSOPSG Conclusion 3/9.  These ‘plain’ bulletin (i.e. without WMO telecommunications envelope applied) versions of the products are provided on the SADIS FTP service.  The versions provided via the SADIS 2G satellite broadcast are ‘wrapped’ within a WMO bulletin ‘envelope’.

Note 5:	PNG variant VAGs from other VAACs will be promulgated to SADIS as they become available.

1.1.2	Data Collection Service

- Collection of relevant OPMET information from States by the SADIS Gateway (operated by UK National Air Traffic Services Ltd Civil Aviation Communication Centre).

- Monitoring and validation/quality controlling of data received at the SADIS Gateway to standard agreed and listed in the SADIS Gateway Operations Manual, available via URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20Gateway%20Operations%20Handbook%20-%20Fourth%20Edition%202009.doc

- The provision of real-time scheduled reports and off-line quality control analysis.

- Collection of other required WAFS products, such as WAFC Washington SIGWX charts and volcanic ash trajectory charts.

1.1.3	Back-up Services

- Reception of the United States ISCS broadcast (Atlantic broadcast; AOR) for data back-up purposes at the Met Office was determined not to be a viable operational backup system.  Consequently, work has been ongoing to implement a backup process utilizing an ISDN connection between Washington and NATS, as discussed in b) below.  At time of presentation of the SADIS Management Report, this system is in the final stages of testing and is expected to be operational by SADISOPSG/15.

- To facilitate a viable, off site (i.e. non Exeter based) backup system, an ISDN connection between the Washington and NATS has been procured, and (at time of writing) is in the final stages of testing.  In the event of a major or total outage of the Met Office in Exeter, NATS would receive ISCS data from the NWSTG via ISDN, which would be onward routed to the Whitehill uplink facility via ISDN for dissemination over the SADIS satellite.  Once the system has been fully installed, rigorous testing will take place prior to operational acceptance.  Upon completion of the installation and testing of the backup service to SADIS, the SADIS Provider State will prove resilience of the service within the real-time environment by way of planned backup test(s), in co-ordination with the ISCS Provider State.  Further updates on the status of the backup capability will be presented to the SADISOPSG/15 meeting;

- The production of key WAFS products such as SIGWX data and GRIB1 encoded data is subject to an agreed WAFC backup plan. A copy of this backup plan is available via URL:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/WAFC%20Backup%20Procedures.pdf

and reproduced at Annex 2 to this Chapter.

- WAFC London and WAFC Washington conduct routine (quarterly) backup tests of SIGWX production.  The results of backup tests conducted over the past 18 months and the planned dates for forthcoming backup tests are available via URL:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/Recent%20and%20Forthcoming%20Chronology%20of%20WAFC%20Backup%20Tests%20(24%20Nov%2009).doc

- Although there are several contingency modes at WAFC London itself to provide resilience and availability of the GRIB2 dataset, there is currently no backup provision from WAFC Washington for GRIB2 datasets to cover the scenario of a complete WAFC London outage. Backup provision, similar to that for Aviation Thinned GRIB1 data, is expected to be in place for Amendment 75 to ICAO Annex 3 – Meteorological Service for International Air Navigation (18 November 2010).

1.1.4	User Support Service

- Met Office 24-hour Service Desk for user support and fault reporting;

- Support programme and user trials as determined by the relevant ICAO groups;

- Maintenance of a dedicated SADIS web service, URL:

http://www.metoffice.gov.uk/sadis/index.html

- Dissemination of all SADIS administrative messages via the two live SADIS broadcasts and posting on the SADIS web site, URL:

http://www.metoffice.gov.uk/sadis/news/index.html

- In addition, the Met Office offers approved users, upon request, a complementary service that disseminates SADIS administrative messages via email to up to two nominated addresses.  This service is in addition to the dissemination means already outlined.  Further information can be found in IP/6 of SADISOPSG/13; and

- Dedicated SADIS service assistance during normal office hours.

1.1.5	SADIS Workstation Software

There have been no SADIS Workstation Vendor software evaluations since the last SADIS Management Report. No software evaluations are currently planned, though with introduction of GRIB2,changes related to introduction of Amendment 75 of ICAO Annex 3 – Meteorological Service for International Air Navigation, and the forthcoming introduction of a Secure SADIS FTP service, a new (4th) round of Software Evaluations would seem appropriate within the next 18 months. Such evaluations will require additional items to be added to the Software Evaluation check list (see Annex 3) and proposals for such additional checks will need to be endorsed by the SADISOPSG, tentatively for SADISOPSG/16.  The existing list of evaluation check items is provided at Annex 3, for reference.

Interest in the development of a SADIS Workstation has also been shown by a new commercial provider, IPS MeteoStar.  However a software evaluation has not been conducted thus far.

It was reported in the SADIS Management Report for 2008-2009, that Telvent Almos, failed to respond to a number of invitations to participate in the third round of software evaluations and that it was unclear whether Telvent wished to continue to support the SADIS programme as a workstation provider.  Since then, Telvent Almos have responded to notifications of proposed changes to SADIS FTP (GRIB2 folder structure), and the introduction of Secure SADIS FTP, so it would appear that there is still interest from this provider.

IMPORTANT NOTE:  The software evaluation process does not certify or endorse any single software application; neither does it recommend one application over another.  The software evaluations are the results of software reviews that the Met Office has carried out on behalf of the ICAO SADIS Operations Group.  The purpose of these reviews is to verify whether the applications can deliver certain minimum functions which the SADIS Operations Group considers are essential for the correct use of the WAFS and OPMET data.

It remains the responsibility of the user to ensure that procured software meets their full requirements.  It is not intended that the software evaluations fulfil this task.  The results from the software evaluations may be used as one additional source of information to aid any procurement process but should not be viewed in isolation of other important procurement requirements.

The software review process may need to be repeated following future changes to the WAFS, if it is to continue to provide relevant information to the users.  Future SADISOPSG meetings may feel that future software evaluations are warranted.  It should, however, be appreciated that the evaluations are resource intensive and any further occurrences are at the discretion of the SADIS Provider State.

Full contact details for the suppliers of SADIS workstation software are available from Annex 4 to this chapter.

http://www.metoffice.gov.uk/sadis/about/manufacturers_full.html

Additionally, information on latest and historical SADIS Software Evaluations can be obtained at URL:

http://www.metoffice.gov.uk/sadis/software/

Note that this list may increase should other vendors complete software evaluations early in the next management reporting period.  This list is also reflected at URL:

1.1.6	International SADIS Seminars

No international SADIS seminars have been held during the period of this management report. No SADIS Seminars are currently planned.

1.2 	SADIS Inventory

The SADIS Inventory, including key components of the SADIS ground segment and communications circuits, procured services and annual staff requirements, are presented in SADISOPSG/15 WP/11.  Significant changes to the SADIS inventory for 2010 have been necessary due to the hardware refresh carried out during November and December 2009.

1.3 	SADIS Technical Components and Costs

A SADIS 2G user will need to procure a VSAT reception system, as a minimum.  A SADIS FTP user will need to have an internet connection and web browser, as a minimum.  The following section outlines budgetary costs for SADIS 2G VSAT hardware.

1.3.1 	Budgetary Cost of SADIS 2G Hardware

A complete SADIS system consists of the following hardware components: antenna (normally 2.4 metre, though a 1.8 metre antenna may suffice for users located closer towards the centre of the footprint), low noise block (LNB), cabling (between LNB and receiver), digital receive-only (DRO) receiver (typically Radyne DD2401, Comtech SDM300L3 or Advantech ATM30), VadEDGE router1 or NetSys SADIS Transcoder (NST)2, penetrating or non-penetrating mount, and optional spares.

One-Way System (including a 1.8 metre antenna) = ~ £8000 excluding packing, shipping and installation.

One-Way System (including a 2.4 metre antenna) = ~ £9000 excluding packing, shipping and installation.

Optional Spares = ~£5500 (which includes spare receiver and router)

(Note that these are budgetary costs for equipment, correct at February 2010.  Prospective users must ensure that they contact the integrator companies for a more accurate quotation based on their local requirement).

Note 1: 	Since July 2006, VADOS Systems’ VadEDGE 4200-series router replaced the MegaPAC 2003 range.  VADOS Systems will continue to support customers with the MegaPAC range.

Note 2:	Since December 2008, the NetSys SADIS Transcoder (NST) can be purchased as part of a complete NetSys SADIS 2G workstation solution.  The NST the primarily targeted at UN Least Developed Countries.  The NST only supports UDP-multicast output.

Further information on all the possible hardware solutions is available directly from the vendors – see section 1.3.3. below.

1.3.2 	Protocol Options available from SADIS 2G

Data can be presented from a VadEGDE 4200 router to the end-users system using a variety of different protocols – namely X.25, TCP/IP or UDP-multicast.  Note however that the newer VadEDGE 4100 router does not support X.25 output.  If using an NST solution for SADIS 2G, data is presented to the user as UDP-multicast only.  It is extremely important that the user informs the hardware supplier which protocol they require.

Output from a VadEDGE router uses a 'spoofed' protocol.  In other words, the VadEGDE unit mimics a standard international protocol such as TCP/IP or X.25.  'Spoofing' is required because data transmission over the service is one-way, and both X.25 and WMO TCP/IP sockets require two-way data traffic.  The return signal from the user or client cannot be communicated to the host.

For users selecting IP, VADOS recommend the use of UDP multicast as opposed to WMO TCP/IP sockets. The use of UDP multicast is simpler to administer and to facilitate change to downstream systems.

Additional detail is available from the suppliers directly, or the SADIS User Guide, via URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/Forms/OT.aspx?RootFolder=%2fen%2fanb%2fmet%2daim%2fmet%2fsadisopsg%2fSADIS%20User%20Guide%2fSADIS%20User%20Guide%20%2d%20Fourth%20Edition&FolderCTID=&View=%7bA3BFA8C4%2d98C5%2d4409%2dBC54%2dA31886CCE2DE%7d

Some high level procurement guidelines to assist users in the purchase of their SADIS 2G hardware are available for review via URL:

http://www.metoffice.gov.uk/sadis/procure.html

1.3.3	Suppliers of SADIS 2G Hardware

Competition exists in the market for provision of SADIS 2G receiver hardware.

Two UK-based suppliers are currently recommended for a SADIS 2G VSAT reception system and, in addition, can provide a wide range of other general communication services.  These suppliers are L-Teq Limited (part of OmniGlobe Networks UK) and Paradigm Communications.  Further details (including contact addresses) are provided below.

L-Teq Ltd. (International Satellite Communications Division of OmniGlobe Networks UK) Products Provided • Basic SADIS 2G hardware from L-Teq which includes: • Services to assess location, to determine receive signal strength and look angel to the satellite • Resulting in selection of receive cable (or fibre), receive modem, and antenna • Services to configure and test (on-air) setup Optional Services • Site survey to assess RF interference (for instance from Airport radar) • After-sales phone line support • Installation • Freight • L/C coordination Contact details: Julie Carver SADIS 2G Sales Account Manager L-Teq Lapwing 440 Frimley Business Park Frimley Surrey GU16 7SZ United Kingdom Telephone: +44 (0)1276 686566 Fax: +44 (0)1276 686550 E-mail: jcarver@omniglobe.com Web: www.lteq.com

Paradigm Communications Products: • Satellite products • Satellite earth stations • Flyaway and quick-deploy satellite and FWA systems • Wireless solutions • IP solutions • Network management systems Services provided: • System design • Equipment sales • Programme management • Installation services • Customer services • Logistics • Repair centre • Bonded warehouse • Quick delivery • Application development • Factory and field training Contact details: Elmira Thacker SADIS 2G Account Manager Paradigm Technology House Station Road Alton Hampshire GU34 2PZ United Kingdom Telephone: +44 (0)870 902 4000 or +44 (0)1420 88199 Fax: +44 (0)870 902 4001 or +44 (0)1420 88842 E-mail: sales@paracomm.co.uk or elmira.thacker@paracomm.co.uk Web: www.paracomm.co.uk

The VadEGDE technology which is used in the uplink infrastructure and at the majority of user sites is supplied by VADOS Systems Ltd. VADOS Systems offers a direct purchase scheme for the VadEDGE routers should the customer feel that they have sufficient reception equipment already – for example, VSAT components from a legacy SADIS 1G system or from an external supplier.  Alternatively, a user may prefer to purchase the VadEDGE component through one of the integrators – L-Teq Ltd or Paradigm Communications.  Both companies liaise with VADOS Systems as appropriate, and for many customers this is the most effective means for sourcing all the necessary SADIS 2G reception equipment.

Vados Systems Ltd (Part of AEP Networks) Services provided: SADIS 1G to SADIS 2G Migration Solutions SADIS 2G Solutions SADIS 2G data streams output over IP SADIS 2G data streams output over X.25 Vados Systems are the manufacturer of the SADIS 2G system components. With many years involvement with the SADIS project we are seen by the user community as providers of highly reliable equipment with the knowledge and experience that will ensure these systems fit your requirements. Sales contact details: Vados Systems Ltd Silwood Park Buckhurst Road Ascot Berkshire SL5 7PW United Kingdom Tel. +44 (0) 1344 637300 Fax. +44 (0) 1344 637386 E-mail: sadis2g@vados.com Web: http://www.vados.com/?pageid=2g

The NST is available for purchase only from NetSys International and only as part of a complete NetSys SADIS 2G package:

NetSys International (Pty) Ltd Services provided: SADIS 2G migration solutions SADIS 2G datastream output over IP NetSys is the supplier of the NetSys SADIS Transcoder (NST), an alternative SADIS 2G hardware system component. The NST is simply a printed circuit-board pre-installed within a standard Linux desktop PC. NetSys offers the NST only as part of a complete NetSys SADIS 2G package. Sales contact details: NetSys International (Pty) Ltd P.O. Box 82 Persequor Park 0020 South Africa Tel: + 27 12 349 2056 Fax: + 27 12 349 2757 E-mail: info@netsys.co.za Web: www.netsys.co.za

In addition to purchasing the necessary SADIS 2G hardware directly through one of the integrators, users can also purchase through a third party such as one of the workstation suppliers (see Annex 4).  Many SADIS users will find this the most straightforward migration approach to adopt because their supplier of workstation software can verify prior to purchase compatibility between an existing workstation configuration and the output from the new SADIS 2G hardware.

# Annex 1 to Chapter 1 – Glossary of Abbreviations

AIREP	Aircraft report

BUFR	Binary Universal Format for the Representation of Meteorological Data.

CAA		Civil Aviation Authority

FROST	Met Office message switch

GRIB1	Gridded binary (edition 1) code

GRIB2	Gridded binary (edition 2) code

ICAO		International Civil Aviation Organisation

ISCS	International Satellite Communication System (US satellite broadcasts 	similar to SADIS covering North and South America, the Caribbean 	and Central America, the Pacific and Eastern Asia).

METAR	Routine aviation weather report in code form

NATS		National Air Traffic Services

OPMET	Operational meteorological (information or data).

PIRG		ICAO planning and implementation regional group.

PNG		Portable Network Graphics [format]

SADIS GATEWAY

The United Kingdom message-handling system which receives data from the Aeronautical Fixed Service, for transmission on SADIS.  Operated by the UK National Air Traffic Services Civil Aviation Communication Centre (NATS CACC)

SIGMET	Information of specified en route weather phenomena that may affect the safety of aircraft operations

SIGWX 	Significant weather

T4		Coded digital facsimile transmission format

TAF	Terminal Aerodrome Forecast. Aerodrome forecast in code form

WAFC	World Area Forecast Centre

WAFS		World Area Forecast System

ANNEX 2 TO CHAPTER 1 - WAFC BACKUP PROCEDURES

The online version of the WAFC Backup Procedures is available from URL:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/WAFC%20Backup%20Procedures.pdf

Please regularly check this web page for any updates that

may be available

INTRODUCTION

A WAFC will provide any or all of the WAFS services as needed when the interruption of the operation of the other WAFC occurs. WAFC London and WAFC Washington have studied a number of potential service interruption and outage scenarios, reviewed the current communication links between the two WAFCs, and agreed upon the appropriate responses to each interruption in service.

1.	INTERRUPTIONS IN NUMERICAL WEATHER PREDICTION (NWP) OR SIGNIFICANT WEATHER (SIGWX) FORECAST PRODUCTION

a.	WAFC London interruptions

- A global gridpoint NWP model runs in Exeter. The output from this NWP model forms the basis for the wind and temperature forecasts in the Gridded Binary (GRIB) code form. Two largely identical supercomputers are housed in separate computer halls, allowing the model to run on either machine. Therefore, routine or non-routine maintenance can be performed on one of the supercomputers without affecting the operational capability of WAFC London. In the rare event that the model cannot be run on either supercomputer, the following course of action would be taken. When the first model run is delayed significantly or is not available, a decision will be made to use the output from the previous model run incremented forwards by six hours. In the event that the output from a second consecutive run is unavailable, WAFC London would use the output from the last good run, incremented forwards by twelve hours. If subsequent model runs fail then, depending on the nature of the problem, a decision will be taken to either issue data from the last good run incremented forwards by the appropriate number of hours, or issue WAFC Washington derived GRIB data in a format that is acceptable to end users that routinely receive the WAFC London product. If the interruption affects the ability of WAFC London to produce WAFS SIGWX products, WAFC Washington may be notified to begin the production of the back-up WAFS SIGWX forecasts. These forecasts along with other WAFS data are then sent to the WAFC London message-switching centre for normal distribution.

- In the event of a failure at the primary operational workstation, the forecaster would use one of the back-up workstations located on the forecast floor, or in the back-up operations centre. If WAFC London is affected by a massive failure, paragraph 5 describes the action under “Total outage of a WAFC.”

b.	WAFC Washington interruptions

- A global spectral model runs at the National Centres for Environmental Prediction (NCEP) and produces the WAFC Washington NWP output. This forms the basis for the wind and temperature forecasts in the GRIB code form. NCEP maintains the ability to run the global model on redundant systems in the case of a failure of the primary system. If the NWP is significantly delayed or missing due to the failure of the primary or secondary computer systems, a decision is made to use the NCEP NWP data from the last good run incremented forwards by the appropriate number of hours, or use NWP data routinely received from WAFC London at the National Weather Service Telecommunications Gateway (NWSTG) to produce the WAFS forecasts.

- If the primary operational workstation fails, the forecaster would use a back-up workstation located on the forecast floor. If the WAFC Washington SIGWX production centre is out, WAFC London is called on to produce all of the WAFC Washington SIGWX forecasts. These forecasts are then switched back to the NWSTG with the routine WAFC London SIGWX forecasts for dissemination via the International Satellite Communication System (ISCS). If WAFC Washington is affected by a massive failure, paragraph 5 describes the action under “Total outage of a WAFC.”

2.	INTERRUPTIONS IN MESSAGE SWITCHING

a.	WAFC London interruptions

Two message switches exist at WAFC London. In the rare event of a failure at the primary switch, the back-up switch would be used to send and receive data. The back-up message switch can be immediately connected to the Washington and Toulouse WMO global telecommunication system (GTS) routes, and is permanently connected to the satellite distribution system for information relating to air navigation (SADIS). In the extremely unlikely event that WAFC London cannot connect to the GTS, an integrated services digital network (ISDN) circuit between Silver Spring and Exeter will be used to send and receive data. This circuit is a physical back-up to the link that is normally in place, and is used only when a major failure occurs.

b.	WAFC Washington interruptions

An integrated services digital network (ISDN) circuit is maintained between WAFC London and the ISCS uplink site. In the rare event that the message switch at the NWSTG is out WAFC London would be notified to begin sending WAFS products on the ISDN circuit directly to the ISCS uplink site. The ISCS satellites then broadcast these products normally.

3.	INTERRUPTIONS IN SATELLITE UPLINK AND SATELLITE DISTRIBUTION SYSTEMS

The operation of the satellite communications systems used to provide the SADIS and

ISCS broadcasts of the WAFS data is outside the control of the two WAFCs. The reliability and availability of these services is guaranteed by the commercial operators, and not by the two WAFCs.

4.	TOTAL OUTAGE OF A WAFC

a.	WAFC London outage

It is considered extremely unlikely that WAFC London would ever be totally out. Local infrastructure ensures that both supercomputers can operate completely independent of each other. Separate primary and back-up power supplies are furnished for each computer. The back-up procedures carried out will depend on the nature of the outage. In a worst-case scenario when the primary supercomputer becomes inoperable and the WAFC Washington to WAFC London GTS link cannot be regained, the ISDN circuit described in 4.1 would be used to send and receive data from Washington. Thus, the failure of the primary supercomputer would not affect the ability of WAFC London to disseminate WAFS products on the SADIS broadcast or send them to Washington for broadcast on the ISCS. In the event of the forecast office at WAFC London becoming unserviceable, WAFC Washington may be contacted to initiate back-up production of all the high-level and medium-level SIGWX forecasts routinely produced by WAFC London. It should be noted that a back-up forecast office is provisioned at WAFC London in a separate wing of the building. Thus, it is considered highly unlikely that WAFC London would be totally unable to produce their WAFS SIGWX forecasts. The SIGWX forecasts would still be available for SADIS.

b.	WAFC Washington outage

The WAFS product generation facilities are located at multiple sites. Thus, it is highly unlikely that WAFC Washington would ever be completely out. The back-up procedures carried out would depend on the facility affected, and have been described above. Two independent data paths exist from the message-switching centre. Thus, a cable cut would not disrupt communications to or from the switch. However, in a scenario where the Washington message switch is completely out, the distribution of products to WAFC London and to the ISCS is also severed.

5.	ROUTINE AND BACKUP SIGNIFICANT WEATHER FORECASTS

Figure 1 summarizes bulletins used by WAFCs London and Washington for SIGWX forecasts in the BUFR-code form. Figure 2 summarizes the ICAO areas used by WAFCs London and Washington for SIGWX forecasts in PNG chart format.

Figure 1. BUFR-code form SIGWX with WMO headers

| SWH or SWM | BUFR FEATURES | COMMON NAME | WMO HEADER used by WAFC London | WMO HEADER used by WAFC Washington |
| --- | --- | --- | --- | --- |
| SWH | Jet-streams | JETS | JUWE96 EGRR | JUWE96 KKCI |
|  | Clear Air Turbulence (CAT) | CAT | JUCE00 EGRR | JUCE00 KKCI |
|  | Embedded Cumulonimbus | CLOUD | JUBE99 EGRR | JUBE99 KKCI |
|  | Tropopause height | TROP | JUTE97 EGRR | JUTE97 KKCI |
|  | Frontal Systems | FRONTS | JUFE00 EGRR | JUFE00 KKCI |
| SWH and SWM | Tropical Cyclone, Sandstorms & Volcanoes | V_T_S or Other_Parameters | JUVE00 EGRR | JUVE00 KKCI |
| SWM | SWM Tropopause height | M-TROP | JUOE00 EGRR | JUOE00 KKCI |
|  | SWM jet-streams | M-JETS | JUTE00 EGRR | JUTE00 KKCI |
|  | SWM fronts | M-FRONTS | JUJE00 EGRR | JUJE00 KKCI |
|  | SWM cloud, in-cloud icing and turbulence | M-CLOUD | JUNE00 EGRR | JUNE00 KKCI |
|  | SWM Clear Air Turbulence (C.A.T.) | M-CAT | JUME00 EGRR | JUME00 KKCI |

Figure 2. PNG chart form SIGWX with WMO headers

| SWH Area | Primary WAFC | WMO Header |
| --- | --- | --- |
| A | Washington | PGEE05 KKCI |
| B | London | PGSE05 EGRR |
| B1 | Washington | PGIE05 KKCI |
| C | London | PGRE05 EGRR |
| D | London | PGZE05 EGRR |
| E | London | PGGE05 EGRR |
| F | Washington | PGGE05 KKCI |
| G | London | PGCE05 EGRR |
| H | London Washington | PGAE05 EGRR PGAE05 KKCI |
| I | Washington | PGBE05 KKCI |
| J | Washington | PGJE05 KKCI |
| K | London | PGKE05 EGRR |
| M | Washington | PGDE29 KKCI |

| SWM area | Primary WAFC | WMO Header |
| --- | --- | --- |
| NAT | Washington | PGNE14 KKCI |
| EUR | London | PGDE14 EGRR |
| MID | London | PGCE14 EGRR |
| S ASIA | London | PGZE14 EGRR |

Note: SIGWX in the PNG chart form is issued as a backup to SIGWX in the BUFR code form.

ANNEX 3 TO CHAPTER 1 – SADIS OPERATIONS GROUP SOFTWARE FUNCTIONALITY REQUIREMENTS 
(as agreed at SADISOPSG/13 Meeting, May 2008)

| SOFTWARE FUNCTIONALITY | Available and Compliant? | Comments |
| --- | --- | --- |
| 1. Display of OPMET data and other data types in text format |  |  |
| 2. WAFS GRIB decoder and compliant display package |  |  |
| 3. WAFS SWH and SWM BUFR decoder and compliant display package |  |  |
| 4. Display and ability to prompt users of the arrival of chart corrections |  |  |
| 5. Display and ability to prompt users of the arrival of SADIS administrative messages |  |  |
| 6. Display of tropical cyclone advisory statements |  |  |
| 7. Display of volcanic ash advisory statements |  |  |
| 8. Display of volcanic ash trajectory/dispersion charts |  |  |
| 9. Display bulletin contents from the WMO header |  |  |
| 10. Display of Special AIREPS |  |  |
| 11. Display of WAFS SIGWX charts in the PNG (portable network graphics) chart format. |  |  |
| 12. Ability to receive all the SADIS products via FTP from the SADIS FTP server |  |  |

Please refer to the accompanying notes that detail the requirements

Requirements

The numbers of the notes below correspond to the numbers of the 12 items listed in the table above. For a software package to receive a "Y" as opposed to a "N" in the "Available and Compliant" column on the table, all of the functions detailed below need to be satisfied for each functionality item.

For every workstation provider that is happy for their software to be tested under these criteria, it our intention is to make the information available to all existing and prospective SADIS users via the SADIS web page at URL:

http://www.metoffice.gov.uk/sadis/software/index.html

Ability for the data to be sourced from SADIS 2G or the SADIS FTP service:

1.

- The ability to receive and display OPMET data and other data types in text format (including TAFs, METARs, SPECIs, SIGMETs, EUR region AIRMETs and GAMETs, and ASHTAMs and NOTAMs related to volcanic ash).

- The ability for a user to display OPMET for aerodromes specified by the user.

- Prompt users of the arrival of a SIGMET, SPECI, ASHTAM and NOTAM related to volcanic ash.

2.

- The ability to receive and display GRIB data, sourced from WAFC London and WAFC Washington*.

- The functionality to enable a user to produce a wind-temperature chart from the GRIB data over a configurable user-specified area. Global coverage is required. The ability to produce charts spanning the International Date Line and including all of the standard ICAO areas is required.

- A "zooming facility" for GRIB chart areas.

- The ability to produce a wind-temperature chart from GRIB encoded data that is identical as far as the meteorological content is concerned and largely identical as far as other features (e.g. the position of text boxes) are concerned to the wind and temperature chart contained in Appendix 1 of Amendment 74 to ICAO Annex 3. The product must clearly display whether the chart is derived from the WAFC London or WAFC Washington GRIB encoded data.

- Automatic chart production is required, i.e. human intervention is not required to modify a chart to ensure compliancy.

3.

- The ability to receive and display WAFS SIGWX BUFR data, sourced from WAFC London and WAFC Washington**.

- The functionality to enable a user to produce a SWH and a SWM SIGWX chart from BUFR data over a configurable user-specified area. Global coverage for the SWH data is required. The ability to produce charts spanning the International Date Line and covering all of the standard ICAO areas is required for the SWH data.

- A "zooming facility" for BUFR chart areas.

- A de-clutter facility for tropopause heights, whereby the quantity of tropopause data plotted over an area is appropriate to the size of the area, and hence maximises the clarity of the end product.

- The ability to produce a SIGWX chart from BUFR encoded data that is identical as far as the meteorological content is concerned (including depiction of non-CB cloud areas and jetstream depth notation), identical as far as the chart legend box text, and largely identical as far as other features (e.g. the position of text boxes) are concerned to a standard portable network graphics (PNG) SIGWX chart for the same area, and meets the latest Annex 3 requirements. The product must clearly display whether the chart is derived from WAFC London or WAFC Washington BUFR encoded data. If the software allows the user to modify any of the plotted meteorological parameters, reference to either WAFC must be automatically removed if such modification is carried out by the end user.

- The ability to handle BUFR bulletins that contain no data – i.e. bulletins that are empty apart from message header information. In particular, this applies to the BUFR bulletins associated with surface fronts, namely:

JUFE00 EGRR, JUFE00 KKCI, JUJE00 EGRR; and JUJE00 KKCI.

- Automatic chart production is required, i.e. human intervention is not required to modify a chart to ensure compliancy.

4.

- The ability to receive, prompt users and display the arrival of WAFS SIGWX corrections.

These corrections are text messages issued with the following WMO header:

FXUK65 EGRR and FXUS65 KKCI for BUFR-code and/or PNG SIGWX chart corrections.

5.

- The ability to receive, display and prompt users of the arrival of SADIS administrative messages.

These amendments are text messages issued with the following WMO headers:

NOUK10 EGRR

NOUK11 EGRR

NOUK12 EGRR

NOUK13 EGRR

NOUK31 EGGY

NOBX99 EBBR

6.

- The ability to receive, display and prompt users of the arrival of tropical cyclone advisory statements. These bulletins are in text format and are of the form FK**** CCCC.

7.

- The ability to receive, display and prompt users of the arrival of volcanic ash advisory statements. These bulletins are in text format, and the WMO headers of those currently available for dissemination of SADIS are listed below. These bulletin headers are of the form FV**** CCCC.

FVAK(20-25) PANC

FVXX(01-03) EGRR

FVXX05 EGRR

FVXX(20-27) KWBC

FVXX(01-05) LFPW

FVFE01 RJTD

FVCN(01-04) CWAO

FVAU(01-10) ADRM

FVAG01 SBAM

FVPS01 NZKL

8.

- The ability to receive and display volcanic ash trajectory and dispersion charts (VAG). These charts are in standard T4 format or PNG chart format (as available). The products that may be available for dissemination on SADIS have the following WMO headers:

PFXB00 CWAO

PFXD00 CWAO

PFXG00 CWAO

PFXI00 CWAO

PHBE10 KWBC

PHBI10 KWBC

PFXD(01-10) ADRM

PFXD(01-03) EGRR

PFXD05 EGRR

PFXD(20-27) KNES

PFXD(05-09) LFPW.

Additional (VAG) bulletins over and above those listed above will be broadcast on SADIS as they become available – for example, PNG formatted VAGs.

9.

- The functionality to enable a user to display the contents of a single bulletin (with the exclusion of GRIB and BUFR encoded bulletins) by typing in the WMO header of the bulletin.

10.

- The ability to receive, display and prompt users of the arrival of special AIREPS. These bulletins are in text format, and the WMO headers of the bulletins currently available for dissemination on SADIS are listed below. The bulletins are of the form UA**** XXXX

UANT90 EGRR

UAUK90 EGRR

11.

- The ability to receive WAFS SIGWX charts in the PNG (portable network graphics) chart format and display them using standard visualisation software, e.g. web browser.

12.

- The ability to receive all of the operational SADIS data (detailed in items 1 - 11 above) via FTP over the Internet from the SADIS FTP server, and to display it using the same interface.

*It should be noted that there are some subtle differences between London and Washington GRIB data.  Washington GRIB would only be transmitted over SADIS if there was a major problem with the production of London GRIB. It would only have the purpose of forming a backup to the London GRIB in the event of problems with disseminating the former.

** Note that, WAFC Washington high-level SIGWX (SWH) BUFR data will only be disseminated to the SADIS satellite

broadcast when WAFC London is operating in backup mode. The WAFC Washington data is, however, available on SADIS

FTP service as routine.

ANNEX 4 TO CHAPTER 1 – LIST OF COMMERCIAL SUPPLIERS OF WAFS VISUALISATION SOFTWARE

| SADIS data processing and display suppliers |
| --- |
| Supplier | Product |
| Telvent Netherlands BV Mr Jacco Mulders PO Box 422 4100 AK Culemborg Netherlands or, Landzichtweg 70 4105 DP Culemborg Netherlands | METAPS www.telvent-almos.com Tel: +31 345 544080 Fax: +31 345 544099 E-mail: jacco.mulders@telvent.abengoa.com |
| Corobor Mr Michel Bourgues 134 rue Julian Grimau 94400 Vitry sur Seine France | MESSIR - AERO www.corobor.com Tel: + 33 1 4573 6060 Fax: + 33 1 4573 2080 E-mail: sales@corobor.com |
| GST/3SI Mr Paul Heppner 12000 Lincoln Drive West, Suite 203a Marlton NJ 08053 USA or, | METLAB www.3sinc.com/Products/WAFS/wafs.html Tel: + 1 856 596 2226 Fax: + 1 856 596 2274 E-mail Pheppner@3sinc.com www.3sinc.com |
| Mr Gene Schaffer 7855 Walker Drive Suite 200 Greenbelt Maryland 20770 USA | Tel: + 1 301 474 9696 Fax: + 1 301 474 5970 E-mail: eugene.shaffer@gst.com www.gst.com |
| IBL Software Engineering Mr Michal Weis Mierova 103 SK-82105 Bratislava Slovakia | Aero Weather www.iblsoft.com Tel: + 4 212 3266 2111 Fax: + 4 212 3266 2110 E-mail: aeroweather@iblsoft.com |
| Info - Electronic Systems Inc Mr H P S Ahluwalia 1755 St Regis Suite 100 Dollard-de-Ormeaux (Montreal) Quebec Canada H9B 2M9 | ULTIMA www.info-electronics.com Tel: + 1 514 421 0767 (extension 222) Fax: + 1 514 421 0769 E-mail: ha@info-electronics.com or contact@info-electronics.com |

Continued over…

| SADIS data processing and display suppliers (continued) |
| --- |
| Supplier | Product |
| Institute of Radar Meteorology (IRAM) Dr Tatiana Bazlova 15, p. Voejkovo, Vsevolozhskij rajon, Leningradskay oblast, Russia, 188685 | MeteoExpert/MeteoConsultant Applications www.iram.ru (Russian language only) Tel: (81370) 75 171 Fax: (81370) 75 592 E-mail: expert@iram.com |
| MapMaker Group Ltd. Mr Alexey Solomakhov B. Predtechensky per. 11, Moscow Russia 123242 | GIS Meteo mapmak.mecom.ru/egmsadis.htm Tel: + 7 495 255 2303 Fax: + 1 646 365 3167 E-mail: alex@gismeteo.com |
| Meteo France International (MFI) Mr Dominique Paris Park Avenue 9 rue Michel Labrousse 31100 Toulouse France | WEDIS www.sofreavia.com Tel: + 33 5 6143 2940 Fax: +33 5 6143 2941 E-mail: dominique.paris@mfi.fr |
| Netsys Mr André van der Walt NetSys International (Pty) Ltd P.O. Box 82 Persequor Park 0020 South Africa | nsWAFS/nsGIB www.netsys.co.za Tel: + 27 12 349 2056 Fax: + 27 12 349 2757 E-mail: andre@netsys.co.za |

2.	SADIS USAGE & DATA VOLUMES

2.1	Status of Operational Systems

The number of operational SADIS systems during the past 12 months has increased by a total of 10 from the previous period.  There was some re-assignment of existing users (Afghanistan for instance being assigned to ASIA in 2009, but to MID this year. on the whole there has been an increased number of users in the AFI region.  The SADIS Status of implementation spreadsheet, available via the SADISOPSG homepage, lists States in alphabetical order according to their ICAO region.

Table 2.1	Number of access approved operators 
by ICAO Region March 2010

| ICAO Area | Access Approved Operators (at March 2010) |
| --- | --- |
| AFI | 54 |
| ASIA | 19 |
| EUR | 64 |
| MID | 22 |
| NAT | 2 |
| TOTAL | 161 |

Table 2.2	Number of access approved operators 
by ICAO Region March 2009

| ICAO Area | Access Approved Operators (at March 2009) |
| --- | --- |
| AFI | 44 |
| ASIA | 22 |
| EUR | 62 |
| MID | 21 |
| NAT | 2 |
| TOTAL | 151 |

39 of the approved users in Table 1 have access only to the SADIS FTP service, and do not operate SADIS 2G VSAT receiving equipment.  This equates to approximately 24% of SADIS users.  This is an improvement in both numerical and percentage terms compared with same point in time last year (44 from 151, ~30%).  This shows that more users have now migrated to SADIS 2G now that the SADIS 1G service has been terminated.

Approximately 170 accounts have been established on the SADIS FTP server for SADIS and ISCS users.  This is similar to this point last year.  Between 70 and 75 of these accounts are used on a regular (daily) basis, which is an increase on the previous year’s report of between 60 and 70 regular users.

Approximately 20 user accounts are available to ISCS users (similar to last year) – primarily as a backup measure to the ISCS broadcast, or simply as an alternative means of receiving WAFS data.  The ISCS FTP service is due to be replaced by the WAFS Internet File Server (WIFS) provided by WAFC Washington.

Approximately 30,000 files are downloaded by SADIS FTP user accounts on a typical day by the 70 to 75 regular users.  This is a significant increase (of 36%) when compared to the figure from 12 months ago (22,000).  The graph below outlines the increase in usage of SADIS FTP over the course of this management report, along with the increase in the number of users accessing the service on a typical day.

From the above graph, it is clear to see that over the past 12 months whilst the number of regular users has increased by around 7-16% (i.e. approximately 5-10 more regular users), the amount of data that each user is downloading has increased by around 36% (i.e. approximately 8,000 more products are downloaded each day compared to 12 months ago). It is expected that greater volumes will be downloaded as GRIB2 is taken up by more users.

A more thorough assessment of past and future trends in SADIS FTP usage will be provided by way of a working paper to the SADISOPSG/15 meeting.

Even though a number of users are accessing the SADIS FTP server as a secondary or redundant source of data, the SADIS Provider continues to believe that an increasing number of users are accessing data from SADIS FTP as their primary, and perhaps only, source of data.  This is particularly true of those user who have still not migrated from SADIS 1G to SADIS 2G, and instead are utilising SADIS FTP.  Reasons for users deciding to utilise only SADIS FTP may include:

- relatively low cost of setting up local access to SADIS FTP when compared to an equivalent SADIS VSAT installation;

- slow implementation of replacement SADIS 2G equipment at the end-user site; and

- the wider availability of aeronautical meteorological information from alternative internet-based sources.

SADIS FTP continues to be a highly reliable service.  Internet capability is continuing to reach some of the remotest and least developed parts of the world, especially in Africa.  The significant increase in usage of SADIS FTP during the past 12 months, as outlined above, means that due consideration must be afforded to the future development of the SADIS FTP service although the increase in bandwidth between Exeter and the Met Office’s ISP to 4Mbps bursting to 8Mbps (and client connections guaranteed at 64Kbps bursting to 512Kbps) seems to be an adequate capacity for the near future.

2.2	Hub Infrastructure

The most important change to the SADIS 2G hub infrastructure (ground segment) was the hardware refresh as endorsed by SADISOPSG/14. The hardware refresh option chosen benefited from a simplified topology, with pre-purchased spares and the inclusion of a ‘splitter’ cable to improve the SADIS 2G datafeed monitoring capability.  Accordingly, the SADIS 2G hardware refresh was completed by 11th December 2009 in line with the requirements of SADISOPGS/14.

The SADIS FTP service infrastructure was changed in accordance with both the SADISOPSG/13 Conclusion 13/19 and a general Met Office policy of migration to ‘virtual server’ environments.  Although unexpected technical issues had caused some delays in implementation, the new infrastructure – implementing the SADIS FTP Enhanced service known as ‘Phase 1’ – was deemed operational in April 2009.  Since implementation, the new infrastructure has been proven to be a very resilient service

2.3	Data Rates and Broadcast Content

2.3.1	Data Rates

Although the theoretical SADIS 2G transmission rate is stated as 64Kbps, experience has shown that, taking communication overheads into account, a transmission rate of 58 to 60 Kbps should be considered the practical useable capacity available throughout the period of this report.

The SADIS FTP service bandwidth capacity was increased between Exeter and the SADIS Provider’s Internet Service Provider from 2Mbps bursting to 4Mbps to 4Mbps bursting to 8Mbps on January 31st 2010.  At the same time, guaranteed individual connections where increased from a minimum speed of 38Kbps bursting to 256Kbps to a minimum speed of 64Kbps bursting to 512Kbps.

2.3.2	Content of Broadcast

2.3.2.1	WAFS Aviation ‘Thinned’ GRIB1

GRIB1 bulletins are broadcast four times per day and are consistent with the WMO 306 standard for GRIB1. Repeat broadcasts are not routinely carried out.

Average daily data volume of forecast fields in GRIB1 code

Bulletins		GRIB1 (Mbytes)

T+6		1568				6.6

T+12		1568				6.6

T+18		1568				6.6

T+24		1568				6.6

T+30		1568				6.6

T+36		1568				6.6

TOTAL	9408		          		39.6

The WMO headers of a complete set of WAFS GRIB data are listed below:

HH(I-P)(B-G)(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)(B-G)(96) EGRR

HH(I-P)(B-G)(97) EGRR

HR(I-P)(B-G)(85/70/60/50) EGRR

HT(I-P)(B-G)(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)(B-G)(97) EGRR

HU(I-P)(B-G)(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)(B-G)(96) EGRR

HV(I-P)(B-G)(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)(B-G)(96) EGRR

T = temperature parameter

U = “U” wind vector component

V= “V” wind vector component

R = “R” relative humidity parameter

H = “H” geo-potential height parameter

(I-P) = letters corresponding to different geographical areas

(B-G) = validity periods (B=T+6, C=T+12, D=T+18, E=T+24, F=T+30, G=T+36)

Total number of bulletins per model run is 2352.  4 model runs per day (0000, 0600, 1200 and 1800 UTC). This equates to approximately 9.8MB of data per model run, or 39.6MB of GRIB1 data per day.

Also see Annex 5 for a complete representation of the WAFS GRIB1 bulletin schedule.

WAFC Washington derived WAFS Aviation Thinned GRIB1 data is available from the SADIS FTP server but is not included on the SADIS 2G satellite service.  The bulletin headers of the Washington (CCCC=KWBC) data are identical to the equivalent WAFC London data with the exception that the CCCC group of this data is KWBC.  Users should also note that the Washington data uses a different GRIB1 scaling factor to the equivalent WAFC London GRIB1 dataset and therefore compatibility with GRIB1 decoding software is not automatically guaranteed.  Users should contact their workstation provider for further advice.  Most commercially available visualisation suites are able to handle London or Washington scaled GRIB1 data.

The WAFC Washington data is marginally greater in size than the London data.  A complete set of WAFS GRIB data from Washington (2352 bulletins) is approximately 10.8MB in size.

2.3.2.2	WAFS Aviation GRIB2

In accordance with WAFSOPSG/5 Conclusion 5/17, WAFS Aviation GRIB2 bulletins are provided four times  per day (currently on SADIS FTP only) and are consistent with the WMO 306 standard for GRIB2. Repeat broadcasts are not routinely carried out.

Average daily data volume of forecast fields in GRIB2 code

Bulletins		GRIB2 (Mbytes)

T+06		98				1.76

T+09		98				1.76

T+12		98				1.76

T+15		98				1.76

T+18		98				1.76

T+21		98				1.76

T+24		98				1.76

T+27		98				1.76

T+30		98				1.76

T+33		98				1.76

T+36		98				1.76

TOTAL	1078		          		19.4

The WMO headers of a complete set of WAFS GRIB data are listed below:

YHX(C-M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(C-M)(96) EGRR

YHX(C-M)(97) EGRR

YRX(C-M)(85/70/60/50) EGRR

YVX(C-M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(C-M)(97) EGRR

YUX(C-M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(C-M)(96) EGRR

YTX(C-M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(C-M)(96) EGRR

YIX(C-M)(80/70/60/50/40/30)* EGRR

YIX(C-M)(81/71/60/51/41/31)* EGRR

YFX(C-M)(70/60/50/40/30)* EGRR

YFX(C-M)(71/61/51/41/31)* EGRR

YLX(C-M)(40/35/30/25/20/15)* EGRR

YLX(C-M)(41/36/31/26/21/16)* EGRR

YBX(C-M)(01)* EGRR

YBX(C-M)(02)* EGRR

YBX(C-M)(03)* EGRR

T = temperature parameter

U = “U” wind vector component

V= “V” wind vector component

R = relative humidity parameter

H = geo-potential height parameter

I = icing potential, mean and maximum

F = in cloud turbulence potential, mean and maximum

L = clear air turbulence probability, mean and maximum

B = cumulonimbus horizontal extent

X = Indicating that the fields cover the entire globe

(C-M) = validity periods (C=T+06, D=T+09, E=T+12, F=T+15, G=T+18, H=T+21, I=T+24, J=T+27, K=T+30, L=T+33 and M=T+36)

*those parameters identified by an asterisk are for cumulonimbus, icing and turbulence and are currently for trial and evaluation only.

Total number of bulletins per model run is 761 excluding cumulonimbus, icing and turbulence parameters (currently trial and evaluation only), or 1078 bulletins including cumulonimbus, icing and turbulence.  4 model runs per day (0000, 0600, 1200 and 1800 UTC). This equates to approximately 19.4MB of data per model run (1078 bulletins), or 77.6MB of GRIB2 data per day (1078 bulletins per run).

Also see Annex 5 for a complete representation of the WAFS GRIB2 bulletin schedule.

WAFC Washington derived WAFS Aviation Thinned GRIB2 data is not currently available for inclusion on SADIS FTP (it will not be broadcast over the satellite), but is expected to be made available during November 2010 on SADIS FTP.  The WAFC Washington data is expected to be comparable in size to that of the London data, i.e. a complete set of WAFS GRIB data from Washington (1078 bulletins) being approximately 19.4MB in size.

2.3.2.3	T4 CHARTS

Non-scheduled T4 products on SADIS only includes Volcanic Ash Trajectory and Dispersion Graphics (VAGs) from designated Volcanic Ash Advisory Centres (VAACs).  Most VAACs capable of generating T4 formatted VAGs are now providing the products in PNG format instead.  Accordingly, the T4 variant VAGs are gradually being phased out.  See section 2.3.2.3 for an outline of the VAACs generating PNG VAGs

2.3.2.4	PNG charts

WAFS SIGWX charts in Portable Network Graphic (PNG) format produced by both WAFCs have been available since October 2005, and are available via SADIS 2G and SADIS FTP.

WAFS PNG SIGWX for high- and medium- level operations benefit from a proven backup capability between the two WAFCs.

The distribution schedule for WAFS SIGWX charts in PNG format is as follows:

SIGWX charts based on 0000 UTC model run -

T+24 issued around 08:00 (09:00 when operating in backup mode)

SIGWX charts based on 0600 UTC model run -

T+24 issued around 14:00 (15:00 when operating in backup mode)

SIGWX charts based on 1200 UTC model run -

T+24 issued around 20:00 (21:00 when operating in backup mode)

SIGWX charts based on 1800 UTC model run -

T+24 issued around 02:00 (03:00 when operating in backup mode)

However, in accordance with WAFSOPSG/5 Conclusion 5/8 the schedule will change on the 15th June 2010 to the following,

SIGWX charts based on 0000 UTC model run -

T+24 issued around 07:00 (09:00 when operating in backup mode)

SIGWX charts based on 0600 UTC model run -

T+24 issued around 13:00 (15:00 when operating in backup mode)

SIGWX charts based on 1200 UTC model run -

T+24 issued around 19:00 (21:00 when operating in backup mode)

SIGWX charts based on 1800 UTC model run -

T+24 issued around 01:00 (03:00 when operating in backup mode)

The complete PNG SIGWX product set, including those produced by WAFC Washington, is listed over.

TABLE 2.3a	WAFS SIGWX high-level chart distribution on SADIS (PNG format)

| SWH Area | Originating WAFC | WMO Header |
| --- | --- | --- |
| A | Routine: Washington | PGEE05 KKCI |
|  | Backup: London |  |
| B | Routine: London | PGSE05 EGRR |
|  | Backup: Washington |  |
| C | Routine: London | PGRE05 EGRR |
|  | Backup: Washington |  |
| D | Routine: London | PGZE05 EGRR |
|  | Backup: Washington |  |
| E | Routine: London | PGGE05 EGRR |
|  | Backup: Washington |  |
| F | Routine: Washington | PGGE05 KKCI |
|  | Backup: London |  |
| G | Routine: London | PGCE05 EGRR |
|  | Backup: Washington |  |
| H | Routine: London | PGAE05 EGRR PGAE05 KKCI |
|  | Routine: Washington |  |
| I | Routine: Washington | PGBE05 KKCI |
|  | Backup: London |  |
| J | Routine: Washington | PGJE05 KKCI |
|  | Backup: London |  |
| K | Routine: London | PGKE05 EGRR |
|  | Backup: Washington |  |
| M | Routine: Washington | PGDE29 KKCI |
|  | Backup:London |  |

The table below summarises the SWM WAFS charts produced by both WAFCs, and the WMO headers assigned to these products.

TABLE 2.3b	WAFS SIGWX medium-level chart distribution on SADIS

(PNG format)

| SWM Area | Originating WAFC | WMO Header |
| --- | --- | --- |
| NAT | Routine: Washington | PGNE14 KKCI |
|  | Backup: London |  |
| EURO | Routine: London | PGDE14 EGRR |
|  | Backup: Washington |  |
| MID | Routine: London | PGCE14 EGRR |
|  | Backup: Washington |  |
| ASIA SOUTH | Routine: London | PGZE14 EGRR |
|  | Backup: Washington |  |

Users should be aware that all of the PNG formatted SIGWX charts distributed on SADIS 2G  have a standard WMO telecommunications ‘envelope’ wrapped around the standard PNG image. Almost certainly this ‘wrapper’ will need to be removed before the image can be displayed via a standard PNG viewing application.

The PNG formatted charts are also available from the SADIS FTP service. These charts do not have a WMO telecommunications ‘envelope’ wrapped around them. They are available as standard PNG images and are immediately compatible with PNG viewing applications. ‘Double clicking’ on a file contained within the server directory should initiate download and subsequent display via web browser. Bespoke visualisation software is not required for this purpose and significantly simplifies the action of obtaining and displaying SIGWX charts on a standard PC based platform.

The PNG formatted SIGWX charts are available from the following SADIS FTP directory:

ftp://[username]:[password]@sadis.metoffice.gov.uk/SIGWX_PNG/

T4 Volcanic Ash Dispersion Graphics (VAG) are gradually being replaced by PNG (portable network graphic) variants from designated VAACs.  Currently, VAACs Darwin, London, Toulouse, Montreal and Washington are the only centres capable of producing VAGs in PNG format.  PNG VAGs from other VAACs will be broadcast on SADIS as they become available.

VAGs in PNG format are available from the SADIS FTP service at

ftp://[username]:[password]@sadis.metoffice.gov.uk/Volcanic_Ash_Dispersion_Graphics/PNG_format/

These products will be broadcast on the satellite services with a WMO telecommunications ‘envelope’ around the PNG images. These bulletins will be broadcast (typically) with the following WMO headers:-

Typical headers for the PNG VAGs is PFXDii CCCC, where ii = 01, 02, 03, etc. and CCCC is the standard station originator group applicable to the VAAC.

2.3.2.5		OPMET

An average daily OPMET broadcast is about 12 M bytes of data per day consisting of approximately 37,500 bulletins.

The breakdown for 2009 and 2010 by ICAO region, is shown in the following tables.  The table, derived from the traffic transmitted on a single day in February 2009 and 2010, indicates the number of bulletins transmitted from each ICAO region to the SADIS provider for SADIS uplink, plus a number of regional bulletin compilations.  For example a bulletin compiled in the UK (region EUR) which contains reports from South America (region SAM) will be placed under EUR.

The distribution for 2010 is reasonably consistent with that for 2009.

TABLE 2.4	Example of Daily OPMET bulletins by source – February 2009

|  | AFI | ASIA | CAR | EUR | MID | NAM | NAT | PAC | SAM | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FA | 0 | 0 | 0 | 80 | 0 | 0 | 0 | 0 | 0 | 80 |
| FC | 134 | 145 | 0 | 1093 | 23 | 16 | 16 | 0 | 0 | 1427 |
| FK | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| FT | 344 | 366 | 197 | 698 | 185 | 3792 | 16 | 73 | 348 | 6019 |
| FV | 0 | 4 | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 6 |
| NO | 0 | 0 | 0 | 45 | 0 | 0 | 0 | 0 | 0 | 45 |
| NW | 0 | 0 | 0 | 37 | 0 | 0 | 0 | 0 | 0 | 37 |
| SA | 2127 | 2319 | 524 | 10072 | 772 | 7906 | 133 | 109 | 1396 | 25358 |
| SP | 43 | 35 | 0 | 261 | 1 | 5580 | 0 | 17 | 24 | 5961 |
| WA | 0 | 0 | 0 | 39 | 2 | 0 | 0 | 0 | 0 | 41 |
| WS | 12 | 78 |  | 61 | 9 | 91 | 8 | 126 | 81 | 466 |
| WC | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| WV | 0 | 6 | 8 | 4 | 0 | 0 | 0 | 0 | 0 | 18 |
| Total | 2660 | 2953 | 729 | 12390 | 992 | 17387 | 173 | 325 | 1849 | 39458 |

TABLE 2.5	Example of Daily OPMET bulletins by source – February 2010

|  | AFI | ASIA | CAR | EUR | MID | NAM | NAT | PAC | SAM | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FA | 0 | 0 | 0 | 82 | 0 | 0 | 0 | 0 | 0 | 82 |
| FC | 117 | 144 | 0 | 936 | 30 | 15 | 16 | 0 | 0 | 1258 |
| FK | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 0 | 12 |
| FT | 320 | 312 | 207 | 658 | 155 | 3848 | 20 | 179 | 325 | 6024 |
| FV | 9 | 0 | 0 | 0 | 0 | 27 | 0 | 18 | 0 | 54 |
| NO | 0 | 0 | 0 | 48 | 0 | 0 | 0 | 0 | 0 | 48 |
| SA | 1938 | 2335 | 820 | 9441 | 695 | 7749 | 143 | 356 | 1061 | 24538 |
| SP | 27 | 3 | 0 | 94 | 1 | 4448 | 1 | 279 | 26 | 4879 |
| WA | 8 | 0 | 0 | 40 | 0 | 0 | 0 | 0 | 0 | 48 |
| WS | 27 | 65 | 0 | 150 | 8 | 93 | 0 | 67 | 83 | 493 |
| WC | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 21 | 0 | 21 |
| WV | 7 | 0 | 16 | 5 | 0 | 3 | 0 | 0 | 7 | 38 |
| Total | 1965 | 2498 | 534 | 10891 | 808 | 15035 | 198 | 279 | 1428 | 37495 |

In response to SADISOPSG Conclusion 8/7b), the annual SADIS Management Report is expected to contain a list of aerodromes, corresponding to Annex 1 of the SADIS User Guide, whose OPMET data had not been received at the SADIS Gateway during the routine EUR Bulletin Management Group’s monitoring period.

This information is available as an Appendix to the SADIS Management Report via URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/Lists/Meetings1/AllItems.aspx

For further reference, SADIS User Guide Annex 1 is available at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20User%20Guide%20-%20Fourth%20Edition/Annex%201.pdf

This year’s list of aerodromes whose OPMET data had not been received at the SADIS Gateway related to the bulletin monitoring period between 1st and 14th February 2010 and SUG Annex 1 version 7.2.

2.3.2.6	Unscheduled data on the SADIS Broadcast

Since the introduction of the SADIS Gateway it has been possible to produce more detailed information on the unscheduled data transmitted on SADIS. The data presented in Annex 6 of this report were generated from data archived from the 1st April 2009 to the 28th February 2010.

In Annex 6, a list of all the distinct unscheduled headers transmitted during the period is presented.

2.3.2.7	AIRMETs and GAMETs

AIRMET and GAMET bulletins continue to be distributed. Most of these messages are originated from the EUR Region however this year some AIRMETs have been received from the AFI and MID Regions as well (See Annex 6).

The tables in Annex 3 and 4 show the published distribution of GAMETs and AIRMETs for the EUR Region.

These bulletins are available from the SADIS FTP service from the sub-directories:

ftp://[username]:[password]@sadis.metoffice.gov.uk/AIRMET

ftp://[username]:[password]@sadis.metoffice.gov.uk/GAMET

AIRMETs have a bulletin header of format WA**** CCCC. GAMETs have a bulletin header of format FA**** CCCC.

#### 2.3.2.7		Tropical Cyclone Advisory Messages

Tropical cyclone advisory messages are broadcast on SADIS with headers of format FK**** CCCC.

During the period 1st April 2009 to 28th February 2010, tropical cyclone advisories from the following TCACs were broadcast over SADIS:

- TCAC Honolulu (PHFO);

- TCAC Darwin (ADRM);

- TCAC Miami (KNHC);

- TCAC New Delhi (VIDP);

- TCAC La Réunion (FMEE);

- TCAC Fiji (NFFN); and

- TCAC Tokyo (RJTD).

This confirms the integrity of the end-to-end routeing for these important products.

Individual tropical cyclones bulletins were also received from DEMS (FKIN20) and SBRE (FKNZ31).

A full list of Tropical Cyclone Advisory message headers is included in Annex 6 to section 2.

2.3.2.9		BUFR Encoded Data

The dissemination of BUFR encoded high-level SIGWX (SWH) and medium-level SIGWX (SWM) information produced by WAFC London and WAFC Washington has continued throughout the period of this Management Report.

WAFS BUFR SIGWX for high- and medium- level operations benefit from a proven backup capability between the two WAFCs.

All of the WAFC London and WAFC Washington BUFR encoded SIGWX data (SWH and SWM) is available from the SADIS satellite services, and the following SADIS FTP URLs:

ftp://[username]:[password]@sadis.metoffice.gov.uk/BUFR/

and

ftp://[username]:[password]@sadis.metoffice.gov.uk/BUFR/KKCI

WAFS BUFR SIGWX for high- and medium- level operations benefit from a proven backup capability between the two WAFCs.

It should be noted that all of the workstation manufacturers have developed BUFR visualisation software. The results from these evaluations are available from the SADIS web site at URL

http://www.metoffice.gov.uk/sadis/software/index.html

To assist the workstation companies in the construction of compliant visualisation software, a guidance document has been produced by WAFC London and Washington.  To obtain the latest copy of the document, users and BUFR developers alike are encouraged to visit the homepage of the WAFSOPSG to obtain the latest ‘Guidelines for representing WAFS SIGWX data in BUFR’, available as a link via URL:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Guidance%20Material/Representing%20WAFS%20Significant%20Weather%20(SIGWX)%20Weather%20in%20BUFR.pdf

The document is no longer reproduced within the annual SADIS Management Report.

The distribution schedule for WAFS SIGWX data in BUFR code form is as follows:

High-level SIGWX (SWH) BUFR data based on 0000 UTC model run -

T+24 issued around 07:00 (during normal and backup modes of operation)

High-level SIGWX (SWH) BUFR charts based on 0600 UTC model run -

T+24 issued around 13:00 (during normal and backup modes of operation)

High-level SIGWX (SWH) BUFR charts based on 1200 UTC model run -

T+24 issued around 19:00 (during normal and backup modes of operation)

High-level SIGWX (SWH) BUFR charts based on 1800 UTC model run -

T+24 issued around 01:00.( during normal and backup modes of operation)

Medium-level SIGWX (SWM) BUFR data based on 0000 UTC model run -

T+24 issued around 08:00 (09:00 when operating in backup mode)

Medium-level SIGWX (SWM) BUFR charts based on 0600 UTC model run -

T+24 issued around 14:00 (15:00 when operating in backup mode)

Medium-level SIGWX (SWM) BUFR charts based on 1200 UTC model run -

T+24 issued around 20:00 (remains 21:00 when operating in backup mode)

Medium-level SIGWX (SWM) BUFR charts based on 1800 UTC model run -

T+24 issued around 02:00 (remains 03:00 when operating in backup mode)

But will change from 15th June 2010 to the following

SIGWX (SWH and SWM) BUFR data based on 0000 UTC model run -

T+24 issued around 07:00 (09:00 during backup modes of operation)

SIGWX (SWH and SWM) BUFR charts based on 0600 UTC model run -

T+24 issued around 13:00 (15:00 during backup modes of operation)

SIGWX (SWH and SWM) BUFR charts based on 1200 UTC model run -

T+24 issued around 19:00 (21:00 during backup modes of operation)

SIGWX (SWH and SWM) BUFR charts based on 1800 UTC model run -

T+24 issued around 01:00.(03:00 during backup modes of operation)

Table 2.6	WAFS SIGWX high- and medium-level bulletin distribution on SADIS (BUFR format)

| BUFR FEATURE | COMMON NAME | WMO HEADER used by WAFC London | WMO HEADER used by WAFC Washington |
| --- | --- | --- | --- |
| SWH Jet-streams | JETS | JUWE96 EGRR | JUWE96 KKCI |
| SWH Clear Air Turbulence (C.A.T.) | CAT | JUCE00 EGRR | JUCE00 KKCI |
| SWH Embedded Cumulo-nimbus | CLOUD | JUBE99 EGRR | JUBE99 KKCI |
| SWH Tropopause height | TROP | JUTE97 EGRR | JUTE97 KKCI |
| SWH Frontal Systems | FRONTS | JUFE00 EGRR | JUFE00 KKCI |
| SWM and SWH Tropical Cyclone, Sandstorms & Volcanoes | V_T_S | JUVE00 EGRR | JUVE00 KKCI |
| SWM Tropopause height | M-TROP | JUOE00 EGRR | JUOE00 KKCI |
| SWM jet-streams | M-JETS | JUTE00 EGRR | JUTE00 KKCI |
| SWM fronts | M-FRONTS | JUJE00 EGRR | JUJE00 KKCI |
| SWM cloud, in-cloud icing and turbulence | M-CLOUD | JUNE00 EGRR | JUNE00 KKCI |
| SWM Clear Air Turbulence (C.A.T.) | M-CAT | JUME00 EGRR | JUME00 KKCI |

2.3.2.10		New Products and Services

The only significant changes to the SADIS products and services during the past 12 months have been:

1) Introduction of WAFS Aviation GRIB2 data via SADIS FTP.

2) Implementation of an automated method of populating the SADIS Administrative Messages webpage with the NOUK10 content.  Whilst essentially transparent to the user, this streamlines an existing process.

ANNEX 1 TO CHAPTER 2 - SADIS 2G Infrastructure

ANNEX 2 TO CHAPTER 2 - Data Type by Average Percentage Volume - February 2010

#### Average Daily Broadcast Schedule:

OPMET Data (incl. AIRMETs and GAMETs)			12MB

WAFS GRIB Data1							40MB

WAFS PNG formatted SIGWX charts2				4MB

WAFS BUFR encoded SIGWX data3				<2MB

Other Products (e.g. T.4 or PNG VA dispersion charts)	<1MB

----------

Approximate total ~ 59MB

Note 1:	WAFC London GRIB dataset only represented

Note 2:	SWH and SWM PNG charts from both WAFCs

Note 3:	SWH and SWM BUFR data from both WAFCs

Note 4:	that the trial and evaluation GRIB1 encoded icing, turbulence and CB data, currently produced by WAFC London and available only from SADIS FTP, is not represented here, but would account for a further 30MB of GRIB data volume per day.

Note 5:	GRIB2 data, having commenced in March 2010 on SADIS FTP is not included, but would account for a further 19.4 MB per day.

As noted above, the daily OPMET broadcast has not changed significantly over the period of this management report.  The impact of ICAO Annex 3 Amendment 74 in November 2008 then showed a significant increase of long TAF (FT) bulletins and a corresponding decrease in short TAF (FC) bulletins. However, the analysis for this year shows that this has now settled down with a more consistent volume of TAFs and METARs being distributed.

ANNEX 3 TO CHAPTER 2 - EUR region GAMETs available via SADIS

| State | Bulletin | CCCC | Description | Issue time | Validity Period |
| --- | --- | --- | --- | --- | --- |
| AUSTRIA | FAOS41 | LOWM | WIEN FIR | Winter: 0600 0900 1200 Summer: 0600 0900 1300 | 0700/1300 1000/1600 1300/1900 0700/1300 1000/1600 1400/2000 |
| BELGIUM |  |  | No products |  |  |
| CROATIA | FARH41 | LDZM | ZAGREB FIR | 1500 | 1200/1800 |
| CYPRUS |  |  | No products |  |  |
| CZECH REP | FACZ41 | LKPR | PRAHA FIR |  | Not observed |
| DENMARK |  |  | No products |  |  |
| ESTONIA |  |  | No products |  |  |
| FINLAND |  |  | No products |  |  |
| FRANCE |  |  | No products |  |  |
| GERMANY | FADL41 | EDZH | GAMET 6 h Forecast for Bremen FIR | 0200 0800 1400 2000 | 0300/0900 0900/1500 1500/2100 2100/0300 |
| GERMANY | FADL41 | EDZE | GAMET 6 h Forecast for Duesseldorf FIR | 0200 0800 1400 2000 | 0300/0900 0900/1500 1500/2100 2100/0300 |
| GERMANY | FADL41 | EDZB | GAMET 6 h Forecast for Berlin FIR | 0200 0800 1400 2000 | 0300/0900 0900/1500 1500/2100 2100/0300 |
| GERMANY | FADL41 | EDZF | GAMET 6 h Forecast for Frankfurt FIR | 0200 0800 1400 2000 | 0300/0900 0900/1500 1500/2100 2100/0300 |

| GERMANY | FADL41 | EDZM | GAMET 6 h Forecast for Munich FIR | 0200 0800 1400 2000 | 0300/0900 0900/1500 1500/2100 2100/0300 |
| --- | --- | --- | --- | --- | --- |
| GREECE | FAGR31 | LGAT | GAMET 6 h Forecast for Athens FIR/1 | 0500 1100 1700 | 0600/1200 1200/1800 1800/2400 |
|  | FAGR32 | LGAT | GAMET 6 h Forecast for Athens FIR/2 | 0500 1100 1700 | 0600/1200 1200/1800 1800/2400 |
|  | FAGR33 | LGAT | GAMET 6 h Forecast for Athens FIR/3 | 0500 1100 1700 | 0600/1200 1200/1800 1800/2400 |
|  | FAGR34 | LGAT | GAMET 6 h Forecast for Athens FIR/4 | 0500 1100 1700 | 0600/1200 1200/1800 1800/2400 |
| HUNGARY | FAHU41 | LHBM | BUDAPEST FIR | 0500 1100 | 0600/1200 1200/1800 |
| IRELAND |  |  | No products |  |  |
| ITALY |  |  | No products |  |  |
| LATVIA | FALV10 | EVRA | EVRR FIR | 0200 0500 0800 1100 1400 | 0300/0900 0600/1200 0900/1500 1200/1800 1500/2100 |
| LITHUANIA |  |  | No products |  |  |
| MACEDONIA |  |  | No products |  |  |
| MALTA |  |  | No products |  |  |
| MOLDOVA | FARM41 | LUKK | CHISINAU FIR |  | Not observed |
| NETHERLANDS |  |  | No products |  |  |
| NORWAY |  |  | No products |  |  |
| PORTUGAL |  |  | No products |  |  |
| ROMANIA |  |  | No Products |  |  |

| SLOVAKIA | FASQ41 | LZIB | BRATISLAVA FIR | Apr-Oct 0200 0800 1400 Nov-Mar 0400 1000 | 0300/0900 0900/1500 1500/2100 0500/1100 1100/1700 |
| --- | --- | --- | --- | --- | --- |
| SLOVENIA |  |  | No products |  |  |
| SPAIN | FAEW40 | LEMM | LECM North | 0500 1100 1700 2300 | 0900/1500 1500/2100 2100/0300 0300/1500 |
| SPAIN | FAEW41 | LEMM | LECM South | 0500 1100 1700 2300 | 0900/1500 1500/2100 2100/0300 0300/1500 |
| SPAIN | FAEW42 | LEMM | LECB | 0500 1100 1700 2300 | 0900/1500 1500/2100 2100/0300 0300/1500 |
| SWEDEN |  |  | No products |  |  |
| SWITZERLAND | FASW41 | LSSW | LSAS | 0200 0500 0800 1100 1400 1700 2000 2300 | 0300/0900 0600/1200 0900/1500 1200/1800 1500/2100 1800/2400 2100/0300 0000/0600 |
| UK |  |  | No products |  |  |
| UKRAINE | FAUR31 | UKBB | KIYV FIR | 0400 1000 | 0600/1200 1200/1800 |
| UKRAINE | FAUR32 | UKLL | LVIV FIR | 0400 1000 | 0600/1200 1200/1800 |
| UKRAINE | FAUR33 | UKOO | ODESA FIR | 0400 1000 | 0600/1200 1200/1800 |
| UKRAINE | FAUR34 | UKFF | SIMFEROPOL FIR | 0400 1000 | 0600/1200 1200/1800 |
| UKRAINE | FAUR35 | UKHH | KHARKIV FIR | 0400 1000 | 0600/1200 1200/1800 |

Annex 4 – EUR Region AIRMETs available via SADIS

| State | Bulletin | CCCC | FIR | Description |
| --- | --- | --- | --- | --- |
| ALBANIA |  |  |  | No products |
| AUSTRIA | WAOS41 | LOWM | Wien FIR | AIRMET |
| BELGIUM | WABX31 | EBBR | Brussels FIR | AIRMET |
| CYPRUS |  |  |  | No products |
| CZECH REP | WACZ41 | LKPR | Praha FIR | AIRMET |
| DENMARK |  |  |  | No products |
| ESTONIA |  |  |  | No products |
| FINLAND |  |  |  | No products |
| FRANCE |  |  |  | No products |
| GEORGIA | WAGG31 | UGGG | Tblisi/Novoflexeyevka FIR | Not Observed |
| GERMANY | WADL41 | EDZH | Bremen FIR | AIRMET |
| GERMANY | WADL41 | EDZE | Dusseldorf FIR | Not Observed |
| GERMANY | WADL41 | EDZB | Berlin FIR | Not Observed |
| GERMANY | WADL41 | EDZF | Frankfurt FIR | AIRMET |
| GERMANY | WADL41 | EDZM | Munich FIR | AIRMET |
| HUNGARY | WAHU41 | LHBM | Budapest FIR | AIRMET |
| IRELAND |  |  |  | No products |
| ITALY |  |  |  | No products |
| LATVIA | WALV31 | EVRA | Riga FIR | AIRMET |
| LITHUANIA | WALT31 | EYVI | Vilnius FIR | Not Observed |
| MACEDONIA |  |  |  | No products |
| MALTA |  |  |  | No products |
| MOLDOVA | WARM41 | LUKK | Chisnau FIR | Not observed |
| NETHERLANDS | WANL31 | EHDB | Amsterdam FIR | AIRMET |
| NORWAY |  |  |  |  |
| PORTUGAL |  |  |  | No products |
| ROMANIA |  |  |  | No products |
| Serbia and Montenegro | WAYG31 | LYBM | Beograd FIR | AIRMET |
| POLAND | WAPL31 | EPWA | Warsawa FIR | AIRMET |
| SLOVAKIA | WASQ41 | LZIB | Bratislava FIR | AIRMET |
| SLOVENIA | WALJ31 | LJLJ | Ljubljana FIR | AIRMET |
| SPAIN | WAEW40 | LEMM | Madrid North | AIRMET |
| SPAIN | WAEW41 | LEMM | Madrid South | AIRMET |
| SPAIN | WAEW42 | LEMM | Barcelona | AIRMET |
| SWEDEN |  |  |  | No products |
| SWITZERLAND | WASW41 | LSSW | Switzerland FIRs | AIRMET |
| SWITZERLAND | WASW41 | LSAS | Switzerland FIRs | AIRMET |
| TURKEY | WATU31 | LTAC | Ankara FIR | AIRMET |
| TURKEY | WATU31 | LTBA | Istanbul FIR | AIRMET |
| UK |  |  |  | No products |
| UKRAINE | WAUR31 | UKBD | Kiyv FIR | AIRMET |
| UKRAINE | WAUR32 | UKLL | Lviv FIR | AIRMET |
| UKRAINE | WAUR33 | UKOO | Odesa FIR | AIRMET |
| UKRAINE | WAUR34 | UKHF | Simferpol FIR | AIRMET |
| UKRAINE | WAUR35 | UKHH | Kharkiv FIR | AIRMET |

ANNEX 4 TO CHAPTER 2 - EUR Region AIRMETs available via SADIS

| State | Bulletin | CCCC | FIR | Description |
| --- | --- | --- | --- | --- |
| ALBANIA |  |  |  | No products |
| AUSTRIA | WAOS41 | LOWM | Wien FIR | AIRMET |
| BELGIUM | WABX31 | EBBR | Brussels FIR | AIRMET |
| CYPRUS |  |  |  | No products |
| CZECH REP | WACZ41 | LKPR | Praha FIR | AIRMET |
| DENMARK |  |  |  | No products |
| ESTONIA |  |  |  | No products |
| FINLAND |  |  |  | No products |
| FRANCE |  |  |  | No products |
| GEORGIA | WAGG31 | UGGG | Tblisi/Novoflexeyevka FIR | Not Observed |
| GERMANY | WADL41 | EDZH | Bremen FIR | AIRMET |
| GERMANY | WADL41 | EDZE | Dusseldorf FIR | Not Observed |
| GERMANY | WADL41 | EDZB | Berlin FIR | AIRMET |
| GERMANY | WADL41 | EDZF | Frankfurt FIR | AIRMET |
| GERMANY | WADL41 | EDZM | Munich FIR | AIRMET |
| HUNGARY | WAHU41 | LHBM | Budapest FIR | AIRMET |
| IRELAND |  |  |  | No products |
| ITALY |  |  |  | No products |
| LATVIA | WALV31 | EVRA | Riga FIR | AIRMET |
| LITHUANIA | WALT31 | EYVI | Vilnius FIR | Not Observed |
| MACEDONIA |  |  |  | No products |
| MALTA |  |  |  | No products |
| MOLDOVA | WARM41 | LUKK | Chisnau FIR | Not observed |
| NETHERLANDS | WANL31 | EHDB | Amsterdam FIR | AIRMET |
| NORWAY |  |  |  |  |
| PORTUGAL |  |  |  | No products |
| ROMANIA |  |  |  | No products |
| Serbia and Montenegro | WAYG31 | LYBM | Beograd FIR | AIRMET |
| POLAND | WAPL31 | EPWA | Warsawa FIR | Not observed |
| SLOVAKIA | WASQ41 | LZIB | Bratislava FIR | AIRMET |
| SLOVENIA | WALJ31 | LJLJ | Ljubljana FIR | AIRMET |
| SPAIN | WAEW40 | LEMM | Madrid North | AIRMET |
| SPAIN | WAEW41 | LEMM | Madrid South | AIRMET |
| SPAIN | WAEW42 | LEMM | Barcelona | AIRMET |
| SWEDEN |  |  |  | No products |
| SWITZERLAND | WASW41 | LSSW | Switzerland FIRs | AIRMET |
| TURKEY | WATU31 | LTAC | Ankara FIR | AIRMET |
| TURKEY | WATU31 | LTBA | Istanbul FIR | AIRMET |
| UK |  |  |  | No products |
| UKRAINE | WAUR31 | UKBD | Kiyv FIR | AIRMET |
| UKRAINE | WAUR32 | UKLL | Lviv FIR | AIRMET |
| UKRAINE | WAUR33 | UKOO | Odesa FIR | AIRMET |
| UKRAINE | WAUR34 | UKHF | Simferpol FIR | AIRMET |
| UKRAINE | WAUR35 | UKHH | Kharkiv FIR | AIRMET |

ANNEX 5 TO CHAPTER 2 – WAFS GRIB1 and GRIB2 Distribution Schedules

WAFS Aviation Thinned GRIB1

Period	AHLs

T+06	HH(I-P)B(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)B(96) EGRR

HH(I-P)B(97) EGRR

HR(I-P)B(85/70/60/50) EGRR

HT(I-P)B(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)B(97) EGRR

HU(I-P)B(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)B(96) EGRR

HV(I-P)B(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)B(96) EGRR

No of Bulletins 392

T+12	HH(I-P)C(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)C(96) EGRR

HH(I-P)C(97) EGRR

HR(I-P)C(85/70/60/50) EGRR

HT(I-P)C(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)C(97) EGRR

HU(I-P)C(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)C(96) EGRR

HV(I-P)C(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)C(96) EGRR

No. of Bulletins 392

T+18	HH(I-P)D(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)D(96) EGRR

HH(I-P)D(97) EGRR

HR(I-P)D(85/70/60/50) EGRR

HT(I-P)D(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)D(97) EGRR

HU(I-P)D(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)D(96) EGRR

HV(I-P)D(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)D(96) EGRR

No. of Bulletins 392

T+24	HH(I-P)E(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)E(96) EGRR

HH(I-P)E(97) EGRR

HR(I-P)E(85/70/60/50) EGRR

HT(I-P)E(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)E(97) EGRR

HU(I-P)E(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)E(96) EGRR

HV(I-P)E(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)E(96) EGRR

No. of Bulletins 392

T+30	HH(I-P)F(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)F(96) EGRR

HH(I-P)F(97) EGRR

HR(I-P)F(85/70/60/50) EGRR

HT(I-P)F(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)F(97) EGRR

HU(I-P)F(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)F(96) EGRR

HV(I-P)F(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)F(96) EGRR

No. of Bulletins 392

T+36	HH(I-P)G(85/70/60/50/40/30/25/20/15/10) EGRR

HH(I-P)G(96) EGRR

HH(I-P)G(97) EGRR

HR(I-P)G(85/70/60/50) EGRR

HT(I-P)G(85/70/60/50/40/30/25/20/15/10) EGRR

HT(I-P)G(97) EGRR

HU(I-P)G(85/70/60/50/40/30/25/20/15/10) EGRR

HU(I-P)G(96) EGRR

HV(I-P)G(85/70/60/50/40/30/25/20/15/10) EGRR

HV(I-P)G(96) EGRR

No. of Bulletins 392

Note:—	The T+06 and T+36 time steps are broadcast at around 0310/0910/1510/2110 UTC ending by around 0335/0935/1535/2135 UTC on SADIS 2G and SADIS FTP.

Total number of bulletins 2352 per model run for all WAFS GRIB.

Please note that GRIB1 bulletins are NOT routinely repeated on the broadcast.

WAFS Aviation GRIB2

Period	AHLs

T+06	YHX(C)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(C)(96) EGRR

YHX(C)(97) EGRR

YRX(C)(85/70/60/50) EGRR

YVX(C)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(C)(97) EGRR

YUX(C)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(C)(96) EGRR

YTX(C)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(C)(96) EGRR

No. of Bulletins 61

YIX(C)(80/70/60/50/40/30)* EGRR

YIX(C)(81/71/60/51/41/31)* EGRR

YFX(C)(70/60/50/40/30)* EGRR

YFX(C)(71/61/51/41/31)* EGRR

YLX(C)(40/35/30/25/20/15)* EGRR

YLX(C)(41/36/31/26/21/16)* EGRR

YBX(C)(01)* EGRR

YBX(C)(02)* EGRR

YBX(C)(03)* EGRR

No. of Bulletins 37

T+09	YHX(D)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(D)(96) EGRR

YHX(D)(97) EGRR

YRX(D)(85/70/60/50) EGRR

YVX(D)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(D)(97) EGRR

YUX(D)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(D)(96) EGRR

YTX(D)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(D)(96) EGRR

No. of Bulletins 61

YIX(D)(80/70/60/50/40/30)* EGRR

YIX(D)(81/71/60/51/41/31)* EGRR

YFX(D)(70/60/50/40/30)* EGRR

YFX(D)(71/61/51/41/31)* EGRR

YLX(D)(40/35/30/25/20/15)* EGRR

YLX(D)(41/36/31/26/21/16)* EGRR

YBX(D)(01)* EGRR

YBX(D)(02)* EGRR

YBX(D)(03)* EGRR

No. of Bulletins 37

T+12	YHX(E)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(E)(96) EGRR

YHX(E)(97) EGRR

YRX(E)(85/70/60/50) EGRR

YVX(E)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(E)(97) EGRR

YUX(E)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(E)(96) EGRR

YTX(E)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(E)(96) EGRR

No. of Bulletins 61

YIX(E)(80/70/60/50/40/30)* EGRR

YIX(E)(81/71/60/51/41/31)* EGRR

YFX(E)(70/60/50/40/30)* EGRR

YFX(E)(71/61/51/41/31)* EGRR

YLX(E)(40/35/30/25/20/15)* EGRR

YLX(E)(41/36/31/26/21/16)* EGRR

YBX(E)(01)* EGRR

YBX(E)(02)* EGRR

YBX(E)(03)* EGRR

No. of Bulletins 37

T+15	YHX(F)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(F)(96) EGRR

YHX(F)(97) EGRR

YRX(F)(85/70/60/50) EGRR

YVX(F)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(F)(97) EGRR

YUX(F)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(F)(96) EGRR

YTX(F)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(F)(96) EGRR

No. of Bulletins 61

YIX(F)(80/70/60/50/40/30)* EGRR

YIX(F)(81/71/60/51/41/31)* EGRR

YFX(F)(70/60/50/40/30)* EGRR

YFX(F)(71/61/51/41/31)* EGRR

YLX(F)(40/35/30/25/20/15)* EGRR

YLX(F)(41/36/31/26/21/16)* EGRR

YBX(F)(01)* EGRR

YBX(F)(02)* EGRR

YBX(F)(03)* EGRR

No. of Bulletins 37

T+18	YHX(G)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(G)(96) EGRR

YHX(G)(97) EGRR

YRX(G)(85/70/60/50) EGRR

YVX(G)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(G)(97) EGRR

YUX(G)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(G)(96) EGRR

YTX(G)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(G)(96) EGRR

No. of Bulletins 61

YIX(G)(80/70/60/50/40/30)* EGRR

YIX(G)(81/71/60/51/41/31)* EGRR

YFX(G)(70/60/50/40/30)* EGRR

YFX(G)(71/61/51/41/31)* EGRR

YLX(G)(40/35/30/25/20/15)* EGRR

YLX(G)(41/36/31/26/21/16)* EGRR

YBX(G)(01)* EGRR

YBX(G)(02)* EGRR

YBX(G)(03)* EGRR

No. of Bulletins 37

T+21	YHX(H)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(H)(96) EGRR

YHX(H)(97) EGRR

YRX(H)(85/70/60/50) EGRR

YVX(H)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(H)(97) EGRR

YUX(H)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(H)(96) EGRR

YTX(H)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(H)(96) EGRR

No. of Bulletins 61

YIX(H)(80/70/60/50/40/30)* EGRR

YIX(H)(81/71/60/51/41/31)* EGRR

YFX(H)(70/60/50/40/30)* EGRR

YFX(H)(71/61/51/41/31)* EGRR

YLX(H)(40/35/30/25/20/15)* EGRR

YLX(H)(41/36/31/26/21/16)* EGRR

YBX(H)(01)* EGRR

YBX(H)(02)* EGRR

YBX(H)(03)* EGRR

No. of Bulletins 37

T+24	YHX(I)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(I)(96) EGRR

YHX(I)(97) EGRR

YRX(I)(85/70/60/50) EGRR

YVX(I)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(I)(97) EGRR

YUX(I)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(I)(96) EGRR

YTX(I)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(I)(96) EGRR

No. of Bulletins 61

YIX(I)(80/70/60/50/40/30)* EGRR

YIX(I)(81/71/60/51/41/31)* EGRR

YFX(I)(70/60/50/40/30)* EGRR

YFX(I)(71/61/51/41/31)* EGRR

YLX(I)(40/35/30/25/20/15)* EGRR

YLX(I)(41/36/31/26/21/16)* EGRR

YBX(I)(01)* EGRR

YBX(I)(02)* EGRR

YBX(I)(03)* EGRR

No. of Bulletins 37

T+27	YHX(J)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(J)(96) EGRR

YHX(J)(97) EGRR

YRX(J)(85/70/60/50) EGRR

YVX(J)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(J)(97) EGRR

YUX(J)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(J)(96) EGRR

YTX(J)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(J)(96) EGRR

No. of Bulletins 61

YIX(J)(80/70/60/50/40/30)* EGRR

YIX(J)(81/71/60/51/41/31)* EGRR

YFX(J)(70/60/50/40/30)* EGRR

YFX(J)(71/61/51/41/31)* EGRR

YLX(J)(40/35/30/25/20/15)* EGRR

YLX(J)(41/36/31/26/21/16)* EGRR

YBX(J)(01)* EGRR

YBX(J)(02)* EGRR

YBX(J)(03)* EGRR

No. of Bulletins 37

T+30	YHX(K)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(K)(96) EGRR

YHX(K)(97) EGRR

YRX(K)(85/70/60/50) EGRR

YVX(K)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(K)(97) EGRR

YUX(K)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(K)(96) EGRR

YTX(K)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(K)(96) EGRR

No. of Bulletins 61

YIX(K)(80/70/60/50/40/30)* EGRR

YIX(K)(81/71/60/51/41/31)* EGRR

YFX(K)(70/60/50/40/30)* EGRR

YFX(K)(71/61/51/41/31)* EGRR

YLX(K)(40/35/30/25/20/15)* EGRR

YLX(K)(41/36/31/26/21/16)* EGRR

YBX(K)(01)* EGRR

YBX(K)(02)* EGRR

YBX(K)(03)* EGRR

No. of Bulletins 37

T+33	YHX(L)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(L)(96) EGRR

YHX(L)(97) EGRR

YRX(L)(85/70/60/50) EGRR

YVX(L)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(L)(97) EGRR

YUX(L)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(L)(96) EGRR

YTX(L)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(L)(96) EGRR

No. of Bulletins 61

YIX(L)(80/70/60/50/40/30)* EGRR

YIX(L)(81/71/60/51/41/31)* EGRR

YFX(L)(70/60/50/40/30)* EGRR

YFX(L)(71/61/51/41/31)* EGRR

YLX(L)(40/35/30/25/20/15)* EGRR

YLX(L)(41/36/31/26/21/16)* EGRR

YBX(L)(01)* EGRR

YBX(L)(02)* EGRR

YBX(L)(03)* EGRR

No. of Bulletins 37

T+36	YHX(M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YHX(M)(96) EGRR

YHX(M)(97) EGRR

YRX(M)(85/70/60/50) EGRR

YVX(M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YVX(M)(97) EGRR

YUX(M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YUX(M)(96) EGRR

YTX(M)(85/70/60/50/40/35/30/27/25/23/20/15/10) EGRR

YTX(M)(96) EGRR

No. of Bulletins 61

YIX(M)(80/70/60/50/40/30)* EGRR

YIX(M)(81/71/60/51/41/31)* EGRR

YFX(M)(70/60/50/40/30)* EGRR

YFX(M)(71/61/51/41/31)* EGRR

YLX(M)(40/35/30/25/20/15)* EGRR

YLX(M)(41/36/31/26/21/16)* EGRR

YBX(M)(01)* EGRR

YBX(M)(02)* EGRR

YBX(M)(03)* EGRR

No. of Bulletins 37

Note:—	The T+06 and T+36 time steps are broadcast at around 0410/1010/1610/2210 UTC ending by around 0455/1055/1655/2255 UTC SADIS FTP.

Total number of bulletins 1078 per model run for all WAFS GRIB2, (671 excluding cumulonimbus, icing and turbulence parameters (identified by asterisk(*) that are currently for trial and evaluation only).

Please note that GRIB2 bulletins are NOT routinely repeated on the broadcast.

ANNEX 6 TO CHAPTER 2 - List of Unscheduled OPMET Bulletin Headers Distributed on SADIS

SIGMETS

| TTAAii | CCCC |
| --- | --- |
| WSAG31 | SABE |
| WSAG31 | SACO |
| WSAG31 | SAME |
| WSAG31 | SARE |
| WSAG31 | SAVC |
| WSAG41 | SARE |
| WSAG41 | SAVC |
| WSAJ31 | UBBB |
| WSAK01 | PAWU |
| WSAK02 | PAWU |
| WSAK03 | PAWU |
| WSAK04 | PAWU |
| WSAK05 | PAWU |
| WSAM20 | FCBB |
| WSAM20 | FTTJ |
| WSAM31 | FCBB |
| WSAO20 | DRRN |
| WSAO20 | GOOY |
| WSAO21 | GOOY |
| WSAO31 | GOOY |
| WSAO32 | GOOY |
| WSAU21 | ABTL |
| WSAU21 | ADRM |
| WSAU21 | AMHF |
| WSAU21 | AMMC |
| WSAU21 | AMRF |
| WSAU21 | APRF |
| WSAU21 | APRM |
| WSAU21 | ASRF |
| WSAW31 | LOWM |
| WSAZ31 | LPMG |
| WSAZ31 | SBAZ |
| WSBC31 | FBSK |
| WSBM01 | VYYY |
| WSBM31 | VYYY |
| WSBN31 | OBBB |
| WSBN31 | OBBI |
| WSBN41 | OBBB |
| WSBO01 | SLLP |
| WSBO31 | SLLP |
| WSBS31 | VVGL |
| WSBU31 | LBSM |
| WSBU31 | LBSR |
| WSBW20 | VGZR |
| WSBW21 | VGZR |
| WSBW29 | VGZR |
| WSBX31 | EBBR |
| WSBY31 | UMMS |
| WSBZ01 | SBAZ |
| WSBZ01 | SBBS |
| WSBZ20 | SBAZ |
| WSBZ21 | SBAZ |
| WSBZ21 | SBRE |
| WSBZ22 | SBBS |
| WSBZ24 | SBCW |
| WSBZ31 | SBAZ |
| WSBZ31 | SBBS |
| WSBZ31 | SBCW |
| WSBZ31 | SBRE |
| WSBZ41 | SBCW |
| WSCA31 | MDSD |
| WSCA31 | MHTG |
| WSCA31 | MKJP |
| WSCA31 | MPTO |
| WSCA31 | TTPP |
| WSCH31 | SCCI |
| WSCH31 | SCEL |
| WSCH31 | SCFA |
| WSCH31 | SCIP |
| WSCH31 | SCTE |
| WSCI31 | RCTP |
| WSCI33 | ZBAA |
| WSCI34 | ZSSS |
| WSCI35 | ZGGG |
| WSCI35 | ZJHK |
| WSCI36 | ZPPP |
| WSCI37 | ZLLL |
| WSCI37 | ZLXY |
| WSCI38 | ZYTX |
| WSCI39 | ZWWW |
| WSCI45 | ZHHH |
| WSCI45 | ZHWH |
| WSCN02 | CWUL |
| WSCN31 | CWEG |
| WSCN32 | CWEG |
| WSCN33 | CWUL |
| WSCN34 | CWUL |
| WSCN35 | CWEG |
| WSCN36 | CWEG |
| WSCN36 | CWUL |
| WSCN37 | CWEG |
| WSCO31 | SKBO |
| WSCU31 | MUHA |
| WSCU41 | MUHA |
| WSCY31 | LCLK |
| WSCZ31 | LKPW |
| WSDL31 | EDZF |
| WSDL31 | EDZH |
| WSDL31 | EDZM |
| WSDL32 | EDZF |
| WSDL32 | EDZH |
| WSDN31 | EKCH |
| WSEE31 | UDDD |
| WSEE31 | UDYZ |
| WSEG31 | HECA |
| WSEO31 | EETN |
| WSEW31 | LEMM |
| WSEW32 | LEMM |
| WSEW33 | LEMM |
| WSFG20 | SOCA |
| WSFI31 | EFHK |
| WSFI32 | EFHK |
| WSFJ01 | NFFN |
| WSFJ02 | NFFN |
| WSFR31 | LFPW |
| WSFR32 | LFPW |
| WSFR33 | LFPW |
| WSFR34 | LFPW |
| WSFR35 | LFPW |
| WSGG31 | LOWM |
| WSGG31 | UBTG |
| WSGG31 | UGTB |
| WSGL31 | BGSF |
| WSGR31 | LGAT |
| WSHO31 | MHTG |
| WSHU31 | LHBM |
| WSID02 | WIII |
| WSID20 | WIII |
| WSID21 | WAAA |
| WSID41 | WIII |
| WSIE31 | EIDB |
| WSIL31 | BICC |
| WSIN00 | DNLL |
| WSIN01 | VYYY |
| WSIN31 | DNLL |
| WSIN31 | VIDP |
| WSIN31 | VOMM |
| WSIN32 | VOMM |
| WSIN41 | DNLL |
| WSIN90 | VABB |
| WSIN90 | VECC |
| WSIN90 | VIDP |
| WSIN90 | VOMM |
| WSIO20 | FMMI |
| WSIS31 | LLBG |
| WSIY31 | LIIB |
| WSJP31 | RJTD |
| WSKO31 | RKSI |
| WSKO41 | RKSI |
| WSKW20 | OKBK |
| WSKZ31 | ALAK |
| WSKZ31 | UAAA |
| WSKZ31 | UACK |
| WSKZ31 | UATE |
| WSKZ31 | UATT |
| WSKZ35 | ALAK |
| WSLB31 | OLBA |
| WSLJ31 | LJLJ |
| WSLT31 | EYVI |
| WSLV31 | EVRA |
| WSMC31 | GMMC |
| WSMD31 | FMMI |
| WSMD31 | FMMM |
| WSMG31 | FMMI |
| WSMJ31 | LWSK |
| WSMP31 | HLLT |
| WSMP31 | LMMM |
| WSMS31 | WMKK |
| WSNI31 | DNMM |
| WSNL31 | EHDB |
| WSNO31 | ENMI |
| WSNO36 | ENMI |
| WSNR02 | HLLT |
| WSNT01 | KKCI |
| WSNT02 | KKCI |
| WSNT03 | KKCI |
| WSNT04 | KKCI |
| WSNT05 | KKCI |
| WSNT06 | KKCI |
| WSNT07 | KKCI |
| WSNT08 | KKCI |
| WSNT09 | KKCI |
| WSNT10 | KKCI |
| WSNT11 | KKCI |
| WSNT12 | KKCI |
| WSNT13 | KKCI |
| WSNT21 | EGRR |
| WSNZ21 | NZKL |
| WSOS31 | LOWW |
| WSPA01 | PHFO |
| WSPA02 | PHFO |
| WSPA03 | PHFO |
| WSPA04 | PHFO |
| WSPA05 | PHFO |
| WSPA06 | PHFO |
| WSPA07 | PHFO |
| WSPA08 | PHFO |
| WSPA09 | PHFO |
| WSPA10 | PHFO |
| WSPA11 | PHFO |
| WSPA12 | PHFO |
| WSPA13 | PHFO |
| WSPF21 | NTAA |
| WSPK31 | OPKC |
| WSPK31 | OPLA |
| WSPL31 | EPWA |
| WSPM31 | MPTO |
| WSPN01 | KKCI |
| WSPN02 | KKCI |
| WSPN03 | KKCI |
| WSPN04 | KKCI |
| WSPN05 | KKCI |
| WSPN06 | KKCI |
| WSPN07 | KKCI |
| WSPN08 | KKCI |
| WSPO31 | LPMG |
| WSPR01 | SPIM |
| WSPR31 | SPIM |
| WSPS21 | NZKL |
| WSPY31 | SGAS |
| WSQB31 | LDZM |
| WSQB31 | LQSB |
| WSQB31 | LYBE |
| WSQB32 | LYBE |
| WSQB32 | LYBM |
| WSQB41 | LYBM |
| WSRA31 | RUAM |
| WSRA31 | RUCH |
| WSRA31 | RUEK |
| WSRA31 | RUHB |
| WSRA31 | RUIR |
| WSRA31 | RUKR |
| WSRA31 | RUMG |
| WSRA31 | RUNW |
| WSRA31 | RUOM |
| WSRA31 | RUPK |
| WSRA31 | RUPV |
| WSRA31 | RUSH |
| WSRA31 | RUUF |
| WSRA31 | RUVV |
| WSRA31 | RUYK |
| WSRA31 | UAAA |
| WSRA31 | UATT |
| WSRA31 | UNNT |
| WSRA32 | RUA= |
| WSRA32 | RUAM |
| WSRA32 | RUEK |
| WSRA32 | RUHB |
| WSRA32 | RUIR |
| WSRA32 | RUKR |
| WSRA32 | RUNW |
| WSRA32 | RUOM |
| WSRA32 | RUPV |
| WSRA32 | RUYK |
| WSRA33 | RUEK |
| WSRA33 | RUHB |
| WSRA33 | RUKR |
| WSRA33 | RUNW |
| WSRA33 | RUOM |
| WSRA33 | RUPV |
| WSRA33 | RUYK |
| WSRA34 | RUEK |
| WSRA34 | RUHB |
| WSRA34 | RUOM |
| WSRA34 | RUYK |
| WSRA35 | RUOM |
| WSRA35 | RUYK |
| WSRA35 | UATE |
| WSRA36 | RUOM |
| WSRA36 | RUYK |
| WSRA37 | RUOM |
| WSRA37 | RUYK |
| WSRA38 | RUYK |
| WSRA39 | RUYK |
| WSRA41 | UAFM |
| WSRA42 | RUKR |
| WSRH31 | LDZM |
| WSRM31 | LUKK |
| WSRO31 | LROM |
| WSRS31 | RUAA |
| WSRS31 | RUKG |
| WSRS31 | RUKZ |
| WSRS31 | RUMA |
| WSRS31 | RUMU |
| WSRS31 | RUNN |
| WSRS31 | RURD |
| WSRS31 | RUSM |
| WSRS31 | RUSP |
| WSRS31 | RUVN |
| WSRS31 | UGTB |
| WSRS32 | RUAA |
| WSRS32 | RUSM |
| WSRS32 | RUSP |
| WSRS33 | RUAA |
| WSRS33 | RUSM |
| WSRS33 | RUSP |
| WSRS34 | RUAA |
| WSRS35 | RUAA |
| WSRS36 | RUAA |
| WSRS37 | RUAA |
| WSSB31 | VCBI |
| WSSC20 | FSIA |
| WSSD20 | OEJD |
| WSSD70 | OEJD |
| WSSG21 | GOOY |
| WSSG31 | GOOT |
| WSSG31 | GOOY |
| WSSG32 | GOOY |
| WSSN31 | ESWI |
| WSSN32 | ESWI |
| WSSQ31 | LZIB |
| WSSR20 | WSSS |
| WSSS20 | VHHH |
| WSSU31 | HSSS |
| WSSV31 | VVGL |
| WSSW31 | LSSW |
| WSTD20 | WIII |
| WSTH31 | VTBS |
| WSTR31 | RUMS |
| WSTS31 | DTTA |
| WSTS40 | DTTA |
| WSTU31 | LTAA |
| WSTU31 | LTAC |
| WSTU31 | LTBA |
| WSUK31 | EGRR |
| WSUK32 | EGJJ |
| WSUK33 | EGRR |
| WSUR31 | UBBB |
| WSUR31 | UKBB |
| WSUR31 | UKBV |
| WSUR31 | UKHH |
| WSUR31 | UKMS |
| WSUR32 | UKLL |
| WSUR33 | UKOO |
| WSUR34 | UKFF |
| WSUR35 | ALAK |
| WSUR35 | UKHH |
| WSUS01 | KKCI |
| WSUS02 | KKCI |
| WSUS03 | KKCI |
| WSUS04 | KKCI |
| WSUS05 | KKCI |
| WSUS06 | KKCI |
| WSUS31 | KKC= |
| WSUS31 | KKCI |
| WSUS32 | KKCI |
| WSUS33 | KKCI |
| WSUY31 | SUMU |
| WSUZ31 | UTTT |
| WSVA31 | VVGL |
| WSVC31 | VVGL |
| WSVN31 | SVMI |
| WSVS31 | VVGL |
| WSVW31 | VVGL |
| WSVY01 | VYYY |
| WSVY31 | VYYY |
| WSVY41 | VYYY |
| WSWS31 | VVGL |
| WSXX31 | VYYY |
| WSXX99 | DNMM |
| WSXX99 | MDSD |
| WSXX99 | SBAZ |
| WSXX99 | VTBB |
| WSYE20 | OYSN |
| WSYE21 | OYSN |
| WSYG31 | LYBM |
| WSZA21 | FAJS |
| WSZZ99 | SBAZ |

Volcanic Ash SIGMETs

| TTAAii | CCCC |
| --- | --- |
| WVAG01 | SABE |
| WVAG01 | SAVC |
| WVAG31 | LOWM |
| WVAG31 | SABE |
| WVAG31 | SAME |
| WVAG31 | SARE |
| WVAG31 | SAVC |
| WVAG31 | SAVF |
| WVAG31 | SIGM |
| WVAG32 | SAVC |
| WVAG41 | SAVC |
| WVAK01 | PAWU |
| WVAK02 | PAWU |
| WVAK03 | PAWU |
| WVAK04 | PAWU |
| WVAK05 | PAWU |
| WVAK31 | PAWU |
| WVAU01 | ADRM |
| WVBU31 | LBSM |
| WVBX31 | EBBR |
| WVBY31 | UMMS |
| WVCA31 | MHTG |
| WVCA31 | TTPP |
| WVCA41 | TTPP |
| WVCH31 | SCEL |
| WVCH31 | SCFA |
| WVCH31 | SCTE |
| WVCN32 | CWEG |
| WVCN33 | CWUL |
| WVCO31 | SKBO |
| WVCU31 | MUHA |
| WVCZ31 | LKPW |
| WVDL31 | EDZF |
| WVDL31 | EDZH |
| WVDL31 | EDZM |
| WVDL32 | EDZF |
| WVDL32 | EDZH |
| WVDN31 | EKCH |
| WVEO31 | EETN |
| WVEQ31 | SEGU |
| WVEQ31 | SEQU |
| WVEW31 | LEMM |
| WVEW32 | LEMM |
| WVEW33 | LEMM |
| WVFI31 | EFHK |
| WVFI32 | EFHK |
| WVFJ01 | NFFN |
| WVFR31 | LFPW |
| WVFR32 | LFPW |
| WVFR33 | LFPW |
| WVFR34 | LFPW |
| WVFR35 | LFPW |
| WVHO31 | MHTG |
| WVHU31 | LHBM |
| WVID20 | WIII |
| WVIE31 | EIDB |
| WVIL31 | BICC |
| WVIN31 | VOMM |
| WVIO20 | FMMI |
| WVIO31 | FMMI |
| WVIY31 | LIIB |
| WVJP31 | RJTD |
| WVKO31 | RKSI |
| WVLJ31 | LJLJ |
| WVLT31 | EYVI |
| WVLV31 | EVRA |
| WVMC31 | GMMC |
| WVMX31 | MMEX |
| WVNL31 | EHDB |
| WVNT01 | KKCI |
| WVNT02 | KKCI |
| WVNT03 | KKCI |
| WVNT06 | KKCI |
| WVNT07 | KKCI |
| WVNT08 | KKCI |
| WVNT10 | KKCI |
| WVNT12 | KKCI |
| WVNT13 | KKCI |
| WVNT21 | EGRR |
| WVNT32 | LPMG |
| WVNZ21 | NZKL |
| WVOS31 | LOWW |
| WVPA01 | PHFO |
| WVPA06 | PHFO |
| WVPA07 | PHFO |
| WVPA09 | PHFO |
| WVPA10 | PHFO |
| WVPH31 | RPLL |
| WVPN01 | KKCI |
| WVPN02 | KKCI |
| WVPN03 | KKCI |
| WVPN04 | KKCI |
| WVPN05 | KKCI |
| WVPN06 | KKCI |
| WVPN08 | KKCI |
| WVPN09 | KKCI |
| WVPN31 | KKCI |
| WVPO31 | LPMG |
| WVPR00 | SPIM |
| WVPR01 | SPIM |
| WVPR31 | SPIM |
| WVPR41 | SPIM |
| WVPS21 | NZKL |
| WVPY31 | SGAS |
| WVQB31 | LDZM |
| WVQB32 | LYBM |
| WVRA31 | RUAM |
| WVRA31 | RUEK |
| WVRA31 | RUMG |
| WVRA31 | RUPK |
| WVRA31 | RUUF |
| WVRA32 | RUEK |
| WVRA32 | RUHB |
| WVRA33 | RUEK |
| WVRA36 | RUOM |
| WVRH31 | LDZM |
| WVRO31 | LROM |
| WVRS31 | RUAA |
| WVRS31 | RUKG |
| WVRS31 | RUKZ |
| WVRS31 | RUMU |
| WVRS31 | RUNN |
| WVRS31 | RURD |
| WVRS31 | RUSM |
| WVRS31 | RUSP |
| WVRS32 | RUAA |
| WVRS32 | RUSM |
| WVRS32 | RUSP |
| WVRS33 | RUAA |
| WVRS34 | RUAA |
| WVRS35 | RUAA |
| WVRS36 | RUAA |
| WVSG31 | GOOY |
| WVSG32 | GOOY |
| WVSN31 | ESWI |
| WVSQ31 | LZIB |
| WVSR20 | WSSS |
| WVSS20 | VHHH |
| WVSW31 | LSSW |
| WVTU31 | LTAC |
| WVTU31 | LTBA |
| WVUK31 | EGRR |
| WVUK33 | EGRR |
| WVUR31 | UKBB |
| WVUR32 | UKLL |
| WVUR33 | UKOO |
| WVUR34 | UKFF |
| WVUR35 | UKHH |
| WVUS03 | KKCI |
| WVUS05 | KKCI |
| WVUS06 | KKCI |
| WVUY31 | SUMU |
| WVVN31 | SVMI |
| WVYG31 | LYBM |

Tropical Cyclone SIGMETs

| TTAAii | CCCC |
| --- | --- |
| WCAF31 | FMMI |
| WCAG31 | SAME |
| WCAU01 | ADRM |
| WCAU01 | APRF |
| WCBN20 | VGZR |
| WCBW20 | VGZR |
| WCCA31 | TTPP |
| WCCI33 | ZBAA |
| WCCI34 | ZSSS |
| WCCI35 | ZGGG |
| WCCI35 | ZJHK |
| WCCN02 | CWUL |
| WCCN34 | CWUL |
| WCCO31 | SKBO |
| WCCU31 | MUHA |
| WCCU31 | SKBO |
| WCFJ01 | NFFN |
| WCHO31 | MHTG |
| WCID20 | WIII |
| WCIN31 | VABB |
| WCIN31 | VOMM |
| WCIO31 | FMMI |
| WCJP31 | RJTD |
| WCKO31 | RKSI |
| WCMD31 | FMMI |
| WCMG31 | FMMI |
| WCMS31 | WMKK |
| WCMX31 | MMEX |
| WCMX33 | MMID |
| WCMX33 | MMZT |
| WCMX34 | MMID |
| WCMX34 | MMZT |
| WCMX35 | MMTY |
| WCPA01 | PHFO |
| WCPA05 | PHF= |
| WCPA05 | PHFO |
| WCPA06 | PHFO |
| WCPA09 | PHFO |
| WCPA11 | PHFO |
| WCPA12 | PHFO |
| WCPA13 | PHFO |
| WCPH30 | RPLL |
| WCPH31 | RPLL |
| WCPS21 | NZKL |
| WCSB31 | VCBI |
| WCSR20 | WSSS |
| WCSS20 | VHHH |
| WCSS20 | VHHK |
| WCTH31 | VTBS |
| WCVS31 | VVGL |

Tropical Cyclone Advisories

| TTAAii | CCCC |
| --- | --- |
| FKAU03 | ADRM |
| FKAU04 | ADRM |
| FKAU05 | ADRM |
| FKIN20 | DEMS |
| FKIN20 | VIDP |
| FKIO20 | FMEE |
| FKNT21 | KNHC |
| FKNT22 | KNHC |
| FKNT23 | KNHC |
| FKNT24 | KNHC |
| FKNT25 | KNHC |
| FKPA21 | PHFO |
| FKPQ30 | RJTD |
| FKPQ31 | RJTD |
| FKPQ32 | RJTD |
| FKPS01 | NFFN |
| FKPZ21 | KNHC |
| FKPZ22 | KNHC |
| FKPZ23 | KNHC |
| FKPZ24 | KNHC |
| FKPZ25 | KNHC |

Volcanic Ash Advisories

| TTAAii | CCCC |
| --- | --- |
| FVAG01 | SABE |
| FVAG01 | SABM |
| FVAG31 | VASA |
| FVAK21 | PAWU |
| FVAK22 | PAWU |
| FVAK23 | PANC |
| FVAK23 | PAWU |
| FVAK24 | PAWU |
| FVAU01 | ADRM |
| FVAU02 | ADRM |
| FVAU03 | ADRM |
| FVAU04 | ADRM |
| FVBN32 | OBBI |
| FVCN01 | CWAO |
| FVFE01 | RJTD |
| FVFE31 | RJTD |
| FVPS01 | NZKL |
| FVXX01 | EGRR |
| FVXX01 | LFPW |
| FVXX03 | LFPW |
| FVXX20 | KNES |
| FVXX21 | KNES |
| FVXX22 | KNES |
| FVXX23 | KNES |
| FVXX24 | KNES |
| FVXX25 | KNES |
| FVXX27 | KNES |
| FVXX99 | SAEZ |

AIRMETS

| TTAAii | CCCC |
| --- | --- |
| WAAJ31 | UBBB |
| WABX31 | EBBR |
| WACZ41 | LKPW |
| WADL41 | EDZF |
| WADL41 | EDZH |
| WADL41 | EDZM |
| WAEG31 | HECA |
| WAEW40 | LEMM |
| WAEW41 | LEMM |
| WAEW42 | LEMM |
| WAHU41 | LHBM |
| WAIS31 | LLBG |
| WALJ31 | LJLJ |
| WALV31 | EVRA |
| WANL31 | EHDB |
| WAOS41 | LOWW |
| WAPL31 | EPWA |
| WASQ41 | LZIB |
| WASW41 | LOWW |
| WASW41 | LSAS |
| WASW41 | LSSW |
| WATS31 | DTTA |
| WATS40 | DTTA |
| WATU31 | LTAC |
| WATU31 | LTBA |
| WAUR31 | UKBB |
| WAUR32 | UKLL |
| WAUR33 | UKOO |
| WAUR34 | UKFF |
| WAUR35 | UKHH |
| WAYE21 | OYSN |
| WAYG31 | LYBM |

GAMETS

| TTAAii | CCCC |
| --- | --- |
| FAAJ31 | UBBB |
| FADL41 | EDZB |
| FADL41 | EDZE |
| FADL41 | EDZF |
| FADL41 | EDZH |
| FADL41 | EDZM |
| FAEW40 | LEMM |
| FAEW41 | LEMM |
| FAEW42 | LEMM |
| FAGR31 | LGAT |
| FAGR32 | LGAT |
| FAGR33 | LGAT |
| FAGR34 | LGAT |
| FAHU41 | LHBM |
| FALL10 | ISSU |
| FALV10 | EVRA |
| FAOS41 | LOWM |
| FARH41 | LDZM |
| FASQ41 | LZIB |
| FASW41 | LSSW |
| FAUR31 | UKBB |
| FAUR32 | UKLL |
| FAUR33 | UKOO |
| FAUR34 | UKFF |
| FAUR35 | UKHH |

3.		PERFORMANCE OF THE VSAT & HUB

3.1	VSATS

The list of users having authorised access to the SADIS satellite broadcast is no longer shown in the Management Report in view of regular updates (at least quarterly) posted on the SADISOPSG website.  The updates are based on information provided by the SADIS Provider State.

The latest SADIS Status of Implementation table is publicly available as a link on the SADISOPSG homepage at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20Related%20Documents/Forms/AllItems.aspx

then click “Status of Implementation”,

Or directly via URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20Related%20Documents/Status%20of%20Implementation%20of%20SADIS.doc

The listing indicates clearly those approved users operating SADIS 2G VSAT equipment.  In addition, a listing of active SADIS FTP accounts is shown.

### 3.1.1		VSAT installation Procedures

Installation of VSAT hardware can be arranged directly through one of the SADIS integrators, L-Teq Ltd. or Paradigm Communications, or through one of the workstation vendors.  A number of technical, logistical and administrative considerations need to be made prior to installation.  It is strongly recommended that all installations are discussed with the suppliers prior to any hardware being shipped on-site.

A SADIS 2G site survey form to facilitate the task of procuring VSAT reception equipment is available from URL:

http://www.metoffice.gov.uk/sadis/about/moreonsadis.html

Alternatively, users are urged to contact L-Teq or Paradigm directly for assistance.

3.1.2	Returned VSAT Hardware

SADIS VSAT returns procedures are outlined in Appendix K of the 4th Edition of the SADIS User Guide, available at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/Forms/OT.aspx?RootFolder=%2fen%2fanb%2fmet%2daim%2fmet%2fsadisopsg%2fSADIS%20User%20Guide%2fSADIS%20User%20Guide%20%2d%20Fourth%20Edition&FolderCTID=&View=%7bA3BFA8C4%2d98C5%2d4409%2dBC54%2dA31886CCE2DE%7d

Appropriate Mean Time Between Failure (MTBF) figures applicable to typical SADIS 2G reception hardware are provided below.

Comtech EFD SDM300A modem: 311,847 hours (approximately 35 years)

Radyne Comstream DD-2401L: 	302,000 hours (approximately 34 years)

VADOS MegaPAC 2003 range:	42,000 hours (approximately 5 years)

VADOS VadEDGE 4200 range: 	60,000 hours (approximately 7 years)

Users are urged to contact their hardware provide for further information and assistance.

3.1.3	SADIS 2G output configurations

The SADIS 2G hardware can be supplied to users in several different data presentation configurations, depending on the hardware purchased and the local user requirement.  The output protocols and associated hardware capable of produce the output is summarised below:

| Output | VADOS VadEDGE 4100 | VADOS VadEDGE 4200 | NetSys SADIS Transcoder |
| --- | --- | --- | --- |
| X.25 (‘spoofed’) | ( | ( | ( |
| TCP/IP (‘spoofed’) | ( | ( | ( |
| UDP-multicast | ( | ( | ( |

In the case of the VADOS hardware, it is possible for the user to change from one output presentation to another by using a utility called the ‘Configurator’ which is supplied by VADOS Systems.

3.2	Service Interruptions

Occasional interruptions to the supply of quality controlled OPMET to the SADIS 2G broadcast have occurred during the period of this Management Report.  To minimise the downstream impacts on end-users, non-quality controlled OPMET was disseminated as a contingency.  The migration of the QCd OPMET data to new IP links between the SADIS Gateway (Swanwick) and Met Office (Exeter) has improved the situation greatly.

During the period of this Management Report (and indeed previous Management Reports) users have experienced data losses and reported missing sequence numbers in SADIS 2G.  Following on from the hardware refresh of the ground segment of the SADIS 2G transmission system, and the subsequent continuing reports of missing data, the Met Office renewed its investigations into the causes of dataloss. Although the detail will be expanded upon in appropriate Working Papers presented at SADISOPSG/15, a summary of the status at time of writing is provided below:

1) It was determined that data was occasionally being lost in the transmission process during GRIB broadcasts. This is understood to be due to the parallel use of the two 64Kbps fixed lines (giving effectively a 128kbps feed) converging at Whitehill to a single 64Kbps capacity link. A policy of only using one of the two 64Kbps fixed lines has been introduced, with a marked improvement to the reliability of data transmission.

2) It was determined that there are some local receiver issues where the reception of large (250Kbytes to 500Kbytes) files are not correctly processed. These tend to be the Volcanic Ash Graphic (VAG) PNGs, and it appears to be Paradigm equipment that is affected. Paradigm have been informed.

3) With the resolution/explanation of data losses due to the above causes, additional losses in transmission at approximately 0745-0800 UTC every day were discovered. A temporary work around has been implemented that has resolved this issue whilst further investigation into root cause continues.

Whilst the Met Office would not (at time of writing) claim to have completely resolved all instances of data loss in the transmission/broadcast segment of the SADIS 2G service, we believe we have made good progress in the last few weeks towards a permanent and reliable resolution of these issues.

3.3 SIGNAL LOSS

3.3.1 	Sun/Satellite Conflicts

All stations will experience a temporary signal degradation or outage for a few minutes a day in two defined periods a year due to the sun and the satellite being in line.

The SADIS 2G service uses the Intelsat 904 satellite located overhead 00N 60E (Indian Ocean) in order to distribute the WAFS data.  It is possible to confirm the date and time of occurrence of signal degradation using an Intelsat application available online, provided that a users latitude and longitude are known.  Visit URL:

http://www.intelsat.com/resources/satellitedata/sundata.asp

Within the Spring and Fall drop-down boxes of satellites owned and/or operated by Intelsat, users should select ‘060.00 0904’, then click ‘view’.  A new window will appear containing relevant sun interference predictions for numerous countries. For example:

3.3.2	Data losses and re-sends

Occasionally SADIS users contact the WAFC London Service Desk to request the re-send of various SADIS products.  SADIS is a point to multi-point distribution service, which means that if a product is re-transmitted because a customer fails to receive it, the product is re-transmitted to all SADIS users.  This can cause confusion.  It is the policy of the Service Desk to only agree to data re-sends if it can be demonstrated that the primary broadcast of the product(s) failed, and thus a product(s) failed to be received by all SADIS users. This is straightforward to ascertain because the Service Desk staff have access to a SADIS comparator that is fed with live data from the SADIS 2G broadcast.  In addition, support staff have access to SADIS FTP to confirm the availability and integrity of data on the FTP server if required.  If a SADIS 2G user is missing data, for whatever reason, often the quickest and easiest way to obtain the appropriate data is to check the SADIS FTP server (provided that they have an active FTP account).

The increasing number of users having access to the SADIS FTP service is helping to eliminate the need for data re-sends, unless the primary broadcast fails when they will be initiated as routine.

Data packet losses over the sky from the broadcasts tend to be extremely low.  Data losses are normally associated with problems with end user hardware or software, or interfacing between the two. Historically, erratic loss of data occurred from the SADIS 2G service when operating in TCP configuration. However, this problem was the exception rather than the rule.

Misalignment of the antenna (perhaps caused by exceptionally strong winds) has caused problems to a small number of users during the past few years. Users must ensure that their SADIS 2G reception equipment is appropriately maintained throughout the course of its life, by way of routine ‘housekeeping’ checks. The following offers users a summary of housekeeping tasks that should be performed as routine:

- Check for physical damage to antenna

- Ensure fasteners are tight

- Check antenna alignment has not been affected by strong winds

- Check for torn feed window

- Ensure equipment is free of dirt and debris

- Check for water ingress

- Check for corrosion

- Check adequate lightning protection

- Trim trees and bushes that may impact line-of-sight to satellite

- Check and record Eb/No and receive signal

These relatively simple housekeeping tasks will ensure that end-user equipment operates as required, and will also prolong the life of the equipment.

4.		DATA AVAILABILITY, TIMELINESS & SOURCE

4.1	Data Availability

4.1.1	Summary of Administrative Messages issued between April 2009 and March 2010.

The number of SADIS administrative messages issued by the Met Office between 1st April 2009 and 09 March 2010 totalled 56. This is much reduced on the previous year, especially with the new FXUK65 and FXUS65 SIGWX Correction Messages commencing from 31st December 2009 being taken into account.

The form that a planned or unplanned outage takes can be varied.  For example, a delay to the availability of WAFC London GRIB data due to model run problems may result in a NOUK10 message being issued and classed as an unplanned outage – since the data is not available when it normally is.

Administrative messages issued by the Met Office under headings NOUK10 EGRR, FXUK65 EGRR and FXUS65 KKCI are summarised below.

Admin Messages issued between April 2009 and March 2010 by message type

| SADIS USER GUIDE | 0 |
| --- | --- |
| New products or changes to existing products | 10 |
| Planned: service outages or interruptions to data availability | 6 |
| Unplanned: service outages or interruptions to data availability | 9 |
| WAFC backup test notification | 6 |
| Updates to planned or unplanned outages (including resolution messages) | 10 |
| FXUK65/FXUS65 Correction Messages | 5/9 |
| Miscellaneous | 1 |
| TOTAL | 56 |

Admin Messages issued between April 2008 and March 2009 by message type

| SADIS USER GUIDE | 1 |
| --- | --- |
| New products or changes to existing products | 14 |
| Planned: service outages or interruptions to data availability | 7 |
| Unplanned: service outages or interruptions to data availability | 28 |
| WAFC backup test notification | 6 |
| Updates to planned or unplanned outages (including resolution messages) | 39 |
| Miscellaneous | 5 |
| TOTAL | 100 |

The approved ADMIN message headers automatically routed to SADIS include:

NOUK10 EGRR – generally used to advise on model or product difficulties.   This is the preferred bulletin header for general administration messages.

NOUK 11 EGRR – general advice messages (engineering outages etc).

NOUK13 EGRR - SADIS User Guide updates (ICAO only can authorise

these messages).

NOUK31 EGGY - NATS Advisory messages

NOBX99 EBBR   - European OPMET DATA bank Catalogue UPDATES.

4.1.2	Administrative Messages Issued by SADIS Gateway

One of the important functionalities of the SADIS Gateway is to notify SADIS users when OPMET reports from a configurable list of aerodromes are not available to the SADIS Provider for uplink to the satellite. These notifications are made by the automatic issuance of SADIS Gateway administrative messages which have a header NOUK32 EGGY.

Additional bulletins are issued by operators of the SADIS Gateway as necessary to request the re-send of missing bulletins and to inform users of ad-hoc problems. These bulletins and the headers assigned to them are summarised below.

| NOUK32 EGGY | NATS advisory messages, Automatic SADIS Monitor Messages (see below) |
| --- | --- |
| NOUK33 EGGY | NATS advisory messages, Manually generated by SADIS Gateway Operators for SADIS users informing them of the nature of a problem |
| NOUK34 EGGY | NATS advisory messages, Manually generated by SADIS Gateway Operators for data providers and communications centres requesting information on missing data. |

In order to make it easier for SADIS users to identify if a particular aerodrome or bulletin is missing, the bulletins and aerodromes are ordered alphabetically in the notifying administrative message.

A ‘LAST RECEIVED AT’ time is provided for each aerodrome or bulletin that is the subject of an alarm in an administrative message.

Examples are shown over.

Example 1	Bulletin Message

NOUK32 EGGY 231233

SADIS GATEWAY MONITOR

BULLETINS NOT RECEIVED

FCHJ20 FAPR LAST RECEIVED AT 231000Z
FCJH32 ESSA LAST RECEIVED AT 231000Z

FTHJ20 FAPR LAST RECEIVED AT 231000Z
FTJH32 ESSA LAST RECEIVED AT 231000Z

SAKL23 EGLL LAST RECEIVED AT 231050Z
SAOS31 EGLL LAST RECEIVED AT 231110Z
END OF MESSAGE

Example 2	Aerodrome Message

NOUK32 EGGY 231233

SADIS GATEWAY MONITOR

AERODROME DATA NOT RECEIVED

EGNT SA LAST RECEIVED AT 231950Z
FAPR SA LAST RECEIVED AT 231000Z
FAPR FC LAST RECEIVED AT 231000Z

KJFK FT LAST RECEIVED AT 230930Z

END OF MESSAGE

Example 3	Advisory Messages for SADIS Users

NOUK33 EGGY 231233

SADIS GATEWAY MONITOR

FOLLOWING AN INVESTIGATION THE STATION/S BELOW IS/ARE

UNAVAILABLE DUE TO PROBLEMS AT THE REPORTING STATION/S

KJFK

END OF MESSAGE

NOUK33 EGGY 231233

SADIS GATEWAY MONITOR

FOLLOWING AN INVESTIGATION THE STATION/BULLETIN BELOW IS UNAVAILABLE

DUE TO PROBLEMS AT THE BULLETIN COMPILING CENTRE.

LIMM

END OF MESSAGE

NOUK33 EGGY 231233

SADIS GATEWAY MONITOR

FOLLOWING AN INVESTIGATION, THE IS A COMMS FAILURE BETWEEN

EGGY AND WSSS

THIS WILL AFFECT ALL BULLETINS FROM ASIA/PAC REGION.

END OF MESSAGE

Example 4	Advisory Message for Data Providers/Comms Centres

NOUK34 EGGY 231233

SADIS GATEWAY MONITOR

WE HAVE NOTICED THE FOLLOWING STATIONS ARE NOT AVAILABLE PLEASE

INVESTIGATE AND REPORT BACK TO EGGY (Address to be confirmed).

RKSS

END OF MESSAGE

4.1.3 	SIGWX Chart Areas

- High-level WAFS SIGWX (SWH) (FL250 – 630) chart areas: B, C, D, E, G, H and K are produced by WAFC London.  Examples of WAFS SIGWX charts generated by WAFC London are shown in Annex 1 to Chapter 4.

- Medium-level WAFS SIGWX (SWM) (FL100 to FL450) charts produced by WAFC London: EUR, MEA, ASIA SOUTH; and produced by WAFC Washington: NAT.  Examples of WAFS SIGWX SWM charts generated by WAFC London and Washington are shown in Annex 1 to Chapter 4.

- High-level WAFS SIGWX (SWH) (FL250 – 630) chart areas A (Americas), H (NAT), I (North Pacific), J (South Polar), M (North Pacific) and F (South Pacific) are produced by WAFC Washington.  Examples of these are shown in Annex 1 to Chapter 4.

All PNG SIGWX charts are distributed on SADIS as soon as they are made available to the Met Office message switch (FROST) from the two WAFC production centres.

4.1.4	Timeliness of WAFS Aviation Thinned GRIB 1 Data

The figures included in the table below apply to the message switch (FROST) that feeds data to SADIS, and indicates that the 90% and 95% availability for the T+24 Northerly maximum wind field (used as a control) was always available before 0410/1610 UTC during the period of this report. Timeliness data for the dissemination of 0600 and 1800 UTC model GRIB1 are not available.

|  | FROST |
| --- | --- |
|  | 0000 UTC | 1200 UTC | 0000+1200 |
|  | < 04:05 | < 04:10 | > 04:09 | < 16:05 | < 16:10 | > 16:09 | < HH+ 04:05 | < HH+ 04:10 | > HH+ 04:09 |
| MMM | 90% | 95% |  | 90% | 95% |  | 90% | 95% |  |
| 2009 |  |  |  |  |  |  |  |  |  |
| MAR | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| APR | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| MAY | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| JUN | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| JUL | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| AUG | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| SEP | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| OCT | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| NOV | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| DEC | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| 2010 |  |  |  |  |  |  |  |  |  |
| JAN | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |
| FEB | 100 | 100 | 0 | 100 | 100 | 0 | 100 | 100 | 0 |

4.1.5	Timeliness of WAFS Aviation GRIB 2 Data

Owing to GRIB2 data only very recently becoming available, timeliness data for GRIB2 is not currently available for this Management Report. Tables of a similar form to that of GRIB1 data above will be provided in future SADIS Management Reports.

4.1.6 Sources of OPMET Data

The SADIS Gateway has been the provider of OPMET data for SADIS throughout the year. The Gateway sources its data via the AFTN and from the Met Office message switch, FROST.  FROST is an integral part of the GTS and connected via a number of bilateral links with other national meteorological services (NMSs).

4.2 	BUFR Encoded SIGWX Products

The structure and encoding sequence of the WAFS BUFR encoded bulletins has remained consistent and stable throughout the period of this report.

Future changes, if necessary, to the BUFR encoded bulletins will be communicated to users via the WAFS Change Notice Board which has been established at

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/WAFS%20Change%20Implementation%20Notice%20Board%20(02%20Feb%202010).xls

ANNEX 1 TO CHAPTER 4

Examples of SWH WAFS Charts (FL250 to FL630)	4-1 to 4-7

WAFS charts covering ICAO regions:

Area B (EURSAM);

Area C (AFI);

Area D (ASIA);

Area E (INDOC);

Area G (MID);

Area H (NAT); and

Area K (SIO)

(All routinely produced by WAFC London)

Examples of SWM Charts (FL100 to FL450)	4-8 to 4-11

WAFS charts covering ICAO regions: 
EUR;

MEA;

ASIA SOUTH; and

NAT

(All routinely produced by WAFC London, except the NAT chart

which is routinely produced by WAFC Washington)

Examples of SWH WAFS Charts (FL250 to FL630)	4-12 to 4-17

WAFC charts covering ICAO regions:

Area A (The Americas);

Area F (South Pacific);

Area H (NAT);

Area I (North Pacific);

Area J (South Polar); and

Area M (North Pacific).

(All produced routinely by WAFC Washington)

4 - 1	ICAO Region B - EURSAM 
(Chart AHL: PNG variant PGSE05 EGRR)

4 - 2 	ICAO Region C – AFI 
(Chart AHL: PNG variant PGRE05 EGRR)

4 - 3 	ICAO Region D – Asia 
(Chart AHL: PNG variant PGZE05 EGRR)

4 - 4 	ICAO Region E – INDOC 
(Chart AHL: PNG variant PGGE05 EGRR)

4 - 5	ICAO Region G – MID 
(Chart AHL: PNG variant PGCE05 EGRR)

4 - 6 	ICAO Region H – NAT 
(Chart AHL: PNG variant PGAE05 EGRR)

4 - 7	ICAO Region K – SIO 
(Chart AHL: PNG variant PGKE05 EGRR)

4 - 8	ICAO Area EURO 
(Chart AHL: PNG variant PGDE14 EGRR)

4 - 9	ICAO Area MEA 
(Chart AHL: PNG variant PGCE14 EGRR)

4 - 10 	ICAO Area Asia South 
(Chart AHL: PNG variant PGZE14 EGRR)

4-11	ICAO Area H (NAT) 
(Chart AHL: PNG variant PGNE14 KKCI)

4 -12 	ICAO Region A - The Americas 
(Chart AHL: PNG variant PGEE05 KKCI)

4-13	ICAO Area F – South Pacific 
(Chart AHL: PNG variant PGGE05 KKCI)

4-14	ICAO Area H – NAT 
(Chart AHL: PNG variant PGAE05 KKCI)

4-15	ICAO Region I - North Pacific 
(Chart AHL: PNG variant PGBE05 KKCI)

4-16	ICAO Area J – South Polar 
(Chart AHL: PNG variant PGJE05 KKCI)

4-17	ICAO Area M – North Pacific 
(Chart AHL: PNG variant PGDE29 KKCI)

5.			USER SERVICES

5.1	Service Desk

5.1.1	Met Office Service Desk

A 24 hour Service Desk facility is available at WAFC London, and remains the initial point of contact for SADIS customer queries.  Met Office Service Provision Agreements define the service available, and is defined at Annex 1 of Chapter 5.

Users should note that this facility can be accessed via:

Telephone: 	+00 44 (0)1392 856666

Email: 	servicedesk@metoffice.gov.uk

A web based query submission process is available for SADIS customers to use.  This facility is available via URL:

http://www.metoffice.gov.uk/sadis/sadis_query_form.html

Users are requested to provide as much information related to the query as possible during any submission.  In particular, when queries relate to missing or sporadic OPMET data, please can the originator include specific details related to the missing bulletin including date/time and bulletin headers.  Posting a query through this facility sends the request directly to the Met Officer Service Desk Operators.

5.1.2	SADIS Gateway Help Desk

Whilst the Met Office Service Desk is the first point of contact for all queries related to SADIS, questions related to OPMET data may be referred to the SADIS Gateway Helpdesk which is provided by UK National Air Traffic Services Ltd. Civil Aviation Communications Centre (NATS CACC).  This referral will be undertaken by the Met Office, and users are not expected to contact NATS directly.

5.2	Hardware Returns Procedure

5.2.1 L-Teq Ltd. or Paradigm Communications procured SADIS 2G hardware

Users experiencing any difficulties with SADIS 2G VSAT hardware shipped by either L-Teq Limited or Paradigm Communications are advised to contact them directly with regards to arranging for units to be returned to the UK for replacement or repair.

5.2.2 VADOS Systems procured SADIS 2G hardware

In the event of hardware difficulties, VADOS Systems MegaPAC or VadEDGE hardware can be remotely interrogated by the supplier. This facility enables remote diagnostics to be carried out and if necessary the installation of new supporting software directly by the supplier.

Average MTBF (mean-time-between-failure) figure for the client SADIS 2G VadEDGE is 60,000 hours (approximately 7 years).

A number of SADIS 2G services are offered by VADOS Systems for the SADIS user community.  These services include a VADOS Configurator application, VADOS Direct Touch Support, and VADOS MegaWATCH.  For further information please contact the VADOS SADIS 2G team directly via email sadis2g@vados.com or telephone +44 (0)1344 637300 and ask for the VADOS SADIS 2G team.

For those users who have sourced a VadEDGE unit through one of the SADIS 2G integrators (L-TEQ or Paradigm), the reporting of a hardware fault should be taken up with L-TEQ or Paradigm directly.  For those customers who have purchased their VadEDGE unit directly from VADOS, the reporting of a hardware fault should be taken up directly with VADOS Systems.

5.2.3 NetSys SADIS Transcoder procured SADIS 2G hardware

In the event of hardware difficulties, the NetSys workstation (comprising NST card) can be remotely interrogated by the supplier to enable diagnostics to be performed.

Customers with an NST hardware issue are advised to take the matter up directly with the vendor, NetSys International.

5.3	SADIS FTP Service

The SADIS FTP service is available to all approved SADIS users without restriction, or as a backup system to authorised ISCS recipients. This service provides users with an internet based mechanism for receiving the WAFS and global OPMET data.

In excess of 170 accounts have been established on the SADIS FTP server for SADIS and ISCS users.  Between approximately 60 and 70 of these accounts are used on a regular daily basis  Even though the majority of users access data via this service as their backup or secondary data source, it continues to be used as a primary source of operational data for some users.

A SADIS FTP user guide is available as a link from the homepage of the SADISOPSG at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/Pages/default.aspx

or directly from URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/The%20SADIS%20FTP%20Service.pdf

The User Guide provides an overview of the authorisation and login procedure and the products available.

5.4	SADIS User Guide

The 4th Edition of the SADIS User Guide (SUG) was published in June 2008, following endorsement by the 13th meeting of the SADISOPSG.  In line with ICAO principles, paper copies will not be distributed to States.  Instead, the latest version of the SUG is available for viewing (and printing) directly from the ICAO SADISOPSG web site at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/Forms/OT.aspx?RootFolder=%2fen%2fanb%2fmet%2daim%2fmet%2fsadisopsg%2fSADIS%20User%20Guide%2fSADIS%20User%20Guide%20%2d%20Fourth%20Edition&FolderCTID=&View=%7bA3BFA8C4%2d98C5%2d4409%2dBC54%2dA31886CCE2DE%7d

The majority of changes to the SUG related to the removal of reference to the SADIS 1G broadcast service.  Further minor edits since publication have included information on the NetSys SADIS Transcoder and VADOS VadEDGE 4100 as solutions for SADIS 2G.

The SUG and Annexes 1 to 4 are available in English only.

Annex 1 of the SADIS User Guide is available for viewing from the ICAO web site at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20User%20Guide%20-%20Fourth%20Edition/Annex%201.pdf

Annex 1 essentially outlines the OPMET information required from aerodromes to be included on the SADIS broadcast – i.e. the user requirement.

Annexes 2 and 3 of the SADIS User Guide are available for viewing from the ICAO web site at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20User%20Guide%20-%20Fourth%20Edition/Annex%202.pdf

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20User%20Guide%20-%20Fourth%20Edition/Annex%203.pdf

Annex 2 of the SADIS User Guide identifies for each aerodrome, the relevant SA, FC, and FT bulletins in which the stations report are listed. The current Annex 3 of the SADIS User Guide identifies the bulletins and the aerodromes contained within each bulletin for each ICAO Region.

Annexes 2 and 3 of the SADIS User Guide contain those bulletins that are automatically routed to the broadcast and have been seen at the SADIS Gateway during the routine February and September gateway monitoring periods of the EUR Bulletin Management Group (BMG).  In other words, Annexes 2 and 3 of the SUG are ‘snapshots’ of the SADIS OPMET broadcast.  If designated bulletins are received at the SADIS Gateway, then they will be automatically routed and broadcast on SADIS. Bulletins (that may contain reports for aerodromes listed in SADIS User Guide Annex 1) which are never received by the Gateway will obviously be unable to be broadcast on SADIS.

Annex 4 of the SADIS User Guide is available for viewing from the ICAO web site at URL:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/SADIS%20User%20Guide%20-%20Fourth%20Edition/Annex%204.pdf

Annex 4 of the SADIS User Guide contains information on the WAFS forecasts that are disseminated on SADIS – including GRIB data, PNG and BUFR encoded SIGWX charts.

5.5	SADIS Web Page, and useful links

The SADIS web page is available from URL:

http://www.metoffice.gov.uk/sadis

During the period of this Management Report, the functionality of this Met Office SADIS web service has remained largely unchanged.

To assist users in identifying key SADIS pages, the following may be of assistance:-

- Hardware and software vendor contact information:

http://www.metoffice.gov.uk/sadis/hardware/suppliers/index.html http://www.metoffice.gov.uk/sadis/about/manufacturers.html http://www.metoffice.gov.uk/sadis/about/manufacturers_full.html

- SADIS 2G site survey questionnaire:

http://www.metoffice.gov.uk/sadis/about/moreonsadis.html

- Results from the latest software evaluation:

http://www.metoffice.gov.uk/sadis/software/index.html

- Operational administrative messages (NOUK10 EGRR):

http://www.metoffice.gov.uk/sadis/news/index.html

In addition, a number of important user notification documents have been added or updated on the ICAO SADISOPSG and WAFSOPSG web sites. These documents are reviewed and updated on a regular basis.

- SADIS FTP Service Documentation:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/The%20SADIS%20FTP%20Service.pdf

- Updates to SADIS User Guide Annexes 1 to 4, via:

http://www2.icao.int/en/anb/met-aim/met/sadisopsg/SADIS%20User%20Guide/Forms/OT.aspx?RootFolder=%2fen%2fanb%2fmet%2daim%2fmet%2fsadisopsg%2fSADIS%20User%20Guide%2fSADIS%20User%20Guide%20%2d%20Fourth%20Edition&FolderCTID=&View=%7bA3BFA8C4%2d98C5%2d4409%2dBC54%2dA31886CCE2DE%7d

- WAFS Change Notice Board (used to inform users of pending changes to SADIS and WAFS):

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/WAFS%20Change%20Implementation%20Notice%20Board%20(02%20Feb%202010).xls

- Details of forthcoming WAFC backup tests, and results from recent WAFC backup tests:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Reference%20Documents/Operational%20Information/Recent%20and%20Forthcoming%20Chronology%20of%20WAFC%20Backup%20Tests%20(02%20Feb%2010).doc

- Guidelines for representing WAFS Significant Weather (SIGWX) data in BUFR:

http://www2.icao.int/en/anb/met-aim/met/wafsopsg/Guidance%20Material/Representing%20WAFS%20Significant%20Weather%20(SIGWX)%20Weather%20in%20BUFR.pdf

ANNEX 1 TO CHAPTER 5 - Met Office Service Desk Facility: Service Provision Agreement

## Support Cover Time

The United Kingdom Met Office Operations Centre (WAFC London) shall provide support on a 24 hour per day, 365 days per year basis for all the agreed SADIS services – SADIS 2G and SADIS FTP.

## The Services

## 1. 	Call logging

Information to be logged:

- Caller details – name, location and telephone contact number or email address

- Incident details – two field categorisation plus free text information

- Date and time of logging

- Incident reference number (INC)

Method of call logging:

- Telephone 	+44(0)1392 886666

- E-mail 	servicedesk@metoffice.gov.uk

## Call logging Targets:

- Telephone

  - 80% of all calls to be answered within 20 seconds

  - 95% of all calls to be answered within 5 minutes

- e-mail requests

  - 80% logged within 15 minutes of receipt

  - 95% logged within 4 hours of receipt

All incidents logged will have a unique reference number assigned to them (an INC number).  This reference number should be quoted if any follow up action is required.

2. 	Level One Support

The first phase of level one support is immediate telephone support and shall be undertaken following the call logging process using information that is readily available and quickly deliverable.  Requests for repeat data will, at this stage, be routed through to the IT Operations (IT Ops) team.  It should be noted however, that data re-sends are not normally initiated unless a product has failed to be broadcast to ALL recipients. The IT Operations operators have access to a bulletin monitoring program that clearly indicates whether a product has been successfully transmitted and received (in Exeter) via SADIS. This approach is taken to prevent confusion to users when multiple broadcasts of a product occur.

Targets:

- provide the first phase of support in less than 5 minutes

- to log all actions taken

The second phase of level one support shall be undertaken to cover any issues that are contained in the user guide or deal with data supply problems.

Targets:

- to be completed within 30 minutes

- to log all actions taken

System Monitoring:

- Provide system monitoring and action specific events as agreed with the SADIS support team.

## 3. 	Level Two Support

Provide support within the scope of training delivered and documentation provided, this shall include:

- communication links to Whitehill

  - fault identification and rectification

  - management of rectification by carrier suppliers as required

- communication equipment (MegaPAC or modem)

  - faults identification and rectification using third parties as required

- equipment at Whitehill

  - switching from chain A to chain B

- assistance with technical problems at Whitehill

- investigation of data content, with referral to the product production or product routing teams as required

Targets:

- to be completed within 30 minutes to 4 hours dependent on other operational priorities or to escalate at agreed times to third parties

- to log all actions taken

- END -

# Text boxes

THE FOLLOWING TABLE PROVIDES SUN INTERFERENCE

PREDICTIONS.  DEGRADATION OF SERVICE MAY BE EXPECTED

DURING PERIODS INDICATED.

EARTH STATION          SUN ENTRY (UTC)  DURATION (min)

INTELSAT 904/  60.00 DEGREES EAST

Afghanistan

KABUL 400.001

KUBL01N

4 MAR 2009  0814     5

5 MAR 2009  0813     7

6 MAR 2009  0812     8

7 MAR 2009  0812     7

8 MAR 2009  0813     5

……