Performance Based Navigation(PBN)

Implementation Plan

DPR Korea

Version 2.0

November 2010

Table of contents

- Executive summary ……………………………………………………….. 2

- Introduction  ………………………………………………………………. 2

- The need for PBN implementation   ……………………………………… 2

- Benifit of PBN implementation ……………………………………………2

- PBN implementation status in DPRK……… …………………………….. 3

- Challenges/Solutions  ……………………… ……………………………..3

- Fleet readiness status ……………………… ……… ……………………..3

- PBN implementation plan    ………………… ……………………………4

# Executive Summary

This DPRK PBN Implementation Plan is a cooperative work of General Administration of Civil Aviation of DPR Korea and representatives from Air Koryo. This Plan aims to provide aviation stakeholders with appropriate implementation guidance and timelines to allow proper preparation for Performance Based Navigation (PBN) implementations within Pyongyang Flight Information Region. The Plan is aligned with the Asia/Pacific Regional PBN Implementation Plan developed by ICAO Asia/Pacific PBN Task Force and ICAO Assembly Resolutions.

# Introduction

The need for state PBN Implementation Plan

  - ICAO Assembly resolution A36/23 urged all States to implement RNAV and RNP air traffic services (ATS) routes and terminal/approach procedures in accordance with the ICAO PBN concept laid down in the Performance Based Navigation Manual (Doc 9613). There is unanimous consensus among the aviation world that the modern navigation technologies have promising potential for efficient, reliable air navigation and utilization of airspace. The new aviation challenges can be met by establishing new navigation system that enhances airspace capacity in line with the projected aviation demand, ensuring fuel saving and reduced environmental impact. The future demand on aviation operations in Asia and Pacific is also expected to vastly increase due to economic expansion as compared to other regions.

  - DPRK is a signatory to the convention and a member State of Asia/Pacific Region. This Performance Based Navigation Implementation Plan (Roadmap) has therefore been prepared in order to acknowledge the initiatives of APANPIRG and ICAO Assembly. It is also intended to assist aviation stakeholders in understanding operational goals, determining requirements, and considering future investments. The Roadmap focuses on addressing future efficiency and capacity needs while maintaining or improving the safety of flight operations by leveraging advances in navigation capabilities on the flight deck. This Roadmap provides a high-level strategy for the evolution of navigation capabilities to be implemented in three timeframes i.e. short term (2010-2012), mid term (2013-2016), and long term (2017 and beyond). The strategy rests upon two key navigation concepts, Area Navigation (RNAV) and Required Navigation Performance (RNP). It encompasses instrument approaches, Standard Instrument Departure (SID) and Standard Terminal Arrival (STAR) operations, as well as en-route operations.

Benefits of PBN

  - PBN offers a number of benefits over the sensor-specific navigation routes and procedures. Some of the benefits are being listed below:

- Reduced need to maintain sensor-specific routes and procedures, and their associated costs

- Avoids need for development of sensor-specific operations with each new evolution of navigation system. The present requirement of developing procedures with each new introduction is often very costly.

- Allows more efficient use of airspace in true harmony with the way in which RNAV systems are used

- Facilitates the operational approval process for operators by providing a limited set of navigation specifications intended for global use.

- For the pilots, the main advantage of using this system is that the navigation function is performed by highly accurate and sophisticated on-board equipment and thus allowing reduction in cock-pit workload and also increase in safety.

- For Air Traffic Controllers, the main advantage of aircraft using a RNAV system is that ATS routes can be straightened as it is not necessary for the routes to pass over locations marked by conventional navigation aids.

- RNAV based arrival and departure routes can complement and even replace radar vectoring, thereby reducing Approach and Departure Controllers’ workload.

PBN Implementation Status in DPR Korea

  - Recognizing the benefits of PBN, since December 2009, DPR Korea has established a national PBN Task Force to study of PBN technology, requirements for implementation and foster a cooperative approach among country aviation stakeholders in the implementation of PBN over Pyongyang FIR. Planning and implementation activities involve participation from relevant Departments of General Administration of Civil Aviation of DPR Korea and representatives from Air Koryo.

  - The national PBN Task Force is responsible for developing policy, implementation plans, and implementation standards for the deployment of PBN procedures and operations in Pyongyang FIR.

  - DPR Korea has acquired the capability of Instrument Procedure Designing in accordance with new PBN design criteria by training two procedure designers in ICAO Asia and Pacific FPP office in Beijing.

Challenges/Solutions

  - During the transition to a PBN environment, the typical challenges to be confronted are as follows:

    - Adoption of supporting Civil Aviation Regulations

    - PBN capability register and aircraft minimum equipment lists (MEL)

    - Integration of PBN capability into the ATM system

    - Safety monitoring of ATM system

    - Design and Implementation of PBN routes and procedure

    - Navigation database integrity and control

    - GNSS system performance and prediction of availability service

    - Continued involvement in CNS/ATM and PBN development

    - Availability and coordination of resources in GACA and Air Koryo to implement PBN

    - Adoption of Electronic Terrain and Obstacle Data

    - Aerodrome obstacle survey (WGS84)

    - Prediction of availability for a particular operation and aircraft

    - Decommissioning of existing aids

    - Education and training of personnel concerned

Fleet Readiness Status

  - All major commercial aircraft manufacturers since the 1980’s have included RNAV capabilities. The commercial aircraft currently produced incorporate an RNP capability. Except Air Koryo fleet, most aircraft operating in Pyongyang FIR have PBN capability.

# Implementation Plan for Performance Based Navigation

  - This roadmap describes strategic objective and milestones set to meet ICAO timelines for implementation of RNAV/RNP operations. The transitions described fall into three timeframes, short term (2009-2012), mid term (2013-2016), and long term (2017 & beyond).

  - Short Term (2010 and 2012)

    - En-route

RNAV10 for international routes

    - Departures and Arrivals

RNP1 SIDs and STARs for Pyongyang international air port

    - Approaches

RNP APCH with vertical guidance (Baro-VNAV) for Pyongyang international air port

  - Medium Term (2013 and 2016)

    - En-route

RNAV5 for international routes

RNP4 for heavily utilised routes (up to 50% of international routes)

    - Departures and Arrivals

RNAV1 SID and STARs for Pyongyang international air port

    - Approaches

RNP AR APCH for Pyongyang international air port

  - Long Term (2017 and beyond)

    - En-route

RNAV2 for international routes

    - Departures and Arrivals

RNP1 SIDs and STARs for one domestic air port

    - Approaches

GBAS Landing Systems (GLS) as backups for precision approaches

  - The avionics equipage, development of airspace concept, controllers training and other arrangements for airworthiness and operational approvals is a complex and time consuming process which will be undertaken Step-by-Step during transition to PBN. Therefore close liaison within all stake holders necessary to develop transition strategy would be required from service provider and operators perspective. To make transition from conventional navigation environment to Performance Based Navigation smooth and to support mixed operation during transition to accommodate non compliant aircraft, existing ground based navigation system will be retained. These navigation aids will also serve as reversionary mode in case of any failure. It is also required for low level general aviation aircraft operations. The possibility of withdrawal of existing ground based navaids infrastructure will only be considered in the long term period on the basis of on-board equipage, reliance on PBN implementation during first two terms, safety assessment and after consultation with all stake holders. Also conventional procedures will be used at the same time with PBN application until ICAO stipulates any mandatory requirements to suspend the conventional procedures.

END

PBN Implementation Plan Summary

|  | Near Term (2010-2012) | Medium Term (2013-2016) | Long Term (2017 & Beyond) |
| --- | --- | --- | --- |
| Enroute |  |  |  |
| Departures & Arrivals |  |  |  |
| Approach |  |  |  |

# Text boxes

RNAV10 for international routes

RNAV5 for international routes

RNAV2 for international routes

RNP1 SIDs, STAR for Pyongyang

RNAV1 SIDs, STAR for Pyongyang

RNP1 SIDs, STAR for One Domestic Airport

RNP APV for Pyongyang

RNP AR APCH for Pyongyang

GLS  as backup for Pyongyang