**Annex A-1**

**ADS-B COLLABORATION PROJECT OVER THE SOUTH CHINA SEA AREA**

**Annex A-2**

**ADS-B Collaboration over the South China Sea**

**Tasks and Proposed Milestones**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Description** | **Status** | **Target Completion** |
| A | Installation of ADS-B ground stations and links |
|  | 1. Natuna and Matak
 | Completed |  |
|  | 1. Singapore
 | Completed |  |
|  | 1. Con Son
 | On-Going | 2H2012 |
| B | Installation of VHF station and links |
|  | 1. Natuna and Matak
 | On-Going | 1H2012 |
|  | 1. Conson
 | On-Going | 2H2012 |
| C | Signing of ADS-B data and VHF radio facility sharing agreement |
|  | 1. Between Indonesia and Singapore
 | Completed |  |
|  | 1. Between Vietnam and Singapore
 | Completed |  |
| D | Signing of ATS Operational LOA between Ho Chi Minh and Singapore ACCs |  | 1H2012 |
| E | Issue AIC on aircraft equipage mandate | Completed |  |
| F | Technical Monitoring of ADS-B  |  | 1H2012 |
| G | Operational trial and Implementation | See Annex A-3 |

**Annex A-3**

**ADS-B Operational Trial and Implementation**

**In Singapore FIR**