CONCLUSIONS & DECISION FROM APIRG/18 AND DRAFT CONCLUSIONS FROM FPLT TF/5 MEETINGS RELATED TO FPL 2012 IMPLEMENTATION

| Cons/Decs No. Strategic Objectives* | Title of Cons/Decs | Text of Cons/Decs | Follow-up Action | To be initiated by | Deliverable/ Intended Outcome | Target Dates | Status of Implementation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Conclusion 18/15 | STRATEGY FOR IMPLEMENTATION OF NEW ICAO FLIGHT PLAN FORMAT | That, in order to implement the NEW ICAO Flight Plan format in a progressive and harmonized manner: a) The AFI Strategy for Implementation of NEW ICAO Flight Plan format be as at Appendix 3.2J to the report on agenda item 3.2; and b) States and users are urged to continue their implementation planning based on the Strategy. | AFI Strategy adopted when implementing the NEW ICAO FPL | States | Progressive and harmonised FPL2012 implementation | 15 Nov 2012 | On-going. |
| Decision 18/16 | REVISED TERMS OF REFERENCE OF THE AFI FLIGHT PLAN TRANSITION TASK FORCE (FPLT/TF) | That the updated Terms of Reference of the AFI Flight Plan Task Force be as at Appendix 3.2K to the report on agenda item 3.2. | Update the FPLT TOR | FPLT TF | Updated TOR | APIRG/18 | Completed |
| Conclusion 18/17 | ADDRESSING MISSING FLIGHT PLANS | That AFI States should: a) address the loss of ATS messages using AFTN, including missing flight plans, as a matter of urgency; b) continuously monitor missing flight plans through: i) the AFI Tactical Action Group (TAG); and ii) conduct regular surveys on missing flight plans for a longer period (e.g. 30 days), or at regular intervals, under the coordination of the ICAO Regional Offices; and c) ensure that their ATC systems’ clocks are synchronized with the GPS time in order to meet Annexes 2 and 11 relevant provisions. | Address issues related to missing flight plans and ensure synchronization of clocks with GPS time | States | Issues related to missing flight plans eliminated | 31 Oct 2012 | On-going |
| Conclusion 18/18 | TRAINING OF AIR OPERATORS PERSONNEL ON AIRSPACE ORGANIZATION | That, in order to reduce risks of missing flight plans, enhance safety and efficiency, States and concerned international organizations including IATA take necessary measures to ensure that flight planning personnel are adequately trained on the tasks for which they are engaged in the processing of flight plans. | Ensure personnel are adequately trained | IATA States | Reduced risk of missing flight plans | 15 Nov 2012 | On-going |
| Draft Conclusion 5/1 | ISSUANCE OF AN AIC | That AFI States that have not already issued comprehensive AICs introducing Amendment 1 to Doc 4444, 15th Edition, issue the AIC and consider the template at Appendix 2B to this report for such AIC | Issue AIC using template provided | States | AIC issued | 20 Sep 2012 | On-going. Some States yet to publish AIC |
| Draft Conclusion 5/2 | Acceptance of NEW FPL BY STATES | That, in order to facilitate airspace user participation in the NEW FPL implementation readiness process, AFI States: That have not already done so, are encouraged to schedule to accept and process both PRESENT and NEW FPL from the AIRAC date of 20 September 2012; and If unable to accept both PRESENT and NEW FPL with effect from AIRAC date of 20 September 2012, be encouraged to do so as soon as practicable after that date. | Finalize internal arrangements to accept NEW FPL by 20 Sep 2012. | States | NEW FPL accepted | 20 Sep 2012 | Some States still not ready to accept NEW FPL. |

*Note: ICAO has established the following Strategic objectives for the period 2011-2013

A: Safety: Enhance global civil aviation safety:

B: Security: Enhance Global civil aviation security;

C: Environmental Protection and Sustainable Development of Air Transport: Foster harmonised and economically viable development of international civil aviation that does not unduly harm the environment.

----------