## Slide 1
AVIATION OPERATIONAL MEASURES FOR FUEL AND EMISSIONS REDUCTION WORKSHOP
RVSM Implementation in Europe
Chris Bouman
Deputy RVSM Programme Manager
EUROCONTROL

## Slide 2: 24hr EUR Air Traffic

## Slide 3: EUR RVSM overview (1)
6 additional flight levels between FL290 and FL410
  1000ft VSM, as already <FL290
Main benefits (14:1 benefit/cost ratio):
  airspace capacity
  less fuel burn
  delay reduction
41 States, 9400 airframes, 2300 aircraft operators

## Slide 4
EUR RVSM overview (2)

## Slide 5: RVSM in operation since 24 January 2002

## Slide 6: Implementation elements
ATC System modifications
Airspace adaptations
Aircraft Modifications and Approvals
ATC & Flight Crew training
Safety Case (incl. monitoring)
Awareness Activities!!

## Slide 7: Implementation Time Scales
ICAO work started in 1960’s
ICAO Implementation Principles agreed early 1990’s
RVSM implemented in NAT in 1997
Completion of EUR RVSM initial feasibility work: June’97
Master Plan approved April’99
Implementation January’02

## Slide 8: Implementation Issues
Endorsement implementation date
Programme Structure (41 States, 2300 operators, EUROCONTROL, ICAO, JAA, IFATCA, IFALPA, etc)
Time scales a/c approvals & ATC system upgrades
Simulations, LoA’s, ATC training
Set up Monitoring Infrastructure
Legal enablers (ICAO, State legislation)

## Slide 9: Implementation 24 Jan’02
Smooth introduction
Some flight planning aspects
No RVSM specific TCAS or Wake Vortex issues
Performance of some aircraft types in question
Gradually all operators taking advantage
Full benefits expected over summer

## Slide 10: Benefits of RVSM
6 extra flight levels available
optimisation of airspace structure
  improved ATS route network
  more than 20 new sectors created
ATC capacity increase
Notes: <number>
<footer>
<header>
<date/time>

## Slide 11
RVSM
BEH*
* Brussels East High sector

## Slide 12: Flight Level Re-distribution

## Slide 13: Fuel & Emission aspects
Taking advantage of operating more often, more close to optimum levels
Studies: conservative estimate: average 80kg fuel saving per flight in RVSM
10,000 flight daily in EUR RVSM
 yearly saving 290,000 tons
 yearly 913,500 tons less CO2
 yearly 4,350 tons less NOx

## Slide 14: Benefit assessment
Main 1st benefits expected over Summer’02
Co-operation with operators
1st indications confirm anticipated fuel benefits
Capacity benefits in co-operation with Capacity Enhancement Function (CEF)

## Slide 15
AVIATION OPERATIONAL MEASURES FOR FUEL AND EMISSIONS REDUCTION WORKSHOP
Thank you !