## Slide 1
Implementing SMS in Civil Aviation: the Canadian Perspective

## Slide 2: Transport Canada Aviation SMS Components & Elements
1. Safety Management Plan
Safety Policy
Non-punitive Safety Reporting Policy
Roles, Responsibilities & Employee Involvement
Communication
Safety Planning, Objectives & Goals
Performance Measurement
Management Review
2. Document Management
Identification & Maintenance of Applicable Regulations
SMS Documentation
Records Management
6. Emergency Preparedness
5. Quality Assurance
4. Training
3. Safety Oversight
Reactive Processes
Proactive Processes
Investigation and Analysis
Risk Management

## Slide 3: SMS Guidance material
TP 13739 – Introduction to SMS
TP 13881 – Safety Management Systems for Flight Operations And Aircraft Maintenance Organizations - A Guide to Implementation (11,000 copies distributed)
TP 13415 – Safety Management Systems for Small Aviation Operations

## Slide 4: SMS Guidance material
Safety Management Systems Assessment Guide (TP14326)
TP 14235 – Civil Aviation Implementation Plan

## Slide 5: SMS Guidance material
TP 13881 – Safety Management Systems for Flight Operations And Aircraft Maintenance Organizations - A Guide to Implementation

## Slide 6: SMS Guidance material
Safety Management Systems Assessment Guide (TP14326)
The expectations, along with the associated questions, provide an excellent guide
Assessment Guide can be used as an SMS development and certification tool

## Slide 7: Civil Aviation Web Site
http://www.tc.gc.ca/CivilAviation/SMS/menu.htm

## Slide 8: Regulatory Requirement
Effective May 31, 2005, Large Air Carriers and their Approved Maintenance Organizations were required to implement Safety Management Systems
An exemption was issued to enable structured, phased in, implementation

## Slide 9: Why a phased in approach to SMS?
Provides a manageable series of steps for organizations to follow.
Four implementation phases were identified; each phase involves the introduction of specific SMS components and elements.

## Slide 10: Transport Canada’s Implementation Strategy
Regional multi-disciplinary project implementation teams
Functional guidance from Ottawa
Cross functional information sharing between regions
All affected organizations visited and briefed on Safety Management Systems requirements

## Slide 11: TC Review Process
Each stage will be assessed in accordance with TP 14236, however;
Regardless of the phase, this does not constitute an approval of the SMS. SMS approvals will only be given after completion of Phase 4 and a satisfactory SMS assessment by TC.

## Slide 12: Phase 1 objectives
Provide a blueprint on how the requirements will be met and integrated in to the organization’s work plan
Provide an accountability framework for SMS

## Slide 13: Phase 1 Requirements
Identify the accountable executive
Identify the person within the organization responsible for implementing the SMS
Conduct a gap analysis of the organization’s existing systems compared to the CARs SMS requirements; and
Develop a project plan that clearly demonstrates how the organization will implement their SMS based on the requirements of the exemption and the results of the gap analysis.

## Slide 14: Compliance to date
Submission of the Phase I documentation was required by September 30, 2005.
To date 100% compliance with SMS requirements

## Slide 15: Phase 2 Requirements
The Safety Management Plan component (including all elements);
Safety Oversight component:
(i) Reactive Processes
(ii) Investigation and Analysis
(iii) Risk Management
Training and documentation relevant to:
  The Safety Management Plan component
  The Phase 2 Safety Oversight components

## Slide 16: Why this Approach?
To provide a progressive and logical development of an SMS;
Provide a foundation for the development of Phases 3&4

## Slide 17
Submission of the Phase 2 documentation is required by September 30, 2006.
Additional phases required 2007 and 2008
Timelines

## Slide 18: Phase 3 Requirements
Proactive Processes
  Investigation and analysis
  Risk Management
Training and documentation relevant to:
  Safety Oversight Proactive Processes

## Slide 19: Phase 4 Requirements
Operational Quality Assurance
Emergency Preparedness and Response
Training for personnel assigned duties under the SMS that are relevant to
  the components and elements referred to in (a) and (b).
  Documented policies and procedures that are relevant to the SMS components and elements referred to above

## Slide 20: Critical Success Factors
Management commitment
Employee involvement
  Buy-in by all employees
  Positive safety culture
Communication & information sharing
Performance measurement and evaluation
Continuous improvement
Partnership with the regulatory authority

## Slide 21: Lessons Learned
Support of top management critical
Champions in all areas
Start with a manageable task; don’t try and implement an SMS overnight
Change the way you do things before you implement the infrastructure: “it’s all about culture”.
Develop basic performance measurements
Regulator needs a clear, concise standard and implementation tools to assist industry

## Slide 22: TC SMS Implementation
-60 Days | -30 Days | -14 Days | Regulation In-Force Date | +90 Days | + 1 Year | +2 Years | +3 Years
Enforcement Policy In Place | Critical Mass of Inspectors Trained | Exemption In Place |  | Initial Certification | 1 Year Follow-Up | 2 Year Follow-Up | 3 Year Follow-Up
Updated Guidance Material | ARASS Tasks Developed |  |  |  |  |  | 
Assessment Protocol Complete |  |  |  |  |  |  | 
Internal Communication |  |  |  |  |  |  | 
External Communication |  |  |  |  |  |  | 

## Slide 23
SMS in Small Operations
Objectives:
CARAC Technical Committee initiative to determine if SMS can work as a regulatory initiative in smaller operations;
Identify a cross-section of small air operators, flight training units and AMOs, taking into account such factors as, number of employees, aircraft types and/or ratings, scope and types of operation and operating environment, etc.;
Review implementation strategies for the currently proposed regulations for small companies and make recommendations regarding any required changes.

## Slide 24: SMS SOP Project Objectives
Evaluate the current implementation plan for SMS and document any recommended changes;
Provide a written report within a practical timeframe to allow project recommendations to be considered.
Evaluate the tools and guidance material on SMS developed by TCCA and document any recommended changes;

## Slide 25: Industry Partners
17 companies involved;
Location: Atlantic, Quebec, Ontario, PNR and Pacific Region;
A variety of operations included based on size and complexity

## Slide 26: Next Steps
Gather and analyze information
Make recommendations
Act on recommendations
Monitor Performance
Close the loop (continue to gather information)

## Slide 27: Getting Started: Implementing a Safety Management System
Review the proposed regulations
Determine what SMS means to you
Nominate a project manager-an effective SMS doesn’t build itself
Commit to building a SMS
Notes: Many of you may now be asking “How do we go about implementing a SMS across our Company?”
It could be done in these 4 steps:
1. Inventory
  Define Safety Management System (components and elements);
  Define Management System performance framework;
  Get buy-in and commitment from operational groups;
  Develop SMS Implementation Project plan;
  Educate project team members and employees and solicit their input
2. Best Practices Search
  Identify existence of system components and elements in operational groups;
  Analyze/compare components and elements of each group;
  Identify best practices;
  Get buy-in from operational groups; and
  Map processes and formalize (documentation/tools/etc.)
3. Instant Successes
  Identify significant safety expenses;
  Identify Critical To Safety (CTS) elements in processes;
  Develop process improvement plans;
  Implement plans; and
  Control and monitor
4. Continuous Improvement Strategy
Define phase;
  Measure phase;
  Analyze phase;
  Improve phase; and
  Control phase.

## Slide 28: Getting Started: Implementing a Safety Management System
Inventory –
  What do I have?
  What do I need?
  How would it work in my organization?
Develop a project plan-Decide how you intend to build your SMS
Document and advertise!

## Slide 29: Getting Started: Implementing a Safety Management System
Develop basic infrastructure required to foster a “safe culture” – change the way we approach safety
  SMS plan – the roadmap
  Document policy and procedures
  Define the policies that will foster the culture you want
  Communicate
Build the rest of the system in a logical manner

## Slide 30: TC’s SMS Partnerships
Commitment to provide resources to assist with SMS Implementation
Guidance and interpretation of the proposed regulations
Information on best practices

## Slide 31: Questions?
http://www.tc.gc.ca/CivilAviation/SMS/menu.htm