ALGERIA      -     APPENDIX-B

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
|  | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 Implemented |  |  |  |
|  | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP Standard Format available electronic format available |  |  |  |
|  | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment Publication on AIRAC dates |  |  |  |
|  | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Cross checking of Published data effected |  |  |  |
|  | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
|  | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM Provision |  |  |  |
|  | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical Chart available |  |  |  |
|  | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
|  | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
|  | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
|  | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | Automated system available |  |  |  |
|  | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation | Full PIB is available |  |  |  |
|  | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all International Airports |  |  |  |
|  | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

ANGOLA

| Item No | Deficiencies |  |  |  |  |  |  |  | Corrective Action |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs |  | Description |  | Date first reported |  | Remarks/ Impact of non-implementation |  | Action by States |  | Action taken/planned by State (including timelines/target dates) |  | Identified implementation impediment and action thereon |  | Status |  |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] |  |  | Non implementation of WGS-84 |  |  |  | Unable to implement basic PBN requirements |  | WGS-84 Implemented |  |  |  |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] |  |  | Non standard format of AIP |  |  |  | Difficulty to locate essential safety information relevant to conditions of services |  | AIP Standard Format available electronic format available |  |  |  |  |  |  |  |
| 3. | [Annex 15 Para 5] |  |  | Lack of regular and effective updating of AIP |  |  |  | Lack of updated information can lead to safety of air navigation being compromised |  | Amendment Publication on AIRAC dates |  |  |  |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] |  |  | AIP containing conflicting/misleading information within the different sections |  |  |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  | Cross checking of Published data effected |  |  |  |  |  |  |  |
| 5. | [Annex 15, Para 5] |  |  | Lack of implementation of AIRAC system |  |  |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  | Full AIRAC implemented |  |  |  |  |  |  |  |
| 6. | [Annex 15, Para 5] |  |  | Lack of timely issuance of notams |  |  |  | Non- availability of critical aeronautical information via notams |  | Full NOTAM Provision |  |  |  |  |  |  |  |
| 7. |  | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  |  |  | Lack of critical information essential for safety of air navigation |  | Aeronautical Chart available |  |  |  |  |  |  |  |
| 8. |  | [Annex 4] | Non use of standard units of measurement |  |  |  | Can impact on safety of air navigation |  | Full compliance with standard units |  |  |  |  |  |  |  |
| 9. |  | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  |  |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP |  | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |  |  |  |  |
| 10. |  | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  |  |  | Processes and procedures relating to AIS will not be reliable and standardised |  | Full AIS system implemented |  |  |  |  |  |  |  |
| 11. |  | [Annex 15, Para 3.6.5] | Lack of AIS automation |  |  |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  | Automated system available |  |  |  |  |  |  |  |
| 12. |  | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  |  |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB is available |  |  |  |  |  |  |  |
| 13. |  | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  |  |  | Cannot guarantee provisions of AIS |  | AIS aerodrome unit operational at all International Airports |  |  |  |  |  |  |  |
| 14. |  | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  |  |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |  |  |  |  |  |

BENIN

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | WGS-84 Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM provision |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical chart available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

BOTSWANA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM provision |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical chart available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

BURKINA FASO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | WGS-84 Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM provision |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalcharts available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

BURUNDI

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

CAMEROON

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartsavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Processdefined |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  | ISO certification first quarter 2013 |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

CAPEVERDE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical charts available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | Automation system is implemented |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation | Full PIB is available |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

CENTRAL AFRICAN REPUBLIC

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) |  | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  | WGS-84 Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM provision |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress |  | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. |  | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

CHAD

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | WGS-84 Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM provision |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalcharts available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

COMOROS

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalcharts available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

CONGO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

COTE D’IVOIRE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

DEMOCRATIC REPUBLIC OF CONGO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication on AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical chart available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

DJIBOUTI

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication on AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implemented |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronautical chart available |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

EGYPT

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

EQUATORIAL GUINEA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

ERITREA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

ETHIOPIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

FRANCE (REUNION)

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

GABON

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

GHANA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP |  |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

GAMBIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

GUINEA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

GUINEA BISSAU

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

KENYA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

LESOTHO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

LIBERIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

LYBIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

MADAGASCAR

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Processdefined |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | Full AIS system implemented |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation | New automation system in implementation. | Full operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS | AIS aerodrome unit operational at all international airport |  |  |  |

MALAWI

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

MALI

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

MAURITANIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

MAURITIUS

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

MOROCCO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

MOZAMBIQUE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

NAMIBIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

NIGER

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

NIGERIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

RWANDA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SAO TOME & PRINCIPE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SENEGAL

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

SEYCHELLES

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SIERRA LEONE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SOMALIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Publish the three Charts as required |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SOUTH AFRICA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SPAIN (CANARIES ISLAND)

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SUDAN

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

SWAZILAND

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

TANZANIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

TOGO

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements | WGS-84 network implemented | Network Updating and extension in progress |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services | AIP standard format available |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised | Amendment publication each AIRAC date |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users | Permanent cross checking of published data and immediate correction done |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation | Full AIRAC implementation |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams | Full NOTAM availability |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation | Aeronauticalchartavailable |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation | Full compliance with standard units |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS in progress | Process defined ISO certification first quarter 2013 |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised | Full AIS system implemented |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS | New automation system in implementation. | Full operation in July 2012 |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  | Full PIB availability with the new dynamic data base which be in operation in July 2012 |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS | AIS aerodrome unit operational at all international airport |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  | New qualification training program adopted and implemented for all AIM personnel |  |  |

TUNISIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | QMS Certified |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

UGANDA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

ZAMBIA

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |

ZIMBABWE

| Item No | Deficiencies |  |  |  | Corrective Action |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ICAO Reference Document & GPIs | Description | Date first reported | Remarks/ Impact of non-implementation | Action by States | Action taken/planned by State (including timelines/target dates) | Identified implementation impediment and action thereon | Status |
| AERONAUTICAL INFORMATION MANAGEMENT (AIM) |  |  |  |  |  |  |  |  |
| 1. | [Annex 15 Para 3.7.1] | Non implementation of WGS-84 |  | Unable to implement basic PBN requirements |  |  |  |  |
| 2. | [Annex 15 Para 4.1- 4.2] | Non standard format of AIP |  | Difficulty to locate essential safety information relevant to conditions of services |  |  |  |  |
| 3. | [Annex 15 Para 5] | Lack of regular and effective updating of AIP |  | Lack of updated information can lead to safety of air navigation being compromised |  |  |  |  |
| 4. | [Annex 15, Para 3.1.1.2, 3.1.4, 3.1.6, 3.2.1 & 4.1] | AIP containing conflicting/misleading information within the different sections |  | Can cause confusion as to the accuracy and reliability of information that can be utilised by users |  |  |  |  |
| 5. | [Annex 15, Para 5] | Lack of implementation of AIRAC system |  | Publication of critical aeronautical information will not follow standard procedure and can impact on safety of air navigation |  |  |  |  |
| 6. | [Annex 15, Para 5] | Lack of timely issuance of notams |  | Non- availability of critical aeronautical information via notams |  |  |  |  |
| 7. | Annex 4, [Para 3.2, 7.2, 13.2 & 16.2] [Annex 15, Para 4.2.3] | Non production of aeronautical charts appropriate to the State |  | Lack of critical information essential for safety of air navigation |  |  |  |  |
| 8. | [Annex 4] | Non use of standard units of measurement |  | Can impact on safety of air navigation |  |  |  |  |
| 9. | [Annex 15, Para 3.2] | Non implementation of AIS Quality Management System (QMS) |  | Cannot guarantee quality and accuracy of aeronautical data being published in the AIP | Need to introduce a properly organized quality system in conformity with ISO 9000 series of quality assurance standards. |  |  |  |
| 10. | [Doc 8126, Para 3.2.2 & 3.3] | Lack of effective AIS system |  | Processes and procedures relating to AIS will not be reliable and standardised |  |  |  |  |
| 11. | [Annex 15, Para 3.6.5] | Lack of AIS automation |  | Increases the chance of human errors during processing of aeronautical information and reduces efficiency of AIS |  |  |  |  |
| 12. | [Annex 15, Para 8.1] | Non provision of pre-flight information service at international airports |  | Lack of pre-flight information can affect flight planning by users and safety of air navigation |  |  |  |  |
| 13. | [Annex 15, Para 8.1] | Lack of AIS Aerodrome Units at International Airports |  | Cannot guarantee provisions of AIS |  |  |  |  |
| 14. | [Annex 15, Para 3.2] | Lack of adequate training of AIS personnel |  | Inadequate human resources to sustain the provision of AIS |  |  |  |  |