TEAM UGANDA: EXERCISE NO.5

NASP INDICATOR FORM

| NASP-05 | Name: Number of runway incursion |
| --- | --- |
| Rationale | Decrease to accident rates in commercial operations |
| Limitations | Nil limitation |
| Definition of terms | Runway incursion as defined by SSP Manual |
| Calculation method | Number of incursions per 1000 movements (n/total movements) x 1000 |
| Data sets | Notification from service providers |
| Availability (1-3) | 1, accident and incident notification readily available |
| Provider | Mandatory and voluntary data reporting system |

NASP DETAILED SEI TEMPLATE: NATIONAL OPERATIONAL SAFETY RISKS

| ### N-HRC-4: Runway Incursions |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### Goal: Goal 1: Continuous Reduction of operational safety risk |  |  |  |  |  |  |  |
| ### Target: By 2025 to reduce runway incursion by 50% |  |  |  |  |  |  |  |
| ### Safety enhancement initiative | ### Action | ### Timeline | ### Responsible entity | ### Stakeholders | ### Metrics | ### Priority | ### Monitoring activity |
| ### Mitigate contributing factors to RI accidents and incidents | - Implement the following RI safety actions: - Ensure the establishment and implementation of a State runway safety programme and runway safety teams | ### July 2024-Dec 2025 | ### Aerodrome Operator | ### ANSP, CAA, Air operators, Military | ### -Having runway safety program in place ### -Number of meetings, ### -Number of runway issues resolved | ### High | ### Surveillance of aerodrome operator on runway safety program implementation |

NASP DETAILED SEI TEMPLATE: ORGANIZATIONAL CHALLENGES

| ORG Challenge: The lack of effective safety oversight |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### Goal: Strengthen safety oversight capabilities |  |  |  |  |  |  |  |
| ### Target: By 2025 CAA to address all the 3 priority USOAP findings |  |  |  |  |  |  |  |
| ### Safety enhancement initiative | ### Action | ### Timeline | ### Responsible entity | ### Stakeholders | ### Metrics | ### Priority | ### Monitoring activity |
| ### SEI-5 — Qualified technical personnel to support effective safety oversight | 5E — Establish human resource plans to support hiring and retention of the appropriate number of qualified technical personnel required (CE-4) | ### July 2024-Dec 2025 | ### CAA | ### HR | ### HR recruitment and retention plan | ### 1 | ### Management updates |