DAPS IMPLEMENTATION STATUS IN THE APAC REGION

| No. | State/ Administration | Mode-S Surveillance Facilities and ATM System Readiness | Operational Status | Remark |
| --- | --- | --- | --- | --- |
| 1 | CHINA | 68 Mode-S capable radars. Now ATM automation systems could process the DAPs including the position altitude and Mode 3/A Code. By 31 Dec., 2021, ATM system ready to process almost all the DAPs. | Radars and DAPs application in ATM system for the first stage are operational |  |
| 2 | INDIA | 25 Mode-S capable Radars have already been installed. All ATM systems except Chennai are capable to process DAPs. | Out of 25 Mode-S capable Radars, 23 radars are presently operational. All DAPs capable ATM systems are operational. | Commissioning of remaining 02 Mode-S capable radars is under process. |
| 3 | JAPAN | 2 Mode-S capable radars ATM system is in evaluation process for DAPs. | Radars are operational and DAPs application in ATM is in evaluation. |  |
| 4 | MALAYSIA | Surveillance Facilities: Peninsular Malaysia Operational as of March 2019: 3 SSR with Mode-S Stations and 2 ADS-B Ground Stations are in operational. Near Future (Less than 5 years): Additional of 2 Stations SSR with Mode-S will be operational in end of year 2019. Sabah & Sarawak Operational as of March 2019. 2 SSR with Mode-S Stations in operation. Near Future (Less than 5 years): Additional of 3 SSR with Mode-S Stations and 4 ADS-B Ground Stations will be operational in end of year 2020. ATM System Readiness: DAPs Capable*. Fully ready in 2022 | Surveillance Facilities: Peninsular Malaysia ADS-B mandate is scheduled in end of year 2019. Sabah & Sarawak ADS-B mandate is scheduled in end of year 2020 Full Mode-S Mandotory Shall be completed by 2021. | Note: As of March 2019, CAA Malaysia is embarking Optimization Programme of CNS/ATM as part of CAA Malaysia Transformation. Under this programme, CAA Malaysia is to achieve 100% of Mode-S Coverage by year 2021 in Peninsular Malaysia, Sabah & Sarawak. *Currently, DAPs information is evaluated for safety case studies and data analytic. CAA Malaysia is in supports of the DAPs implementation in APAC Region. In view of this, the earliest for full implementation of DAPs in Malaysia will be in 2025 to make way for infrastructures, procedures and technical competency readiness; coordination and bilateral agreement with all stakeholders that will be affected and benefited from this implementation are in agreement. |
| 5 | PHILIPPINES | 12 Mode-S capable radars ATM system Capable of DAPs. | All radar systems are Operational ATM systems are likewise operational with DAPs capability disabled | Temporarily turned off/disabled due to some issues as advised by the vendor (Thales). |
| 6 | SINGPAORE | 3 Mode-S capable radars ATM system ready to process DAPs. | Radars and DAPs application in ATM system are operational |  |
| 7 | THAILAND | 12 Mode-S EHS RADARs The new ATM system, TMCS project, is capable to process DAPs. | The TMCS project is planned to fully operate by the end of 2019. |  |
| 8 | VIET NAM | - 2 Mode-S capable radars - 2 ATM system ready to process DAPs. - 13 ADS-B stations | - Radars and ATM are capable of handling Mode S DAPs but not yet officially operation. - ADS-B is on operation | Vietnam is deploying following projects in 2019 -2021: - New 5 SSR Mode Station (EHS), - 10 ADS-B stations; - 01 MLAT system, - New Ho Chi Minh ATCC and new Da Nang ATCC (with new modern ATM system). |

_ _ _ _ _ _ _ _ _ _ _ _ _