Statement of Work

Task 1 Implementation Planning

Task Manager: David Leow and Amornrat Jirattigalachote

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 03 | Approved: Click here to enter a date. |

Objective and scope of the project

- Develop and maintain the Asia/Pacific regional roadmap for SWIM implementation, including SWIM technical infrastructure, SWIM governance, aeronautical information service, flight information service, and weather information service

Deliverables

- List of required activities for SWIM implementation in Asia/Pacific

- Roadmap, including milestones along with corresponding activities and timelines

- Maintenance of the Asia/Pacific regional roadmap until the complete implementation of the Task objective

Milestones

- SWIM TF/5

- List of required activities, e.g. regarding ATFM, A-CDM, ATFM/A-CDM integration operational requirements

- Dependency with other tasks under SWIM TF; to assess the impact on related milestones and timelines to be developed

- Inter-task-group communication; to figure out the appropriate sequence of the required activities

- The first draft of Asia/Pacific regional roadmap focusing on ATFM, A-CDM, and ATFM/A-CDM integrated operation

- Before SWIM TF/6

- Inter-task-group communication; to figure out the appropriate sequence of the required activities

- SWIM TF/6

- The first version of Asia/Pacific regional roadmap

- SWIM TF/6 – Completion of Task Objective

- Maintenance of Asia/Pacific regional roadmap

Dependencies

- Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- AAITF

- MET/IE WG

- ATFM SG

- APA-CDM TF

- Dependencies with projects supervised by the SG (will be controlled by SG):

- CRV OG

- SURICG

- Dependencies between tasks in the project (will be controlled by the Task Force):

- All

- Other dependencies

- IMP

- TFSG

Task  participants

| State/Organization | Name | Role/ Responsibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Thailand | Amornrat Jirattigalachote | Lead | amornrat.ji@aerothai.co.th | +66 2 287 8262 |
| Singapore | David Leow | Lead | david_leow@caas.gov.sg | +65 812 6 9724 |
| Sri Lanka/Airport & Aviation Services Limited | Asanga Senarath Bandara | Contributor | asanga.eane@airport.lk asangasenarath@gmail.com | +94768242654 +94112263619 |
| Indonesia/ Directorate General of Civil Aviation | Maruli Tua Edison Saragih | Contributor | edisonsaragih@yahoo.com edisonsaragih.es@gmail.com m_t@dephub.go.id | +628129785067 +6281246569 |
| Australia/ Airservices Australia | George Kerlin | Contributor | george.kerlin@airservicesaustrali a.com | +61738663263 |
| ICCAIA/ Frequentis | Harald Milchrahm | Contributor / Observer | harald.milchrahm@frequentis.com | +43 664 60850 3223 |
| Thailand/ CAAT | Jakrin Kutantham | Contributor | jakrin.k@caat.or.th | +66 92 295 6174 |
| Thailand/ CAAT | Papasarin Jirawiwatkul | Contributor | Papasrin.j@caat.or.th |  |
| Thailand/ CAAT | Renuka Kunsakda | Contributor | renuka.k@caat.or.th | +66 0 86 550 5987 |
| Thailand/Airport of Thailand PLC | Boosapa Tavichai | Contributor | boosapa@airportthai.co.th | 66 95 952 8423 |
| Thailand/ Airport of Thailand PLC | Paytye Junphuang | Contributor | paytye.j@airportthai.co.th | 66 25352431 |
| Fiji/ Fiji Met Service | Adil Ali | Contributor/Obser ver | adil.ali@met.gov.fj | +6796724888 |
| Thailand/TMD | Rassmee Damrongkietwattana | Contributor | rassmee@hotmail.com | +66 21340011 Ext 213 |
| Thailand/TMD | Rungtiwa Ruechai | Contributor | rungtiwa_ruechai@yahoo.com | +66 21340007 |
| Thailand/TMD | Aphinya Chitchaeng | Contributor | aphinya.tmd@gmail.com | +6621340007 |
| China | Gao Honglei | Contributor | gaohonglei@atmb.net.cn | +861087786917 |
| China | Lu Songtao | Contributor | lusongtao@atmb.net.cn | +861084247277 |
| China | Xin Quan | Contributor | xinquan@ait.cn | +861082735133 |

Working arrangements

☐ Face-to-face meetings

☒ Web conferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: E-mail

Statement of Work

Task 2 Regional SWIM Infrastructure

Task Leader: Yukinobu Ryu, Xiaodong Lu, Henry Chan

| Project: APAC SWIM Task Force |  |
| --- | --- |
| Revision number: 02 | Approved: Click here to enter a date. |

Objective and scope of the project

- Define the high-level APAC SWIM Architecture including policies on implementation and distribution of SWIM services

- Define the requirements for the APAC SWIM Infrastructure with the goal of ensuring technical interoperability

- Outline policy to ensure backwards compatibility with non-SWIM capable entities

- Develop a roadmap for the implementation of APAC SWIM Infrastructure

Deliverables

- Develop APAC SWIM Architecture requirements and policy

  - Regional interoperability and connectivity

  - Common aeRonautical VPN (CRV) integration

  - Supporting Regional SWIM information services

  - SWIM mediation and backwards compatibility

  - APAC SWIM Architecture roadmap

- Develop APAC SWIM Infrastructure requirements

  - Messaging requirements

  - Security requirements

  - Technical Infrastructure Management requirements

Milestones

Indicate here the main milestones of the task or give a reference to a planning (Gantt chart etc)

- Milestone 1: ~2020.11 Define a CRV-based APAC SWIM Architecture to assure interoperability during the transition period

- Milestone 2: ~2021.12 Develop APAC SWIM Infrastructure requirements based on the related ICAO documents

- Milestone 3: ~2022.12 Propose an approach to implement secure APAC SWIM Infrastructure by cooperating with Task 3 Security Services

- Milestone 4: ~2023.6 Validate the APAC SWIM Infrastructure implementation via the joint demonstration with other task teams

Dependencies

Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- Manual on SWIM, SARPS, PANS and Guidance material from IMP, CP or ATMRPP

Dependencies with projects supervised by the SG (will be controlled by SG):

- Availability and capability of CRV implementation

Dependencies between tasks in the project (will be controlled by the Task Force):

- Task 5 – Governance

  - Integrate SWIM Governance requirements and policy

- Task 6 – Information Services

  - Support the implementation of SWIM Information Services

- Task 8 – SWIM Service and Application Validation

  - Get feedback for interoperability from SWIM Service and Application Validation

Task participants

| State/Organization | Name | Role/Responsibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Japan | Yukinobu Ryu | Co-Leader | ryuu-y2ea@mlit.go.jp | +81-3-5253- 8751 |
| Hongkong, China | Henry Chan | Co-Leader | hhlchan@cad.gov.hk | +852-2910-6574 |
| Japan | Xiaodong Lu | Co-Leader | luxd@mpat.go.jp | +81-422-41- 3528 |
| Japan | Takuya Kanehira | Member | t-kanehira@nec.com |  |
| Thailand | Amornrat Jirattigalachote | Member | amornrat.ji@aerothai.co.th | +66-2-287-8262 |
| Thailand | Pipat Leawroongroj | Member | pipat.le@aerothai.co.th | +66-2-286-9252 |
| China | Baojiang Zhang | Member | zhangbaojiang@atmb.net.cn | +86-10-8424-7276 |

Working arrangements

☒ Face to face meetings

☒ Web conferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: Email

----

Statement of Work

Task – 3 Security Services

Task Manager: Jim Laymon, (FAA); TBD

| Project: APAC SWIM Task Force |  |
| --- | --- |
| Revision number: 01 | Approved: Click here to enter a date. |

Objective and scope of the project

- Advises TF Chair and Task Leads in the area of cybersecurity for APAC. Specific objectives include:

  - Determining the scope of security responsibility of SWIM, consistent with SWIM technical infrastructures envisioned by the ICAO Information Management Panel (IMP) and the APAC regional network infrastructures including the CRV.

  - Proposing a trust framework to ensure that the correct information is sent to the correct users, considering identity and access management initiatives (IAM) from member states.

  - Ensures interoperability of trust frameworks within APAC region and with other ICAO regions.

  - Developing SWIM Cyber Security Architecture Framework and SWIM security strategy for the Asia-Pacific Region. Analyses and capture SWIM security risks.

  - Provide security guidelines and best practices to be incorporated in SWIM APAC Governance activities.

Deliverables

- APAC SWIM Security Scope and Context (Working Paper)

- APAC SWIM PKI Trust Framework (Working Paper)

- Cyber Security Architecture Framework for SWIM in ICAO Asia-Pacific Region (Final, working Paper)

Milestones

- Draft Cyber Security Architecture Framework for SWIM in ICAO Asia-Pacific Region by (TBD)

- Working paper on APAC SWIM Security Scope, due TBD

- Working paper on the trust framework for APAC SWIM, due TBD

  - Survey of IAM Initiatives relevant to APAC SWIM, due TBD

  - Development of framework, due TBD

- APAC Trust Interoperability Demonstration - Complete

- Cyber Security Architecture Framework for SWIM in ICAO Asia-Pacific Region (Final Version), TBD

Dependencies

Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- SARPS, PANS & Guidance material from the IMP & other relevant panels (ie, ATMRPP)

- Coordination with CRV OG

Dependencies with projects supervised by the SG (will be controlled by SG):

Dependencies between tasks in the project (will be controlled by the Task Force):

- SWIM Manual Vol. II- Implementation Guidelines provides requirements on SWIM Security Capability and Security Non-Functional Qualities in 5.3 under Chapter 5-SWIM Technical Infrastructure (TI).

- Annex 17 – Security (tenth edition, April 2017), Doc 8973 Aviation Security Manual (9th edition, Oct.2014) and Doc 9985 ATM Security Manual (first edition, restricted, 2013) provide guidance for Cyber Security Architecture Framework of SWIM.

- Task 2 - Regional SWIM infrastructure

- Task 5 – Governance

- Task 6 – Information Services

Dependencies with projects at member states:

- SWIM Identity and Access Control projects

Task participants

| State/Org-anization | Name | Role/Respon-sibility | Email | Phone |
| --- | --- | --- | --- | --- |
| FAA | Jim Laymon | Task Lead | Jim.Laymon@faa.gov | (609) 485-6930 |
| TBD | TBD | Task Lead | TBD | TBD |
|  |  | Team Member |  |  |
| … |  |  |  |  |

Working arrangements

☒ Face to face meetings

☒ Needs an ICAO secured portal, name: SWIM Cyber Security

☒ Teleconference

☒ Other: Internet Cooperative Work

--------------------------------------

Statement of Work

Task 4 Technical Architecture

(Development and Maintenance of Regional Information Exchange Models)

Task Manager: Amornrat Jirattigalachote and Wen Zhu

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 03 | Approved: Click here to enter a date. |

Objective and scope of the project

- Support APANPIRG WG/TF regarding information exchange models and examine if any extension to the existing information exchange models, i.e. AIXM, FIXM, and IWXXM, and/or the new information exchange model(s) are required to support the Asia/Pacific regional operational requirements

Deliverables

- Support APANPIRG WG/TF regarding information exchange models

- Information exchange model gap identification, i.e. to examine if any extension to the existing information exchange models, i.e. AIXM, FIXM, and IWXXM, and/or the new information exchange model(s) are required for the Asia/Pacific operational use

- Strategy to maintain the artifacts required to support the regional development and maintenance of information exchange model(s) and the extensions

- Approaches for information exchange model interoperability within the region and with other aviation partners

Milestones

- Now – SWIM TF Dissolution

- Review of operational requirements on data required to be exchanged to support the Asia/Pacific regional operations

- Examine if the required data attribute(s) are currently available in the existing information exchange models

- Develop and test the extension(s) and/or new information exchange model(s), if needed

- SWIM TF/5

- The first version of strategy to maintain the artifacts required to support the regional development and maintenance of information exchange model(s) and the extensions

Dependencies

- Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- ATFM SG

- APA-CDM TF

- MET/IE WG

- Dependencies with projects supervised by the SG (will be controlled by SG):

- None

- Dependencies between tasks in the project (will be controlled by the Task Force):

- Task 1 Implementation Planning

- Task 2 SWIM Infrastructure

- Task 5 Governance

- Task 8 SWIM Services and Application Validation

- Task 10 Regional Coordination and SWIM-related Information Sharing

- Other dependencies:

- Information exchange model change control boards, e.g. FIXM Change Control Board (FIXM CCB)

Task  participants To be updated after SWIM TF/4!!!

| State/Organization | Name | Role/Responsibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Thailand | Amornrat Jirattigalachote | Lead | amornrat.ji@aerothai.co.th | +66 2 287 8262 |
| USA | Wen Zhu | Lead | wzhu@nira-inc.com | +1 (301) 452-8338 |
| Thailand | Pipat Leawroongroj | Contributor | pipat.le@aerothai.co.th | +66 2 285 9252 |
| Indonesia/ Directorate General of Civil Aviation | Maruli Tua Edison Saragih | Contributor | edisonsaragih@yahoo.com edisonsaragih.es@gmail.com m_t@dephub.go.id | +628129785067 +6281246569 |
| Fiji/Fiji Met Service | Adil Ali | Contributor/Observer | adil.ali@met.gov.fj | +6796724888 |
| Australia –Airservices Australia | George Kerlin | Contributor | george.kerlin@airservicesaustralia.com | +61738663263 |
| Sri Lanka/Airport & Aviation Services Limited | Asanga Senarath Bandara | Contributor | asanga.eane@airport.lk asangasenarath@gmail.com | +94768242654 +94112263619 |
| Thailand/TMD | Rassmee Damrongkietwattana | Contributor | rassmee@hotmail.com | +66 21340011 Ext 213 |
| Hong Kong, China | Macro Mang Hin Kok | Contributor | mhkok@hko.gov.hk | +852 2926 8702 |

Working arrangements

☐ Face-to-face meetings

☒ Web conferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: E-mail

--------------------------------

Statement of Work

Task 5, SWIM Governance

Task Manager: Mark Kaplun (USA), TBD (ROK)

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 02 | Approved: Click here to enter a date. |

Objectives

- Establish a robust and sustainable Governance model to ensure that a common set of policies, rules, and standards for identifying, designing, implementing, discovering, and operating SWIM-enabling components is consistently applied and enforced throughout the APAC.

- Develop or adopt standards, policies, and procedural guidelines to support the functional requirements for implementing all aspects of service-oriented development in the context of APAC SWIM.

- Facilitate visibility and control for insight into all APAC SWIM-enabled services by supporting developments of flexible mechanisms for service discovery, including, but not limited to, service registries.

Deliverables

- WP: APAC SWIM Service Discovery and Registry Interoperability Approach

- WP: APAC SWIM Governance Policies: Status and Plans

- WP: APAC SWIM Service Level Agreement (SLA): Template

- WP: SWIM Interoperability Assessment Matrix (SIAM): Template

- IP: SWIM Metadata standards and taxonomies

Milestones

- Operational deployment of SWIM Discovery Services (SDSs) produced by the FAA and KAC (March 2022)

- Analysis and subsequent updates of SDS/registries network in APAC SWIM (August 2022)

- APAC SWIM Governance Policies: Status and Plans (TBD)

- Release of SLA Template (June 2022)

- Release of SIAM Template (July 2022)

Dependencies

Dependencies between tasks in the project (will be controlled by the Task Force):

- Task 2 – Technological solutions and architectural views to be utilized in support of APAC SWIM infrastructure

- Task 3 - Information and analysis about security solutions deployed in APAC regions

- Task 6 - Identified standards and technological approaches to be utilized for service validations

Task participants

| State/Organization | Name | Role/ Responsibility | Email |
| --- | --- | --- | --- |
| USA | Mark Kaplun | Task Lead | mark.kaplun@faa.gov |
| ROK | Choi Kyungsik | Contributor | kschoi76@airport.co.kr |
| ROK | Han Sehwan | Contributor | hsh91@airport.co.kr |
| USA | Wen Zhu | Contributor | wzhu@nira-inc.com |
| Japan | Yunkinoby Rye | Member | ryuu-y2ea@mlit.go.jp |
| China | Gai Honglei | Member | gaohonglei@atmb.net.cn |
| Japan | Xiaodong Lu | Member | luxd@mpat.go.jp |

Working arrangements

☐ Face to face meetings

☒ Webconferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☐ Other: Click here to enter text.

------------------------------------

Statement of Work

Task 6: Information Services

Task Manager:  Renato Iannella and Marco Kok

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 02 | Approved: Click here to enter a date. |

Objective and scope of the project

- To develop and define the APAC version of the SWIM information service overview specifications and APAC version of data catalogue for information services based on operational needs in APAC.

Deliverables

- Develop the APAC version of the required and optional information services

  - for ANSP to prioritize the implementation of services

- Develop the APAC version of data catalogue for information services

- Identify any additional fields required for SWIM service overviews in APAC

  - in addition to the elements in describing the Information Service Overview as defined in PANS-IM

- Recommend low-level technical implementation details in APAC to meet the high-level implementation guidance in PANS-IM, including

  - exchange schemas in JSON and/or XML Schema

  - standardised set of terms and categories for compatible information services to facilitate the categorization of service overview

  - handling of the null fields

- Document the above deliverables related to Information Services in “APAC SWIM Implementation Materials”

Milestones

- Milestone 1: Identify all the current known “service overview” specifications and implementations and compare them with PANS-IM version (Aug 2021)

- Milestone 2: Present the propose APAC version of service overview specification for consideration by SWIM TF (Aug 2021)

- Milestone 3: Identify optional fields and low-level technical implementation details of information services based on operational needs in APAC (Aug 2022)

- Milestone 4: Identify and compare current existing data catalog (e.g. FAA, EUROCONTROL, etc.) of different categories of information services (Aeronautical, Flight, MET, Surveillance, etc) (Dec 2021)

- Milestone 5: Present the propose APAC version of data catalog for identifying opportunities of new services, for consideration by SWIM TF (Aug 2022)

Dependencies

- Task Group #5 (Governance) - work on interoperability of service discovery

- ICAO IMP – new work items on SWIM Registries interoperability

Task participants

| State/Organization | Name | Role/Responsibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Australia / Airservices Australia | Dr. Renato Iannella | Co-Lead | renato.iannella@AirservicesAustralia.com | +61 4 1313 2206 |
| Hong Kong China / Hong Kong Observatory | Mr. Marco Kok | Co-Lead | mhkok@hko.gov.hk | +852 6226 7907 |

Working arrangements

☐ Face to face meetings

☒ Webconferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: emails

------------------------------

Statement of Work

Task 7 SWIM Demonstrations

Task Manager: David Leow (Singapore) and Amornrat Jirattigalachote (Thailand)

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 1 | Approved: Click here to enter a date. |

Objective and scope of the project

- Report on the SWIM in ASEAN demonstration, particularly the lessons learnt

- Track and observe SWIM demonstrations and trials within the Asia/Pacific region and ensure that reports of those demonstrations and trails are presented to the SWIM Task Force

- Provide, if requested, support for regional SWIM demonstrations

Deliverables

- SWIM in ASEAN Demonstration Report

- Reports from other SWIM demonstrations within the Asia/Pacific region

Milestones

- SWIM TF/4: SWIM in ASEAN Demonstration Report

- TBD: Reports from other SWIM demonstrations

Dependencies

- Dependencies between tasks in the project (will be controlled by the Task Force):

- All

Task participants

| State/Org-anization | Name | Role/Respon-sibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Singapore | David Leow | Lead | david_leow@caas.gov.sg | +65 6595 6771 |
| Thailand | Amornrat Jirattigalachote | Lead | amornrat.ji@aerothai.co.th | +66 2 287 8262 |
| Hong Kong, China | Henry Chan | Co-Leader | hhlchan@cad.gov.hk | +852-2910-6574 |

Working arrangements

☐ Face to face meetings

☒ Web conferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: Click here to enter text.

------------------------------

Statement of Work

Task 8 SWIM Service and Application Validation

Task Leader: Yunkinobu Ryu, Xiaodong Lu, Honglei Gao, Dongkie Park

| Project: APAC SWIM Task Force |  |
| --- | --- |
| Revision number: 02 | Approved: Click here to enter a date. |

Objective and scope of the project

- Construct a platform for SWIM service and application validation

- Support the implementation of SWIM service and applications

- Support the demonstration of SWIM based operations

Deliverables

- Develop validation requirements for APAC SWIM Infrastructure services

  - Messaging

  - Security

  - Technical Infrastructure Management

- Define and validate the required SWIM services and applications for supporting different operation levels by considering mixed-mode environment

  - SWIM based information sharing (ATFM, A-CDM and etc.)

  - FF-ICE/R1 operation

  - FF-ICE/R2 operation

  - Trajectory Based Operation

- Develop a common platform for SWIM service and application validation

  - Test system for FIXM, AIXM, and IWXXM message exchange

  - Technical support for regional validation and demonstration

Milestones

Indicate here the main milestones of the task or give a reference to a planning (Gantt chart etc)

- Milestone 1: ~2019.12 Construct a platform for SWIM service and application validation

- Milestone 2: ~2020.11 Conduct a demonstration for FF-ICE/R1 service validation

- Milestone 3: ~2021.12 Develop validation requirements for Regional SWIM Infrastructure

- Milestone 4: ~2022.12 Validate the Regional SWIM Infrastructure with Security Services via the joint demonstration

- Milestone 5: 2022.12~ Validate the required SWIM services and applications for different operation levels

Dependencies

Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- Manual on SWIM, SARPS, PANS and Guidance material from IMP, CP or ATMRPP

Dependencies with projects supervised by the SG (will be controlled by SG):

- The status of SWIM TI implementation in APAC Region

Dependencies between tasks in the project (will be controlled by the Task Force):

- Task 2 – Regional SWIM Infrastructure, Task 3 – Security Services

  - Develop based on the Regional SWIM Infrastructure with Security Services

- Task 4 – Development and maintenance of regional information exchange models

  - Support the validation of regional information exchange models

- Task 5 – Governance

  - Integrate SWIM Governance requirements and policy

- Task 6 – Information Services

  - Support the validation of SWIM Information Services

- Task 7 – SWIM Demonstration

  - Cooperate for SWIM service and application validation through demonstrations

Task participants

| State/Organization | Name | Role/Responsibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Japan | Yukinobu Ryu | Manager | ryuu-y2ea@mlit.go.jp | +81-3-5253- 8111 |
| Japan | Xiaodong Lu | Leader | luxd@mpat.go.jp | +81-422-41- 3528 |
| China | Honglei Gao | Leader | gaohonglei@atmb.net.cn | +86-010- 87786917 |
| China | Baojiang Zhang | Member | zhangbaojiang@atmb.net.cn | +86-010- 84247276 |
| China | Hongming Ren | Member | renhongming@atmb.net.cn | +86-010- 84247276 |
| ROK | Dongkie Park | Leader | pdkie@airport.co.kr | +82-2-2660- 4383 |
| ROK | Sehwan Han | Member | hsh91@airport.co.kr | +82-2-2660- 4383 |
| ROK | Younghoon Kim | Member | yh89@airport.co.kr | +82-2-2660- 2878 |
| PCCW Global | Bono Ng | Member | bcng@pccwglobal.com | +85-2-3419- 2103 |

Working arrangements

☒ Face to face meetings

☒ Web conferences

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: Email

------------------------------------------

Statement of Work

Task 9 Monitoring of Panel work

Task Manager: Yukinobu Ryu

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: 02 | Approved: Click here to enter a date. |

Objective and scope of the project

- Monitor developments by IMP and escalate issues/inputs as required

Deliverables

- Monitor developments by the IMP and escalate issues as required

- Periodic updates to IMP from SWIM Task Force work plan

Milestones

Indicate here the main milestones of the task or give a reference to a planning (Gantt chart etc)

- Milestone 1: IMP/2, 27 August-1 September 2021, Virtual Meeting

- Milestone 2: IMP/WG/11, September 2022, TBD

Dependencies

- ATM SG

- ATFM SG

- CNS SG

- MET SG

Task  participants

| State/Org-anization | Name | Role/Respon-sibility | Email | Phone |
| --- | --- | --- | --- | --- |
| Japan | Yukinobu Ryu | Task manager | ryuu-y2ea@mlit.go.jp | +81-3-5253-8751 |

Working arrangements

☐ Face to face meetings

☐ Needs an ICAO secured portal, name: Click here to enter text.

☐ Other: Click here to enter text.

-------------------------------------------

Statement of Work

Task Click here to enter text.

Task Manager: Thomas Green

| Project: SWIM Task Force |  |
| --- | --- |
| Revision number: Click here to enter text. | Approved: Click here to enter a date. |

Objective and scope of the project

- Identify SWIM related activities (and their interdependencies) in planning or development within other WGs and TFs.

- Liaise with relevant regional TF/WG to refine operational and communications requirements (ATFM SG, MET IE, AAITF, ACSICG, CRV OG, etc).

- Provide guidance to APANPIRG WG/TF using SWIM.

- Influence outcomes from other WGs and TFs that will support successful expansion of SWIM (eg: development of SWIM compatible CRV).

  - This involves confirming inclusion on agendas and appropriate discussions ensuing

Deliverables

- Updates on SWIM initiatives and objectives in APAC:

  - SWIM in ASEAN Demonstration

  - Meteorology

  - Common Regional VPN:

  - Other developments:

- Actions in WP or presentations to provide updates from SWIM TF to APANPIRG WG/TF (e.g.:  ATFM/SG, ACSICG, MET/SG, APSAR/WG, CNS/SG) on SWIM-related operational and communications activities

Milestones

Indicate here the main milestones of the task or give a reference to a planning (Gantt chart etc)

- Updates (WP/IP) to APANPIRG WG/TF as needed

Dependencies

Dependencies with projects supervised by different SG (will be controlled by APANPIRG):

- SWIM Manual and Technical Guidance Material

Dependencies with projects supervised by the SG (will be controlled by SG):

- SMEs to identify relevant projects within their domains

- Guidance on IWXXM

- Guidance on ATFM

- Updates on CRV and AMHS

- Web-based hosting tools (eg: SkyFusion)

- Multi-nodal developing an ICD

Dependencies between tasks in the project (will be controlled by the Task Force):

- Collation of all facets of subject matter expert (SME) input and identification of relationships and interdependencies

Task  participants

| State/Org-anization | Name | Role/Respon-sibility | Email | Phone |
| --- | --- | --- | --- | --- |

Working arrangements

☐ Face to face meetings

☐ Needs an ICAO secured portal, name: Click here to enter text.

☒ Other: Web meetings and Phone Calls

-----------------------------------

Statement of Work

Task 11 - SWIM Implementation Education and Promotion

Task Manager: Thomas Green

| Project: APAC SWIM Task Force |  |
| --- | --- |
| Revision number: V1 | Approved: Click here to enter a date. |

Objective and scope of the project

- Creation of an educational and promotional program needed to support SWIM implementation, operations, and facilitate cooperation among stakeholders within the region.

- Collaboration with other APAC SWIM TF task to ensure cohesiveness between the guidance materials and educational material deliverable from the APAC SWIM TF.

- Management, organization, and dissemination of all APAC SWIM educational material

- Creation of an APAC SWIM education and promotional catalog

Deliverables

- APAC Region SWIM Educational and Promotional Roadmap

- APAC Regional SWIM Brochure

- APAC Regional SWIM Symposium

- APAC SWIM Regional Outreach Plan

- APAC SWIM Education and Promotional Catalog

Milestones

| Task Number | Activity | Estimated Date of Completion |
| --- | --- | --- |
| 1 | Creation of Draft APAC SWIM Brochure | TBD |
| 2 | Draft 3 year SWIM Education and Promotional roadmap | September 10, 2021 |
| 3 | Confirm date for APAC SWIM Regional Symposium | TBD |
| 4 | Complete Draft APAC SWIM Regional Outreach Plan | TBD |
| 5 | Complete Draft of APAC SWIM Education and Promotional Catalog | TBD |

Dependencies

- ICAO Doc 10039 - Manual on SWIM Concept

- SWIM Manual and Technical Guidance Material

- Guidance Materials issued via the various APAC SWIM TF Task

Task Participants

| State/Org-anization | Name | Role/Respon-sibility | Email | Phone |
| --- | --- | --- | --- | --- |
| LST | Thomas Green | Task Lead | Thomas.green@lstechllc.com |  |
| AEROTHAI | Jittima Asawachaiporn | Participant | jittima214@gmail.com |  |

Working arrangements

☐ Face to face meetings

☐ Needs an ICAO secured portal, name: Click here to enter text.

☐ Other: Click here to enter text.

-------------------------------------