Implementation Status of ATN/AMHS in the APAC Region Extracted from ATN/AMHS/AIDC Implementation Table

| State/Organization | ATN G/G Boundary Intermediate System (BIS) Router/AMHS | AMHS Vendors Selected | Remarks |
| --- | --- | --- | --- |
| AFGHANISTAN |  |  |  |
| AUSTRALIA | AMHS over CRV with: Singapore, New Zealand, Fiji and USA AMHS over leased line with: South Africa AFTN over CRV with: PNG AFTN over leased line with: Indonesia Planning to migrate existing AFTN connections with Indonesia and PNG to AMHS over CRV (TBC, pending readiness both ends) Extended AMHS with FTBP in support of IWXXM exchange in operation since Nov. 2020. | Frequentis Comsoft |  |
| BANGLADESH | In Q1/2013, Bangladesh installed ATN/AMHS and BIS Router at Dhaka (VGHS) with User Agents at Chittagong (VGEG) and Sylhet (VGSY). | COMSOFT |  |
| BHUTAN | ATN/AMHS circuits, using IP over VPN, with Thailand (Bangkok) and India (Mumbai) commissioned in June and July 2017 respectively. IOT and POT with Mumbai completed on 27th June 2017. IOT and POT with Thailand completed on 2nd May 2017. TMC signing with both countries signed. | AEROTHAI’S AMHS System |  |
| BRUNEI DARUSSALAM | ATN BIS Router planned for 2015 and AMHS planned for 2015 |  |  |
| CAMBODIA | BIS Router and AMHS installed. Cambodia (CATS) AMHS connected with Bangkok via VSAT IP link since 10 December 2013 | AVITECH |  |
| CHINA | ATN Router and AMHS including NCC deployed in 2008 which is being upgraded to support ATN/IPS with target date of completion in December 2013. Hong Kong China The Beijing-Hong Kong AMHS link was put into operation in 2018; CRV/AMHS circuit was put into operation in April 2021 Thailand With Thailand was put into operation in Q12020 Plan implement IOT and POT in 2022 Macau China AMHS/ATN technical tests with Macau completed in 2009. Plan for ATN/AMHS implementation with Macao China is TBD. Korea ATN/AMHS circuit with ROK has been put into operation since June 2011. Completed CRV/AMHS IOT in 2021 Plan implement POT in Q2 2022 India ATN/AMHS tests with India has been put into operation since 2016. Mongolia ATN and AMHS IOT with Mongolia is completed in May 2018. Plan for commissioning after POT completion in 2021 Nepal Connection tests with Nepal is TBD. Japan AMHS testing with Japan was completed in March 2021.It will put into operation after TMC is signed. China have completed TMC signed and circuit put into operation in 2021 Russia AMHS IOT with Russia in 2021. | IN-HOUSE (Aero-Info Technologies Co., Ltd) | IN-HOUSE (Aero-Info Technologies Co., Ltd) |
| HONG KONG, CHINA | Manila / Philippines CRV/AMHS circuit was put into operation in May 2019. Beijing / China CRV/AMHS circuit was put into operation in April 2021 Macao / China ATN/AMHS circuit was put into operation in December 2009. Wait for Macao to join CRV. Bangkok / Thailand ATN/AMHS circuit was put into operation use in 2014. Wait for Thailand to join CRV. Fukuoka / Japan CRV/AMHS circuit was put into operation in September 2020. HoChiMinh / Vietnam Currently on AFTN. Simple AMHS IOT was conducted in Dec 2019. Wait for Vietnam to join CRV. Taibei / China CRV/AMHS circuit was put into operation in June 2020. | COMSOFT |  |
| MACAO, CHINA | ATN/AMHS interoperability test with Beijing commenced in March 2009. ATN/AMHS circuit with Hong Kong put into operational use in end Dec 2009. Upgrade of ATN/AMHS to support IPS and IWXXM planned with tentative target date of Q2 2023. | COMSOFT |  |
| ## COOK ISLANDS |  |  |  |
| DEMOCRATIC PEOPLE’S REPUBLIC OF KOREA | The ATN BIS Router and AMHS planned for in 2011. |  |  |
| FIJI ISLANDS | ATN BBIS IPS router and AMHS implemented over CRV for connection to USA in April, 2019 with Australia planned for June, 2019. . For connections with sub-regional centers: For New Caledonia using AMHS since 2017; For connection with Kiribati using UA/AMHS implemented in 2015. Upgrade of AMHS to support the Extended ATS service with up to 4.0MB file size including FTBP. and IWXXM planned with tentative target date of Q2 2023. | COMSOFT | B2B connection between Nadi AMHS and Brisbane AMHS planned for Q3, 2022 as backup for CRV. |
| FRANCE (French Polynesia Tahiti) | Planned for implementation of AMHS in 2022 (T2). Using IP with New Zealand since 2017. | COMSOFT |  |
| INDIA | Dual stack ATN/IP router and AMHS implemented at Mumbai in 2011. Operational AMHS connections with Bangkok, Dhaka, Singapore, Kathmandu, Karachi implemented. With Beijing implemented in 2016; With Colombo implemented in May2017; With Bhutan implemented in July 2017; (IOT/POT) between Mumbai – Muscat is scheduled with mutual agreement between India & Oman between 0600-0900 UTC from 21.06.2021. Technical Memorandum of Cooperation (TMC) between Oman and India has been signed in Feb.-2022. As agreed mutually, Mumbai- Muscat AMHS circuit will be commissioned on 25/04/2022 at 0600UTC. Technical Memorandum of Cooperation (TMC) between Oman and India has been signed in Feb.-2022. As agreed mutually, Mumbai- Muscat AMHS circuit will be commissioned on 25/04/2022 at 0600UTC. | COMSOFT | INDIA |
| INDONESIA | ATN BIS Router and AMHS with Singapore implemented since February 2018; AMHS Trial (IOT) with Brisbane pending for CRV implementation. | IDS | For CRV, target of contract in 2Q2022 and implementation in 4Q2022. |
| JAPAN | ATN BBIS router and AMHS installed at USA in 2000. Connection tests with USA in 2000 - 2004 and put into operational use in 2005. ATN BBIS router (to apply to Dual Stack) and AMHS (to upgrade in 2015. The connection test with each country which is not currently connecting is started after update. Hong-Kong AMHS/FTBP over CRV was put into operation in September 2020. Singapore AMHS/FTBP over CRV was put into operation in December 2020. Beijing/China AMHS/FTBP over CRV was put into operation in March 2021. Taipei/China AMHS/FTBP over CRV was put into operation in March 2022. Incheon/Korea Plan for AMHS/FTBP over CRV IOT in 4Q 2022 | NEC | Japan and USA conducting testing AIDC over AMHS and cutover date is 5 May 2017. |
| KIRIBATI | Connection with Nadi using UA/AMHS implemented in 2015. |  |  |
| LAO PDR | - ATN BIS Router and AMHS Implemented with Bangkok and Phnom Penh. - AFTN used with Hanoi and Kunming. - For Yangon we have no direct link the connection is used via Bangkok. | THALES |  |
| MALAYSIA | ATN BIS Router completed 2007. AMHS for Malaysia – Singapore implemented in March 2020. AMHS for Malaysia – Thailand implemented in Dec 2019. | FREQUENTIS |  |
| MALDIVES | In the process of replacing the existing operational AFTN system by AMHS. It is expected to complete the installation before the end of 2019. With the new AMHS, it is planned to establish a new IP connection between an additional neighboring ATSU as the current link is an X.25 connection between Colombo. Also will look for the possibility of implementing the CRV network to use with AMHS and AIDC during the same phase. |  |  |
| MARSHALL ISLANDS |  |  |  |
| MICRONESIA (EDERATED STATES OF) |  |  |  |
| Chuuk |  |  |  |
| Kosrae |  |  |  |
| Pohnpei |  |  |  |
| Yap |  |  |  |
| MONGOLIA | AMHS/AFTN gateway implemented 2012. ATNBIS router implemented in 2014. ATN and AMHS IOT with China was completed in May 2018. ATN and AMHS POT with China was completed in May 2019. Upgraded the AMHS system and purchased UA terminals in 2020, but it is not yet fully operational due to the Covid-19 pandemic situation. The AMHS system is planned to be fully operational in the fourth quarter of 2022. | COMSOFT |  |
| MYANMAR | AMHS including AFTN/AMHS gateway implemented in Nov 2011. Connection with Thailand implemented in 4Q2016. Planned for AMHS connection with Beijing. Target date TBC. | THALES | AMHS including AFTN/AMHS gateway implemented in Nov 2011. Connection with Thailand implemented in 4Q2016. Planned for AMHS connection with Beijing. Target date TBC. |
| NAURU |  |  |  |
| NEPAL | AFTN/AMHS Gateway implemented in 2012. AMHS implemented with India since June 2014. AFTN connection with China. Plan to test AMHS connection soon. | COMSOFT |  |
| NEW CALEDONIA | New router and AMHS commissioned December 2016 | COMSOFT |  |
| NEW ZEALAND | An AMHS connection with the USA over CRV was implemented in April 2019. The AFTN connection to Australia was moved to CRV in June 2019. The AFTN connection to Australia over CRV was replaced with an AMHS connection over CRV in September 2020 Work to provide an AMHS connection over CRV between Bhutan and New Zealand as a temporary solution for their usage of CRV (pending Thailand and India connecting to CRV) is ongoing (April-2022). | Frequentis Comsoft |  |
| PAKISTAN | ATN/AMHS connections with Mumbai and Kuwait since 2015 and 2018 respectively. AMHS connection with Beijing, Kabul, Tehran and Muscat will be provided after up gradation of existing AMHS at Karachi which is already in progress. | Existing COMSOFT After up gradation ISD |  |
| PAPUA NEW GUINEA | Currently AFTN over IP. AMHS implementation is planned for after successful implementation of CRV this year. AMHS implementation planned for 2020. | COMSOFT is the supplier of PNG AFTN/AMHS system |  |
| PHILIPPINES | ATN/AMHS Boundary Intermediate System was installed at the new Manila CNS/ATM Center; - Site Acceptance, Oct. 2015 - Commissioned & operational, March 2018 AMHS implementation over CRV with the following adjacent FIR’s; - HONG KONG - May 2019 - TAIPEI - Sept. 2019 - SINGAPORE - Dec. 2020 - OAKLAND - April 2021 | Frequentis - Comsoft | The New ATN/AMHS of Manila CNS/ATM center has been in domestic operations since March 2018. And with the implementation of CRV, AMHS connection has been implemented with the following adjacent FIR’s; -HONG KONG -TAIPEI -SINGAPORE -OAKLAND |
| REPUBLIC OF KOREA | Plan to upgrade AMHS supporting IWXXM from 2022 over CRV 1) AMHS/CRV IOT with China and Japan in 4Q of 2021 2) AMHS/CRV POT with China on July 2022, and with Japan in 4Q 2022 3) Cutover to CRV with China and Japan in 4Q 2022 4) Implementation of AMHS/CRV with China and Japan in 4Q 2022 | FREQUENTIS |  |
| SINGAPORE | AMHS implemented with: - AMHS circuit with India put into operational use in Mar 2011. - AMHS circuit with UK put into operational use in Mar 2012. - AMHS circuit with Thailand put into operational use in Dec 2014. - AMHS circuit with Australia put into operational use in Oct 2016. - AMHS circuit with Indonesia put into operational use in Feb 2018. - AMHS circuit with Malaysia put into operational in Mar 2020. - AMHS circuit with Japan put into operational in Dec 2020. - AMHS circuit with Philippines put into operational in Dec 2020. Inter-Operability Test (IOT) with Vietnam and Sri Lanka started in 2019 and 2022 respectively. IOT with Bahrain and Brunei to be confirmed. | FREQUENTIS COMSOFT |  |
| SRI LANKA | ATN BIS Router Planned for 2013. IP based AMHS implemented by Oct. 2017. - Mumbai tested May 2017 operational planned for Q4 2017; - Singapore testing in Q4 2017 operational for 2018; - Male testing and operational date TBD. | IDS |  |
| THAILAND | BBIS/BIS Routers already implemented. AMHS has been implemented since July 2011. Connection with Bangladesh, Bhutan, Cambodia, China, India, Lao PDR, Myanmar, Singapore, Hong Kong China, Malaysia and Rome implemented. Bangkok - Vietnam Circuit Commissioning: Planned for end of 3Q2022 Connection with SITA (SITA AMHS Gateway inter-connections) implemented. | AEROTHAI's AMHS System |  |
| TONGA | AMHS planned for 2008. The provider is linked to the New Zealand AFTN |  | CPDLC and ADS-C is not considered for lower airspace |
| UNITED STATES | - Australia - Fiji - New Zealand - Japan - Philippines - Indonesia (2023) | IN-HOUSE |  |
| VANUATU |  |  |  |
| VIET NAM | AMHS (basic) implemented from 4Q/2018. Plan AMHS extended from Q4 2022 IOT with Singapore from 10/2019 to 8/2020 IOT with Hong Kong 12/2019 IOT with Thailand 6/2020, POT 8/2020. | IN-HOUSE |  |
| Wallis and Futuna (FRANCE) | AMHS implementation planned for end of 2017 |  |  |

_ _ _ _ _ _ _ _ _ _ _ _ _