International Civil Aviation Organization

#### WORKING PAPER (WP/21)

#### ICAO Asia and Pacific (APAC)

Twenty-Eighth Meeting of the Meteorology Sub-Group

#### (MET SG/28)

Bangkok, Thailand, 8 to 12 July 2024

Agenda Item 7:	Future work program

REVIEW THE TERMS OF REFERENCE AND WORK PLAN

(Presented by the Secretariat)

SUMMARY This paper presents the terms of reference and work plan of the ICAO Asia/Pacific (APAC) Meteorology Subgroup (MET SG) for the Meeting to review and propose updates as necessary to ensure the MET SG continues to focus on assisting the APAC Air Navigation Planning and Implementation Regional Group (APANPIRG) with matters related to planning and implementing meteorological services for international air navigation.

- INTRODUCTION

  - The objectives of APANPIRG are to: a) ensure continuous and coherent development of the APAC Regional Air Navigation Plan (ANP) and other relevant regional documentation; b) facilitate the implementation of air navigation systems and services as identified in the ANP, with due observance to the importance of air safety, regularity and efficiency; and c) identify and address specific deficiencies in the air navigation field.

  - APANPIRG created the MET SG as a specialized contributory body to assist in its planning and implementation work, specifically concerning meteorological service for international air navigation.

  - This paper invites the Meeting to review the MET SG's current terms of reference and work plan and propose updates for further review and possible adoption by APANPIRG.

- DISCUSSION

  - The terms of reference of the MET SG describe the objectives, functions, establishment, membership, Chairing and Secretary, meetings, reporting, and delegated authority of the MET SG.

  - The MET SG terms of reference, last updated by APANPIRG/31 in December 2020, are published in the APANPIRG Procedural Handbook (Attachment B). Appendix A of this paper provides a copy of the MET SG terms of reference.

  - Additionally, the MET SG work plan, last reviewed by MET SG/27, is provided in Appendix B.

- ACTION BY THE MEETING

  - The meeting is invited to:

- Note the information in this paper;

- Review the MET SG terms of reference in Appendix A and work plan in Appendix B and propose updates as necessary to ensure a continued focus on the APAC Region’s requirements for support related to planning and implementing meteorological services for international air navigation; and

- Discuss any relevant matters as appropriate.

_ _ _ _ _ _ _ _ _ _ _ _ _ _

APPENDIX A

Terms of Reference and Work Plan for Meteorology Sub-Group (MET SG)

- Objectives of the MET SG

- Ensure the continuous and coherent development of the MET parts of the Asia/Pacific Regional Air Navigation Plan (APAC ANP) and other relevant regional documentation in a manner that is harmonized with adjacent regions, consistent with ICAO standards and recommended practices (SARPs), the Global Air Navigation Plan and the Global Aviation Safety Plan and reflects global requirements;

- Facilitate the implementation of aeronautical meteorological systems and services, as identified in the APAC ANP, Aviation System Block Upgrade (ASBU) priority modules and Asia/Pacific Seamless ANS Plan elements, with due observance to the primacy of air safety, regularity and efficiency; and

- Identify and address specific air navigation deficiencies in the field of aeronautical meteorological (MET) services.

- Functions of the MET SG:

- Review MET parts of the APAC ANP, prepare amendment proposals as necessary to reflect updates and changes in the operational and global requirements;

- Monitor the level of and, as necessary, facilitate the implementation of aeronautical meteorological services to support the effective implementation of ASBU priority modules and the Asia/Pacific Seamless ANS Plan elements;

- Identify air navigation deficiencies in the field of aeronautical meteorology, e.g., through systems performance monitoring and, where necessary, propose appropriate corrective action and facilitate the development and implementation of action plans by States to resolve identified deficiencies;

- Review and update the APANPIRG list of air navigation deficiencies in the field of aeronautical meteorology, as necessary, to reflect the current situation;

- Monitor research and development and trials, exercises and demonstrations in the field of aeronautical meteorology and other relevant areas and facilitate the transfer of this information and expertise, as necessary, between States;

- Make specific recommendations and d Develop guidance materials and conduct seminars aimed at improving aeronautical meteorological services through the use of existing and/or new procedures, facilities and technologies;

- Review and identify inter-regional and intra-regional coordination issues in the field of aeronautical meteorology and, as necessary, recommend actions to address those issues; and

- Identify and progress environmental initiatives related to aeronautical meteorology Share aeronautical meteorological initiatives being undertaken to reduce the environmental impact of aviation operations.

- Share information on the impacts of climate change on aviation operations.

- Establishment of the MET SG

  - The Asia/Pacific Air Navigation Planning and Implementation Regional Group (APANPIRG) established the MET SG to assist in its planning and implementation work, charging MET SG with preparatory work on specifically defined problems in the field of aeronautical meteorology requiring expert advice for their resolution. APANPIRG also appointed MET SG as the ‘parent’ group for other contributory bodies working in the field of aeronautical meteorology for APANPIRG.

- Membership of the MET SG

  - Membership of the MET SG comprises experts provided by States, whether Members or not of the APANPIRG, International Organizations and bodies having experience in the provision of aeronautical meteorological information and services.

- Chairing and Secretary of the MET SG

The MET SG shall elect a Chairperson, and Vice-Chairperson if needed, from the experts provided by States. The maximum term of the Chairperson and Vice Chairperson is four years. The Secretary of APANPIRG will appoint the Secretary of the MET SG.

- Meetings of the MET SG

The Chairperson of the MET SG, in consultation with Members and the Secretary, shall decide the date and duration of Meetings. As a rule, the MET SG should agree, at each Meeting, on the date and duration of the next Meeting and on a tentative schedule of future Meetings.

- Documentation and Record of Meetings of the MET SG

The MET SG shall record the proceedings of its Meetings in the form of a Report or a Summary and submit the Report or Summary for review and consideration by APANPIRG. A Meeting Report should cover completed action on any part of the MET SG work plan and outline the needs of MET SG for further directives or guidance from the APANPIRG to proceed in its work. Reports on Meetings shall be of a simple layout and as concise as practicable and should normally cover:

- Short introduction;

- Summary of findings (presented in the order of discussion of the agenda items, including any proposals for action); and

- Work plan and schedule for future Meetings.

The Secretary should publish the Report as early as practicable (21-days) after the Meeting.

The Secretary should disseminate the meeting invitation as early as practicable, i.e., not less than 3-months before the Meeting, and reminders for submission of papers approx. 6-weeks and 1-week before the due date for submission of papers.

Contributors should submit papers to the ICAO Secretariat as early as practicable, i.e., 28-days before the Meeting at which they are intended to be considered. The Secretary should publish papers, and send a notification of their availability, as early as practicable, i.e., 14-days before the Meeting at which they are intended to be considered.

The Secretary, in consultation with the Chairperson, may decide to accept papers submitted less than 28-days before the Meeting at which they are intended to be considered when there is a clear benefit to the Meeting in doing so.

- Delegated authority of the MET SG

The MET SG may propose actions for further consideration by APANPIRG and record these in the MET SG Report as either draft Conclusions or draft Decisions of APANPIRG.

Additionally, APANPIRG has empowered MET SG to adopt proposals for action on technical matters (especially those concerning guidance to States in the implementation of ICAO SARPs and global and regional plans) that do not have additional economic, environmental, inter-regional or political effects, which should be considered by APANPIRG. The MET SG shall record these in its Meeting Report as Conclusions or Decisions of MET SG.

_ _ _ _ _ _ _ _ _ _ _ _ _ _

APPENDIX B

METEOROLOGY SUB-GROUP (MET SG)

WORK PLAN

| ToR Ref* | Detailed description of deliverable | Responsibility | Target date | Status of progress |
| --- | --- | --- | --- | --- |
| a) | Draft amendment proposal for APAC ANP to fulfil missing data in Tables MET | MET/S WG and Secretariat | As required Mar 2022 | In progress |
| a) | Draft amendment proposal for APAC ANP to clarify the MET-related implementation planning guidance in the ANRF and other parts of Volume III | MET/R WG MET/IE WG MET/S WG with guidance from ICAO Secretariat | May 2022 MET SG/29 | In progress |
| b) | Revised draft regional guidance material on MET information needed to support the elements of the APAC Seamless ANS Plan | MET/R WG (Deliverable 3 2) | May 2022 As required | In progress |
| b) c) g) | Promote aviation exercise outcomes of significance to MET SG, create or update as required guidance material for developing aviation exercises for meteorological events, provide expert support to exercise leaders as appropriate.Final report on ICAO volcanic ash exercises (Papua New Guinea, North-east Asia, Philippines, etc.) | APAC VOLCEX/SG MET SG | TBD As required | In progress Not started |
| c) d) | Update the reporting form on APANPIRG AN deficiencies to reflect progress to add/removeMonitor the regional implementation of meteorological observations, forecasts, warnings, and advisories, to identify potential deficiencies in the MET field | MET SG Chair, Secretariat | Anually Jun 2022 | In progress |
| c) d) | Reporting form updates showing the status of implementation of corrective action forInvestigate, and implement as appropriate, options to assist States in the resolution of resolving AN deficiencies in the MET field | MET/S WG (Activity 2 and 6) | Anually Mar 2022 | In progress |
| f) | Report on the Progress report on of implementation and testing of IWXXM exchange | MET/IE WG (Activity 7) | Anually Jun 2022 | In progress |
| g) | Information on ICAO provisions related to meteorological authority and quality assurance, cost recovery, competency, training and qualifications for meteorological service provision shared with States | MET SG Chair, Secretariat | Anually Jun 2022 | In progress |
| g) | Analysis of MET information used in the Region specifically to support ATM operations | MET/R WG (Deliverable 2 1) | MET SG/29 May 2022 | In progress |
| h) i) | Share aviation meteorological initiatives being undertaken to reduce the environmental impact of aviation operations and share information on the impacts of climate change on aviation operationsEnvironmental Issues Identify issues in the field of aeronautical meteorology related to environmental issues | MET SG Chair, Secretariat | Annually Jun 2022 | In progress |
| b) e) g) | Consideration of a MET-focused SWIM workshop | Secretariat, MET/IE WG Chair | TBD | Not started |
| e) f) g) | SIGMET coordination activities in APAC Region Coordinate on the next steps to promote integration and expansion of SIGMET coordination activities among States/Administrations. | MET/R WG (Deliverable 7 9) MET/S WG (Activity 8) | MET SG/29 Jun 2022 | In progress |
| f) | Develop User Requirements for SWIM-based MET Information Services Supporting ATFM | MET/R WG (Deliverable 6) | MET SG/29 May 2022 | In progress |
| e) | Conduct seminars to improve knowledge and to assist States implementation of new MET service | MET SG MET/R WG MET/IE WG | Annually | In progress |
|  | MET expert contribution to SWIM/TF – Identify meteorological expert/s to contribute to the APAC SWIM/TF to ensure meteorological aspects are fully considered | MET SG | Nov 2021 | In progress |
|  | Develop or improve regional guidance material related to the implementation of aviation meteorological services, including input to the Regional SIGMET Guide | MET SG MET/R WG MET/IE WG | Annually | In progress |

* Corresponding functions of the MET SG, as listed in the Terms of Reference of the MET SG (Ref: APANPIRG Procedural Handbook, Sixth Edition — 1 June 2020, A/L No 01)