ATTACHMENT E to State Letter T 11/5.13 — AP003/25 (AGA)

AP-AA/WG TASK LIST (Updated at AP-AA/WG/6)
	
	ACTION ITEM/PLANNED ACTIVITIES
	RESPONSIBLE　PARTY
	TIME FRAME

	STATUS
	REMARKS

	1/1
	Develop a survey on States which have not completed the implementation of aerodrome certification for all international aerodromes, with an AGA EI below 75% and/or AOP air navigation deficiencies to establish the requirements for assistance

	India to lead

Bangladesh, Nepal and Thailand to assist
	December 2019
	Closed
	From TOR

Conclusion AOP/SG/4-8 agreed to circulate the survey to APAC States / Administrations

Circulated through SL AN 3/3 – AP258/20 (AGA) dated 18 December 2020

Interim results presented in AP-AA/WG/3 WP/12

[Continued in Task 3/1]

	1/2
	Review the status of air navigation deficiencies in the field of AOP (as listed in the APANPIRG air navigation deficiencies database) and assist the concerned State(s) to develop corrective action plans
	States

COSCAPs to support
	Continuous
	Open
	From TOR

	1/3
	To assist States which have not completed the implementation of aerodrome certification for all international aerodromes and/or with an AGA EI below 75% in establishing an aerodrome certification process, develop a set of generic documents, such as: 

(a) specific operating regulations;

(b) organization structure of the aerodrome regulatory unit;

(c) aerodrome certification procedure manual;

(d) generic aerodrome inspector handbook with checklists;

(e) generic template of the aerodrome manual;

(f) training programme and training plan;

(g) procedures for accepting non compliances; and 

(h) surveillance programme.
	Thailand to lead (c & d)

Philippines – item (c)

Bangladesh – item (d)

India – item (e) & (f)

Nepal – item (g)

Malaysia (lead), India and Nepal – item (a), (b) & (h)

Secretariat to support

Request support from TCB/IPAV

Thailand – item (d)

Malaysia (lead), India and Nepal - item (h)
	January 2020

May 2021

December 2021
	Closed – Item (a), (b), (c), (e), (f), (g) & (h)

Closed - Item (d) and (h) 
	From TOR

Tasks 1/3 (a), (b), (c) and (g) completed and documents are posted on APAC Website https://www.icao.int/APAC/Pages/eDocs.aspx 

Agreed by Decision AOP/SG/4-7
SL AN 3/3 – AP257/20 (AGA) dated 18 December 2020

Task 1/3 (a), (b), (d), (e), & (f) completed and

documents are posted on APAC Website https://www.icao.int/APAC/Pages/eDocs.aspx
Task 1/3 (h) completed (AP-AA/WG/4 – WP/08) and document will be posted after approval by AOP/SG/6 on APAC Website https://www.icao.int/APAC/Pages/eDocs.aspx

	3/1
	For the aerodrome assistance survey questionnaire:

(a) Recirculate to States / Administration which have yet to respond

(b) Conduct analysis and recommend way forward
	Secretariat

India and Nepal
	May 2021

December 2021 
	Closed
	Task 3/1 (a): SL Ref.: AN 3/3 - AP075/21 (AGA), dated 5 May 2021 

Task 3/2 (b): AP-AA/WG/4-WP/09

Task 3/1 (a) & (b) completed.



	4/1
	Develop Generic Enforcement Policy and Procedure Manual
	Malaysia (Lead), India
	December 2022
	 Completed
	AP-AA/WG/5-WP/09
Task 4/1 completed.

	4/2
	Develop Generic Exemption Policy and Procedure Manual
	Australia (Lead), Nepal
	December 2022
	 Completed
	AP-AA/WG/5-WP/10

Task 4/2 completed.

	AP-AA/WG/5 [13 – 16 March 2023]

	5/1
	Develop a Generic Guidance for the evaluation of Aerodrome SMS
	Australia, Maldives, Thailand (Lead)
	First draft GM by December 2023
	Completed
	AP-AA/WG/6-WP/06

	AP-AA/WG/6 [02 – 05 April 2024]

	6/1
	Share State’s experiences of operation and maintenance of aerodromes without runway side stripe marking at AP-AA/WG/7
	Lao PDR to share experiences at AP-AA/WG/7 
	AP-AA/WG/7
	
	

	6/2
	Review and improvise the RST Questionnaire presented through AP-AA/WG/6-WP/07
	Thailand (Lead), Pakistan, Philippines, Malaysia, Maldives, India, Cambodia
	End of May 2024.
	
	

	6/3
	Share State’s experiences, and mechanism established to resolve conflicts between Aviation Authorities and Environmental and/or Land Use Authorities.
	Pakistan to share its experience for land use vis-à-vis aviation safety at Islamabad Airport.

India (TBC)
	AP-AA/WG/7
	
	

	6/4
	Share State’s Challenges and Mechanism established for certification of Military Aerodromes used for international Operations.
	India and Malaysia to share its challenges and proposed/possible solution derived for certification of Military Aerodromes used for international Operations
	AP-AA/WG/7
	
	

	6/5
	Share State’s Experience, challenges and/or practices for safety oversight of Ground Handling Services.
	India, Malaysia and Thailand to share experiences and practices at AP-AA/WG/7 
	AP-AA/WG/7
	
	


2
1

