DAIM: Digital Aeronautical Information Management

#### Table ASBU-EUR-DAIM 3-1

Provision of AIS/AIM products and services based on the Integrated Aeronautical Information Database (IAID)

EXPLANATION OF THE TABLE

Column:

- Name of the State or territory for which the provision of AIS/AIM products and services based on the IAID is required.

- Requirement for the implementation and designation of the authoritative IAID, shown by:

FI – Fully Implemented

PI – Partially Implemented

NI – Not Implemented

Note 1 — The IAID of a State is a single access point for one or more databases (AIS, Terrain, Obstacles, AMDB, etc.).

Note 2 — Information providing detail of “PI” should be given in the Remarks column (the implemented components of the IAID).

Note 3 — The information related to the designation of the authoritative IAID should be published in the AIP (GEN 3.1)

- Requirement for an IAID driven eAIP production, shown by:

FI – Fully Implemented (eAIP: Text, Tables and Charts)

NI – Not Implemented

Note 4 — AIP production includes, production of AIP, AIP Amendments and AIP Supplements

- Requirement for an IAID driven NOTAM production, shown by:

FC – Fully Compliant

NC – Not compliant

- Requirement for an IAID driven SNOWTAM production, shown by:

FC – Fully Compliant

NC – Not compliant

- Requirement for an IAID driven PIB production, shown by:

FC – Fully compliant

NC – Not compliant

- Requirement for Charting systems to be interoperable with the IAID, shown by:

FC – Fully compliant

PC – Partially compliant

NC – Not compliant

- Requirement for Procedure design systems to be interoperable with the IAID, shown by:

FI – Fully Implemented

PI – Partially Implemented

NI – Not Implemented

Note 5 — full implementation includes the use of the IAID for the design of the procedures and for the storage of the encoded procedures in the IAID

- Requirement for ATS systems to be interoperable with the IAID, shown by:

FI – Fully Implemented

PI – Partially Implemented

NI – Not Implemented

- Action Plan — short description of the State’s Action Plan with regard to the provision of AIM products and services based on the IAID, especially for items with a “PC”, “PI”, “NC” or “NI” status, including planned date(s) of full compliance, as appropriate.

- Remarks — additional information, including detail of “PC”, “NC”, “PI” and “NI”, as appropriate.

| State | ## IAID | ## eAIP | ## NOTAM | ## SNOWTAM | ## PIB | Charting | Procedure Design | ATS | Action Plan | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| ALBANIA | PI | FI | FC | NC | FC | FC | PI | NI | 2023 | AIXM 5.1 in progress |
| ALGERIA |  |  |  |  |  |  |  |  |  |  |
| ArMENIA | FI | FI | FC | FC | FC | PC | NI | PI | 7,8,9: 2018 | AIXM FC (EAD) |
| AUSTRIA | FI | PI | FC | FC | FC | PC | PI | NI | 2021 |  |
| AZERBAIJAN | FI | FI | FC | FC | FC | FC | PI | FI |  | AIXM 5.1 FC |
| BELARUS | FI | FI | FC | FC | FC | PC | PI | NI | 2,7,8: 2017 | AIXM PC |
| BELGIUM | FI | NI | FC | FC | FC | FC | PI | NI | 3: 2022 |  |
| BOSNIA and HERZEGOVINA |  |  |  |  |  |  |  |  |  |  |
| BULGARIA | PI | NI | NC | NC | NC | NC | NC |  | AIM system 2018 | AIXM 4.5 (EAD) not linked to other modules |
| CROATIA |  |  |  |  |  |  |  |  |  |  |
| CYPRUS | FI | FI | FC | NC | FC | FC | FI |  |  | EAD |
| CZECH REPUBLIC | PI | NI | FC | FC | FC | PC | FI | PI | 2,3,7: 2022 | The implementation of the new AIM System based on AIXM 5.1 is in the final stage and should be operationally used as of Q1/2022 |
| DENMARK |  |  |  |  |  |  |  |  |  |  |
| ESTONIA | PI | FI | FC | FC | FC | PC | PI | NI |  | AIXM 5.1 FC |
| FINLAND | NI |  |  |  |  |  |  |  |  |  |
| FRANCE | PI | FI | NC | NC | NC | PC | PI | NI | AIXM 5 : 2022-2023 | AIXM 4.5 |
| GEORGIA | FI | FI | FC | FC | FC | FC | FI | NI |  | EAD |
| GERMANY | PI | PI | NC | NC | NC | PC | PI | NI | ADQ implementation project | ADQ impl. project delayed due to technological immaturity. Additional compliance is expected to be achieved as the project progresses. |
| GREECE |  |  |  |  |  |  |  |  |  |  |
| HUNGARY | FI | FI | FC | FC | FC | FC | FI | NI |  |  |
| IRELAND |  |  |  |  |  |  |  |  |  |  |
| ISRAEL |  |  |  |  |  |  |  |  |  |  |
| ITALY | PI | FI | NC | NC | NC | FC | FI | NI | 4,5,6: 2018 | AIXM FC |
| KAZAKHSTAN | FI | FI | FC | NC | FC | FC | FI | NI |  |  |
| KYRGYZSTAN | PI | NI | FC | FC | FC | NC | NI | NI |  | EAD |
| LATVIA | FI | FI | FC | FC | FC | PC | FI | PI | Full IAID with AIXM 5.1 Jun 2017 | AIXM 4.5 (5.1 in progress) |
| LITHUANIA | FI | FI | FC | FC | FC | PC | PI | NI | AIXM: 2016-2017 | AIXM 5.1 in progress |
| LUXEMBOURG | FI | NI | FC | NC | FC | FC | PI | NI | 3: 2017 | Joint AIP (Belgium/ Luxemburg fully migrated EAD) |
| MALTA |  |  |  |  |  |  |  |  |  |  |
| MONTENEGRO |  |  |  |  |  |  |  |  |  |  |
| MOROCCO | NI | NI | NC | NC | NC | NC | NI | NI | 2018 |  |
| NETHERLANDS |  |  |  |  |  |  |  |  |  |  |
| North Macedonia |  |  |  |  |  |  |  |  |  |  |
| NORWAY | PI | FI | FC | FC | FC | FC | FI | NI |  | IAID: not impl for AMDB |
| POLAND | PI | NI | NC | NC | NC | PC | PI | PI |  | IAID: not impl for AMDB |
| PORTUGAL | PI | FI | FC | FC | FC | FC | NI | NI | New IAID 2022-2023 | NEW IAID in process of implementation |
| REPUBLIC OF MOLDOVA | PI | FI | FC | FC | FC | FC | FI | NI | 2: 2022 9: 2022 | AIXM |
| ROMANIA | NI | NI | NC | NC | NC | NC | NI | NI | 3,4,5,6,7,9: 2023 | EAD in use. The implementation of the AIM System based on AIXM 5.1 is ongoing. The System should be operationally used as of Q2/2023 |
| RUSSIAN FEDERATION | NI | NI | NC | NC | NC | NC | NI | NI | 2021 | AIXM NC |
| SERBIA | NI | NI | NC | NC | NC | NC | NI | NI |  | AIXM 4.5 (EAD) |
| SLOVAKIA | PI | FI | FC | FC | FC | PC | PI | NI | 2018 |  |
| SLOVENIA | PI | FI | FC | FC | FC | FC | PI | PI | 2018/2019 | New IAID for static data in progress |
| SPAIN | PI | NI | NC | NC | NC | PC | PI | NI | Ongoing project for all items | IAID not fully completed |
| SWEDEN | FI | FI | FC | FC | FC | FC |  |  |  | AIXM 5.1 |
| SWITZERLAND | PI | NI | FC | FC | FC | PC | PI | NI | 2, 7, 8, 9: Under review in the context of the ADQ IR implementation 3: IAID driven eAIP Text and Tables is foreseen to be implemented in 2022 Charts is foreseen to be implemented in 2023 | 2:Implemented components of IAID: AIS database 7, 8: Not fully interoperable with IAID. |
| TAJIKISTAN | NI | NI | NC | NC | NC | NC | NI | NI |  |  |
| TUNISIA |  |  |  |  |  |  |  |  |  |  |
| TURKEY | FI | PI | FC | FC | FC | FC | FI | FI | 2: 2017 | EAD |
| TURKMENISTAN | NI | NI | NC | NC | NC | NC | NI | NI |  |  |
| UKRAINE | PI | FI | NC | NC | NC | NC | NI | NI | 2022 Integrated AIM system will cover all items | 2: AIP production only |
| UNITED KINGDOM | FI | FI | FC | FC | FC | FC | FI | FI |  | Fully (EU) No.73/2010 compliant AIM system using AIXM 5.1 is in place |
| UZBEKISTAN | NI | NI | NC | NC | NC | NC | NI | NI |  | AIXM NC |

---------------------

#### Table ASBU-EUR- DAIM-3-2

Aeronautical Data Quality

EXPLANATION OF THE TABLE

Column:

- Name of the State or territory.

- Compliance with the requirement for the establishment of formal arrangements with approved data originators concerning aeronautical data quality, shown by:

FC – Fully compliant

PC – Partially compliant

NC – Not compliant

- Implementation of digital data exchange with originators, shown by:

FI – Implemented

PI – Partially Implemented

NI – Not implemented

Note 1 — Information providing detail of “PI” and “NI” should be given in the Remarks column (percentage of implementation).

- Compliance with the requirement for metadata, shown by:

FC – Fully compliant

PC – Partially compliant

NC – Not compliant

- Compliance with the requirements related to aeronautical data quality monitoring (accuracy, resolution, timeliness, completeness), shown by:

FC – Fully compliant

NC – Not compliant

- Compliance with the requirements related to aeronautical data integrity monitoring, shown by:

FC – Fully compliant

NC – Not compliant

- Action Plan — short description of the State’s Action Plan with regard to aeronautical data quality requirements implementation, especially for items with a “PC”, “PI”, “NC” or “NI” status, including planned date(s) of full compliance, as appropriate.

- Remarks — additional information, including detail of “PC”, “NC”, “PI” and “NI”, as appropriate.

| State |  | ## Establishment of formal agreements | ## Digital data exchange with originators | ## Metadata | ## Data quality monitoring | # Data integrity monitoring |  | # Action Plan | # Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## 1 |  | ## 2 | ## 3 | # 4 | # 5 | # 6 |  | # 7 | # 8 |
| ALBANIA |  | FC | FI | FC | FC | FC |  |  |  |
| ALGERIA |  |  |  |  |  |  |  |  |  |
| ArMENIA |  | PC | NI | FC | FC | FC |  | 2018 |  |
| AUSTRIA |  | PC | PI | PC | FC | FC |  | 2021 |  |
| AZERBAIJAN |  | FC | PI | FC | FC | FC |  | 2018 |  |
| BELARUS |  | FC | NI | NC | NC | NC |  | 2017 |  |
| BELGIUM |  | FC | PI | PC | FC | FC |  | 3 and 4: 2023 |  |
| BOSNIA and HERZEGOVINA |  |  |  |  |  |  |  |  |  |
| BULGARIA |  | FC | NI | PC | PC | FC |  |  |  |
| CROATIA |  |  |  |  |  |  |  |  |  |
| CYPRUS |  | PC | FI | PC | FC | FC |  |  | 80% implemented |
| CZECH REPUBLIC |  | PC | NI | PC | FC | NC |  | 2,3,4,6: 2022 |  |
| DENMARK |  |  |  |  |  |  |  |  |  |
| ESTONIA |  | PC | PI | NC | FC | NC |  | Q4 2017 |  |
| FINLAND |  | PC | PI | NC | PC | PC |  |  |  |
| FRANCE |  | PC | PI | PC | PC | PC |  | 2022 | 2 : 95% implemented. 3 :20% implemented |
| GEORGIA |  | PC | NI | FC | FC | NC |  | 2: 2017; 5,6:2018 |  |
| GERMANY |  | PC | PI | PC | PC | PC |  | ADQ impl. project | (see above) |
| GREECE |  |  |  |  |  |  |  |  |  |
| HUNGARY |  | PC | FI | FC | FC | FC |  | 2:2018 | 2: 20% under implementation |
| IRELAND |  |  |  |  |  |  |  |  |  |
| ISRAEL |  |  |  |  |  |  |  |  |  |
| ITALY |  | PC | PI | PC | PC | FC |  | 2: 2019 |  |
| KAZAKHSTAN |  | FC | PI | FC | FC | NC |  |  | 3: 25% |
| KYRGYZSTAN |  | NC | NI | NC | NC | NC |  |  |  |
| LATVIA |  | FC | FI | FC | FC | FC |  |  |  |
| LITHUANIA |  | FI | PI | PC | PC | PC |  |  |  |
| LUXEMBOURG |  | NC | NI | NC | FC | FC |  | Action Plan under development |  |
| MALTA |  |  |  |  |  |  |  |  |  |
| MONTENEGRO |  |  |  |  |  |  |  |  |  |
| MOROCCO |  | PC | NI | NC | NC | NC |  | 2018 |  |
| NETHERLANDS |  |  |  |  |  |  |  |  |  |
| North Macedonia |  |  |  |  |  |  |  |  |  |
| NORWAY |  | FC | FI | FC | FC | FC |  |  |  |
| POLAND |  | PC | PI | PC | FC | NC |  | 2022-2023 | 4: 50% |
| PORTUGAL |  | PC | PI | NC | FC | NC |  | 2022-2023 | 3: An origination portal and a process management tool is under implementation |
| REPUBLIC OF MOLDOVA |  | FC | PI | FC | FC | FC |  | 3: 2024 |  |
| ROMANIA |  | FC | PI | PC | FC | FC |  | 3,4: 2023 | The implementation of the AIM System based on AIXM 5.1 is ongoing. The System should be operationally used as of Q2/2023 |
| RUSSIAN FEDERATION |  | NC | NI | NC | FC | FC |  |  |  |
| SERBIA |  | PC | NI | PC | NC | NC |  |  |  |
| SLOVAKIA |  | FC | PI | PC | FC | NC |  | 2019 |  |
| SLOVENIA |  | PC | PC | PC | FC | FC |  |  | 50% |
| SPAIN |  | FC | PI | PC | FC | FC |  | Ongoing for digital data and full metadata exchange |  |
| SWEDEN |  | FC | FI | PC | FC | FC |  |  |  |
| SWITZERLAND |  | PC | PI | NC | FC | NC |  | 6: Under review in the context of the ADQ IR implementation. 2: In the framework of the Swiss Data Collection Services (DCS) formal arrangements will be established in 2022 3, 4: Project for Data Collection Services in Switzerland has started with 3 implementation phases. Full implementation is foreseen by end of 2024 | 6: Changes are handled in accordance with the data assurance process which has been confirmed to achieve the required level of integrity. |
| TAJIKISTAN |  | NC | NI | NC | NC | NC |  |  |  |
| TUNISIA |  |  |  |  |  |  |  |  |  |
| TURKEY |  | NC | NI | PC | PC | FC |  | 2: 2018 |  |
| TURKMENISTAN |  | NC | NI | NC | NC | NC |  |  |  |
| UKRAINE |  | PC | NI | PC | FC | FC |  | 2: 2020 | 4, 5, 6: By EAD |
| UNITED KINGDOM |  | FC | FC | FC | FC | FC |  |  |  |
| UZBEKISTAN |  | NC | NI | NC | NC | NC |  |  |  |

----------------

#### Table ASBU-EUR-  DAIM-3-3

National Plans for the provision of Digital Data Sets

EXPLANATION OF THE TABLE

| Column |  |
| --- | --- |
| 1 | Name of the State |
| 2 | AIP Data Set |
| 3 | Obstacle Data Set for area 1 |
| 4 | Obstacle Data Sets for airports (area 2, 3, 4, as applicable) |
| 5 | Instrument Flight Procedures Data Sets (IFPD) |
| 6 | Airport Mapping Data Sets (AMD) |
| 7 | Terrain Data Set for area 1 |
| 8 | Terrain Data Sets for airports (area 2, 3, 4, as applicable) |
| 9 | Removal of AIP tables |

Note – when status of implementation is reflected in the table for digital datasets, it is shown by:

For required datasets: FC (Fully Compliant), PC (Partially Compliant), NC (Not Compliant), N/A Not Applicable

For recommended datasets: FI (Fully Implemented), PI (Partially Implemented), NI (Not Implemented), N/A Not Applicable

Table ASBU-EUR-DAIM-3-3 is provided as a separate spreadsheet

-------------------