Appendix V - AFS to SWIM Transition Task Force Work Programme

|  | Title/Brief description | Deliverables | Action by | Target Date |
| --- | --- | --- | --- | --- |
| 1 | AMC Operation | - Perform oversight of AMC operation, as determined in the ATS Messaging Management Manual. - Update of AMC Global Routings. | OG | Continuous |
| 2 | AMC Maintenance | - Support of the implementation of AMC enhancements and problem fixes. - Maintain AMC Global Routings. | OG | Continuous |
| 3 | Operational Network issues | - Monitor and address short-term problems in network operations. Take appropriate action, from resolving minor issues, to recommending action to the AFS to SWIM Transition Task Force for more serious matters. - Create a list of topics to be addressed at COM Centre Operator Refresher Training taking into consideration the EUR Doc 026. | OG | Continuous |
| 4 | Co-ordination with COM Centres in adjacent Regions | - Ensure co-ordination and co-operation on AFTN / AMHS matters with adjacent Regions (especially for those involved in AMC Operation). | OG | Continuous |
| 5 | Technical requirements issues impacting operational networks | - Maintain an overview of technical requirements difficulties being experienced on the operational network and take appropriate action, from resolving minor issues, to recommending action to the AFS to SWIM Transition Task Force for more serious matters. - Review and assess EUR AMHS COM Centers capabilities to relay File Transfer Body Part (FTBP). - Create a guidance for COM Center Contingency | OG | Continuous |
| 6 | Handling of operational events | - Provision of handling advice of operational events for COM Centre operators and end users. | OG | Continuous |
| 7 | ATSMHS and SWIM transition issues | - Maintain an overview of AMHS transition issues and SWIM transition. Take appropriate action, from resolving minor issues, to recommending action to the AFS to SWIM Transition Task Force for more serious matters. | OG | Continuous |
| 8 | Third Party AMHS Gateways | - Monitor and support the implementation activities of the Third Party AMHS Gateways in a mixed AFTN/AMHS and SWIM environment in EUR. - Ensure that third party interconnections are conformant to the architecture principles governing the aeronautical fixed network. - Update relevant solutions if needed. | OG (PG support to be provided when required) | Continuous |

| 9 | Maintenance and development of Documentation | - Update and regular publication of the COM Charts in the AMC in accordance with the AFS to SWIM Transition Task Force procedures. - ICAO EUR Doc 021 – ATS Messaging Management Manual. - ICAO EUR Doc 026 – EUR AMHS COM Centre Training Guidelines. - ICAO EUR Doc 035 – AMHS/Third Party Interconnection Architecture. - AMRD documentation. - Coordination Guidelines for PENS-interconnected COM Centres. - AMHS NDR Handling Advice. - AMHS Addressing Change Guidance. - AMHS Validation Trials via NewPENS. | AMC (only for [1]) & OG | Continuous (annual report to the AST TF) |
| --- | --- | --- | --- | --- |
| 10 | Operational use of local DSA | - Development of guidance material for use of local DSA in line with EDS operational concept. - Monitoring of EDS operational use. | OG | Continuous |
| 11 | Interregional AFS Gateways | - Create procedures to support the interregional use of Extended AMHS (continuous action). - Monitor implementation of improvements to the existing system of Interregional AFS Gateways and propose further improvements. - review the EUR AMRD and prepare proposal for amendment, as needed, with regard to the current interregional connections. | OG | AST TF/05 |
| 12 | Directory Services | - Monitoring of testing and implementation of EDS in cooperation with EUROCONTROL. - Consider EDS evolution as defined in EUR AMHS Manual. - Consider further evolution as requirements arise. | PG | Continuous |
| 13 | ATSMHS implementation issues | - Maintain close cooperation with EUROCONTROL and other bodies on AMHS implementation issues. - Provision of initial support/guidance to States for AMHS implementation. - Analyze and support of emerging operational needs on AMHS implementation in association with AMHS Basic and Extended services. - Monitoring of trials and operational experiences and provide recommendations when required. | PG | Continuous |
| 14 | TCP/IP WAN requirements | - Update TCP/IP WAN requirements in support of AMHS operations when needed. - Provide support to the appropriate responsible groups to discuss methods for inter-connection of the Regional networks, to raise awareness and monitor progress. - Consider potential input, falling under the AST TF ToRs, to be provided to the Future IP-Connectivity Needs Task Force (FIN-TF) of the Eurocontrol. - Perform an analysis of the evolution of bandwidth increase (exact scope of the analysis to be further discussed by the PG), in co-operation with OG. | PG | AST TF/05 |
| 15 | OPMET Digital Data implementation | - Monitor OPMET digital data implementation in co-operation with relevant bodies (DMG, METP, etc) and provide support when needed. - Support to States for the exchange of OPMET digital data in the EUR AFS and in the AFS Inter-Regional gateways. | PG | AST TF/05 |
| 16 | ATN | - Provide support to Ground ATN implementation activities in EUR when required. - Administer NSAP Tool to assist the generation of ATN NSAP Address Tables for operational ATSUs and test systems in EUR Region. - Cooperate with other Groups dealing with Ground ATN implementation in EUR - Consider Eurocontrol’s proposal to provide guidance and recommendations in EUR Doc 028 for the ADM field for mobile ATSC and mobile AINSC network addressing domains (target: AST TF/05). | PG | Continuous |
| 17 | SWIM | - Support the transition of services to SWIM, ensuring gradual transition of AFS services in the EUR Region without service degradation ensuring operational continuity and develop guidance material accordingly. - Support SWAMWAY SG activities. - Monitor SWIM activities being undertaken by other ICAO WGs, like for instance, Information Management Panel (IMP), to be completely aligned with ICAO in terms of the strategy defined in ICAO Doc 10039 Volume I and II for the transition from AFS service to SWIM ensuring a smooth transition and also interoperability between legacy and SWIM-enabled systems. - Observe the implementation of Common Project One in European Union - Monitoring the EUR eANP Vol II and III (ICAO Doc 7754) development, in particular related to SWIM requirements. - Provide guidelines for managing co-existence between AMHS and SWIM, while enabling data models to be agnostic from communication solutions. | PG (with the support of OG) | Continuous |
| 18 | Maintenance and development of Documentation | - ICAO EUR Doc 020 - EUR AMHS Manual. - ICAO EUR Doc 022R - EUR AFS Security Guidelines. - ICAO EUR Doc 027 - IP Infrastructure Test Guidelines for EUR AMHS. - ICAO EUR Doc 028 - EUR NSAP Address Registry. - ICAO EUR Doc 036 - EUR AGVN Legacy Numbering Plan. - ICAO EUR Doc 037R - EUR IPv6 address Space Allocation. - Inventory of AMHS Documentation used in EUR. - AMHS/SWIM Gateway specification. - EUR eANP (AFS Tables). | PG | Continuous (annual report to the AST TF) |
| 19 | Security | - Collection and analysis of security requirements as a result of EU and National legislation and ANSPs' risk assessment analysis. - Derive security requirements applicable to the AFS environment including AMHS extended service. - Consider EDS extensions to cover potential support of future security services implemented by applications (e.g AMHS) using EDS. - Monitor the implementation of PKI prerequisites for AMHS security, progress of ICAO Doc 9880 update related to security provisions and activities of ICAO relevant bodies (e.g TFSG). - Identify areas for further development concerning security in EUR AMHS Manual and EUR AFS Security Guidelines. Note: Deliverables resulting from this target should be subject to consideration to ensure confidentiality of information when necessary. | PG | AST TF/05 |

– END –