DAIM: Digital Aeronautical Information Management

#### Table ASBU-EUR-DAIM-3-1

Automated Data-Centric Environment

EXPLANATION OF THE TABLE

Column:

- Name of the State or territory.

- Level of Automation, shown by:

0 – Manual

1 – Data Centric

2 – Automated Workflow

3 – Full AIM Integration

Note 1 – Guidance on automation and description of different levels of automation are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, Chapter 7 (7.4).

- Implementation of Automated processes - Data collection (interfaces with data originators), shown by:

FI – Fully Implemented: when Data collection is at level 3 automation

PI – Partially Implemented: when Data collection is at level 1 or 2 automation

NI – Not Implemented: when Data collection is at level 0 automation

Note 2 –– Guidance on the levels of automation are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.4.

Note 3 –– Additional guidance on the components of an automated AIM system (Data Input) are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.5.1.

Note 4 –– EUROCONTROL Specification for the Origination of Aeronautical Data (DO) provides guidance and comprehensive requirements which should be met when originating aeronautical data within the aeronautical data supply chain.

- Implementation of Automated processes - Data processing, shown by:

FI – Fully Implemented: when Data processing is at level 3 automation

PI – Partially Implemented: when Data processing is at level 1 or 2 automation

NI – Not Implemented: when Data processing is at level 0 automation

Note 5 –– Guidance on the levels of automation are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.4.

Note 6 –– Additional guidance on the components of an automated AIM system (Core Processing System and Data Storage) are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.5.2 and 7.5.3.

- Implementation of Automated processes - Data provision/distribution, shown by:

FI – Fully Implemented: when Data provision/distribution is at level 3 automation

PI – Partially Implemented: when Data provision/distribution is at level 1 or 2 automation

NI – Not Implemented: when Data provision/distribution is at level 0 automation

Note 7 –– Guidance on the levels of automation are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.4.

Note 8 –– Additional guidance on the components of an automated AIM system (Data Product Preparation) are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, 7.5.4.

Note 9 – The following EUROCONTROL Guidance Materials provide detailed information on aeronautical data/information distribution:

- EUROCONTROL Specification for the Electronic Aeronautical Information Publication (eAIP)

- EUROCONTROL Guidelines for Aeronautical Information Publication (AIP) distribution on the Internet

- EUROCONTROL Guidelines Operating Procedures for AIS Dynamic Data (OPADD)

- EUROCONTROL Guidelines for harmonised AIP publication and data set provision

Note 10 –  Ref. Column 3-5: EUROCONTROL Guidelines on Aeronautical Data Processes describes a common process reflecting the latest advancement in automation and with a focus on a data-centric AIS/AIM environment (https://www.eurocontrol.int/publication/eurocontrol-guidelines-aeronautical-data-processes)

- Action Plan – short description of the State’s Action Plan with regard to the implementation of the items 2 to 5, especially for items with a “PI” or “NI” status, including planned date(s) of full implementation, as appropriate.

- Remarks – additional information, including detail of “PI” and “NI”, as appropriate.

| State | ## Level of Automation (Overall) | Automated Processes |  |  | Action Plan | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Data collection (interfaces with data originators) | Data Processing | Data provision/ distribution |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| ALBANIA | 1(2) | PI | PI | PI | Implementation of eEAD |  |
| ALGERIA |  |  |  |  |  |  |
| ArMENIA | 0 | NI | NI | NI | 2025 | After Implementation 373/2017 New formal arrangements with originators |
| AUSTRIA |  |  |  |  |  |  |
| AZERBAIJAN | 2 | PI | PI | PI | The current AIM environment is planned to be upgraded till Dec 2023 | Due to COVID, implementation of level 3 automation is delayed. The process planned to be resumed after end of system upgrade. |
| BELARUS |  |  |  |  |  |  |
| BELGIUM | 1 | PI | PI | PI | Upgrade planned with implementation of eEAD |  |
| BOSNIA and HERZEGOVINA | 1 | PI | PI | PI |  |  |
| BULGARIA |  |  |  |  |  |  |
| CROATIA | 1 (2) | PI | PI | PI | Enhanced data collection process planned for implementation by 2025 and CP1 deliverables planned for 2025/2026 |  |
| CYPRUS | 1 | PI | PI | PI | Transformation of aeronautical information in a digital form, enhancing the digital data scope to ensure ‘Operational Data Completeness’, and enabling generation of AIXM 5.1 data, including the automation and digitalization of exchanges with AISP data providers such as Airports in their role of aeronautical data originator. By 2025/Q4 |  |
| CZECH REPUBLIC | 1 | PI | PI | PI | SWIM implementation 2025 |  |
| DENMARK | 0 | NI | PI | NI | Implementation plan for level 2 system established, with full implementation expected in 2028 |  |
| ESTONIA | 2 | FI | PI | PI | Plan is to be ready to offer SWIM services in 2025. | Data processing still requires some manual intervention and we are not yet able to offer SWIM services. |
| FINLAND | 1 (2) | PI | PI | PI |  |  |
| FRANCE | 1 | PI | FI | PI | New AIM System (SEPIA) planned for 2025 | 3 Data collection not fully automated with a workflow (planned with SEPIA) 5 Data distribution not fully automated (planned with SEPIA) |
| GEORGIA | 1 | NI | PI | PI | Implementing automatic data collection system by Q4 2025. |  |
| GERMANY | 2 | NI | PI | PI | Yes |  |
| GREECE | 1 | PI | PI | PI | Following the next EAD migration steps higher level of automation will be achieved. | Αs we are partly migrated to EAD service, we are moving towards in upgrading the current level of automation. |
| HUNGARY | 2 | PI | PI | PI | TBD |  |
| IRELAND |  |  |  |  |  |  |
| ISRAEL |  |  |  |  |  |  |
| ITALY | 2 | PI | PI | PI | Action Plan in line with relevant EU Regulation. FI target 12/2025 |  |
| KAZAKHSTAN |  |  |  |  |  |  |
| KYRGYZSTAN | 1 | PI | PI | PI |  |  |
| LATVIA | 2 | PI | PI | PI | Enhanced Data collection process to be implemented by the end of 2024. Data processing and Data provision/distribution processes are planned to be SWIM and web service oriented by the end of 2025. |  |
| LITHUANIA |  |  |  |  |  |  |
| LUXEMBOURG | 0 | NI | NI | - | Luxembourg plans to implement an AIM database and workflow tool in 2025. | Ref. column 5: Data provision / distribution done by Belgium for Luxembourg (joint AIP). |
| MALTA |  |  |  |  |  |  |
| MONTENEGRO | 1 | PI | PI | PI | NIL | For the time being, there is no State action plan. |
| MOROCCO |  |  |  |  |  |  |
| NETHERLANDS |  |  |  |  |  |  |
| NORTH MACEDONIA |  |  |  |  |  |  |
| NORWAY | 1 | PI | PI | PI | AIM system supports level 3, Avinor SWIM project is working on this, ref. CP1 AF5 | 2: 2 on certain feature types (ref. 373 data catalogue criticality) 5: AIP still primarily available as HTML+PDF eAIP, AIXM 5.1 data available on request |
| POLAND | 2 | PI | PI | PI | 2025/Q4 |  |
| PORTUGAL | 2 | PI | PI | FI | 2024 | All new AIM System components will be in place until the end of 2023 |
| REPUBLIC OF MOLDOVA | 1 | PI | PI | PI | 3: 2025 - automated collection of data from the originator. 4: 2024 – Management Data Sets Tool (AIP Dat Set, Obstacle and Terrain data Sets, AMDB, Instrument flight procedure data set.) 5: 2025 - Digital NOTAM 2025: the graphical visualization of digital data sets |  |
| ROMANIA | 0 | NI | NI | NI | End of 2025 | A new AIS System in course of implementation with Level 3 of automation |
| RUSSIAN FEDERATION |  |  |  |  |  |  |
| SERBIA | 1 | PI | PI | PI |  | For the time being, there is no State action plan. Progress in the automation fully depends on the evolution of (e)EAD the migration to eEAD, planned to happen by DEC 2027. |
| SLOVAKIA | 1 | PI | PI | PI | Transition to AIXM 5.1 – NOV 24 Implementation of the SWIM - 2025 |  |
| SLOVENIA | 1 | FI | FI | FI |  |  |
| SPAIN | 2 | PI | PI | PI | Planned |  |
| SWEDEN | 2 | PI | PI | PI |  | Level 2 on overall automation is regarded as the most appropriate, however recognising that some level 1-aspects in the total process remain and also that some level 3-aspects are implemented. The input in columns 3, 4 and 5 corresponds to level 2. |
| SWITZERLAND | 1 | NI PI | PI | PI | 3: There is a project ongoing for Data Collection Services (DCS) and an appropriate roadmap schedule is followed and closely coordinated between DCS Provider, Skyguide and FOCA (planned date for Level 1: 31.12.23, planned date for Level 2: 31.12.24). 4: Level 2 (planned date: 31.12.24) 5: Level 3 (planned date: 31.12.25) |  |
| TAJIKISTAN |  |  |  |  |  |  |
| TUNISIA |  |  |  |  |  |  |
| TURKiye | 1 | PI | PI | PI | Data collection, data processing and data provision is done in digital environment |  |
| TURKMENISTAN |  |  |  |  |  |  |
| UKRAINE | 0 | NI | NI | NI |  |  |
| UNITED KINGDOM | 2 | PI | PI | PI | UK Airspace Modernisation Strategy includes planned elements for the transition to SWIM with implementation of SWIM information services by 31/12/2025 in compliance with national legislation (UK Reg (EU) No.716/2014 the Pilot Common Project) | Automated workflow fully implemented but working towards transition to SWIM and full AIM integration. |
| UZBEKISTAN |  |  |  |  |  |  |

---------------------

#### Table ASBU-EUR-DAIM-3-2

Aeronautical Data Quality

EXPLANATION OF THE TABLE

Column:

- Name of the State or territory.

- Implementation of Quality Assurance and Quality Control, shown by:

FC – Fully Compliant

PC – Partially Compliant

NC – Not Compliant

Note 1 – Guidance on the implementation of Quality Assurance and Quality Control are contained in Doc 8126 (Aeronautical Information Services Manual), Part II, Chapter 6.

- Establishment of formal arrangements with originators, shown by:

FC – Fully Compliant

PC – Partially Compliant

NC – Not Compliant

Note 2 – Provisions and guidance on formal arrangements with originators are contained in Annex 15, 2.1.5 and Doc 8126 (Aeronautical Information Services Manual), Part II, 3.3.

Note 3 – Fully compliant (FC) means that the AIS has established formal arrangements with all data originators.

Note 4 – Relevant data quality requirements should be considered in the formal arrangements with originators. Since the Aeronautical Data Catalogue contains all the data elements that the AIS manages, each one being assigned an owner, the AIS can use the Aeronautical Data Catalogue to systematically establish and document formal arrangements with all identified data originators.

Note 5 – Formal arrangements with originators should include requirements related to the provision of metadata.

Note 6 – Provisions related to metadata are contained in Annex 15, 4.2 and PANS-AIM, 4.2.

EUROCONTROL Guidelines for the provision of Metadata to support the Exchange of Aeronautical Data provides further guidance on metadata.

- Action Plan – short description of the State’s Action Plan with regard to aeronautical data quality requirements implementation and the establishment of formal arrangements with originators, especially for items with a “PC” or “NC” status, including planned date(s) of full compliance, as appropriate.

- Remarks – additional information, including detail of “PC” and “NC”, as appropriate.

| State | Quality Assurance /Quality Control | Formal Arrangement with Originators | Action Plan | Remarks |
| --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |
| ALBANIA | FC | FC |  |  |
| ALGERIA |  |  |  |  |
| ArMENIA |  | PC |  |  |
| AUSTRIA |  | PC |  |  |
| AZERBAIJAN | FC | FC |  |  |
| BELARUS |  | FC |  |  |
| BELGIUM | FC | FCPC | Yes - 2024 | FA with all data providers are established but updates are ongoing regarding the aeronautical data catalogue and the delivery of metadata |
| BOSNIA and HERZEGOVINA | PC | PC |  |  |
| BULGARIA |  | FC |  |  |
| CROATIA | FC | PC | FA with MIL – by Q1 2024 |  |
| CYPRUS | FC | PCFC |  |  |
| CZECH REPUBLIC | FC | PCFC |  |  |
| DENMARK | NC | PC | Implementation plan for data quality compliance established, with full compliance expected in 2028 |  |
| ESTONIA | FC | PC | Formal arrangements with Originators will be “FC” Q2 2024 latest. | We were missing some SLA-s with Originators and the existing ones were on old format. Update process is ongoing. |
| FINLAND | FC | PC |  |  |
| FRANCE | FC | PCFC |  |  |
| GEORGIA | FC | PCFC | Update the formal arrangements with Data Originators by Q4 2025. | The formal arrangements shall be updated in regards to the Aeronautical Data Catalogue. |
| GERMANY | PC | PC | Yes |  |
| GREECE | PC | PC | Additional FAs are expected to be signed by 31/12/2023. | The recent acquisition of the ISO 9001 certificate will enhance the overall process. |
| HUNGARY | FC | PCFC |  |  |
| IRELAND |  |  |  |  |
| ISRAEL |  |  |  |  |
| ITALY | PC | PC | FI Target 12/2023 |  |
| KAZAKHSTAN |  | FC |  |  |
| KYRGYZSTAN | PC | NC | Date of fully compliance of Quality Assurance and Control 25.05.2025 |  |
| LATVIA | FC | FC |  |  |
| LITHUANIA |  | FC |  |  |
| LUXEMBOURG | FC | NCFC |  |  |
| MALTA |  |  |  |  |
| MONTENEGRO | FC | PC | NIL | For the time being, there is no State action plan. |
| MOROCCO |  | PC |  |  |
| NETHERLANDS |  |  |  |  |
| North Macedonia |  |  |  |  |
| NORWAY |  | FC |  |  |
| POLAND |  | PCFC |  |  |
| PORTUGAL | PC | PC | Full IAID 2024 |  |
| REPUBLIC OF MOLDOVA | FC | FC |  |  |
| ROMANIA | FC | FC |  |  |
| RUSSIAN FEDERATION |  | NC |  |  |
| SERBIA | FC | PC |  | For the time being, there is no State action plan. |
| SLOVAKIA | FC | FC |  |  |
| SLOVENIA | FC | PCFC |  |  |
| SPAIN | FC | FC |  |  |
| SWEDEN | FC | FC |  |  |
| SWITZERLAND | FC | PC | 3: Formal arrangements with originators are established within DCS. Stepwise improving and concluding end 2024 with all originators. (planned date: 31.12.2024) Between the AISP Skyguide and the DCS Provider a base contract with different Annexes is established and the SLA was signed in June 2022. |  |
| TAJIKISTAN |  | NC |  |  |
| TUNISIA |  |  |  |  |
| TURKiye | FC | NC PC | Directives and circulars on data collection, processing, verification and validation procedures and publication are available depending on organizational structure. |  |
| TURKMENISTAN |  | NC |  |  |
| UKRAINE |  | PC |  |  |
| UNITED KINGDOM |  | FC |  |  |
| UZBEKISTAN |  | NC |  |  |

----------------

#### Table ASBU-EUR-DAIM-3-3

National Plans for the provision of Digital Data Sets

EXPLANATION OF THE TABLE

Column:

- Name of the State or territory.

- AIP Data Set

- Obstacle Data Set for area 1

- Obstacle Data Sets for airports (area 2, 3, 4, as applicable)

- Instrument Flight Procedures Data Sets (IFPD)

- Airport Mapping Data Sets (AMD)

Note 1 – EUROCONTROL supporting material for (ICAO) Aerodrome Mapping Data Sets https://ext.eurocontrol.int/aixm_confluence/display/ACGAMD/%28ICAO%29+Aerodrome+Mapping+Data+Sets+-+Supporting+Material assists  with the provision of AMD encoded in AIXM 5.1.1 and facilitation of data translations with Geographic Information System (GIS) solutions based on EUROCAE ED99() /RTCA DO272() and EUROCAE ED119() / RTCA DO 291().

- Terrain Data Set for area 1

- Terrain Data Sets for airports (area 2, 3, 4, as applicable)

Note 2 – Ref columns 3-4 and 7-8:  European ATM Master plan Level 3 contains an implementing objective INF07 — Electronic Terrain and Obstacle Data (eTOD) https://www.eatmportal.eu/working/depl/essip_objectives/1000383https://www.atmmasterplan.eu/depl/essip_objectives/1000383. This objective includes actions for development of the national TOD policy and oversight by the regulator and planning of the relevant processes by the ANSP and Aerodrome operators, but not the actual provision of the Obstacle data set.

Note 3 – Ref columns 3-4 and 7-8 EUROCONTROL Terrain and Obstacle Data (TOD) Manual provides assistance to those tasked with implementing electronic terrain and obstacle data.

Note 4 – Ref columns 2-8 Note: EUROCONTROL Guidelines for harmonised AIP publication and data set provision https://www.eurocontrol.int/publication/eurocontrol-guidelines-harmonised-aip-publication-and-data-set-provision provides in chapter 3 ‘Data set provision guidelines’ some additional guidance.

- Removal of AIP tables

Note 5 – EUROCONTROL Guidelines for harmonised AIP publication and data set provision https://www.eurocontrol.int/publication/eurocontrol-guidelines-harmonised-aip-publication-and-data-set-provision provides in section 3.1.4 ‘Data set provision checklist’ guidance on steps to be considered before removal of tables from the AIP.

Note 6 – When status of implementation is reflected in the table for digital datasets, it is shown by:

For required datasets: FC (Fully Compliant), PC (Partially Compliant), NC (Not Compliant), N/A (Not Applicable)

For recommended datasets: FI (Fully Implemented), PI (Partially Implemented), NI (Not Implemented), N/A (Not Applicable)

- Date of last update/review

Table ASBU-EUR-DAIM-3-3

Table is provided as a separate excel spreadsheet

--------------------