| FSMP.001.02 |  |  | Maintenance and update of the ICAO frequency spectrum strategy and policy |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Source |  |  | FSMP/3 Report |  |  |  |  |  |  |  |
| Problem Statement |  |  | Establish timelines and methodologies to complement the GANP planning objectives with a frequency spectrum strategy |  |  |  |  |  |  |  |
| Specific Details |  |  | Develop and maintain a high level spectrum strategy, describing the long term spectrum use and requirements of aeronautical C, N, and S systems. Develop and maintain a detailed spectrum policy on the continued use of each frequency band om current use by aviation, providing for specific actions that have been identified to assist in meeting the strategic objectives of the air navigation plan. Updates to Spectrum Strategy and Policy are approved by Council. |  |  |  |  |  |  |  |
| GANP/GASP Link |  |  |  |  |  |  |  |  |  |  |
| Expected Benefits |  |  | Timely availability and appropriate protection of adequate spectrum to create a sustainable environment for growth and technology development to support safety and operational effectiveness for current and future operational systems and allow for the transition between present and next generation technologies. |  |  |  |  |  |  |  |
| Reference Documents |  |  | Doc 9718 Vol I, Annex 10 Volumes I, III, IV, V and VI. GANP |  |  |  |  |  |  |  |
| Primary Expert Group: |  |  | Frequency Spectrum Management Panel (FSMP) |  |  |  |  |  |  |  |
| For Information purposes (to be completed by the Secretariat) |  |  |  |  |  |  |  |  |  |  |
| Proposed Metric |  |  |  |  |  |  |  |  |  |  |
| Interdependencies |  |  |  |  |  |  |  |  |  |  |
| Initial Impact Assessment |  |  | Impact on States |  |  |  |  |  |  |  |
|  |  |  | Impact on Industry |  |  |  |  |  |  |  |
| Secretariat Project Team |  |  | Secretariat Project Coordinator |  |  |  |  |  |  |  |
|  |  |  | Secretariat Project Team Members |  |  |  |  |  |  |  |
|  |  |  | Regional Office Focal Points |  |  |  |  |  |  |  |
|  | WPE No. | Document Affected or Actions Needed |  | Description of Amendment proposal or Action |  | Supporting Expert Group | Status | Expected dates: |  |  |
|  |  |  |  |  |  |  |  | Delivery | Effective | Applicability |
|  | 9521 | ICAO RF Handbook, Vol. II (Doc 9718) |  | Update proposals to the ICAO spectrum strategy, mapping out the future requirements for spectrum to support communication, navigation and surveillance systems, in close cooperation with the panels responsible for those systems. |  | CP SP NSP | Completed | Q4 2016 | - | Dec 2016 |
|  | 9522 | ICAO RF Handbook, Vol. I (Doc 9718) |  | Update proposals to the detailed ICAO Policy on all relevant aeronautical frequency spectrum allocations, reflecting updates to the spectrum strategy as well as updates made in ITU to the Radio Regulations. |  | CP SP NSP | Completed | Q4 2016 | - | Dec 2016 |
|  | 9523 | ICAO RF Handbook, Vol. I (Doc 9718) |  | Update Doc 9718 “Handbook on Radio Frequency Spectrum Requirements for Civil Aviation” in line with Strategy/Policy updates and in line with updates of Annex 10 SARPs and decisions of ITU World Radiocommunication Conferences. |  |  | Completed | Q4 2016 | - | Dec 2016 |
|  | 10535 | ICAO RF Handbook, Vol. I (Doc 9718) |  | Update proposals to the ICAO spectrum strategy, mapping out the future requirements for spectrum to support communication, navigation and surveillance systems, in close cooperation with the panels responsible for those systems. |  | CP RPASP SP NSP ICNSSTF | On-schedule | Q4 2026 | - | Dec 2026 |
|  | 10536 | ICAO RF Handbook, Vol. I (Doc 9718) |  | Update proposals to the detailed ICAO Policy on all relevant aeronautical frequency spectrum allocations, reflecting updates to the spectrum strategy as well as updates made in ITU to the Radio Regulations. |  | CP RPASP SP NSP ICNSSTF | On-schedule | Q4 2026 | - | Dec 2026 |
|  | 10537 | ICAO RF Handbook, Vol. I (Doc 9718) |  | Update Doc 9718 “Handbook on Radio Frequency Spectrum Requirements for Civil Aviation” in line with Strategy/Policy updates and in line with updates of Annex 10 SARPs and decisions of ITU World Radiocommunication Conferences. |  |  | On-schedule | Q4 2026 | - | Dec 2026 |
| For Information purposes (to be completed by the Secretariat) |  |  |  |  |  |  |  |  |  |  |
| GLOBAL IMPLEMENTATION ACTIONS |  |  |  |  |  |  |  |  |  |  |
| Status: |  |  |  | Priority: | Initial Issue Date: | Date Approved by ANC: |  | Session / Meeting: |  |  |
| Approved |  |  |  | Medium | 01 October 2015 | 20 June 2023 |  | 223-8 |  |  |
| RATIONALE |  |  |  |  |  |  |  |  |  |  |
| - AN-WP/9673: Slight minor updates: adding relevant supporting experts groups and to reflect timely output for the next ITU World Radiocommunication Conference (WRC-27) - Minor update to Priority: Approved by ANC on 4 Nov 2021 based on AN-WP/9538 DP2 (AN-Min 218-7) |  |  |  |  |  |  |  |  |  |  |