GREPECAS F3 PROJECT

| F3 | PROJECT DESCRIPTION (PD) | PROGRAMME |  |
| --- | --- | --- | --- |
| ICAO Coordinator: ROs AGA | Project Title | Start date | End date |
| Project Leader (State): Joel Cordero - PERU | Paving the future A-CDM through the implementation of Platform Management and SMGCS | Nov 2024 | Nov 2028 |
| Objective | Support the implementation of appropriate Apron Management and Surface Movement Guidance and Control Systems (SMGCS) services at selected aerodromes in the CAR/SAM regions, as a critical basis for improving the apron operations safety, increasing airport capacity, and prepare the terrain for future implementations of advanced collaboration concepts, such as the A-CDM and other operational efficiency improvements. |  |  |
| Scope | Selected aerodromes in the CAR/SAM Regions |  |  |
| Justification | The A-CDM Project was approved by the Fifth Meeting of the Programmes and Projects Review Committee (PPRC/5) (2019) so the planning and actions of the project were just beginning with seminars in both regions. However, due to COVID-19, many of the congested airports (those where the full implementation of A-CDM would be applicable) have been affected in their traffic volume. The restructuring of this project, approved in GREPECAS/21, is based on a comprehensive assessment of the regional context and the real needs of the aerodromes in the CAR/SAM regions: - A survey presented during GREPECAS/21 revealed the need to re-evaluate the approach to implementing A-CDM in the region. - Investigations by the ICAO NACC and SAM Regional Offices concluded that the implementation of A-CDM, according to its original European definition, is not directly applicable to the CAR/SAM region, as it was designed to mitigate the effects of airspace management policies and take-off delays not implemented in our region. - A significant lack of apron management and systems to improve situational awareness on the ground at airfields in the region was identified, a prerequisite for more advanced collaborative approaches in airports. - Although capacity is an issue at some airports in the region, the implementation of A-CDM is not the direct solution to this challenge. - It is recognized that the basis for an improvement in airport capacity is the implementation of appropriate platform management services and advanced SMGCS systems. - This restructuring aligns with the correct implementation of the provisions contained in sections 9.5 and 9.8 of Annex 14, Volume I, Chapters 1, 7 and 9, Part II of PANS-Aerodromes (Doc 9981), and the guidance provided by Doc 9137, Part 8 (Platform Management), Doc 9476 (SMGCS) and Doc 9430 (A-SMGCS). Therefore, this restructuring seeks to address the specific needs of the CAR/SAM region, focusing on the implementation of Apron Management and SMGCS and/or A-SMGCS as a fundamental basis for future improvements in airport safety, efficiency, and capacity. |  |  |
| Indicators | - Percentage of international aerodromes that have implemented Apron Management services, among the ones that the necessity was determined. - Percentage of aerodromes that have implemented or improved their SMGCS. - Reduction in apron safety incidents. - Improved break-in times and reduced surface delays. - Increase in the operational capacity of the apron and manoeuvring areas. - GANP KPI01, KPI02, KPI 09, KPI10, KPI 11, KPI13, KPI14, KPI21 |  |  |
| Required Resources | - High-level engagement of participating States, airport operators and air navigation service providers. - Appointment of experts in airport management and SMGCS systems. - Resources for evaluation, implementation and updating of systems and procedures. - Training programmes for airport and air traffic control personnel. - Training programs for airport and air traffic control personnel. |  |  |

— END —