Appendix – Sample Implementation Task List

Implementation of Amendment 18 to Annex 14 Vol I (including PANS-Aerodromes)

(To be adapted by each State)

*AAC: Civil Aviation Authority

* App: Provisions applicable in (year)

| ID | TASK | ENTITIES | TARGET END DATE | Responsible Specificities |  |  | Specific deadlines |  |  | Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | App 2025 | App 2026 | App 2030 | App 2025 | App 2026 | App 2030 | App 2025 | App 2026 | App 2030 |
| 18.0 | Conduct the initial consultation before the effective date |  | July 21, 2025 |  |  |  |  |  |  |  |  |  |
| 18.1 | Establish national coordination for implementation |  | August 15 2025 |  |  |  |  |  |  |  |  |  |
| 18.1.1 | Identify the national focal point | CAA |  |  |  |  |  |  |  |  |  |  |
| 18.1.2 | Identify industry focal points at the local level | Airports |  |  |  |  |  |  |  |  |  |  |
| 18 1.3 | Establish an implementation coordination team | CAA Airports |  |  |  |  |  |  |  |  |  |  |
| 18 1.4 | Identify communication mechanisms (meetings, reports, outreach activities, etc.) | Implementation Coordination Team |  |  |  |  |  |  |  |  |  |  |
| 18 1.5 | Conduct initial training and staff awareness activities | CAA Airports |  |  |  |  |  |  |  |  |  |  |
| 18 2 | Conduct a gap analysis between the new provisions and the national regulatory framework |  |  | 1 Sep 25 |  |  |  |  |  |  |  |  |
| 18 2.1 | Identify regulations, procedures, and guidance documents to be developed/amended | Implementation Coordination Team |  |  |  |  |  |  |  |  |  |  |
| 18 2.2 | Identify available industry-level data | Airports |  |  |  |  |  |  |  |  |  |  |
| 18 2.3 | Identify the means and resources needed for implementation | Airports/AAFC |  |  |  |  |  |  |  |  |  |  |
| 18 3 | Develop a national implementation plan |  |  | October 1, 2025 |  |  |  |  |  |  |  |  |
| 18 3.1 | Develop local airport plans to address identified gaps (procedures, data availability, etc.) including assessment of the impact of change. | Airports |  |  |  |  |  |  |  |  |  |  |
| 18 3.2 | Develop a CAA plan to address gaps in the regulatory framework, including assessing the impact of changes. | CAA |  |  |  |  |  |  |  |  |  |  |
| 18 3.3 | Consolidate local airports and CAA plans to develop a national implementation plan. | Implementation Coordination Team |  |  |  |  |  |  |  |  |  |  |
| 18 4 | Develop/amend regulations and procedures for implementation |  |  | 1 October 25 |  |  |  |  |  |  |  |  |
| 18 4.1 | Complete the development or amendment of regulations | CAA |  |  |  |  |  |  |  |  |  |  |
| 18 4.2 | Complete the development/modification of procedures | Airports |  |  |  |  |  |  |  |  |  |  |
| 18 4.3 | Provide training to staff on new regulations and procedures | AAFC/Airports |  |  |  |  |  |  |  |  |  |  |
| 18 4.4 | Complete advanced training for qualified personnel | AAFC/Airports |  |  |  |  |  |  |  |  |  |  |
| 18 5 | Finalize full implementation before the date of applicability |  |  | 26 Oct 25 |  |  |  |  |  |  |  |  |
| 18 5.1 | Review and evaluate implementation activities | Implementation Coordination Team |  |  |  |  |  |  |  |  |  |  |
| 18 5.2 | Confirm full implementation in the CC/EFOD | CAA |  |  |  |  |  |  |  |  |  |  |