FREQUENCY SPECTRUM MANAGEMENT PANEL (FSMP)

Twentieth Working Group Meeting

Bangkok, Thailand, 26 February -7 March 2025

Agenda Item 5b:	Aeronautical band planning (960 – 1215 MHz)

Report of the activities of the LDACS Inter Panel Task Force

(Prepared by John Micallef, Guillaume Novella, co-chairs IPTF

Presented by Guillaume Novella)

SUMMARY

FSMP-WG19-WP08_LDACS-Inter-Panel proposed to establish an LDACS Inter-Panel Task Force (LDACS-IPTF) to address remaining spectrum compatibility issues raised by NSP and SP in a coordinated and timely manner. As a response, FMSP-WG19 nominated some participants to the IPTF and asked them to report the progress of the IPTF at FSMP-WG20.

INTRODUCTION

An inter Panel Task Force (IPTF) on LDACS spectrum topic has been launched on PT-T’s initiative. The objective of the LDACS IPTF is to gather experts from DCIWG, NSP, SP and FSMP to facilitate the resolution of LDACS related spectrum issue and to progress toward the finalization of LDACS SARPs.

FSMP-WG19 nominated several FSMP members to participate to the IPTF. This WP provides a report of the LDACS IPTF activities after 7 meetings organized between August 2024 and February 2025.

SCOPE

TOR

Final version of TORs is attached in Annex A.

The objective of the LDACS IPTF is to “facilitate the finalization of the Annex 10 PfAs necessary to support LDACS and the LDACS documentation by using the expert opinion from all relevant CNS panels to resolve the outstanding concerns for LDACS compatibility and spectrum issues as soon as practical.  The LDACS IPTF will take over inter-panel coordination process for all LDACS items between the CP-DCIWG, NSP, SP and FSMP to reach consensus.”

3 functional areas have been identified:

- Navigation systems compatibility testing and analysis

- Surveillance systems compatibility testing and analysis

- Other systems compatibility/institutional issues

LDACS IPTF deliverables include:

- Recommendations for Annex 10 PfAs (Vol I, III, IV, V, compatibility criteria for frequency assignments, …).

- Recommendations for the content update of LDACS standards material and relevant documentation (e.g, LDACS technical manual, MOPS, Doc 9718).

Relation between LDACS IPTF and Panels

The LDACS IPTF does not supersede usual prerogatives of Panels. LDACS IPTF is a forum whose objectives is to facilitate exchanges between experts of the CNS Panels.

NSP and SP remain in charge of the development of their respective test plans. LDACS-IPTF provide comments and feedback on the test plans, as well as inputs when open issue is identified.

For future activities of LDACS IPTF related to FSMP topics (development of frequency planning process, material for Doc 9718), LDACS IPTF may be relevant to develop input material since it gathers both LDACS and frequency/spectrum experts.

Status of LDACS IPTF activities

Test plans

LDACS IPTF has progressed its work on the finalization of NSP and SP test plans as reported below.

SP test plan:

- While SP ASWG is drafting the test plan, IPTF received comments from PT-T regarding the test plan. These comments are being adjudicated by SP. They are attached for information in Annex B.

- The final SP test plan does not include UAT. However, SP is currently working to define test procedure on the impact of LDACS on UAT. These test procedures are expected to be finalized later, but there is willing to ensure that introduction of LDACS in the band does not jeopardize UAT operation.

NSP test plan:

- There are presently two outstanding matters that require resolution in order to complete the NSP test plan.

- DME Extraneous Pulse Environment (EPE): DME EPE refers to the background DME pulsed interfering environment in which DME interrogator needs to operate. Although the inclusion of DME EPE within test procedures is typically included to model a realistic interfering environment for the receiver under test, its relevance was questioned by the PT-T on the basis that any results obtained in this manner would not yield results that distinguish between any degradation caused by the EPE and degradation caused by the presence of theLDACS signal itself. To resolve the difference of approaches, a way forward was proposed to perform a two step test procedure:

- Prequalification step: Analysis of DME interrogator performance in presence of EPE only

- Second phase: Analysis of DME interrogator performance in presence of LDACS only and with the combination of EPE + LDACS Return Link.

- The IPTF was able to reach broad consensus that this scheme is suitable. In order to take this scheme forward the IPTF is now considering which EPE model should be adopted for the test plan. Proposals for the EPE model are being discussed. More details are given in Annex C.

- Unit-to-unit variation: The unit-to-unit variation aims at addressing the fact that test results would only be available for a limit number of tested devices. The outcome from IPTF considerations is that there is a general agreement in modelling the unit-to-unit variation with an additional margin. The challenge is then to determine a realistic value for this margin. Considering that the unit-to-unit variation depends on several parameters – including design, performance variation between units of the same model, conditions of use (age of the equipment, temperature, humidity) – the determination of a realistic and justifiable margin relies on information from manufacturers regarding the performance of their equipment.  Discussions on this margin are ongoing.

Tests with non-aeronautical systems

Some military systems, such as TACAN, provide an aeronautical service to civil aviation.

Joint Tactical Information Distribution System (JTIDS) and Multifunctional Information Distribution System (MIDS) are military systems, used in particular by NATO as part of Link 16. While these systems operate under No 4.4 on a no interference / non-protection basis, the addition of LDACS in the 960 – 1164 MHz band which is already heavily crowded may require to question JTIDS / MIDS operations, in order to make sure the LDACS stations remain free from harmful interference.

NSP decided to remove TACAN from the test plan. However, Eurocontrol plans to perform some tests regarding the compatibility between LDACS and TACAN. At the time of writing, this activity is in its planning and procurement stage. The IPTF will be in a position to assess the need for any further work once information becomes available.

Next Steps

Planning

Test plans are expected to be finalized in February (SP test plan) and April (NSP test plan). The next phase will be dedicated to executing the tests. Once test results will be available, the IPTF will be in a position to continue its work on:

- Analysis of test results

- Development of compatibility criteria

- Recommendations for Annex 10 Vol I, III, IV, V

- Material for Doc 9718.

Potential issue

It is critical that NSP and SP test plans yield representative results. Results would be representative and usable only if a sufficiently wide range of equipment are tested. Some entities have volunteered to run the tests, but export limitation remains a risk that may limit the number of available devices that can be tested. The entities that have been identified planning to run the test and equipment to run the tests are identified in Annex D.

ACTION BY THE MEETING

The meeting is invited to:

note the contents of this working paper;

provide feedback on the content of NSP and SP test plans;

provide feedback on how to consider non-aeronautical systems in the activities of the IPTF;

Discuss how to facilitate the availibility of equipment to be tested;

Contribute to the next LDACS IPTF activities, in particular regarding material to be included Doc 9718 and regarding the band planning of the 960 – 1215 MHz band, since these activities are in the remit of FSMP.

- ANNEX A: Terms of references

- ANNEX B: Adjudication of PT-T’s comments on SP test plan

ANNEX C: DME Extraneous Pulse Environment

|  | SP tests |  | NSP tests |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Eurocontrol | ENRI | Eurocontrol | CAAC | ENAC | ENRI |
| Equipment under tests | Transpondeur: - ACSS XS-950 - Collins TDR-94D - TPR-901 - NXT-800 - Garmin GTX345 (1090 and UAT ADS-B in) - 2 TCAS devices (Collins) - Mode S SSR ground stations (Leonardo) under preparation - WAM receiver (still to be confirmed) Some facilities are still under discussions to fully complete SP test plans. Discussion are on-going with manufacturers. | Transpondeur: - ACSS XS-950 - Garmin GTX-330 - Other (T.B.D) | Some facilities are still under discussions to fully complete NSP test plans. Discussion are on-going with manufacturers (contacts are engaged with Honeywell, Collins). Devices to be tested are identified. | DME: - DME2100 - ATC5000NG Coordination is going, without anything validated at this stage, to get acces to further equipment. GNSS L5/B2a - Novatel | Feasibility to perform tests on DME transponders is under consideration | DME: T.B.D |

- ANNEX D : List of equipment available and entities to run NSP and SP tests

Discussions are on-going with Navcanada for guidances on SSR test scenarios.

— END —