## Slide 1: ICAO 2012 Flight Plan Provisions 4th Task Force Meeting
ATNS 2012 FPL Project Activities

## Slide 2
TECHNICAL ACTIVITIES

## Slide 3: CONTENTS
Introduction
Background
Current Status
Future Activities

## Slide 4: INTRODUCTION
Project Initiation
  ICAO State Letter AN 13/2.1-08/50 dated 25 June 2008 initiated the project for the New 2012 Flight Plan Form
  A Project was registered within ATNS following the formal project process
    Planning
    Implementation
    Handover & Maintenance

## Slide 5: CONTENTS
Introduction
Background
Current Status
Future Activities

## Slide 6: BACKGROUND
Project Planning
  A project team for the planning was established
  Impact Analysis was conducted
  Action Plans was compiled
  Technical solutions identified
  Supplier(s) contacted for proposals
  Project Handed over for implementation

## Slide 7: BACKGROUND …..
  Project Implementation
  Project Implementation Team appointed
  Alternative Implementations Investigated
  Proposals Reviewed
  Contract Negotiations
  Orders Placed

## Slide 8: CONTENTS
Introduction
Background
Current Status
Future Activities

## Slide 9: CURRENT STATUS
AIS/AFTN system
  Order has been placed with Thales ATM for the upgrade of the existing ATNS AIS/AFTN system. The planned Site Acceptance date is 8th June 2012 with operational readiness scheduled for 12th June 2012
  Capability of :
    Receiving and distributing NEW
    Receiving New and distributing PRESENT
ATM Display System (Eurocat)
  Order has not yet been placed with Thales ATM for the upgrade of the ATNS ATM Display system. The tentative Site Acceptance date is Mid October 2012 with operational readiness scheduled for beginning of November 2012

## Slide 10: CURRENT STATUS …….
Remaining ATNS Systems
  The remaining internal ATNS systems (CAMU & A-SMGCS) will be provided with converted PRESENT format for the interim period until they are upgraded through normal planned interventions. (upgrades, replacements etc.)

## Slide 11: CURRENT STATUS …….
Plans
  Project Schedule Under Review
  Technical Action Plans Under Review
  Transition Plan Under Review

## Slide 12: CONTENTS
Introduction
Background
Current Status
Future Activities

## Slide 13: Future Activities
Project Implementation
  Implementation and Transition schedule
    Update schedule to include implementation, testing and transition target dates
    Establish contact and agree on an implementation action plan with other Main AFTN Communication Centers and Tributary AFTN Communication Centers
  Training
    Formulation of a distance learning program for all FPL stakeholders with regards to the Amendment 1 provisions
    Creation of a Training Plan containing training dates, training objective, program content, program records
  Testing
    ATNS will not attend the Factory Acceptance Testing, however the FAT will be performed by OEM Quality Manager
    Pre-Site Acceptance Testing will be performed by OEM
    Site Acceptance Testing will be performed by ATNS

## Slide 14: Future Activities
Project Transition Plan
    Software upgrade will support both FPL formats (current & new) during the transition period, for all related FPL functions
    Software upgrade will provide 3 processing modes to accommodate the ICAO transition schedule
    Mode 1= Current & New
    Mode 2 = New & Current
    Mode 3 = New only
Maintenance
    The software upgrade warranty will start after the acceptance of SAT and terminate on the 15th February 2013
    Thereafter the software upgrade will be maintained as part of the existing System Support contact

## Slide 15
OPERATIONAL ACTIVITIES

## Slide 16: CONTENTS
People
Processes
Systems

## Slide 17: Operational Transition Planning
People (ATNS internal)
  Currently deployed in operations:
  AIM
  ATC
  ATS
  Finance billing staff
  Over 22 aerodromes across South Africa
  In training at the Academy
  AIM
  ATC
  ATS
  In Johannesburg

## Slide 18
People (ATNS external)
  Military
  Commercial and business airspace users
  Private, sports and recreation airspace users
  Airspace user system suppliers
  Airport authority
  Regulator

## Slide 19
ANSP Training (ATNS)
ATA
OPS
NEW
EXISTING
ATC/ATSO/ATFM
AIM
Core Content Course
Review Module FPL + ATS MSG
PERM CHG
Rating and Control Courses
(AD/FIS/RADAR)
Temporary Inclusion of ICAO 2012 FPL into curriculum till NOV 2012
Distance learning / CBT Module
Workshop
Distance
learning / CBT
Module
BILLING STAFF
Workshop
PROCESS
DEVELOP TRAINING MATERIAL
DEVELOP ASSESSMENT CRITERIA
DEVELOP ASSESSMENT METHOD
DEPLOY TRAINING MATERIAL AND ASSESSMENTS
COLLECT AND MARK ASSESSMENTS
CERTIFY AND COMMUNICATE RESULTS / READINESS
In Progress
Between JUN/OCT 2012
OCT/NOV 2012

## Slide 20
INDUSTRY TRAINING
(SA CAA)
COMMERCIAL / BUSINESS
PRIVATE
AIRLINES
PILOTS
OPS
DISPATCH
SPORT
RECREATION
FLYING SCHOOL
Awareness
Guidance Material
Workshops
PROCESS
DEVELOP TRAINING MATERIAL
DEVELOP ASSESSMENT CRITERIA
DEVELOP ASSESSMENT METHOD
DEPLOY TRAINING MATERIAL AND ASSESSMENTS
COLLECT AND MARK ASSESSMENTS
CERTIFY AND COMMUNICATE RESULTS / READINESS
In Progress
Between JUN/OCT 2012
OCT/NOV 2012
MILITARY
ATC
PILOTS
OPS
DISPATCH
E-mail
Adverts
Flyers
AIC

## Slide 21: Operational Transition Planning
Processes
  Review of all processes and procedures associated to the flight plan value chain
    Implementation of single addressing of all FPL and related messages (IAIP and regulation changes)
    Network isolation of non-transitioned systems
    QMS procedure changes
  Review and publication of changes to IAIP
    GEN and ENR sections associated to filed differences, filing and addressing of flight plans and RPL
    Additional temporary instructions for testing and transition periods
  Review and publication of regulations
    CATS &CARS
    ATCI

## Slide 22: Operational Transition Planning
Systems
  AIM/AFTN, ATM Display and Other systems
    Configuration of VSP settings and associated tables
    Network settings to isolate non-transitioned systems
    Load new format RPL and standard flight plans
    Test procedures
    Test schedules (ANSP to ANSP and Users)
    Testing
    Final configuration
    Change over

## Slide 23: POINT OF CONTACT
ATNS ICAO 2012 Flight Plan Project
ATNS Point of Contact
Francois Coetzee
Senior Manager: Aeronautical Information
E-mail: francoisc@atns.co.za
Office: +27 (0)11 607 1276
Technical Program Manager
Luigi Vigliotta
Systems Engineer: EP
E-mail: luigiv@atns.co.za
Office: +27 (0)11 607 1322

## Slide 24
Final Thoughts