## Slide 1: Seminar/Workshop on the Implementation of the Performance Based Air Navigation Plan for the SAM Region (SAM-ANIP-PB)
Management of Navigation Service Personnel Competence
Nohora Arias F. (RO/MET/SAM)
Lima - Peru, 9 to13 May 2011

## Slide 2
OUTPUT
ADD
VALUE
TASK
HOW
CUSTOMER
MECHANISMS
Competence
Training and awareness
Infrastructure
Budget
Work environment
Attitude
WITH WHAT
INPUT
WHO
PROCESS BOX
CONTROL
MECHANISMS
Notes: RELAY RACE

## Slide 3
CONTROL
MECHANISMS
RPO 24: MANAGEMENT OF NAVIGATION SERVICE
PERSONNEL COMPETENCE
Safety | Reinforces safety |  |  | 
Environmental protection and development of air transport Information available with a level of quality that is appropriate to the requirements Personnel duly trained as instructors in the ATM operational concept Personnel duly trained for managing the ATM operational concept Increases situational awareness of the personnel Provides for quality air navigation services |  |  |  | 
Metrics | Number of air navigation service personnel trained in the ATM Operational Concept Number of CATCs that participate in the training programme. |  |  | 
COMPONENT | TASKS | START-END | RESPONSIBLE | STATUS
AOM AO AUO ATMSDM DCB CM | 1. Develop the training programme for air navigation service personnel to respond to the new challenges, taking into account ICAO documentation. | 2012-2013 | Regional Project | Valid
 | 2. Follow up the activities of the New Generation of Aviation Professionals (NGAP) Special Team and implement the results | 2012 -2016 | States | Valid
 | 3. Prepare a programme for instructors on training, planning and the ATM Operational Concept | 2013-2014 | Regional Project | Valid
 | 4. Prepare guides for training, planning and the ATM Operational Concept | 2013-2014 | Regional Project | Valid
Relationship with GPIs | The updating and training of aeronautical personnel is a cross-cutting issue for all ATM system areas |  |  | 

## Slide 4
CONTROL
MECHANISMS
Safety | Reinforces safety |  |  | 
Environmental protection and development of air transport Information available with a level of quality that is appropriate to the requirements Personnel duly trained as instructors in the ATM operational concept Personnel duly trained for managing the ATM operational concept Increases situational awareness of the personnel Provides for quality air navigation services |  |  |  | 
Metrics | Number of air navigation service personnel trained in the ATM Operational Concept Number of CATCs that participate in the training programme. |  |  | 
COMPONENT | TASKS | START-END | RESPONSIBLE | STATUS
 | 5. Strengthen Civil Aviation Training Centres (CATCs) of the Region. | 2012-2014 | States | Valid
 | 6. Implement courses on training, planning and the ATM Operational Concept | 2013-2016 | States | Valid
 | 7. Monitor the training and updating of air navigation personnel | 2016-2018+ | GREPECAS States | Valid
RPO 24: MANAGEMENT OF NAVIGATION SERVICE
PERSONNEL COMPETENCE

## Slide 5: MANAGEMENT OF NAVIGATION SERVICE PERSONNEL COMPETENCE
QUESTIONS?

## Slide 6
THANK YOU