|  | International Civil Aviation Organization SAM/IG/24-WP/5.4 # South American Office 10/28/2019 |
| --- | --- |
|  | # Twenty-Fourth Workshop/Meeting of the SAM Implementation Group (SAM/IG/24) - Regional Project RLA/06/901 |
|  | (Lima, Peru, 4 to 8 November 2019) |

Agenda Item 5:	Operational implementation of new ATM automated systems and integration of the existing systems

# FOLLOW-UP OF THE ACTIONS THAT MITIGATE THE ERRORS AND THE DUPLICITY / MULTIPLICITY OF FLIGHT PLANS IN THE SAM REGION

(Presented by the Secretariat)

| # SUMMARY This working paper presents updated information on the initiatives to mitigate errors and duplicity/multiplicity of flight plans. |  |
| --- | --- |
| References - Report of the Twenty-second workshop/meeting of the SAM implementation group (SAM/IG/22) (Lima, Peru, 19-23 November 2018); - Report of the Meeting on AIDC Implementation in the NAM/CAR/SAM Regions (Lima, Peru, 16-20 April 2018); - Report of the Third meeting on AIDC implementation (AIDC/3 - Lima, Peru, 24-26 April 2017); and - Report of the Twentieth workshop/meeting of the SAM implementation group (SAM/IG/20) (Lima, Peru, 16-20 October 2017). |  |
| ICAO strategic objectives: | A – Safety C – Air navigation capacity and efficiency |

- Background

  - Errors and duplicity/multiplicity of flight plans impose restrictions to the automated process and the correct establishment of AIDC between adjacent centres in the SAM Region.

  - In this sense and since 2009, the SAM Region States are working on various initiatives to mitigate the problem.

- Discussion

  - Following, the initiatives are presented with information provided by the States participating in the last SAM Implementation Group Meeting (SAM/IG/23):

Argentina

  - ARO offices are being centralized with unique addresses for reception of FPL in each ACC of Argentina, which must be completed by the end of 2020, in order to adapt to the Conclusion SAM/IG/19-2 - Implementation of procedure for the mitigation of duplication/multiplicity of regular commercial flight plans. Currently, the FPL is sent only to the Flight Plan Offices, either physically or electronically. Agreements are being signed with the airlines to submit FPL electronically to the ARO/AIS terminals.

  - The Flight System Repairs positions of the ATM Systems have been transferred to the ARO/AIS offices. The ARO/AIS staff is now responsible for reviewing and repairing the FPL. The FDP position is now operated by ARO/AIS personnel from those offices.

Bolivia

  - Flight plans are currently being presented in physical format (paper). However, there have been no reports of duplicity/multiplicity problems of FPL. Bolivia is in the process of implementing an automated ATM system.  It is planned to implement a facility to enter flight plans online, via the internet, and via a mobile application for cell phones.

Brazil

  - At the beginning of 2018, the centralization of all flight plans in the CGNA (Air Navigation Management Center) was initiated through the SIGMA system - Integrated Air Traffic Management System, which will provide this information to the systems automated systems of the ACC (Sagittarius) and Control Towers (TATIC). That implementation is planned in 3 phases:

- Phase 1:  In execution 2019

- Replacement of SIGMA system hardware equipment, improving robustness, redundancy and contingency management;

- 	Adoption of a single address - SBRJZPX - to be used by SIGMA;

- 	Adoption of alphanumeric code that makes it possible to identify only and exclusively each flight intention;

-   Availability of statistical reports; and

- 	Presentation of feedback messages for users, with the status of their flight intentions.

b) 	Phase 2:  2020

- Synchronization of the databases of SIGMA and SAGITARIO systems;

- SIGMA interoperability (GEA) with the AIM-BR system, for automatic updating of its database; and

- Consolidation of C-AIS CGNA.

c)	Phase 3:  2021

- Unification of the databases of SIGMA, SAGITARIO and TATIC systems; and

- Presentation of feedback messages for users, based on the recording of flight plans in the databases of the ATC bodies (APP, TWR).

  - It is planned to have the new system installed in the Recife FIR by the end of 2019 to carry out parallel tests, and have it integrated and operational nationwide by first semester of 2020.

  - In addition, Brazil put into service in November 2018 the PCICEA platform developed by ATECH for the exchange of FPL data between DECEA Rio de Janeiro and EUROCONTROL Brussels. This platform incorporates the SWIM concept

Chile

  - Has made contact with airlines to minimize errors in the generation of flight plans, having succeeded in significantly reducing the duplicity/multiplicity of FPL. The internal addressing structure is being revised to avoid multiplicity of flight plans and the study for the implementation of the national center for the reception of the flight plans has begun.

Colombia

  - Meetings were held with air operators (Avianca, LATAM, Spirit, Viva Colombia, Iberia) in October 2017 on procedures to present flight plans in the international AIS Offices and not directly in the ACCs, in order to avoid duplicity of flight plans.  In this regard, drafts have been prepared for the MOUs with these airlines.

  - The acquisition of an IFPS automated system for processing FPL was planned for 2019.

Ecuador

  - The SAM/IG/19 meeting considered that, in order to implement procedures to mitigate the duplication/multiplicity of commercial scheduled flight plans, States should use AFTN ____ZPZX as the only address for receiving flight plans corresponding to ARO/AIS offices. Initial tests with this procedure encountered problems because the manual addressing and transmission to ATS automated systems gave rise to duplicated flight plans.

  - To reduce the risk of manual errors, reference is made to DOC 4444, paragraph 11.2.1.1.1, which states that ANSPs can implement local agreements that delegate responsibility to operators for the direct transmission of movement messages to through the Fixed Aeronautical Telecommunications Network (AMHS).

  - On November 15, 2018, the Letter of Operational Agreement between the company JETBLUE and the General Directorate of Civil Aviation of Ecuador was signed to accept the direct submission via AMHS of the FPL from its dispatch center in the USA to the ATS systems.

  - During the SAM/I/23, Ecuador informed there was request from 15 airlines interested in the direct presentation of the flight plan and movement messages, so an AIC was being developed, indicating guidelines and conditions for this procedure.

Guyana

  - A centralized AFTN address has been established for the reception of FPL (SYCJZPZX for Flight Plans, SYCJYNYX for NOTAM, and SYCJYMYX). Flight Plans can be presented in electronic and physical format (paper). All FPLs are received by the AID office (SYCJZPZX).

Panama

  - Although initially Panama decided that the airlines (mainly Copa) stop sending their FPL directly to the automated systems and, on the contrary, they present themselves through the ARO/AIS office, the possibility is being analyzed of resuming the way so that the airlines are responsible for sending the FPL directly to the direction of the FDP, delegating this responsibility.  It is expected that this will mitigate the duplication/multiplicity problems of FPL.

  - Copa is currently sending its FPL directly to the FDP address, and Iberia has indicated its intention to avail itself of this procedure. The Letters of Operational Agreement with these airlines are being prepared to formalize the procedure.

Paraguay

  - Reception of duplicate flight plans continues. An operational instruction was made for the personnel in charge of the repair of FPL, in regard to the treatment of the duplicated FPLs. There were conversations with some airline dispatchers operating in Paraguay, regarding the sending of duplicate FPLs, especially with respect to flights departing from airports in the country in which only those issued by the ARO offices are considered valid, and they reported that they would communicate the situation to their bases. So far, it continues to receive duplicate FPLs. There are also problems of lack of FPL in some cases, especially in overflights.

Peru

  - It was implemented through AIC/05-2017, replaced on August 9, 2018 by AIC 09-2018 (basically updating contact data), a procedure designed to mitigate the duplication/multiplicity of regular commercial flight plans through the direct shipment of the FPL from the airlines to the single address SPIMZPZX (ARO), which has been developing quite successfully.

  - The ARO Office in Lima follows up on all the flight plans that enter the automated ATM system via AMHS for the implementation of electronic reports in the ARO positions, and thus detect the airlines that have errors and duplicity in the flight plans. Likewise, it carries out constant coordination with the managers of company operations of the headquarters where the flight plans originate.

  - In the months of August to November of 2018, training has been carried out nationwide of all personnel related to the reception procedures of FPL via AMHS/AFTN.

  - In October of 2018, an error reporting/duplication system of the FPL was implemented in the ARO office of the "Jorge Chávez International Airport", which information allows errors statistics to be obtained and to elaborate more complete and adequate mitigating measures.

  - From December 2017 to date, Letters of Agreement have been signed with 13 airlines that carry out international scheduled flights, covering 95% of these FPL, and have stopped working with RPL. In 2019 it is expected to continue the procedure with the airlines that operate domestic flights.

  - In March 2019, training was given to all ARO personnel in Lima in the preparation and transmission of the ACK and REJ messages. In April, ACK and REJ message transmission tests were carried out with the JetBlue and Copa Airlines companies, with successful results. For this reason, as of May 1, 2019, the use of the ACK and REJ messages has been operationally implemented with all airlines with which the FPL has received an agreement through AMHS.

  - The Peruvian State will implement a Flight Plan Treatment Unit for the entire FIR in order to optimize the AIDC and ATFM.

  - There is concern on the part of Peru and other states regarding the lack of a standard in the use of the ACK and REJ messages, which could result in problems of incompatibility in the future, if each State uses a different format. For this reason, Peru requested the Secretariat to promote the standardization of the syntax of the ACK and REJ messages. In this respect, during the SAM/IG/23, the Conclusion SAM/IG/23-02 -  Standardization of the syntax and format of messages ACK and REJ for FPL was elaborated.

Suriname

  - The FPLs are presented in physical format in the ARO offices. To date, FPL is not received directly in the Paramaribo ACC.

Uruguay

  - The FPL are presented both in physical format through the ARO offices, and electronically through the AFTN directly to the automated system of the ACC Montevideo. Indra made a series of corrections to the FDP and DBM of the AIRCON 2100 system, which allow a correct processing of the majority of FPL. However, FPL duplicity problems frequently occur. In this regard, it is planned to conduct a study that allows taking the necessary and appropriate measures to reduce the duplication/multiplicity of FPL.

Venezuela

  - It has implemented in a pre-operational mode, an automated centralized system for the treatment of flight plans of the IDS brand, which reduces errors in the presentation of the same. This system is located in the ARO Office of Maiquetia. It is expected that by the end of 2019 SAMIG/19-2 conclusion will be implemented. A manual control of the duplicities of FPL is currently carried out as a mitigating measure.

3	Suggested action

3.1	The Meeting is invited to:

- Take note of the information contained in this working paper;

- analyze the progress made in the process to mitigate errors and duplicity/multiplicity of flight planes; and

- discuss any other matter it may deem appropriate.

- End -