Appendix B – GRF Implementation Checklist

| ID | TASK | WHO | Remarks |
| --- | --- | --- | --- |
| GRF 1 | Establish a National GRF implementation team at the State Level | State GRF implementation team to include: - CAA (responsible entity for implementation) - Aerodromes - ANSP (ATM/AIM/MET) - Airlines/Flight Ops - Any other relevant stakeholder, as required | As part of the State Plan, tasks to develop local GRF implementation teams may be given to Local RST’s at each airport. |
| GRF 1-1 | Develop a National GRF Implementation Plan, detailing tasks, champions and timelines | State GRF implementation team |  |
| GRF 2 | Educate by reviewing the following documentation: - PANS Aerodromes (Doc 9981) - ICAO Circular 355 - Annex 14 Vol I. - ICAO GRF global Symposium presentations https://www.icao.int/Meetings/grf2019 - ICAO Doc 10064 - Other relevant ICAO provisions – consequential amendments due to GRF (e.g. PANS-AIM, PANS-ATM, etc.) - SRVSOP website: https://www.srvsop.aero Educate by attending: - ICAO Regional Workshops (GRF Workshop (Lima)): https://www.icao.int/SAM/Pages/MeetingsDocumentation.aspx?m=2019-GRF - SRVSOP Regional Workshop (Lima, March 2020) Educate by conducting: - State Level Workshops/Seminars | State GRF implementation team - In coordination with national bodies representing airports, ANSPs, Airlines | Advise difficulties to ICAO SAM Office icaosam@icao.int |
| GRF 3 | Promote GRF at the national level in context of safety by developing: - brochures - website material / videos - AIC (Aeronautical Information Circular) | State GRF implementation team - distribution should also include GA/BA and Military | Video presented by ANAC Brasil is available at: https://www.anac.gov.br/rcc |
| GRF 4 | Train relevant stakeholders on GRF Note that different stakeholders may have different training needs (e.g. aerodromes, pilots, ATS, AIS, aerodromes in warm climates vs. operators that fly to locations with winter conditions, etc.) Train relevant groups that interface with customers on GRF so they can brief their customers when on audit/inspections | Relevant stakeholders: - ACI - IATA - IFATCA - IFALPA State GRF implementation team assures training for: - ADR/ATM - CAA/FO inspectors | Online training (ICAO/ACI) available at https://www.olc.aero |
| GRF 5 | Update SNOWTAM Format/template (NOTAM/SNOWTAM systems) | State GRF implementation team assures SNOWTAM template is updated by: - AIM |  |
| GRF 6 | Train on the new SNOWTAM Format | State GRF implementation team assures training on SNOWTAM format by: - AIM - Aerodrome Operator |  |
| GRF 7 | Update AIP, as required | State GRF implementation team assures AIP is updated by: - AIM |  |
| GRF 8 | Conduct parallel test of GRF Conduct analysis using archives of SNOWTAM & AIREPS (this should also be considered after implementation to identify errors) | State GRF implementation team coordinates parallel test with the necessary stakeholders: - Airport operators - ANSP - Regional CAA - Airlines - AIS |  |

--- END ---