INTERNATIONAL CIVIL AVIATION ORGANIZATION SOUTH AMERICAN REGIONAL OFFICE AIR NAVIGATION SYSTEM PERFORMANCE-BASED IMPLEMENTATION PLAN FOR THE SAM REGION Version 1.2 May 2013

TABLE OF CONTENTS

Chapter 	Content 	Page No.

1.	Foreword

1.1	Objective	 6

1.2	Scope 	 6

1.3	Background 	 6

1.4	Stakeholder roles and responsibilities 	. 7

2.	Air Traffic in the SAM Region

2.1	Traffic Forecast in the SAM Region	 8

3.	Planning Considerations

3.1	Introduction 	 9

3.2	Planning Methodology 	 9

3.3	Planning Tools: Implementation strategy within ASBU framework	 10

3.4	ASBU modules under consideration in the SAM Region	13

4.	Air Traffic Management (ATM)

4.1	Introduction 	 15

4.2	General Principles	15

4.3	Analysis of the current situation	16

4.4	Strategy for the Implementation of Performance Objectives	17

4.5	En-Route Operations 	18

4.6	TMA Operations 	20

4.7	Alignment with ASBU	25

5.	Communications, Navigation and Surveillance (CNS)

5.1	Introduction	26

5.2	Analysis of the current situation (2010) 	27

5.3	Strategy for the implementation of performance objectives 	29

45.4	Alignment with ASBU	31

6.	Meteorology

6.1	Introduction 	32

6.2	Analysis of the current situation	32

6.3	Strategy for the implementation of performance objectives 	33

6.4	QMS/MET implementation (QMS/MET) 	 33

6.5	Alignment with ASBU	33

7.	Search and Rescue (SAR) Services

7.1	Introduction 	35

7.2	Analysis of the current situation	 35

7.3	Implementation strategy of performance objectives .	 36

7.4	Alignment with ASBU	38

8.	Aeronautical Information Services

8.1	Introduction .	39

8.2	Analysis of the current situation	39

8.3	Strategy for the implementation of performance objectives 	40

48.4	Alignment with ASBU	42

9.	Aerodromes and Ground Aids / Aerodrome Operational Planning (AGA/AOP)

9.1	Introduction 	 44

9.2	Analysis of the current situation.	 44

9.3	Strategy for the implementation of performance objectives	45

49.4	Alignment with ASBU	48

10.	Development of Human Resources and Competence Management

10.1	Introduction 	49

10.2	Analysis of the current situation	50

10.3	Strategies for the implementation of performance objectives 	52

10.4	Alignment with ASBU	52

11.	Safety

11.1	Introduction 	53

11.2	Analysis of the Current situation	56

11.3	Strategies for the implementation of performance objectives 	56

12.	Performance Improvement Areas (PIA), modules and Air Navigation Report Forms (ANRF)	57

12.1	Introduction	57

12.2	Performance improvement area (PIA)	57

12.3	Air navigation report forms (ANRF)	59

ATTACHMENTS TO THE DOCUMENT

ATTACHMENT A  -	Traffic forecasts in the SAM Region

ATTACHMENT B  - 	Global plan initiatives and their relationship with the main groups

ATTACHMENT C  - 	Performance framework form (PFF)

ATTACHMENT D -	Description of modules considered for the SAM Region

ATTACHMENT E -	Air navigation report forms (ANRF)

ATTACHMENT F  - 	Glossary of acronyms

ATTACHMENT G – 	MET information provided by MET units

ATTACHMENT H - 	List of reference documents

FOREWORD

The Air Navigation System Performance-Based Air Navigation System Implementation Plan for the SAM Region is published by the ICAO South American Regional Office on behalf of States accredited and  International  Organizations  involved.    It  considers  implementations  at  short  and  mid-term,  as indicated in the guidelines contained in the Global Air Navigation Plan and the plan initiatives required for evolution to a Global ATM System, as shown in the Global ATM Operational Concept.

The Regional Office, on behalf of States and Organizations involved, will publish the required revised versions of the plan to reflect current implementation activities.

Copies of the plan can be obtained by contacting:

ICAO SOUTH AMERICAN OFFICE LIMA, PERU E-mail : icaosam@icao.int Website : www.lima.icao.int Tel : +511 6118686 Fax : +511 6118689 Address : Apartado Postal 4127, Lima 100, Perú

The present edition (Version 1.1) includes all revisions and modifications until May 2011. Subsequent amendments and corrigenda will be indicated in the Record of Amendment and Corrigenda Table, according to the procedure established in page 5.

It should also be mentioned that a list of reference documents used in the preparation of this document is presented in Attachment H.

The issue of amendments and corrigenda is announced regularly through correspondence with States and International Organizations, and in the ICAO website, which holders of this publication should consult. The blank boxes facilitate the recording of amendments.

RECORD OF AMENDMENTS AND CORRIGENDA

| AMENDMENTS |  |  |  |  | CORRIGENDA |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Date applicable | Date entered | Entered by |  | No. | Date applicable | Date entered | Entered by |
| 1 | May 2013 |  |  |  |  |  |  |  |