- Chapter 3:	Planning considerations

  - Introduction

    - As traffic volume increases throughout the world, the demands on air navigation service providers in a given airspace increase, and air traffic management becomes more complex. Increased traffic density brings about an increase in the number of flights that cannot fly their optimum path.

    - It is foreseen that the implementation of the components of the ATM operational concept will provide sufficient capacity to meet the growing demand, generating additional benefits in terms of more efficient flights and higher levels of safety.  Nevertheless, the potential of new technologies to significantly reduce the cost of services will require the establishment of clear operational requirements.

    - Taking into account the benefits of the ATM operational concept, it is necessary to make many timely decisions for its implementation.  An unprecedented cooperation will be required at both global and regional level.

    - ICAO introduced the Aviation System Block Upgrades (ASBU) methodology as a systemic manner to achieve a harmonized implementation of the air navigation services.

  - Planning Methodology

    - After identifying ATM Systems with homogeneous areas and the main traffic flows, GREPECAS conducted a study of the current and foreseen fleet of aircraft and their capabilities, the forecast traffic figures and ATM System infrastructure, including human resource availability and requirements, amongst other elements.  The analysis of the collected data revealed “gaps” in the foreseen results. The ASBU methodology was assessed with respect to these gaps in order to identify those that would provide the operational improvements required to meet the performance objectives in the SAM Region, and will be detailed in the following chapters.

    - The work for the SAM Region is organised based on project management techniques and clearly defined performance objectives to support the Global Plan strategic objectives aligned with the ICAO strategic plan.

    - All of the activities listed in the performance objectives will be designed based on strategies, concepts, action plan models and roadmaps that may be shared in order to align the inter-regional work with the main objective of maximising interoperability and transparency.

    - Planning of all the activities should ensure an efficient use of resources, avoiding duplicated or unnecessary activities or tasks, so as to make sure that such activities/tasks can be easily adjusted to the SAM Region.  Planning must also encourage the optimisation of human resources, financial savings, and the use of electronic media, such as the Internet, videoconferences, teleconferences, e-mail, telephone and others.

    - The new processes and work methods must make sure that performance objectives can reflect based on timetables and regional progress reports to Regional Civil Aviation Authorities, GREPECAS, the ICAO Council and the ICAO Air Navigation Commission.

    - Based on this Implementation Plan, the States should develop their own national plan, containing the work programme, timetable, responsible parties and status of implementation, in order to monitor and report on the progress made in such activities.  Additionally, it should also consider detailed information about the activities required for implementation, the means to provide feedback on the progress made through an annual reporting process, which will help administrations to prioritise the required actions and support, and identify annual assistance requirements of each ICAO Region.

    - The development of work programmes is based on the experience gained and lessons learned during the previous cycle of the CNS/ATM implementation process.  Consequently, this Implementation Plan is aimed at maintaining a uniform regional harmonisation and improving implementation efficiency, taking advantage of infrastructure capacity and existing regional applications.

  - Planning tools: Implementation strategy within ASBU framework

    - An ASBU designates a set of improvements that can be implemented globally from a defined point in time to enhance the performance of the ATM system. There are four components of a block upgrade.

    - Module – is a deployable package (performance) or capability. A module will offer an understandable performance benefit, related to a change in operations, supported by procedures, technology, regulations/standards as necessary, and a business case. A module will be also characterized by the operating environment within which it may be applied. The date allocated to a module in a block is that of the initial operating capability (IOC).

    - Of some importance is the need for each of the modules to be both flexible and scalable to the point where their application could be managed through any set of regional plans and still realize the intended benefits. The preferential basis for the development of the modules relied on the applications being adjustable to fit many regional needs as an alternative to being made mandated as a one-size-fits-all application. Even so, it is clear that many of the modules developed in the block upgrades will not be necessary to manage the complexity of air traffic management in many parts of the world.

    - Thread – describes the evolution of a given capability through the successive block upgrades, from basic to more advanced capability and associated performance, while representing key aspects of the global ATM concept

    - Block – is made up of modules that when combined enable significant improvements and provide access to benefits.

    - The notion of blocks introduces a form of date segmentation in five year intervals. However, detailed considerations will call for more accurate implementation dates, often not at the exact assigned block date. The purpose is not to indicate when a module implementation must be completed unless dependencies among modules logically suggest such a completion date.

    - Performance improvement area (PIA) – sets of modules in each block are grouped to provide operational and performance objectives in relation to the environment to which they apply, thus forming an executive view of the intended evolution. The PIAs facilitate comparison of ongoing programmes.

    - The four PIAs are as follows:

        - airport operations;

        - globally interoperable systems and data – through globally interoperable system-wide information management;

        - optimum capacity and flexible flights – through global collaborative ATM; and

        - efficient flight paths – through trajectory-based operations.

    - Figure 1 illustrates the relationships between the modules, threads, blocks, and PIAs. Figure 2 explains the concept of the thread.

- Figure 1. Summary of blocks mapped to performance improvement areas

- Figure 2. Module thread associated to a specific performance improvement area

    - In Figure 2, the modules under each block carry the same module number indicating that they are a part of the same thread.

    - Note that each block includes a target date reference for its availability. Each of the modules that form the Blocks must meet a readiness review that includes the availability of standards (to include performance standards, approvals, advisory/guidance documents, etc.), avionics, infrastructure, ground automation and other enabling capabilities. In order to provide a community perspective, each module should have been fielded in two regions and include operational approvals and procedures. This allows States wishing to adopt the Blocks to draw on the experiences gained by those already employing those capabilities.

    - Figure 3 illustrates the timing of each block relative to each other. Note that early lessons learned are included in preparation for the IOC date. For the Conference it is recognized that Blocks 0 and 1 represent the most mature of the modules. Blocks 2 and 3 provide the necessary vision to ensure that earlier implementations are on the path to the future.

- Figure 3. Timing relationships between blocks

    - An illustration of the improvements brought by Block 0 for the different phases of flight is presented in Figure 4. It highlights that the proposed improvements apply to all flight phases, as well as the network as a whole including information management and infrastructure.

- Figure 4. Block 0 in perspective

  - ASBU modules under consideration in the SAM Region

    - This Air Navigation System Performance Based Implementation Plan for the SAM Region only takes into account the modules in Block 0.  Of all (18) Block 0 modules, 14 have been taken under consideration, as they respond to air navigation capacity and efficiency requirements for the SAM Region for the period from 2012 to 2018.

    - The modules considered and associated to each of the Performance Improvement Areas (PIA) are the following:

| - Performance Improvement Areas (PIA) | - Performance Improvement Area Name | - Module | - Module Name |
| --- | --- | --- | --- |
| - PIA 1 | - Airport Operations | - B0-65 | - Optimization of Approach Procedures including vertical guidance |
|  |  | - B0-75 | - Safety and Efficiency of Surface Operations (A-SMGCS Level 1-2) |
|  |  | - B0-80 | - Improved Airport Operations through Airport-CDM |
|  |  | - B0-15 | - Improve Traffic flow through Runway Sequencing (AMAN/DMAN) |
| - PIA 2 | - Globally Interoperable Systems and Data - Through Globally Interoperable System Wide Information Management | - B0-25 | - Increased Interoperability, Efficiency and Capacity through Ground-Ground Integration |
|  |  | - B0-30 | - Service Improvement through Digital Aeronautical Information Management |
| - PIA 3 | - Optimum Capacity and Flexible Flights – Through Global Collaborative ATM | - B0-10 | - Improved Operations through Enhanced En-Route Trajectories |
|  |  | - B0-35 | - Improved Flow Performance through Planning based on a Network-Wide view |
|  |  | - B0-84 | - Initial capability for ground surveillance |
|  |  | - B0-102 | - Increased Effectiveness of Ground-Based Safety Nets |
|  |  | - B0-105 | - Meteorological information supporting enhanced operational efficiency and safety |
| - PIA 4 | - Efficient Flight Path – Through Trajectory-based Operations | - B0-05 | - Improved Flexibility and Efficiency in Descent Profiles (CDO) |
|  |  | - B0-40 | - Improved Safety and Efficiency through the initial application of Data Link En-Route |
|  |  | - B0-20 | - Improved Flexibility and Efficiency Departure Profiles - Continuous Climb Operations (CCO) |