| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/01 OPTIMISATION OF THE EN-ROUTE AIRSPACE STRUCTURE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Reduces the complexity of the airspace structure, by reinforcing safety |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Reduces fuel consumption and, consequently, CO2 emissions into the atmosphere, due to reduction of miles flown and to continuous descent and ascent operations - Increases airspace capacity. - Takes advantage of aircraft RNAV capacity |  |  |  |
| Metrics |  |  |  |  |  |
| - Reduction of air traffic incidents each 100,00 operations per year - Increase ATC sector capacity - Reduction of CO2 emissions each 100,00 operations per year |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
|  | - Carry out implementation and assessment of Version 02 of the SAM ATS route network, and the implementation of RNAV 5 exclusionary space. |  | (*) - 2013 | States | Valid |
|  | - Optimise oceanic routes and complete implementation of RNAV10 (RNP10) routes. |  | (*) - 2012 | States | Valid |
|  | - Review and update the SAM PBN Roadmap and the ATS route network optimisation programme. |  | 2012 - 2013 | Regional Project States | Valid |
|  | - Assess the status of implementation of the en-route PBN action plan. |  | 2012 | States | Valid |
|  | - Implement a regional tool for RAI availability forecast in order to support en-route, TMA and non-precision approach operations. |  | 2012 - 2015 | States | Valid |
|  | - Prepare Version 03 of the ATS route network, including RNP4 application for oceanic routes and RNP2 in continental airspace. |  | 2015 | Regional Project States | Valid |
|  | - Implement random routes in defined continental airspaces. |  | 2018+ | States | Valid |
|  | - Monitor implementation progress. |  | (*) - 2018 + | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/5: performance-based navigation, GPI/7: management of dynamic and flexible ATS routes, GPI/8: collaborative airspace design and management. |  |  |  |  |

(*)  Indicates that the task has started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/02 TMA AIRSPACE STRUCTURE OPTIMISATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Implementation of continuous descent (CDO) operations - Increased safety during landing and reduced CFIT incidence - Reduction of airspace complexity, by reinforcing safety |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Reduces fuel consumption and, consequently, CO2 emissions into the atmosphere, due to reduction of miles flown and continuous descent and ascent operations; - Reduces aeronautical noise, through continuous descent operations (CDO); - Increases airspace capacity, since it permits the establishment of separate arrival/departure flows, and even the segregation of IFR from VFR flights; - Takes advantage of aircraft RNAV capacity; - Airport arrival/departure under any meteorological condition. |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of international aerodromes with SIDs/STARs, RNAV and/or RNP implemented, when required. - Percentage of aerodromes that have implemented continuous descent and ascent operations. - Reduction of air traffic incidents each 100,00 operations per year - Reduction of tons of CO2 emissions each 100,00 operations per year - Reduction of aeronautical noise. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AUO CM | - Assess the progress made in the terminal area PBN action plan. |  | 2012 | States | Valid |
|  | - Implement standard RNAV 1 arrival/departure routes in selected TMAs with ATS surveillance. |  | (*) - 2013 | States | Valid |
|  | - Implement RNAV 1 and/or RNP 1 standard arrival/departure routes in all the TMAs of international airports. |  | 2012 – 2016 | States | Valid |
|  | - Implement CDO operations in all the TMAs of international airports. |  | 2013 - 2018 | States | Valid |
|  | - Implement RNAV1/RNP1 exclusionary airspace in high-density TMAs. |  | 2015 – 2018 + | States | Valid |
|  | - Monitor progress during implementation. |  | (*) - 2018 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/1: Flexible use of airspace, GPI/5: performance-based navigation, GPI/7: management of dynamic and flexible ATS routes, GPI/8: collaborative airspace design and management, GPI/10: terminal area design and management, GPI/11: RNP and RNAV SIDs and STARs, and GPI/12: functional integration of ground and airborne systems. |  |  |  |  |

(*)  Indicates that the task has been started before the period contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/03 IMPLEMENTATION OF RNP APPROACHES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Increases safety during landing, reducing the incidence of CFIT - Permits the establishment of safe approach procedures at airports with limitations due to rough terrain. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Reduces miles flown and/or permits optimum descent flights, decreasing fuel consumption, and thus CO2 emissions into the atmosphere; - Takes advantage of aircraft capacity for flying optimum paths; - Improved airport operational minima. |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of RNP APCH procedures that have been implemented, including APV Baro VNAV and LNAV implemented only at runway ends with instrument operations, according to the 37th Assembly Resolution 37/11. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AUO AO CM | - Assess progress of PBN action plan on approach procedures. |  | 2012 | SAMIG | Valid |
|  | - Implement RNP APCH procedures (or RNP AR APCH when operationally advantageous), including APV BARO VNAV, and LNAV only, in conformity with ICAO Assembly Resolution A37/11. |  | (*) – 2018+ | States | Valid |
|  | - Start-up of the implementation of GLS procedures (GBAS) CAT I landing at selected airports. |  | 2015 – 2018 + | States | Valid |
|  | - Monitor the progress made during implementation. |  | (*) - 2018+ | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/1: Flexible use of airspace, GPI/5: performance-based navigation, GPI/8: collaborative airspace design and management, GPI/12: functional integration of ground and airborne systems and GPI/14; runway operations. |  |  |  |  |

(*)  Indicates that the task has been started before the period contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/04 FLEXIBLE USE OF AIRSPACE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Improvement of coordination and civil/military cooperation strengthens airspace safety. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Permits a more efficient ATS route structure, by reducing miles flown, fuel consumption and, consequently, CO2 emissions into the atmosphere. - Increases airspace capacity. - Greater availability of reserved airspace aviation at times when there is no activity from those airspace users |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of committees or similar civil/military coordination bodies implemented - Number of civil/military coordination and cooperation agreements implemented - Permanent reduction of reserved airspaces |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AUO CM | - Develop guidance material on civil/military coordination and cooperation, for the definition of policies, procedures and national standards; |  | (*) - 2012 | Regional Project States | Valid |
|  | - Carry out an assessment of the amount and extension of reserved airspaces |  | (*) - 2012 | States | Valid |
|  | - Establish committees or similar civil/military coordination bodies; |  | (*) - 2012 | States | Valid |
|  | - Make arrangements to have a permanent relationship and close cooperation between ATS civil units and the appropriate military units, as well as other reserved airspace users; |  | (*) - 2012 | States | Valid |
|  | - Establish procedures for coordination of temporary reservation of airspace (TRA) through issuance of NOTAMs or specific real time reserved airspace activation procedures, when so required for ANSPs. |  | (*) - 2013 | States | Valid |
|  | - Develop a regional strategy and work programme for the implementation of the flexible use of airspace, through a phased approach, starting with a more dynamic sharing of reserved airspace, taking UAS into consideration. |  | 2012 - 2018 | Regional Project States | Valid |
|  | - Monitor progress during implementation. |  | (*) - 2013 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/1: Flexible use of airspace; GPI/18: Aeronautical information. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/05 ATFM IMPLEMENTATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Avoids ATC and airport system overload, by reinforcing safety |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Less delays caused by meteorological and traffic conditions, leading to a reduced consumption of fuel and emission of pollutants - Improved prediction - Improved management of the demand that exceeds service in ATC sectors and aerodromes |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of flights delayed due to measures implemented by ATC |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| DCB AO AOM CM | - Assess the progress made in the ATFM implementation work programme |  | 2012 | States | Valid |
|  | - Assess meteorological information requirements for ATFM implementation purposes. |  | 2012 | States | Valid |
|  | - Develop a regional method for establishing demand/capacity forecasts |  | (*) - 2013 | States | Valid |
|  | - Develop and implement regional procedures for an efficient and optimum use of aerodrome and runway capacity |  | (*) - 2014 | States | Valid |
|  | - Develop and implement methods for improving efficiency, as required, through airspace management. |  | (*) - 2015 | States | Valid |
|  | - Develop and implement operational coordination procedures between States ATFM units; |  | 2012 – 2018+ | States | Valid |
|  | - Monitor progress during implementation. |  | (*) – 2018+ | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/1: Flexible use of airspace; GPI/6: air traffic flow management; GPI/7: dynamic and flexible management of ATS routes; GPI/9: situational awareness; GPI/13 aerodrome design and management; GPI/14: runway operations; and GPI/16: decision support and alerting systems. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/06 IMPROVE ATM SITUATIONAL AWARENESS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - The availability of terrain and obstacle electronic date in the pilot post permits a reduces number of CFIT accidents - Improved situational awareness provides data that facilitate operational decision-making, enhancing safety. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Improved air traffic demand provides a reduction in aircraft separation, enabling a best air traffic flow management and ATC capacity. - Contributes to collaboration between the flight crew and the ATM system - Contributes to collaborative decision-making (CDM) through the sharing of aeronautical data - Reduced workload for pilots and controllers |  |  |  |
| Metrics |  |  |  |  |  |
| - Reduction of CFIT accidents - Reduction of operational errors including LHDs |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| ATM-SDM AO CM | - Develop an action plan for improving situational awareness of pilots and controllers. |  | (*) - 2012 | Regional Project | Valid |
|  | - Implement flight plan data processing systems (new FPL format) and data communication tools between ACCs. |  | (*) – 2014 | States | Valid |
|  | - Implement ATS surveillance technologies and their applications as required. |  | 2012 – 2018+ | States | Valid |
|  | - Implement air-ground communication systems through Data link (ADS- C/CPDLC in oceanic airspaces ADS-B, D-ATIS, DCL, D-VOLMET, etc. |  | (*) – 2018+ | States | Valid |
|  | - Implement advanced automation support tools to contribute to aeronautical information sharing. |  | 2015 – 2018+ | States | Valid |
|  | - Monitor the implementation |  | (*) – 2018+ | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/1: Flexible use of airspace; GPI/6: air traffic flow management; and GPI/7: dynamic and flexible ATS route management; GPI/9: situational awareness; GPI/13: aerodrome design and management; GPI/14: runway operations; y GPI/16: decision support and alerting systems; GPI/17: implementation of Data link applications; GPI/18: aeronautical information; GPI/19: meteorological systems, GPI/22: communication infrastructure. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM ATM/07 FLIGHT PLAN IMPLEMENTATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Incorporation of additional information in FPL reinforces safety. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Expanded airspace capacity; - Enhanced operational efficiency. |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of States that have implemented the new FPL. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| SDM ATM | - Guides on the transition to the new format of the filed flight plan. |  | (*) | ICAO | Valid |
|  | - Develop a regional strategy for the transition to the new format of the filed flight plan. |  | (*) | ICAO | Valid |
|  | - Identification of stakeholders and possible impact of the implementation of the new format of the filed flight plan (FPL/RPL/CPL). |  | (*) | States | Valid |
|  | - Assessment of current/future flight plan processing capabilities with respect to the new flight plan format. |  | (*) | States | Valid |
|  | - Behaviour trials between systems capable of processing the NEW flight plan. |  | (*) | States | Valid |
|  | - Development of contingency procedures and determination of technical/operational considerations for the transition. |  | (*) | States | Valid |
|  | - Identification of the main parties involved in FP data flow and the definition of the transition steps based on: - Systems capable of processing both formats: current and NEW. - Systems to be modernised / implemented before 2012 and that will be capable of processing the new format of the filed flight plan. |  | (*) | States | Valid |
|  | - Publication of transition actions, trials and other publications for users and interested parties |  | (*) | GREPECAS | Valid |
|  | - Assess transition actions and make adjustments. |  | (*) | States | Valid |
|  | - Implement the transition plan. |  | (*) | States | Valid |
|  | - Monitor transition activities. |  | (*) | ICAO | Valid |
| Relation-ship with GPIs | GPI/4: alignment of upper airspace classifications; GPI/1: flexible use of airspace; GPI/6 air traffic flow management; GPI/7: dynamic and flexible ATS route management; GPI/9: situational awareness; GPI/13: aerodrome management and design; GPI/14: runway operations; GPI/16: decision support and alerting systems; GPI/17: implementation of Data link applications; GPI/18: aeronautical information; GPI/19: meteorological systems; GPI/21: navigation systems; GPI/22: communication infrastructure |  |  |  |  |

NOTE: This PFF is based on the format presented to the CNS/ATM/SG/1 in March 2010.  This Subgroup is responsible for the development of tasks.

(*)  Indicates that the task has been started before the date contemplated in this planning.