| REGIONAL PERFORMANCE OBJECTIVE: SAM CNS/01 IMPROVEMENTS TO THE AERONAUTICAL FIXED SERVICE IN THE SAM REGION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Reduction of operational coordination errors between adjacent ACCs; - Increased ATM situational awareness; and - Reduced pilot and controller workload. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Increased capacity and availability of aeronautical fixed service in support of ATS, MET, AIS and SAR applications; and - Support to ATFM / CDM. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of AMHS interconnection as per FASID Table 1Bb; - Number of AIDC interconnections as per FASID Table 1Bb; and - Percentage of phases completed for the implementation of the new regional network. |  |  |  |  |  |
| 2012 – 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM ATM-SDM DCB CM AUO | - Complete the implementation of AMHS systems in those States that do not have such systems yet |  | (*) - 2013 | States | Valid |
|  | - AMHS interconnection between adjacent States |  | (*) - 2014 | States | Valid |
|  | - Implement communication services for the centralised ATFM |  | 2015 - 2018+ | States | Valid |
|  | - Implement AIDC in the automated centres of the SAM Region |  | (*) - 2013 | States | Valid |
|  | - Operational implementation of AIDC between adjacent ACCs |  | (*) - 2014 | States | Valid |
|  | - Implementation of new digital network (REDDIG II) |  | 2012 -2015 | States | Valid |
|  | - Monitor implementation progress |  | 2012-2017 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/6: ATFM, GPI/9: situational awareness, GPI/ 16: decision support and alerting systems, GPI/18: aeronautical information, GPI/17: data link applications, GPI/19: meteorological systems, GPI/22: communication infrastructure. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM CNS/02 IMPROVEMENTS TO THE AERONAUTICAL MOBILE SERVICES IN THE SAM REGION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Reduction of operational coordination errors between adjacent ACCs, making ATS coordination more efficient; and - Reduction of pilot and controller workload. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Assured coverage and quality of communications in ATS service; - Increased availability of communications for the ATS service; - Support to AIM/MET service; and - Assured radio frequency spectrum assigned to aviation for the communication service. |  |  |  |
| Metrics |  |  |  |  |  |
| - Percentage of compliance with FASID Table 2-A; - Number of CPDLC systems implemented; - Number of DCL systems implemented; - Number of D-ATIS systems implemented, and - Number of VOLMET systems implemented. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM ATM-SDM DCB CM | - Complete the implementation of the services required in Table CNS 2-A “Aeronautical Mobile Service - AMSS” |  | (*) - 2014 | States | Valid |
|  | - Continental en-route: Complete coverage of VHF communications in the lower airspace, when operations so require |  | 2012- 2015 | States | Valid |
|  | - Implement oceanic area CPDLC, maintaining HF service as back-up |  | (*) - 2018 | States | Valid |
|  | - Implement CPDLC in selected continental area |  | 2012- 2018 | States | Valid |
|  | - Terminal area: Implementation of different VHF channels for control tower and APP services at all airports where a single channel is used for APP and control tower services |  | (*) - 2015 | States | Valid |
|  | - Implementation of DCL services at selected aerodromes |  | 2016-2018 | States | Valid |
|  | - Implementation of D-ATIS services at selected aerodromes. |  | 2012-2017 | States | Valid |
|  | - Implementation of VOLMET services (voice and data) |  | (*) - 2018 | States | Valid |
|  | - Guarantee protection of the radio frequency spectrum used for current and foreseen communication services |  | (*) - 2018 | States ICAO | Valid |
|  | - Monitor implementation progress |  | 2012-2018 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/6: ATFM, GPI/9: Situational awareness, GPI/17: Data link applications, GPI/19: Meteorological systems, GPI/22: Communication infrastructure, GPI 23: Aeronautical radio spectrum. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM CNS/03 IMPROVEMENTS TO NAVIGATION SYSTEMS IN THE SAM REGION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Support to aircraft spacing; - Reduced pilot and controller workload; and - Increased landing safety, avoiding CFIT |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Increased airspace capacity and structure; - Increased integrity of the GNSS system; - Support to PBN implementation; and - Reduced costs. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of deactivated NDBs in accordance with FASID Table 3-3; and - Number of GBAS implemented at airports with sufficient operational demand. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM ATM-SDM TS AUO | - Continue with NDB phase-out |  | *- 2018+ | States | Valid |
|  | - Implement new DME systems in support of en route operations where the PBN plan so considers it |  | 2012-2018 | States ICAO | Valid |
|  | - Implement GBAS at airports with sufficient operational demand |  | 2015-2018+ | States | Valid |
|  | - Modernisation of flight trial platforms for GNSS applications |  | 2012-2017 | States | Valid |
|  | - Guarantee the protection of the radio frequency spectrum used for current and future radio navigation services |  | (*)-2018 | States ICAO | Valid |
|  | - Monitor implementation progress |  | 2012-2018 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/5: RNAV and RNP; GPI/6: ATFM; GPI/7: dynamic and flexible ATS route management; GPI/10: terminal area design and management; GPI/11: RNP and RNAV SIDs and STARs; GPI/12: functional integration of ground and airborne systems; GPI/13: aerodrome design and management; GPI/14: runway operations; GPI/21: navigation systems; GPI 23: aeronautical radio spectrum. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM CNS/04 IMPROVEMENTS TO THE ATS SURVEILLANCE SERVICE IN THE SAM REGION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Increased ATM situational awareness; - Improved ATS coordination, reducing coordination errors between adjacent ACCs; and - Reduction of pilot and controller workload. |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Facilitates ATS planning; - Increased airspace capacity; - Supports the implementation of PBN and random routes; and - Optimisation of information sharing resources. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of ADS-C systems implemented in oceanic FIRs; - Number of adjacent ACCs with exchange of ATS surveillance data, - Percentage of ensure airspace for upper levels with ADS-B coverage, and - Number of A-SMGS systems implemented. |  |  |  |  |  |
| 2012 – 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AO TS CM ATM-SDM | - implement ADS-B and/or MLAT systems in en-route areas |  | 2012-2018+ | States | Valid |
|  | - Implement surface movement guidance and control systems (A-SMGCS) at airports where previous study indicates its requirement |  | 2013- 2018+ | States | Valid |
|  | - Implement the ADS-C service in all States with responsibility over an oceanic FIR |  | (*) - 2018 | States | Valid |
|  | - Implement the exchange of ATS surveillance data between adjacent ACCs |  | (*) - 2018+ | States | Valid |
|  | - Guarantee the protection of the radio frequency spectrum used for current and future radio navigation services |  | (*) - 2018 | States ICAO | Valid |
|  | - Monitor implementation progress |  | 2012-2018 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/5: RNAV and RNP; GPI/6: ATFM; GPI/9: situational awareness; GPI/10: terminal area design and management; GPI/11: RNP and RNAV SIDs and STARs with; GPI/12: functional integration of ground and on-board systems; GPI/13: aerodrome design and management; GPI/14: runway operations; GPI/17: data link applications, GPI/22: communication infrastructure, GPI 23: aeronautical radio spectrum. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.