| REGIONAL PERFORMANCE OBJECTIVE: SAM MET/01 IMPLEMENTATION OF THE MET INFORMATION QUALITY MANAGEMENT SYSTEM |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Ensure the quality of meteorological data and products provided to all the users of the ATM community - Improve the trust of the user with respect to meteorological data used for flight planning and re-planning. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of international aerodromes with implemented QMS/MET. - Number of international aerodromes with certified QMS/MET. |  |  |  |  |  |
| 2012 – 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
|  | - Ensure the implementation of the MET information quality management system QMS/MET) |  | (*) 2012-2015 | Regional Project States | Valid |
|  | - Develop the LAR-MET |  | 2013-2015 | Regional Project States | Valid |
|  | - Certify and maintain the certification of the QMS/MET quality management system by an approved organisation in all AOP aerodromes. |  | (*) 2015 | States | Valid |
|  | - Monitor the process of QMS/MET implementation |  | 2012-2018 | GREPECAS | Valid |
| Relationship with GPIs | GPI/18: Aeronautical information and GPI/19: Meteorological systems. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM MET/02 IMPROVEMENTS IN MET FACILITIES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Provide more reliable MET information to all the ATM community. - Assistance in decision-making for ATM. - Assurance of availability of MET information for the user - Contribute to situational awareness of aeronautical users for all weather operations (AWO). |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of international aerodromes with operative AWOS. - Number of MWOs with the required equipment and systems. - Number of AOP aerodromes with updated summaries and climatological tables. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM DCB AO AUO ATM-SDM CM | - Establish a regional plan for the automation of meteorological data at all AOP aerodromes. - Establish a regional plan to strengthen Meteorological Watch Offices (MWOs) with the infrastructure required for the effective watch in the FIRs. |  | 2012-2018 | Regional Project States | Valid |
|  | - Establish programmes for periodic inspection and calibration of meteorological instruments of EMA(s) |  | 2012-2014 | States | Valid |
|  | - Develop and implement a programme for the update of the summaries and climatological tables of AOP aerodromes. |  | 2012-2014 | States | Valid |
|  | - Monitor the implementation of the different programmes |  | 2012-2014 | GREPECAS States | Valid |
| Relationship with GPIs | GPI/9: Situational awareness, GPI/14: Runway operations, GPI/18: Aeronautical information and GPI/19: Meteorological systems. |  |  |  |  |

| REGIONAL PERFORMANCE OBJECTIVE: SAM MET/03 IMPROVEMENTS IN THE IMPLEMENTATION OF INTERNATIONAL AIRWAYS VOLCANO WATCH (IAVW), SURVILLANCE OF THE ACCIDENTAL RELEASE OF RADIOACTIVE MATERIAL AND THE ISSUANCE OF SIGMETs |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Increased flight safety with the provision of information on volcanic ash and severe phenomena |  |  |  |
| Environmental protection and sustainable |  | - Support pre-flight planning, optimising air routes with respect to volcanic ash and the accidental release of radioactive material. - Support the planning of new air routes in a safe and sustainable manner. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of States with IAVW and their implemented evolutions. - Number of States with contingency plan for volcanic ash and accidental release of radioactive material, approved. |  |  |  |  |  |
| 2012 – 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AO AUO ATMSDM DCB CM | - Develop a plan to ensure the implementation of improvements in the international airways volcano watch |  | (*) 2012 | Regional Project | Valid |
|  | - Develop a Guide for IAVW implementation in the Region, based on ICAO Document 9766. |  | 2012-2013 | Regional Project States | Valid |
|  | - Update the letters of agreement between CAAs/MET/State vulcanologic bodies, describing the responsibilities of each institution (including VONA format) |  | (*) 2012 | States | Valid |
|  | - Where applicable, develop written agreements with national meteorological services (NMS) in case of accidental release of radioactive material. |  | (*) 2012 | States | Valid |
|  | - Update the letters of operational agreement between ATS/MET units, |  | (*) 2012 | States | Valid |
|  | - Develop a regional contingency planfor cases of volcanic activity |  | 2012-2013 | Regional Project | Valid |
|  | - Develop a regional contingency plan for cases of accidental release of radioactive material. |  | 2012-2013 | Regional Project | Valid |
|  | - Update the procedures in MWOs and VAACs according to Amendments 76 and 77 of Annex 3 |  | 2013-2018 | States | Valid |
| Relation-ship with GPIs | GPI/9: Situational awareness, GPI/14: Runway operations, GPI/16: Decision support and alerting systems, GPI/18: Aeronautical information and GPI/19: Meteorological systems. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM MET/04 IMPROVEMENTS IN OPMET INFORMATION EXCHANGE AND FOLLOW-UP OF WAFS EVOLUTION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Timely provision of duly coded OPMET information to the ATM community - Increased regional use of meteorological forecasts (upper wind, turbulence, icing, convective clouds and others). |  |  |  |
| Environmental protection and development of air transport |  | - Increased efficiency of operations and reduced carbon emissions |  |  |  |
| Metrics |  |  |  |  |  |
| - Increased availability of OPMET information (in percentage) at regional and international level. - Number of States that have implemented WAFS and its evolutions. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM DCB AO AUO ATMSDM CM | - Establish a regional procedure to ensure timely availability of duly coded OPMET information |  | (*) 2018 | States / Brasilia OPMET database | Valid |
|  | - Develop contingency procedures for the dissemination of OPMET information through the Internet in case of communication system failure. |  | 2012 - 2013 | States | Valid |
|  | - Implement the new turbulence, icing, and convective cloud forecasts |  | (*) 2013 | States | Valid |
|  | - Develop and implement a transition plan for OPMET information coding in XML format |  | 2013-2018 | Regional Project States | Valid |
|  | - Establish plans for the migration from ISCS to WIFS. |  | (*) 2014 | States | Valid |
|  | - Develop, together with COM units, a migration plan that permits WAFS products to be compatible with the future NextGEN/SESAR environment. |  | 2013-2018+ | Regional Project | Valid |
|  | - Develop and implement regional procedures in support of ATM. |  | (*) 2018+ | ICAO States | Valid |
| Relation-ship with GPIs | GPI/9: Situational awareness, GPI/14: Runway operations, GPI/18: Aeronautical information and GPI/19: Meteorological systems. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.