| REGIONAL PERFORMANCE OBJECTIVE: SAM AIM/01 IMPROVEMENT OF QUALITY, INTEGRITY AND AVAILABILITY OF AERONAUTICAL INFORMATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Assures data integrity and resolution - Favours information traceability |  |  |  |
| Environmental protection and development of air transport |  | - Assures timely awareness of significant changes in information |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of States that meet the AIRAC calendar - Number of States that have implemented QMS - Number of corrected deficiencies - Number of States establish SLA agreements - Number of States that completed WGS84 implementation |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AO DCB AUO | - Action plan to resolve AIS deficiencies. |  | (*) 2012 | States | Valid |
|  | - Assess the status of implementation and update of the AIM Action Plan |  | 2012 | Regional Project | Valid |
|  | - Effective compliance with the AIRAC system |  | (*) - 2012 | States | Valid |
|  | - Establish a quality management system (QMS) |  | (*) - 2013 | States | Valid |
|  | - Complete the use of WGS-84, taking into account the new data products |  | (*) - 2013 | States | Valid |
|  | - Develop guidelines on service level agreements (SLAs) between data originators and AIM |  | * - 2012 | Regional Project | Valid |
|  | - Establish agreements with data originators (SLAs) |  | 2012 - 2013 | States | Valid |
|  | - Monitor the implementation of the AIM Action Plan |  | 2012 - 2018 | GREPECAS | Valid |
| Relation-ship with GPIs | GPI/9: Situational awareness, GPI/16: Decision support and alerting systems, GPI/18: Aeronautical information, GPI/20: WGS-84, GPI/21: Navigation systems. |  |  |  |  |

(*) Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM AIM/02 TRANSITION TO THE PROVISION OF ELECTRONIC AERONAUTICAL INFORMATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Support to ground proximity warning systems (GPWS) and procedure design and optimisation tools. |  |  |  |
| Environmental protection and development of air transport |  | - Integration of dynamic and static information into a single display to facilitate situational awareness. - Access to information during all flight phases. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of States that have implemented the transition plan |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM AO CM DCB TS AUO ATM-SDM | - Prepare a transition plan for the provision of electronic aeronautical information |  | 2012 | Regional Project | Valid |
|  | - Implement the transition plan for the provision of electronic aeronautical information |  | 2013 - 2018+ | States | Valid |
|  | - Develop and establish a programme to facilitate AIS - MET interoperability |  | 2016 - 2018 | Regional Project | Valid |
|  | - Prepare an Action Plan for implementation of a GIS |  | (*) 2012 | Regional Project | Valid |
|  | - Monitor the implementation of the transition plan for the provision of electronic aeronautical information |  | 2012 - 2018+ | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: Situational awareness, GPI/16: Decision support and alerting systems, GPI/18: Aeronautical information, GPI/19: Meteorological systems, GPI/20: WGS-84. |  |  |  |  |