| REGIONAL PERFORMANCE OBJECTIVE: SAM AGA/01 QUALITY AND AVAILABILITY OF AERONAUTICAL DATA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Less aircraft accidents at the aerodrome; - Improved aircraft safety at the aerodrome; |  |  |  |
| Environmental protection and development of air transport |  | - Efficient aerodrome operations based on aeronautical data quality assurance. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of deficiencies related to non-compliance of the information contained in FASID Table AOP 1. Doc. 8733, Vol. II - Number of aerodromes with processes defined and implemented with AIM |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AO CM AUO | - Develop a regional action plan to update the information contained in Document 8733 CAR/SAM Navigation Plan, Vol. II FASID, Table AOP1 |  | (*) - 2018 | GREPECAS | Valid |
|  | - Establish and implement a process to assure the provision of aeronautical data to AIM by the airport operator with the corresponding quality requirements. |  | (*) - 2018 | States | Valid |
|  | - Update aerodrome obstacle data in the WGS-84. |  | (*) – 2018+ | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: situational awareness, GPI/10: terminal area design and management, GPI/13: aerodrome design and management; GPI/14: runway operations, GPI/18: aeronautical information, GPI/20: WGS-84. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM AGA/02 AERODROME CERTIFICATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Less aircraft accidents at the aerodrome; |  |  |  |
| Environmental protection and development of air transport |  | - Efficient aerodrome operations based on compliance with the SARPs; |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of certified aerodromes - Number of trained inspectors - Number of aerodromes with a certification validated under LAR AGA. |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AO CM AUO DCB | - Develop Latin American Aerodromes Regulations (LAR-AGA) and the Aerodromes Inspector Manual (MIAGA). |  | (*) -2011 | Regional Project | Valid |
|  | - Harmonise national regulations of States with LAR-AGA. |  | 2012 – 2015 | States | Valid |
|  | - Train regional aerodrome inspectors with the MIAGA. |  | (*) – 2015 | Regional Project | Valid |
|  | - Establish a process of internal audits at aerodromes by operators based in SMS. |  | (*) – 2015 | States | Valid |
|  | - Validate aerodrome certificates granted before harmonization with LAR AGA |  | 2015 – 2018+ | States | Valid |
|  | - Surveillance of the certification process. |  | 2012 – 2018+ | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: situational awareness, GPI/10: terminal area design and management, GPI/13: aerodrome design and management. GPI/14: Runway operations. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM AGA/03 SAFE OPERATIONS AT AERODROMES THAT DO NOT MEET ICAO SARPS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Dispose of tools for the evaluation of deviations - Reduce aircraft incidents in aerodrome |  |  |  |
| Environmental protection and development of air transport |  | - Efficient aerodrome operations |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of certified aerodromes |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AO CM AUO | - Identify the regional airports with physical and operational characteristics that do not comply with ICAO SARPs. |  | (*) – 2012 | Regional Project | Valid |
|  | - Develop a procedure for certification with deviation, including orientations for the evaluation of the non-conformities. |  | (*) - 2013 | Regional Project | Valid |
|  | - Implement the procedure for certification with deviations. |  | 2013 - 2018 | States | Valid |
|  | - Monitor the implementation of the procedure. |  | 2012 - 2018 | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: situational awareness, GPI/13: aerodrome design and management. GPI/14: runway operations. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM AGA/04 IMPROVEMENT OF AERODROME PHYSICAL AND OPERATIONAL CHARACTERISTICS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Increases safe aircraft operations. |  |  |  |
| Environmental protection and development of air transport |  | - Guides and operational criteria that increase capacity with efficiency; - Traffic fluidity in the movement areas. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of aerodromes in which capacity has been optimised. - Number of aerodromes with increased capacity due to infrastructure improvement |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
|  | - Develop procedures for the calculation of aerodromes capacity |  | 2011 - 2012 | Regional Project | Valid |
|  | - Train instructors to replicate procedures for calculation of capacity |  | 2011 - 2012 | Regional Project | Valid |
| AO CM AUO | - Implement procedures for calculation of capacity and assess the aerodromes whose installed capacity is near saturation. |  | 2011 - 2012 | States | Valid |
|  | - Develop procedures to optimise aerodrome runway and apron capacity |  | (*)-2013 | Regional Project | Valid |
|  | - Develop environmental management procedures in coordination with the Regional Committees |  | 2011 - 2018 | Proyecto Regional | Valid |
|  | - Apply procedures for optimising aerodrome runway and apron capacity |  | 2013-2018 | States | Valid |
|  | - Establish, in coordination with CNS, requirements to be applied to aerodromes operations for the implementation of surface movement guide and control systems |  | 2012-2013 | Regional Project | Valid |
|  | - Monitor the optimisation of runway and apron capacity |  | (*)-2018 | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: situational awareness; GPI/13: aerodrome design and management; GPI/14: Runway operations. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.

| REGIONAL PERFORMANCE OBJECTIVE: SAM AGA/05 RUNWAY SAFETY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Reduces runway excursions - Reduce runway incursions - Improves aircraft safety on the runway; |  |  |  |
| Environmental protection and development of air transport |  | - Efficient aerodrome operations |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of aerodromes with action plans for runway excursion risk management - Number of runway excursions per year per each million of yearly operations of international civil aviation - Number of runway incursions per year per each million of yearly operations of international civil aviation |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AO CM AUO | - Develop a plan for runway surface safety management. |  | (*) - 2012 | Regional Project | Valid |
|  | - Assist States in the implementation of procedures for runway surface safety management. |  | (*) - 2012 | States | Valid |
|  | - Surveillance of the implementation of the regional management plan. |  | (*) – 2018+ | GREPECAS | Valid |
| Relationship with GPIs | GPI/9: situational awareness, GPI/13: aerodrome design and management. GPI/14: Runway operations, GPI/18: Aeronautical information, GPI/20: WGS-84. |  |  |  |  |

(*)  Indicates that the task has been started before the date contemplated in this planning.