| REGIONAL PERFORMANCE OBJECTIVE: SAM HR/01 Planning of training for development of personnel competence in air navigation system |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Safety |  | - Reinforces safety |  |  |  |
| Environmental protection and sustainable development of air transport |  | - Information available with a level of quality that is appropriate to the requirements. - Personnel duly trained as instructors in the ATM operational concept. - Personnel duly trained to manage, operate and maintain the air navigation system.. - Increases situational awareness of the personnel. - Provides for quality air navigation services. |  |  |  |
| Metrics |  |  |  |  |  |
| - Number of States that meet the training requirements in the ATM Operational Concept. - Number of CATCs certified by ICAO or by States |  |  |  |  |  |
| 2012 - 2018 Strategy |  |  |  |  |  |
| ATM OC COMPONENTS | TASKS |  | PERIOD | RESPONSIBILITY | STATUS |
| AOM, AO AUO DCB ATM-SDM CM TS | - Develop the training programme for air navigation service personnel to respond to the new challenges, taking into account ICAO documentation. |  | 2012-2013 | Regional Project | Valid |
|  | - Follow up the activities of the New Generation of Aviation Professionals (NGAP) Special Team and implement the results in the region. |  | 201-12 - 2016 | States | Valid |
|  | - Establish a group of trainers in the ATM Operational Concepts to train instructors in the SAM Region |  | 2012-2013 | Regional Project | Valid |
|  | - Prepare guides for training, planning and the ATM Operational Concept. |  | 2013-2014 | Regional Project | Valid |
|  | - Prepare a programme for instructors on training, planning and the ATM Operational Concept. |  | 2013-2014 | Regional Project | Valid |
|  | - Strengthen Civil Aviation Training Centres (CATCs) of the Region through certification, evaluation and follow up |  | 2012 – 2014 | Regional Project States | Valid |
|  | - Conduct courses on training, planning and the ATM Operational Concept |  | 2013-2016 | States | Valid |
|  | - Monitor the training and updating of air navigation personnel |  | 2016-2018+ | GREPECAS States | Valid |
| Relation-ship with GPIs | The updating and training of aeronautical personnel is a cross-cutting issue for all ATM system areas. |  |  |  |  |