AIR NAVIGATION REPORT FORM (ANRF)

SAM Regional Planning for ASBU Modules

| REGIONAL PERFORMANCE OBJECTIVE – B0-65: Optimization of Approach Procedures Including Vertical Guidance Performance Improvement Area 1: Airport Operations |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ASBU B0-65: Impact on Main Key Performance Areas (KPA) |  |  |  |  |  |
|  | Access & Equity | Capacity | Efficiency | Environment | Safety |
| Applicable | Y | Y | Y | Y | Y |

| ASBU B0-65: Implementation Progress |  |
| --- | --- |
| Elements | Implementation Status (Ground and Air) |
| - APV with Baro VNAV | December 2016 – Service Providers and users |
| - APV with SBAS | Not considered in short and medium term |
| - APV with GBAS | December 2018- Service Providers and users |

| ASBU B0-65: Implementation Roadblocks/Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Elements | Implementation Area |  |  |  |
|  | Ground system Implementation | Avionics Implementation | Procedures Availability | Operational Approvals |
| - APV with Baro VNAV | NIL | Lack of avionic implementation in general fleet | Lack of appropriate training | Lack of appropriate training |
| - APV with SBAS | High cost , Lack of a cost/benefit analysis . Adverse ionosphere | Lack of avionic implementation on commercial fleet | Lack of appropriate training | High cost for implementation Lack of a cost benefit analysis |
| - APV with GBAS | Lack of cost benefit analysis Existing of conventional NAVAIDS Adverse ionosphere | Lack of avionic implementation on commercial and general fleet | Lack of appropriate training | Lack of appropriate training Evaluation of a real operational requirement |

| ASBU B0-65: Performance Monitoring and Measurement (Implementation) |  |
| --- | --- |
| Elements | Performance Indicators/Supporting Metrics |
| - APV with Baro VNAV | Indicator: Percentage of international aerodromes having instrument runways provided with APV with Baro VNAV procedure implemented Supporting metric: Number of international airport having approved APV with Baro VNAV procedure implemented |
| - APV with SBAS |  |
| - APV with GBAS | Indicator: Percentage of international aerodromes having instrument runways provided with APV GBAS procedure implemented Supporting metric: Number of international airport having APV GBAS procedure implemented. |

| ASBU B0-65: Performance Monitoring and Measurement (Benefits) |  |
| --- | --- |
| Key Performance Areas | Performance Metrics |
| Access & Equity | Increased aerodrome accessibility |
| Capacity | Increased runway capacity |
| Efficiency | Reduced fuel burn due to lower minima, fewer diversions, cancellations, delays |
| Environment | Reduced emissions due to reduced fuel burn |
| Safety | Increased safety through stabilized approach paths. |