AIR NAVIGATION REPORT FORM (ANRF)

SAM Regional Planning for ASBU Modules

| REGIONAL/NATIONAL PERFORMANCE OBJECTIVE – B0-75: Safety and Efficiency of Surface Operations (A-SMGCS Level 1-2) Performance Improvement Area 1: Airport operation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ASBU B0-75: Impact on Main Key Performance Areas (KPA) |  |  |  |  |  |
|  | Access & Equity | Capacity | Efficiency | Environment | Safety |
| Applicable | Y | Y | Y | Y | Y |

| B0-75: Implementation Progress |  |
| --- | --- |
| Elements | Implementation Status (Ground and Air) |
| - Surveillance system for ground surface movement (PSR, SSR, ADS B or Multilateration) | June 2018 Service provider |
| - Surveillance system on board (SSR transponder, ADS B capacity) | June 2018 Service Provider |
| - Surveillance system for vehicle | June 2018 Service Provider |
| - Visual aids for navigation | December 2015 Service Provider |
| - Wild life strike hazard reduction | December 2015 Aerodrome operator/wildlife committee |
| - Display and processing information | June 2018 Service Provider |

| ASBU B0-75: Implementation Roadblocks/Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Elements | Implementation Area |  |  |  |
|  | Ground System Implementation | Avionics Implementation | Procedures Availability | Operational Approvals |
| - Surveillance system for ground surface movement (PSR, SSR, ADS B or Multilateration) | NIL | NIL | Lack of procedure | Lack of inspector for approvals operations |
| - Surveillance system on board (SSR transponder ,ADS B capacity) | NIL | Lack of surveillance system on board (ADS B capacity) On general aviation and some commercial aircraft | Lack of procedure | NIL |
| - Surveillance system for vehicle | NIL | NIL | Lack of procedure | NIL |
| - Visual aids for navigation | Implementation of new technologies (such as LED) not compliant with Annex 14 | NIL | NIL | NIL |
| - Wild life strike hazard reduction | NIL | NIL | Lack of Aerodrome Wildlife Committee | NIL |

| ASBU B0-75: Performance Monitoring and Measurement (Implementation) |  |
| --- | --- |
| Elements | Performance Indicators/Supporting Metrics |
| - Surveillance system for ground surface movement (PSR, SSR, ADS B or Multilateration) | Indicator: Percentage of international aerodromes with SMR/ SSR Mode S/ ADS-B Multilateration for ground surface movement Supporting metric: Number of international aerodrome with SMR/ SSR Mode S/ ADS-B Multilateration for ground surface movement |
| - Surveillance system on board (SSR transponder ,ADS B capacity) | Indicator: Percentage of surveillance system on board (SSR transponder, ADS B capacity) Supporting metric: Number of aircraft with surveillance system on board (SSR transponder ,ADS B capacity) |
| - Surveillance system for vehicle | Indicator Percentage of international aerodromes with a cooperative transponder systems on vehicles Supporting metric: Number of vehicle with surveillance system installed |
| - Visual aids for navigation | Indicator: Percentage of international aerodromes complying with visual aid requirements as per Annex 14 Supporting metric: Number of international aerodromes complying with visual aid requirements as per Annex 14 |
| - Wild life strike hazard reduction | Indicator: Percentage of reduction of wildlife incursions Supporting metric: Number of runway incursions due to wild life strike |

| ASBU B0-75: Performance Monitoring and Measurement (Benefits) |  |
| --- | --- |
| Key Performance Areas | Performance Metrics |
| Access & Equity | Improves portions of the manoeuvring area obscured from view of the control tower for vehicles and aircraft. Ensures equity in ATC handling of surface traffic regardless of the traffic’s position on the international aerodrome |
| Capacity | Sustained level of aerodrome capacity during periods of reduced visibility |
| Efficiency | Reduced taxi times through diminished requirements for intermediate holdings based on reliance on visual surveillance only. Reduced fuel burn |
| Environment | Reduced emissions due to reduced fuel burn |
| Safety | Reduced runway incursions. Improved response to unsafe situations. Improved situational awareness leading to reduced ATC workload |