AIR NAVIGATION REPORT FORM (ANRF)

SAM Regional Planning for ASBU Modules

| REGIONAL PERFORMANCE OBJECTIVE – B0-80: Improved Airport Operations through Airport - CDM Performance Improvement Area 1: Airport Operations |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ASBU B0-80: Impact on Main Key Performance Areas (KPA): KPA-02 – Capacity, KPA-04 – Efficiency, KPA-05 – Environment. |  |  |  |  |  |
|  | Access & Equity | Capacity | Efficiency | Environment | Safety |
| Applicable | N | Y | Y | Y | N |

| ASBU B0-80: Implementation Progress |  |
| --- | --- |
| Elements | Implementation Status (Ground and Air) |
| - Airport –CDM | Dec. 2015 – Airport Operator |
| - Aerodrome certification | Dec 2018 – State CAA |
| - Airport Planning | Dec. 2018 – State CAA |
| - Heliport Operations | Dec. 2018 – State CAA |
| - D ATIS and D VOLMET implementation | Dec. 2018 Service Provider |

| ASBU B0-80: Implementation Roadblocks/Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Elements | Implementation Area |  |  |  |
|  | Ground System Implementation | Avionics Implementation | Procedures Availability | Operational Approvals |
| - Airport –CDM | Interconnection of ground systems of different partners for Airport-CDM | NIL | NIL | NIL |
| - Aerodrome certification | NIL | NIL | LAR AGA | NIL |
| - Airport Planning | NIL | NIL | NIL | NIL |
| - Heliport Operations | NIL | NIL | NIL | NIL |
| - D-ATIS and DVOLMET implementation |  |  |  |  |

| ASBU B0-80: Performance Monitoring and Measurement (Implementation) |  |
| --- | --- |
| Elements | Performance Indicators/Supporting Metrics |
| - Airport –CDM | Indicator: Percentage of international aerodromes with Airport-CDM Supporting metric: Number of international aerodromes with Airport-CDM |
| - Aerodrome certification | Indicator: Percentage of certified international aerodromes Supporting metric: Number of certified international aerodromes |
| - Airport Planning | Indicator: Percentage of international aerodromes with Master Plans Supporting metric: Number of international aerodromes with Master Plans |
| - Heliport Operations | Indicator: Percentage of Heliports with operational approval Supporting metric: Number of Heliports with operational approval |
| - D ATIS and DVOLMET implementation | Indicator: Percentage of States with DATIS and D VOLMET implemented Supporting metric: Number of DATIS and D VOLMET installed in the Region |

| ASBU B0-80: Performance Monitoring and Measurement (Benefits) |  |
| --- | --- |
| Key Performance Areas | Performance Metrics |
| Access & Equity | Enhanced equity on the use of aerodrome facilities. |
| Capacity | Enhanced use of existing Implementation of gate and stands (unlock latent capacity). Reduced workload, better organization of the activities to manage flights. Enhanced aerodrome capacity according with the demand |
| Efficiency | Improved operational efficiency (fleet management); and reduced delay. Reduced fuel burn due to reduced taxi time and lower aircraft engine run time. Improved aerodrome expansion in accordance with Master Plan |
| Environment | Reduced emissions due to reduced fuel burn |
| Safety | Not applicable |