AIR NAVIGATION REPORT FORM (ANRF)

SAM Regional Planning for ASBU Modules

| REGIONAL/NATIONAL PERFORMANCE OBJECTIVE – ASBU B0-84: Initial capability for ground surveillance Performance Improvement Area3: Optimum Capacity and Flexible Flights – Through Global Collaborative ATM |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ASBU B0-84: Impact on Main Key Performance Areas (KPA) |  |  |  |  |  |
|  | Access & Equity | Capacity | Efficiency | Environment | Safety |
| Applicable | N | Y | N | N | Y |

| ASBU B0-84: Implementation Progress |  |
| --- | --- |
| Elements | Implementation Status (Air Ground) |
| - Implementation of ADS B | June 2018 Users and service provider |
| - Implementation of Multilateration | June 2018 Users and service provider |
| - Automation system (FDP, SDP) | Dec 2017 Users and service provider |

| ASBU B0-84: Implementation Roadblocks/Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Elements | Implementation Area |  |  |  |
|  | Ground System Implementation | Avionics Implementation | Procedures Availability | Operational Approvals |
| - Implementation of ADS B | Lack of ADS B systems implementation due to recent implementation of conventional surveillance systems | Lack of ADS B implementation in general aviation, and old commercial fleet | Lack of procedures | Lack of inspectors with appropriate capability |
| - Implementation of multilateration | Facilities at remote stations Establishment of communications networks | NIL | NIL | Lack of inspectors with appropriate capability |
| - Automation system (FDP, SDP) | Lack of any automation functionality | NIL | NIL | NIL |

| B0-84: Performance Monitoring and Measurement (Implementation) |  |
| --- | --- |
| Elements | Performance Indicators/Supporting Metrics |
| - Implementation of ADS B | Indicator: Percentage of international aerodromes with ADS-B implemented Supporting metric: Number of ADS B implemented |
| - Implementation of Multilateration | Indicator: Percentage of multilateration system implemented Supporting metric: Number of multilateration system implemented |
| - Automation system (FDP, SDP) | Indicator: Percentage of ATS units with automation system implemented Supporting metric: Number of automation system implemented in ATS units |

| ASBU B0-84: Performance Monitoring and Measurement (Benefits) |  |
| --- | --- |
| Key Performance Areas | Performance Metrics |
| Access & Equity | NA |
| Capacity | Typical separation minima are 3 NM or 5 NM enabling an increase in traffic density compared to procedural minima TMA surveillance performance improvements are achieved through high accuracy, better velocity vector and improved coverage |
| Efficiency | NA |
| Environment | NA |
| Safety | Reduction of the number of major incidents. Support to search and rescue |