AIR NAVIGATION REPORT FORM (ANRF)

SAM Regional Planning for ASBU Modules

| REGIONAL/NATIONAL PERFORMANCE OBJECTIVE – B0-40: Improved Safety and Efficiency through the initial application of Data Link En-Route Performance Improvement Area4: Efficient Flight Path – Through Trajectory-based Operations |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ASBU B0-40: Impact on Main Key Performance Areas (KPA) |  |  |  |  |  |
|  | Access & Equity | Capacity | Efficiency | Environment | Safety |
| Applicable | N | Y | Y | Y | Y |

| ASBU B0-40: Implementation Progress |  |
| --- | --- |
| Elements | Implementation Status (Ground and Air) |
| - ADS-C over oceanic and remote areas | June 2018 Service provider |
| - Continental CPDLC | June 2018 Service provider |

| ASBU B0-40: Implementation Roadblocks/Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Elements | Implementation Area |  |  |  |
|  | Ground System Implementation | Avionics Implementation | Procedures Availability | Operational Approvals |
| - ADS-C over oceanic and remote areas | NIL | Implementation of ADS general aviation pending | Implementation of GOLD procedures pending | Lack of duly trained inspectors for approval of operations |
| - Continental CPDLC | NIL | Implementation of CPDLC general aviation pending | Implementation of GOLD procedures pending | Lack of duly trained inspectors for approval of operations |

| ASBU B0-05: Performance Monitoring and Measurement (Implementation) |  |
| --- | --- |
| Elements | Performance Indicators/Supporting Metrics |
| - ADS-C over oceanic and remote areas | Indicators: Percentage of FIRs with ADS C implemented Supporting metric: Number of ADS C approved procedures over oceanic and remote areas |
| - Continental CPDLC | Indicators: Percentage of CPDLC implemented at oceanic and remote area FIRs Supporting metric: Number of CPDLC approved procedures over oceanic and remote areas |

| ASBU B0-35: Performance Monitoring and Measurement (Benefits) |  |
| --- | --- |
| Key Performance Areas | Performance Metrics |
| Access & Equity | NA |
| Capacity | A better localization of traffic and reduced separation allow increased capacity. Reduced communication workload and better organization of controller tasks allowing increasing sector capacity. |
| Efficiency | Routes/tracks and flights can be separated by reduced minima, allowing to apply flexible routings and vertical profiles closer to the user-preferred ones |
| Environment | Reduced emissions as a result of reduced fuel burn |
| Safety | ADS-C based safety nets supports cleared level adherence monitoring, route adherence monitoring, danger area infringement warning and improved search and rescue. Reduced occurrences of misunderstandings; solution to stuck microphone situations. |