ACTION ITEM LIST

| Number | Description | Actionee | Due Date | Status |
| --- | --- | --- | --- | --- |
| 03-03 | Provide comment on the spectrum sharing approach between terrestrial and satellite RPAS C2 systems for the 5 030-5 091 MHz as proposed in FSMP-WG/3 WP10 and FSMP-WG/4 WP17 | All | FSMP-WG/15 | Ongoing FSMP-WG/12 IP01 and WP11 provide status information CLOSE - ongoing |
| 04-05 | Provide input to complete the equipment physical characteristics (e.g., weight) table shown in the Annex of FSMP-WG4/WP26. | All | FSMP-WG15 | CLOSE – no contributions |
| 04-06 | With regard to the action to “Conduct an aircraft fleet equipage impact analysis and develop detailed transition plans based on industry input and expected safety benefit” in the radio altimeter job card, initiate outreach to the airlines and aircraft manufacturers. | IATA and ICCAIA | FSMP-WG15 | Ongoing CLOSE – no contributions |
| 05-06 | Explore restructuring of Doc 9718 Volume 1. | Secretary/A. Roy/correspondence group | 2022 (complete) | FSMP-WG/12 WP05 provides updates CLOSE – on agenda |
| 09-05 | Provide material for the relevant structures specified in WG/09 WP17 and WP20 to the spectrum handbook correspondence group before the next FSMP meeting. | All | FSMP-WG/15 | CLOSE – on agenda |
| 09-06 | Review system characteristics structure in WG/09 WP20, and provide necessary system information to complete the section for each system. | K. Masrani (Inmarsat), D. Ladson (Iridium), U. Schwark (WAIC), A. Roy (HF and VHF), and Secretary (for other panels to review) | FSMP-WG/15 | Partially addressed by FSMP-WG/10 WP14, FMSP-WG/11 WP25. CLOSE – part of standing handbook agenda item |
| 09-09 | Provide updated/expanded example outlining the approach for aviation system protection suggested in FSMP-WG/2 WP24. | J. Mettrop | FSMP-WG/15 | CLOSE – no contributions |
| 09-10 | Provide comparison of aviation system emission masks with respect to relevant ITU requirements. | J. Mettrop | FSMP-WG/16 | FSMP-WG/12 WP18 and WP19 & FSMP-WG/13 WP10 and WP12 provide information |
| 10-01 | Catalogue aviation concerns with the current language in Resolution 155 (Rev. WRC-19). Participants to send their email address to John Mettrop (john.mettrop@caa.co.uk) by 28 August, 2020 if they want to be part of the FSMP correspondence group. | All | FSMP-WG/15 | Termed the group CG-155. FSMP-WG/12 WP13 progressed questions to help delineate ITU tasks from tasks for ICAO/Administration CLOSE – no contributions, on agenda |
| 10-02 | Provide comments on increased role for ICAO proposed in the longer-term HF frequency coordination approach contained in FSMP-WG/10 WP17. | All | FSMP-WG/16 | CLOSE – no contributions received |
| 10-03 | Report on current use in States of the 1300-1350 MHz frequency band for radars and longer term plans. | All | FSMP-WG/16 | Potential to be WRC-27 AI band so there is some urgency to this. Put on agenda? |
| 10-06 | Provide contributions describing how ultrawideband systems are being authorized in your State. | All | FSMP-WG/15 | FSMP-WG/11 IP01 CLOSE – no contributions |
| 10-07 | Monitor ITU-R WP5A deliberations on radiocommunications systems for train and trackside (RSTT) as frequency bands being considered are adjacent to those used by aeronautical safety systems | All | Ongoing | CLOSE – no contributions |
| 10-08 | Develop contributions on how to ensure protection of aeronautical systems that are not included in the ITU MIFR. | All | FSMP-WG/16 |  |
| 11-04 | Participate in the radio altimeter correspondence group (CG-RA) | All | Ongoing | Send Email to christian.fleury@aviation-civile.gouv.fr |
| 11-05 | Participate in ITU-R WP 3K-3M-9 correspondence group which is modelling air-ground propagation paths | All | Ongoing | CLOSE – no contributions received |
| 11-06 | Consider RPAS use of more than just the “2x10 MHz” for AMS(R)S communications in the 1.5/1.6 GHz L-Band | All | FSMP-WG/15 | CLOSE – FSMP-WG/15 WP10 |
| 11-08 | Review Recommedation ITU-R SM.1535 and determine if updates are required | All | FSMP-WG/15 | Noted that any identified changes should be input to ITU-R by State(s) and not ICAO. CLOSE – no contributions |
| 12-02 | Provide comments and updates to the national power levels contained in Figure 1 of FSMP-WG/12 WP17 to Sai.Kalyanaraman@collins.com | All | ASAP | CLOSE – no contributions |
| 12-03 | Provide contributions to FSMP-WG/13 regarding the proposals on SM.1541 contained in FSMP-WG/12 WP18 | All | ASAP to author or to FSMP-WG/15 | FSMP-WG/13 WP09 applies CLOSE – no contributions |
| 12-04 | Provide contributions to FSMP-WG/13 regarding the proposals on adding SARPS spectral characteristics requirements contained in FSMP-WG/12 WP19 | All | ASAP to author or to FSMP-WG/15 | CLOSE – no contributions |
| 12-06 | Provide contributions to WG/13 to further develop and answer outstanding questions on the aviation RF sharing framework in Flimsy08 | All | FSMP-WG/15 | CLOSE – no contributions |
| 12-07 | Provide contributions to WG/13 to provide material on a methodology to develop aviation system protection criteria and spectral masks. | All, Lead: J. Mettrop | FSMP-WG/15 | CLOSE – part of standing handbook agenda item |
| 12-08 | Review and provide comments on the “ITU Res 155 tasks” material contained in Appendix G to the report of FSMP-WG/12. | All | FSMP-WG/15 | CLOSE – on agenda |
| 12-09 | Review the text of the Job Card FSMP-006-001 and determine if changes are needed.. | All | FSMP-WG/15 | CLOSE – no contributions |
| 12-10 | Determine if generic guidance can be developed to help aviation authorities analyse potential 5G impacts on radio altimeters given their specific State implementation |  | FSMP-WG/16 | FSMP-WG/15 IP09 applies |
| 13-01 | Provide examples of national specifications or regulations on adjacent-band signal rejection. | FSMP participants who are also spectrum regulators in their country | FSMP-WG/16 |  |
| 13-02 | Develop repository on the FSMP website for storage of reference material on 5G/Radio altimeter issue | Secretary | ASAP or by FSMP-WG/15 | CLOSED |
| 13-03 | Develop educational material for States explaining the 5G/RA issue. | CG-RA | FSMP-WG/16 | Similar to 12-10, combine? IP09 applies |
| 13-04 | Develop a set of frequently asked questions (FAQs) regarding satellite-VHF. | CG-SV | ongoing | To be part of the CG-SV send an Email to the coordinators at: mangarcia@enaire.es and olivier.pellay@airbus.com FSMP-WG/15 IP05 applies |
| 13-05 | Catalog existing aviation system transmit and receive masks | J. Mettrop | FSMP-WG/15 | CLOSE – part of standing handbook agenda item |
| 14-01 | Liaise the draft WAIC SARPS material to the ICAO NSP and CP | Secretary | ASAP so any concerns can be addressed at FSMP-WG/15 | CLOSED FSMP-WG/15 WP07 |
| 14-02 | Consider the proposed Note for the RPAS C2 link SARPS as contained in FSMP-WG/14 WP07 in order to resolve at FSMP-WG/15. | All | FSMP-WG/15 | Discuss? |
| 14-03 | Liaise FSMP-WG/14 WP06 to RPASP WG3 to solicit input to the under-development ITU-R Handbook on detect and avoid systems | Secretary | ASAP | FSMP Liaison was sent, waiting on response |
| 14-04 | Participate in CG-MSS to complete the Note providing information on ensuring compatibility between IMT operated below 1518 MHz and aeronautical MSS services above 1525 MHz. | All | FSMP-WG/15 | To participate send an email to Kamlesh Masrani Kamlesh.Masrani@inmarsat.com FSMP-WG/15 WP08 CLOSED? |
| 14-05 | Material on proposed coordination approach for new AMS(R)S under WRC-23 1.7. Include proposed liaison to WP5B on the approach. | All | FSMP-WG/15 | CLOSED FSMP-WG/15 Flimsy 2 |
| 14-06 | Review proposal from SP captured in FSMP-WG/14 WP19 and provide comments as necessary. | All | By 11 May 2022 to author (chris.tourigny@faa.gov) | CLOSED |

- DISCUSSION

  - Additionally to the modification to the ICAO position to take into account, adding a note to the SARPs on C2 link was envisioned in order to address the concern with the which was raised by spectrum regulator on the following requirement:

“2.3.1   The RPAS C2 Link system shall be operated only in frequency bands which are appropriately allocated and protected by the ITU Radio Regulations.”

  - The proposal is the following:

“Note: As C2 link is a safety of life application, the ITU appropriate allocation has to provide special measures to ensure freedom from harmful interference through Article 4.10 of the ITU Radio Regulations and to give absolute priority to all telecommunications concerning safety of life at sea, on land, in the air in accordance with Article 40 of the ITU Constitution.”