ATN/AMHS/AIDC Implementation Status in the APAC Region

| State/Organization | ATN G/G Boundary Intermediate System (BIS) Router/AMHS | AMHS Vendors Selected | AIDC | ATM System selected to support AIDC and Associated ICD | Remarks |
| --- | --- | --- | --- | --- | --- |
| AFGHANISTAN |  |  |  |  |  |
| AUSTRALIA | ATN tests were conducted. BIS Router and Backbone BIS Router and AMHS implemented. | COMSOFT | AFTN based AIDC Implemented between Brisbane and Melbourne, Auckland, Nadi and Auckland.; Implemented between Melbourne and Johannesburg; AIDC is also in use between Melbourne and Mauritius; Operational trial between Brisbane and Ujung Pandang since May 2013. |  |  |
| BANGLADESH | Bangladesh has already installed ATN/AMHS at Dhaka. Commissioning & SAT Completed in March 2013. Official correspondences are going on for the ATN/AMHS link between Dhaka and Mumbai. BIS Router and AMHS planned for 2011. | COMSOFT | AIDC between Dhaka and Chittagong Dhaka and Sylhet planned for 2013. |  |  |
| BHUTAN | ATN BIS Router and UA service 2011. |  |  |  |  |
| BRUNEI DARUSSALAM | ATN BIS Router planned for 2012 and AMHS planned for 2012 |  |  |  |  |
| CAMBODIA | BIS Router and AMHS planned for 2011. AMHS installation is in progress and will be tested with Bangkok soon. | AVITECH | Planned 2009 |  |  |
| CHINA | ATN Router and AMHS including NCC deployed in 2008 which is being upgraded to support ATN/IPS with target date of completion in December 2013. Tripartite BBIS trial completed with Bangkok and Hong Kong, China in Jan. 2003. ATN trial with Hong Kong using XOT over internet conducted in 2006, Further trials conducted in 2009. Plan for ATN/AMHS implementation with Hong Kong, China (2013). AMHS/ATN technical tests with Macau completed in 2009. Plan for ATN/AMHS implementation with Macau, China ( 2013). ATN/AMHS circuit with ROK put into operational use since June 2011. ATN/AMHS tests with India started from March 2011 using 64 Kbps landline. ATN and AMHS technical trial with Mongolia is TBD. Connection tests with Thailand is 2014 Connection tests with Nepal in 2014. | IN-HOUSE (Aero-Info Technologies Co., Ltd) | AIDC between some of ACCs within China has been implemented. AIDC between several other ACCs are being implemented. AIDC between Sanya and Hong Kong put in to operational use since 8 Feb 2007. AIDC between Qingdao and Incheon planned for 2013; Implemented between: Guangzhou with Nanning/Zhanjiang/Zhuhai; Nanning and Kunming/Guiyang/Zhanjiang in 2011; Zhanjiang/Haikou; Chengdu and Chongqing/Guiyang in 2011; Guiyang and Chongqing/Kunming in 2011; |  |  |
| HONG KONG, CHINA | ATN and AMHS technical trial with Japan conducted in 2003. 64 Kbps ATN Link with Bangkok put into operational use in June 2004. Preliminary ATN/AMHS technical trials with China (Beijing) using VPN over Internet connection in 2006. Operational AMHS commissioned in July2009. ATN/AMHS circuit with Macao put into operation use in Dec. 2009. ATN/AMHS interoperability tests with other adjacent communications centres commenced in late 2009, viz Taibei (2009), Thailand (2012), Japan ( (Planned Q3/2016), Philippines (Planned Q2/2015) and Viet Nam (Planned Q4/2014) Plan for ATN/AMHS implementation with China (2013) and Taibei (2013). | COMSOFT | AFTN-based AIDC with Sanya put into operational use in Feb. 2007. AIDC trial with other adjacent ATS authorities for new ATC system to be commissioned by 2013. AIDC technical trial with Taibei conducted in 2010 and completed in 2012 and put into operational use in Nov. 2012. |  |  |
| MACAO, CHINA | ATN/AMHS interoperability test with Beijing commenced in March 2009. ATN/AMHS circuit with Hong Kong put into operational use in end Dec. 2009. | COMSOFT |  |  | ATZ within Hong Kong and Guangzhou FIRs. In ATZ full VHF coverage exist. Mode S MSSR coverage available for monitoring purposes. |
| COOK ISLANDS |  |  |  |  |  |
| DEMOCRATIC PEOPLE’S REPUBLIC OF KOREA | The ATN BIS Router and AMHS to be implemented in 2011. |  | With neighboring ACCs to be implemented TBD |  |  |
| FIJI ISLANDS | ATN BIS Router and AMHS implemented | COMSOFT | AFTN based AIDC implemented between Nadi, Brisbane, Auckland and Oakland. |  |  |
| FRANCE (French Polynesia Tahiti) |  |  | Implementation of limited message sets with adjacent centres under discussion. |  |  |
| INDIA | MUMBAI – SINGAPORE – BBIS – Circuit Implemented MUMBAI – PAKISTAN – BIS – Initial Operational Trial Completed MUMBAI – CHINA – Under operational trials MUMBAI – OMAN – BIS - Presently AFTN over TCP/IP MUMBAI – THAILAND – BBIS - Initial Operational Trials completed. MUMBAI AMHS – Commissioned in APRIL 2011 | COMSOFT | * Major Indian airports and ATC centres have integrated ATS Automation Systems having AIDC capability. AIDC Trials are under among all Area Control Centres and other 32 Aerodromes within India. AIDC Trials are planned with Kuala Lumpur (Malaysia), Karachi (Pakistan) and Muscat (Oman), depending on the resolving of technical issues. |  |  |
| INDONESIA | ATN BIS Router and AMHS planned for trial in 2009. Trial with Singapore planned. ATNBIS Router and AMHS are still ongoing trial with Singapore planned to complete by 2012. (Part D: AMHS Commission) | ELRA | Brisbane and Makassar in planned in June 2009. Makasar and Brisbane is still ongoing trial AIDC, planned operational in 2011 |  |  |
| JAPAN | ATN BBIS router and AMHS installed at 2000. Connection tests with USA 2000 - 2004 and put into operational use in 2005. ATN BBIS router (to apply to Dual Stack) and AMHS (to upgrade in 2015. The connection test with each country which is not currently connecting is started after update. | TBA | AIDC implemented between Fukuoka and Oakland, Anchorage; AIDC implemented between Tokyo ACC and Incheon & between Incheon and Fukuoka; AIDC implemented between Fukuoka/Naha ACC and Taibei since March 2012; Planned between Fukuoka ATM Centre and Shanghai ACC for 2014. |  |  |
| KIRIBATI |  |  |  |  |  |
| LAO PDR | ATN BIS Router and AMHS completed planned for implementation with Bangkok in 2010. | THALES | AIDC with Bangkok planned for 2010. |  |  |
| MALAYSIA | ATN BIS Router completed 2007. AMHS planned in 2012. | FREQUENTIS | AFTN AIDC planned with Bangkok ACC – TBD. AIDC between Kuching and KK FIR already implemented. For Kuala Lumpur FIR, will be implemented by end of 2013. |  |  |
| MALDIVES | Planned for 2015 as existing AFTN was upgraded recently to make it compatible with protocols of interconnected AMHS systems and the flight plan format 12. |  | System is AIDC ready. Trials with neighbouring ACC’s planned for 4th quarter of 2013. |  |  |
| MARSHALL ISLANDS |  |  |  |  |  |
| MICRONESIA (EDERATED STATES OF) |  |  |  |  |  |
| Chuuk |  |  |  |  |  |
| Kosrae |  |  |  |  |  |
| Pohnpei |  |  |  |  |  |
| Yap |  |  |  |  |  |
| MONGOLIA | AMHS/AFTN gateway is implemented in first quarter of 2012. ATNBIS router will be implemented in 2013. Coordinating with China on ATN/AMHS connection technical trial target date TBD. |  | ATM automation system supports AIDS and OLDI. Coordinating with Russia on OLDI connection in target date TBD. Coordinating with China on AIDC connection technical trial target date TBD. |  |  |
| MYANMAR | AMHS including ATFTN/AMHS gateway implemented in Nov. 2011 | THALES | Plan to support AIDC to the ATM automation system in 2014 |  |  |
| NAURU |  |  |  |  |  |
| NEPAL | BIS Router and AMHS planned for 2011. | COMSOFT | AFTN/AMHS based AIDC between KTM-CAL, KTM-BAN, KTM-LHASA planned for 2011. |  |  |
| NEW CALEDONIA | New router and AMHS planned at the end of 2013 with Nadi |  |  |  |  |
| NEW ZEALAND | Some external AMHS connections 2014. | COMSOFT | AIDC implemented between New Zealand, Australia, Fiji, Tahiti, Chile and USA. |  |  |
| PAKISTAN | ATN/AMHS considered as Phase II implemented since 2010. | COMSOFT | Implemented between Karachi and Lahore ACCs Plan to implement AIDC with Mumbai and Muscat for December 2010 |  | Existing Radar system being upgraded. |
| PAPUA NEW GUINEA | Plans to create a newly duplicated digital communications line connecting with existing and new sites and replacing AFTN switch with a AMHS before 2015 |  | Implemented with Australia in April 2011 |  |  |
| PHILIPPINES | ATN G/G BIS Router/AMHS installed in 2006. Pending AMHS Interoperability tests moved to Q3/2015 both for Singapore and Hong Kong. AMHS trials with Singapore by end 2012 and Hong Kong planned in 2012. | COMSOFT | Planned for 2013. |  |  |
| REPUBLIC OF KOREA | ATN/AMHS circuit with China put into operational use in June 2011. ATN/AMHS test with Japan to be conducted | SAMSUNG | AFTN based AIDC implemented between ACC and Fukuoka ATMC. AIDC between Incheon and Qingdao to be implemented. |  |  |
| SINGAPORE | AMHS implemented. ATN Router trial with Malaysia completed in 2007 ATN/AMHS circuit with India put into operational use in March 2011. Completed ATN/AMHS trial using VPN over internet with Bahrain in 2011. On-going ATN/AMHS trial with Thailand and planned to complete by 2012. ATN/AMHS circuit with UK put into operational use in March 2012. | COMSOFT | AFTN based AIDC to be implemented |  |  |
| SRI LANKA | ATN BIS Router Planned for 2013. AMHS (Domestic) and AMHS/AFTN Gateway implemented by Oct. 2011. | IDS | Trials with Male’ planned in 2013. |  | Information pertaining to Navigation are based on the PBN Implementation plan of Sri Lanka . |
| THAILAND | BBIS/BIS Routers already implemented. AMHS has been implemented in July 2011. Trial with other BBIS States; Singapore, India and Hong Kong China are ongoing. ATN/AMHS operational links for Singapore, Pre-operational test (POT) with India and Singapore in 2013 and with Hong Kong China in 2014. Inter-Operability Test (IOT) with Italy is planned for 2nd half 2014. IOT with Laos. PDR and Malaysia over VSAT IP link conducted; IOT with Bangladesh is planned for 2nd half 2014 IOT with Vietnam and Myanmar planned for 2015. Connected with Cambodia (CATS) AMHS on 10 December 2013 over VSAT IP link; Established new CLNP 64 Kbps link with AAI In June 2013 following successful IOT; Established CLNP 64 Kbps link with CAAS in July 2013. Operational the AMHS service with target date within Q4 2014; Established CLNP 64Kbps with Hong Kong China CAD in May 2014, POT is scheduled for Q2 2014. | IDS | AFTN based AIDC planned for TBD. (as a part of new ATM system) |  |  |
| TONGA | AMHS planned for 2008. The provider is linked to the New Zealand AFTN |  |  |  | CPDLC and ADS-C is not considered for lower airspace |
| UNITED STATES | AMHS implemented. (Salt Lake City & Atlanta) | IN-HOUSE | AFTN based AIDC implemented. |  |  |
| VANUATU |  |  |  |  |  |
| VIET NAM | BIS Routers planned for 2009. ATN/AMHS trial in 2010 and operation in 2012. ATN BIS Router AMHS in 2013 | IN-HOUSE | AFTN based AIDC implemented in 2009. Trial for ATN based AIDC planned in 2010. Trial for AIDC in 2012. Plan to implement in 2013 |  |  |

# Text boxes

Attachment to ACSICG/1 – WP/08