## Slide 1
Len Wicks
Regional Officer, Air Traffic Management, International Civil Aviation Organization (ICAO)
Global and Regional Planning for AIM Transition
Update, November 2015

## Slide 2
Contents
APANPIRG
Asia/Pacific AIM
ASEAN
Planning
Reporting, Monitoring, Updates
Conclusions

## Slide 3
APANPIRG
APANPIRG
Air Traffic Management
Sub-Group
(ATM/SG)
Regional Aviation Safety Monitoring Advisory Group (RASMAG)
Communications, Navigation and Surveillance Sub-Group (CNS/SG)
Aviation Meteorology Sub-Group
(MET/SG)
AIS/AIM Implementation Task Force
AAITF
South Asia/Indian Ocean ATS Coordination Group
SAIOCG
South East Asia ATM Coordination Group
SEACG
Regional ATM Contingency Plan Task Force
RACP/TF
Asia/Pacific Search and Rescue Task Force
APSAR/WG
Air Traffic Flow Management Steering Group
ATFM/SG
Aerodrome Operations Sub-Group
(AOP/SG)

## Slide 4
APANPIRG

## Slide 5
APANPIRG
Meeting Reports available on ICAO Asia/Pacific Regional Office website:
http://www.icao.int/APAC/Meetings/Pages/default.aspx
Current Regional Status: AIS – AIM Transition
http://www.icao.int/APAC/Documents/edocs/AIS%20AIM%20Implementation%20Table.pdf

## Slide 6
Asia/Pacific AIM
Guidance Manual for AIS in the Asia/Pacific Region:
http://www.icao.int/APAC/Documents/edocs/AIS_GM.pdf
  Includes:
  Chapter 1 – AIS Quality Systems
  Chapter 2 – Selection and Training Guidelines for AIS
  Chapter 3 – Operating Procedures for AIS Dynamic Data (OPADD)

## Slide 7
Asia/Pacific AIM
Guidance Manual for AIS in the Asia/Pacific Region:
Updated by AAITF/10
  New Appendix: Interim AIM Transition Guidance
    Delayed delivery of global guidance documents
    Regionally developed guidance for four priority steps from AIM transition roadmap

## Slide 8
Asia/Pacific AIM
ICAO Roadmap for the Transition from AIS to AIM
Phase 1 – Consolidation
  Expected by November 2010 (Compliance with existing SARPS)
Phase 2 – Going Digital
  Expected by November 2013 (New SARPS Annex 15 Amendment 37)
Phase 3 – Information Management
  Expected by November 2016

## Slide 9
Asia/Pacific AIM
Guidance Manual for AIS in the Asia/Pacific Region:
Updated by AAITF/10 – adopted by APANPIRG/26 (Sep 2015)
  New Appendix: Interim AIM Transition Guidance
    P-17 – Quality (Phase 1)
    P-11 – Electronic AIP (Phase 2)
    P-16 – Training (Phase 3)
    P-18 – Agreements with data originators (Phase 3)

## Slide 10
Asia/Pacific AIM
Phase 1 – November 2010
P-03 — AIRAC adherence monitoring
P-04 — Monitoring of States’ differences to Annex 4/15
P-05 — WGS-84 implementation
P-17 — Quality
Phase 2 – November 2013
P-01 — Data quality monitoring
P-02 — Data integrity monitoring
P-06 — Integrated aeronautical information database
P-07 — Unique identifiers
P-08 — Aeronautical information conceptual model
P-11 — Electronic AIP
P-13 — Terrain
P-14 — Obstacles
P-15 — Aerodrome mapping

## Slide 11
Asia/Pacific AIM
Chart: 
| Afghanistan | Bhutan | Kiribati | Marshall Islands | Micronesia | Nauru | Palau | Samoa | Vanuatu | Cook Islands | Brunei | Niue | Solomon Islands | Timor Leste | DPR Korea | Lao PDR | Maldives | Nepal | Tonga | Cambodia | Bangladesh | Thailand | Papua New Guinea | Indonesia | Sri Lanka | Malaysia | Philippines | Macau, China | Viet Nam | Myanmar | New Caledonia | China | French Polynesia | Pakistan | Australia | Republic of Korea | Hong Kong, China | New Zealand | India | Fiji | Mongolia | Japan | Singapore | United States
 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.05 | 0.05 | 0.05 | 0.1 | 0.1 | 0.14 | 0.14 | 0.14 | 0.14 | 0.14 | 0.19 | 0.19 | 0.24 | 0.24 | 0.29 | 0.29 | 0.29 | 0.38 | 0.38 | 0.38 | 0.38 | 0.43 | 0.43 | 0.43 | 0.48 | 0.48 | 0.52 | 0.52 | 0.57 | 0.57 | 0.62 | 0.67
Regional Progress – Phases 1, 2 and 3
(Expected Completion Nov 2016)
Phase 1 and 2 elements = 62% of all transition elements

## Slide 12
ASEAN

## Slide 13
ASEAN
Chart: 
| Brunei | Lao PDR | Cambodia | Thailand | Indonesia | Malaysia | Philippines | Viet Nam | Myanmar | Singapore
 | 0 | 0.1 | 0.14 | 0.14 | 0.19 | 0.24 | 0.29 | 0.29 | 0.38 | 0.62
Phase 1 and 2 elements = 62%
Progress – All Phases
(Expected Completion Nov 2016)

## Slide 14
ASEAN
Progress – Phases 1 and 2
(Expected Completion Nov 2013)
Chart: 
| Brunei | Lao PDR | Cambodia | Thailand | Indonesia | Viet Nam | Malaysia | Philippines | Singapore | Myanmar
 | 0 | 0.15 | 0.23 | 0.23 | 0.31 | 0.31 | 0.38 | 0.46 | 0.61 | 0.62

## Slide 15
Planning
Hierarchy of global and regional planning*
APAC Seamless ATM planning is at the level of strategy for regional implementation
* 6 year plans 2013-2019, etc.
Regional Reporting
Asia/Pacific Regional Dashboard
Regional Implementation Reporting
Seamless ATM Reporting
Global Vision
Global Air Traffic Management Operational Concept (Doc 9854)
Global Strategy
Global Air Navigation Plan (Doc 9750)
Global Aviation Safety Plan (Doc 10004)
Regional Vision
Asia/Pacific Region Air Navigation Plan
(Doc 9763)
Regional Implementation Strategy
Asia/Pacific Seamless ATM Plan
(incorporated into eANP Vol. III), including:
Asia/Pacific Regional ATFM Framework
Regional ATM Contingency Plan (draft)
Asia/Pacific Search and Rescue Plan
AMS, NAV and SUR strategies
Regional Guidance Material
Seamless ATM Guidance Material
State Seamless ATM Plan Template
Global Reporting
Global Air Navigation Report
Global Air Safety Report
Regional Implementation Monitoring
Asia/Pacific Regional Picture
Administered by ICAO HQ
Administered by ICAO Regional Office

## Slide 16
Planning
B0 – DATM (2013 – 2018 2019)
  Initial introduction of digital processing/management of information
  Implementation of AIS/AIM using AIXM
  Electronic AIP
  Better quality and availability

## Slide 17
Planning
B0 – DATM (2013 – 2018 2019)
  Initial introduction of digital processing/management of information
  Implementation of AIS/AIM using AIXM
  Electronic AIP
  Better quality and availability
  The transition from paper products to digital data is a critical prerequisite for the implementation of any current or future ATM or air navigation concept that relies on the accuracy, integrity and timeliness of data.

## Slide 18
Planning
B1 – DATM (2019 – 2025)
  ATM information reference model integrating all ATM information
  Common formats AIXM, FIXM, WIXM and internet protocols

## Slide 19
Planning
B1 – SWIM (System Wide Information Management) (2019 – 2025)
  Implementation of SWIM applications and infrastructure
  Standard data models
  Internet-based protocols
  Maximized interoperability

## Slide 20
Planning
B2 – SWIM (2025 – 2031)
  Aircraft as a fully connected information node in SWIM
  Collaborative ATM processes – exchange of data

## Slide 21
Planning
Other ASBU are Heavily Dependent on AIM
  a critical prerequisite for the implementation of any current or future ATM or air navigation concept that relies on the accuracy, integrity and timeliness of data.

## Slide 22
Planning
The Asia/Pacific Seamless ATM Plan incorporated the Aviation System Block Upgrades (ASBU), but also a significant number of human performance and civil/military cooperation elements.
The Seamless ATM Plan is available at: http://www.icao.int/APAC/Pages/edocs.aspx

## Slide 23
Planning
ICAO guidance is provided to assist States with Seamless ATM planning
PARS or PASL
element
Objective
for Phase I
Objective
for Phase II
Project management
Areas impacted, and further guidance

## Slide 24
Planning
The State Seamless ATM Plan is a valuable means of keeping stakeholders informed and for planners to see the big picture
National GAP analysis against SARPs/Seamless ATM Plan
State Seamless Plan strategy update
Plan and implement projects
Implementation progress reports
ICAO SARP/ Seamless ATM Plan updates

## Slide 25
Reporting, Monitoring, Updates
The Seamless ATM Reporting and Monitoring System is Internet-based, using a simple form

## Slide 26
The data supports:
  analysis by APANPIRG
  a regional picture
  feedback to ICAO HQ on ASBU
Reporting, Monitoring, Updates

## Slide 27
As at 01 October 2015, 19 Asia/Pacific administrations (44%), had submitted a Seamless ATM report.
Reporting, Monitoring, Updates

## Slide 28
As at 01 October 2015, 23 States had not submitted Seamless ATM reports:
  Afghanistan, Brunei Darussalam, Cambodia, Cook Islands, DPR Korea, Indonesia*, Lao PDR, Marshall Islands, Micronesia, Mongolia, Myanmar, Nauru, Nepal, New Zealand*, Pakistan, Palau, Papua New Guinea, Samoa, Solomon Islands, Timor-Leste, Tonga, Vanuatu, and Viet Nam (*the report was being prepared).
Reporting, Monitoring, Updates

## Slide 29
As at 01 October 2015, 12 States had not submitted the nomination of their Seamless ATM Points of Contact (POCs):
  Afghanistan, Brunei Darussalam, Cook Islands, DPR Korea, Kiribati, Marshall Islands, Micronesia, Nauru, Palau, Papua New Guinea, Samoa, and Tonga.
Reporting, Monitoring, Updates

## Slide 30
The initial data indicates that States which have reported are:
  on target for Phase 1 B0-FRTO and civil/military regional elements (however this needs verification as issues remain)
  partially on target for B0-NOPS (ATFM), B0-TBO (ADS-C/CPDLC), B0-APTA (PBN approaches) and B0-FICE (AIDC)
  generally not on target for B0-ASUR (ground-based surveillance) and B0-AIM (Aeronautical Information Management)
Reporting, Monitoring, Updates

## Slide 31
The Seamless ATM Plan has a three year update cycle
  Early consultation had commenced with a State Letter circulating a marked-up version on the Plan including corrections, omissions added and possible new items noted
  Block 1 ASBU elements will be considered
Reporting, Monitoring, Updates

## Slide 32
The Seamless ATM Plan V1.1 draft is available at on the ICAO APAC website under ‘Meetings’ ‘ATM/SG/3’ at:
  http://www.icao.int/APAC/Meetings/2015%20ATMSG3/Asia%20Pacific%20Seamless%20ATM%20Plan%20V1.1%20MASTER%20MARK%20UP%2029%20September%202015.doc
Reporting, Monitoring, Updates

## Slide 33
ICAO is considering the development of a new Asia/Pacific Plan for Collaborative AIM (Aeronautical Information Management) to support the Seamless ATM Plan
Seamless ATM will become an integral part of the eANP (Vol III) in 2016
Reporting, Monitoring, Updates

## Slide 34
Conclusions
The Asia/Pacific Seamless ATM Plan is now a key part of APANPIRG’s planning, but also assists the RASG
Asia/Pacific States (especially in ASEAN) are lagging behind key implementation expectations, particularly in AIM transition