ATN/AMHS/AIDC Implementation Status in the APAC Region

| State/Organization | ATN G/G Boundary Intermediate System (BIS) Router/AMHS | AMHS Vendors Selected | AIDC | ATM System selected to support AIDC and Associated ICD (Implementation Status of the Basic 5 message set supported) | Remarks |
| --- | --- | --- | --- | --- | --- |
| AFGHANISTAN |  |  |  |  |  |
| AUSTRALIA | ATN tests were conducted. BIS Router and Backbone BIS Router and AMHS implemented. 64 kbps IPLC established with Fiji. Basic AMHS circuit will be commissioned in September 2014; Another basic AMHS circuit planned for operational in Feb. 2015. The connectivity will be provided by CAAS’s VPN. | COMSOFT | AFTN based AIDC Implemented between Brisbane and Melbourne, Oakland, Nadi and Auckland; Implemented between Melbourne and Johannesburg; AIDC is also in use between Melbourne and Mauritius; Operational trial between Brisbane and Ujung Pandang since May 2013. |  |  |
| BANGLADESH | In Q1/2013, Bangladesh installed ATN/AMHS and BIS Router at Dhaka (VGHS) with User Agents at Chittagong (VGEG) and Sylhet (VGSY). | COMSOFT | Tentative date of implementation of AIDC is Q4 of 2018 with Kolkata and Myanmar. |  | The Bangadesh ATM Upgrade Project (BATMUP) under Public Private Partnership (PPP) in Dhaka is expected to be completed by 2018. As soon as the ATM up- gradation is completed hopefully Bangladesh will be able to implement AIDC with Kolkata and Myanmar by the end of 2018. |
| BHUTAN | ATN BIS Router and UA service planned for 2015. |  |  |  |  |
| BRUNEI DARUSSALAM | ATN BIS Router planned for 2015 and AMHS planned for 2015 |  |  |  |  |
| CAMBODIA | BIS Router and AMHS installed. Cambodia (CATS) AMHS connected with Bangkok via VSAT IP link on 10 December 2013 | AVITECH | AIDC function and capability made available. Ready for testing with neighbors ATS Facilities starting from 2015-2016. | THALES which supports AIDC ICD Version 1. |  |
| CHINA | ATN Router and AMHS including NCC deployed in 2008 which is being upgraded to support ATN/IPS with target date of completion in December 2013. Tripartite BBIS trial completed with Bangkok and Hong Kong, China in Jan. 2003. ATN trial with Hong Kong using XOT over internet conducted in 2006, Further trials conducted in 2009. Plan for ATN/AMHS implementation with Hong Kong, China (2016). AMHS/ATN technical tests with Macau completed in 2009. Plan for ATN/AMHS implementation with Macau, China (2016). ATN/AMHS circuit with ROK put into operational use since June 2011. ATN/AMHS tests with India started from March 2011 using 64 Kbps landline. ATN and AMHS technical trial with Mongolia is TBD. Connection tests with Thailand is TBD Connection tests with Nepal is TBD | IN-HOUSE (Aero-Info Technologies Co., Ltd) | AIDC between some of ACCs within China has been implemented. AIDC between several other ACCs are being implemented. AIDC between Sanya and Hong Kong put in to operational use since 8 Feb 2007. AIDC between Qingdao and Incheon planned for 2015; Implemented between: Guangzhou with Nanning/Zhanjiang/Zhuhai; Nanning and Kunming/Guiyang/Zhanjiang in 2011; Zhanjiang/Haikou; Chengdu and Chongqing/Guiyang in 2011; Guiyang and Chongqing/Kunming in 2011; Started negotiation for implementation between Dalian and Incheon and Shanghai/Fukuoka. |  |  |
| HONG KONG, CHINA | Preliminary ATN/AMHS technical trials with China (Beijing) using VPN over Internet connection in 2006. Operational AMHS and BIS router accepted in July2009. ATN/AMHS circuit with Macao put into operation use in Dec. 2009. ATN/AMHS circuit with Bangkok put into operation use in Sept. 2014 ATN/AMHS interoperability tests with other adjacent communications centres commenced in late 2009, viz Taibei (2009), Japan (Planned Q4/2017), Philippines (Planned Q2/2016) and Viet Nam (Planned 2016) Plan for ATN/AMHS implementation with China (Beijing) (2016). | COMSOFT | AFTN-based AIDC with Sanya put into operational use in Feb 2007. AIDC trial with other adjacent ATS authorities for new ATC system to be commissioned by mid-2016. AIDC technical trial with Taibei conducted in 2010 and completed in 2012 and put into operational use in Nov. 2012 | Raytheon ATM system Support AIDC ICD Version 3 from mid 2016 |  |
| MACAO, CHINA | ATN/AMHS interoperability test with Beijing commenced in March 2009. ATN/AMHS circuit with Hong Kong put into operational use in end Dec. 2009. | COMSOFT | (Not applicable for using AIDC, looking into the possible application (some way) between TWR and ACC/APP). |  |  |
| COOK ISLANDS |  |  |  |  |  |
| DEMOCRATIC PEOPLE’S REPUBLIC OF KOREA | The ATN BIS Router and AMHS planned for in 2011. |  | With neighboring ACCs to be implemented |  |  |
| FIJI ISLANDS | ATN BIS Router and AMHS implemented | COMSOFT | AFTN based AIDC implemented between Nadi/ Brisbane, Auckland and Oakland. | - Support and implemented AIDC messaging: ABI, EST, CPL, CDN, ACP, TOC, AOC with all three centers - AIDC ICD version 2.0 implemented with Auckland and Oakland. - AIDC ICD Version 1.0 implemented with Brisbane |  |
| FRANCE (French Polynesia Tahiti) |  |  | Implementation of AIDC (based on Version 3) with adjacent centres (Oakland and Auckland) since 2009 |  |  |
| INDIA | Dual stack ATN/lp router and AMHS implemented at Mumbai in 2011 | COMSOFT | AIDC planned with Bangladesh, Myanmar, Thailand, Pakistan, Nepal, Seychelles, Malaysia, Indonesia, Sri Lanka, Kenya, Oman and Maldives Mauritius and Somalia. Successful AIDC trials done between Chennai-Kuala Lumpur, Chennai-Male, Ahmedabad-Karachi, Delhi-Karachi (One way towards Delhi) | 1) Raytheon at New Delhi, Mumbai and Chennai 2) Selex at Hyderabad and Bengaluru. 3) INDRA at 39 locations | 1) Major Indian airports and ATC centres have integrated ATS Automation Systems having AIDC capability. Successful AIDC trials have been carried out amongst major ATSUs within India. 2) AIDC implemented between Chennai and Mumbai. 3) AMHS implemented and working between A. BBIS: Mumbai-Singapore, Bangkok B: BIS: Mumbai, Kathmandu, Dhaka |
| INDONESIA | ATN BIS Router and AMHS planned for trial in 2009. Trial with Singapore planned. ATNBIS Router and AMHS are still ongoing trial with Singapore planned to complete by 2012. (Part D: AMHS Commission) | ELSA | Makasar and Brisbane has been on-going trial AIDC since 2013. Plan for its implementation with Brisbane 4Q2015; | Thales in Makasar which is able to support ICD Version 2. |  |
| JAPAN | ATN BBIS router and AMHS installed at 2000. Connection tests with USA 2000 - 2004 and put into operational use in 2005. ATN BBIS router (to apply to Dual Stack) and AMHS (to upgrade in 2015. The connection test with each country which is not currently connecting is started after update. | NEC | AIDC implemented between Fukuoka ATMC and Oakland ARTCC in 1998. AIDC implemented between Fukuoka ATMC and Anchorage ARTCC in 2005. AIDC implemented between Tokyo ACC/Fukuoka ACC and Incheon ACC in 2010. Implemented between Fukuoka and Incheon since June 2009. AIDC implemented between Fukuoka ACC/Naha ACC and Taibei ACC implemented . AIDC between Fukuoka ACC and Shanghai ACC under negotiation (2014) |  |  |
| KIRIBATI |  |  |  |  |  |
| LAO PDR | ATN BIS Router and AMHS completed, put into operation with Bangkok since 2Q 2015. | THALES | AIDC with Bangkok planned for 2016. Testing with Ha Noi for 2017, with Ho Chi Minh2017, With Cambodia for 2016 | THALES which is able support ICD Version 2. |  |
| MALAYSIA | ATN BIS Router completed 2007. AMHS planned for 2015. | FREQUENTIS | AFTN AIDC planned with Bangkok ACC – Middle 2Q2016. AIDC between Kuching and KK FIR already implemented in 2014 via AFTN. Between Kuala Lumpur and Chennai trial successful scheduled for operation from 1Q2016. Plan for trial with Singapore from Mid. November 1Q 2016. Plan for trial with Ho Chi Minh from 1Q 2016 Between Kota Kinabalu and Singapore 4Q2015 Kuching and Singapore for 1Q2016 Kota Kinabalu and Makassar 4Q2015 | SELEX which is able to support ICD Version 3. |  |
| MALDIVES | Planned for 2016 as existing AFTN was upgraded recently to make it compatible with protocols of interconnected AMHS systems and the flight plan format 12. |  | System is AIDC ready. Implementation with ACC’s (Chennai, Colombo, Mumbai, Melbourne and Mauritius) plan for 2017. | SELEX which is able to support ICD Version 3. |  |
| MARSHALL ISLANDS |  |  |  |  |  |
| MICRONESIA (EDERATED STATES OF) |  |  |  |  |  |
| Chuuk |  |  |  |  |  |
| Kosrae |  |  |  |  |  |
| Pohnpei |  |  |  |  |  |
| Yap |  |  |  |  |  |
| MONGOLIA | AMHS/AFTN gateway implemented 2012. ATNBIS router implemented in 2014. Coordinating with China using ATN/AMHS connection technical trials conducted in 2014. | COMSOFT | ATM automation system supports both AIDC and OLDI. Coordinating with Russia on OLDI connection in target date 2016. Coordinating with China on AIDC connection technical trial in progress. | INDRA Aircon 2100 supporting AIDC ICD Version 2. |  |
| MYANMAR | AMHS including ATFTN/AMHS gateway implemented in Nov. 2011 | THALES | ATM automation system capable to support AIDC in end of 2015. Plan for with Bangkok with target for implementation in 2016. | THALES |  |
| NAURU |  |  |  |  |  |
| NEPAL | BIS Router and AMHS commissioned with Kathmandu Mumbai circuit on 2 June 2014. | COMSOFT | AIDC between Kathmandu and Beijing and KTM-BBN and KTM-CCU planned for 2016 |  |  |
| NEW CALEDONIA | New router and AMHS planned at the end of 2013 with Nadi |  |  |  |  |
| NEW ZEALAND | Some external AMHS connections 2014. | COMSOFT | AIDC implemented between New Zealand, Australia, Fiji, Tahiti, Chile and USA. |  |  |
| PAKISTAN | ATN/AMHS considered as Phase II implemented since 2010. | COMSOFT | Implemented between Karachi and Lahore ACCs Plan to implement AIDC with Mumbai and Muscat for 2015 |  | Existing Radar system being upgraded. |
| PAPUA NEW GUINEA | Plans to create a newly duplicated digital communications line connecting with existing and new sites and AMHS system implemented in 4Q2014 | COMSOFT | Plan to implement with all neighboring FIRs in 3Q 2016 | COMSOFT which is able to support ICD Version 3 |  |
| PHILIPPINES | ATN G/G BIS Router/AMHS installed in 2006. Pending AMHS Interoperability tests moved to Q3/2015 both for Singapore and Hong Kong. AMHS trials with Singapore by end 2012 and Hong Kong planned in 2012. | COMSOFT | Technical Trials: On-going with Singapore, Ujung Pandang and Taipei ACCs; 2Q2016 – Hong Kong ACC; 1Q2017 Oakland Planned Implementation: 3Q2016 – Singapore ACC; 1Q2017 – Ujung Pandang ACC | THALES which is able to support ICD Version 2. |  |
| REPUBLIC OF KOREA | ATN/AMHS circuit with China put into operational use in June 2011. ATN/AMHS test with Japan to be conducted | SAMSUNG | AFTN based AIDC implemented between ACC and Fukuoka ATMC. AIDC between Incheon and Dalian under negotiation (2014) |  |  |
| SINGAPORE | AMHS implemented. ATN/AMHS circuit with India put into operational use in March 2011. ATN/AMHS circuit with UK put into operational use in March 2012. ATN/AMHS circuit with Thailand put into operational use in December 2014. On-going ATN/AMHS trial with Indonesia and Malaysia. Coordinating with Australia and Viet Nam to start ATN/AMHS trial in Q3 2015. | COMSOFT | Operational with Ho Chi Minh implemented July 2014. Technical trials with Malaysia (Kota Kinabalu, Kuching and Kuala Lumpur ATCCs) on going since Dec. 2014. Planned operational implementation from Dec. 2015. Technical trials with Manila ACC ongoing since Dec. 2014. Planned operational implementation in Nov. 2015. Planned technical trial with Indonesia plan from Dec. 2015. | THALES currently support s ICD Version 1 and to be upgraded to Version 3 in 2016 |  |
| SRI LANKA | ATN BIS Router Planned for 2013. AMHS (Domestic) and AMHS/AFTN Gateway implemented by Oct. 2011. Mumbai testing during Q3/Q4 2014 operational in Nov. 2014; Singapore testing in Q4 214 operational in Dec. 2014; Male testing in Q2 2015 operational date TBD. | IDS | Trials with Male’ planned for in 2017. Trial with Chennai on-going. Plan for implementation in 3Q2016 and with Melbourne plan for 3Q2015 and implementation for 1Q2017. | INTELCAN which is able to support ICD Version 3. |  |
| THAILAND | BBIS/BIS Routers already implemented. AMHS has been implemented since July 2011. Connection with Cambodia, India, Singapore, Hongkong China implemented. Pre-operational test (POT) with Bangladesh, Lao PDR, Malaysia completed, implementation planned for end of 2016. Interoperability Test (IOT) with Myanmar completed, pre-operational test planned for end of 2016. Interoperability Test with Beijing China, Italy and Vietnam planned for end of 2016. | AEROTHAI's AMHS System and Ubitech System | Initial Trial with Cambodia and Lao PDR underway. Coordination and initial trial with Malaysia and Myanmar by the end of 2016. Plan for implementation starting from 2017. | THALES which is being implemented with planned completion in Early 2017. AIDC feature supports APAC AIDC ICD V.3. |  |
| TONGA | AMHS planned for 2008. The provider is linked to the New Zealand AFTN |  |  |  | CPDLC and ADS-C is not considered for lower airspace |
| UNITED STATES | AMHS implemented. (Salt Lake City & Atlanta). Transition using AMHS when counter parts ready | IN-HOUSE | AFTN based AIDC implemented. | IN-HOUSE which is able to support APAC and NAT ICDs currently Version 2. |  |
| VANUATU |  |  |  |  |  |
| VIET NAM | BIS Routers planned for 2009. ATN/AMHS trial in 2010 and operation in 2012. ATN BIS Router AMHS in 2013 | IN-HOUSE | AFTN based AIDC implemented in 2009. Operational with Singapore in April 2014. Plan for trials with Lao. PDR. Cambodia, Malaysia 1Q 2015. |  |  |