INTERNATIONAL CIVIL AVIATION ORGANIZATION

WESTERN  AND CENTRAL  AFRICAN OFFICE

___________________________________________________________________________
FIFTEENTH Meeting of the RVSM Task Force

(DAKAR, 11 MAY,  2009)

___________________________________________________________________________

Agenda Item 1:	Review and follow-up of the Conclusions and Decisions of the Fourteenth meeting of APIRG  RVSM/RNAV/RNP Task Force (RVSM TF/14).

(Presented by the Secretariat)

SUMMARY This paper presents the report of the Fourteenth Meeting of the RVSM/RNAV/RNP Task Force. __________________________________________________________ References: RVSM/RNAV/RNP/14 Report.

1. 	Introduction

1.1 	The APIRG RVSM/RNAV/RNP Task Force was established pursuant to APIRG/13 Decision 13/58 in order to explore ways and means to develop guidance material and plan for the implementation of RVSM/RNAV/RNP in the AFI Region.

1.2 	Since then, beginning with the first meeting held in Dakar, Senegal, from 17 to 18 June 2002, the APIRG RVSM/RNAV/RNP Task Force met fourteen times to conduct its work. The Fourteenth  Meeting of the APIRG/RVSM/RNAV/RNP Task Force was  convened by ICAO in Nairobi  from 26 to 28 May 2008.  Copies of the all the Reports of the Task Force  meetings are posted to the ICAO website: icao.int/ESAF/RVSM programme.

2. 	Discussions

2.1 The Task Force/14 deliberated all the outstanding actions relating to the successful and timely implementation of the RVSM in the AFI region. In this regard the Task Force reviewed all issues regarding:

- the Comprehensive ARMA Report on: CRA, NSP, FHA and the PISC

- the AFI RVSM State Readiness Survey

- the Status of ATS Letters of Agreement/Procedure (LoA/LoP)

- the Switch-over Plan

- and the AFI RVSM Strategy/Action Plan

2.2 The TF/14 meeting formulated  14 conclusions and 1 decision (see Attachment to this paper).

2.3 Despite the fact that some concerns were raised regarding communications still below the desired standard for the implementation of RVSM in some States, the Task Force agreed that the implementation of RVSM in AFI should be pursued in a pragmatic manner and in detail following the steps in the updated strategy/action plan. In this regard, the meeting directed the PMT to pursue this communication problem with the selected States through a survey and make the final decision to implement RVSM on 25 September 2008, at the end of July 2008.

2.4 The PMT addressed the issue through its biweekly teleconferences. In view of  the progress made on communication, the final decision was taken by the 1st August telcon to maintain the implementation date.

3. 	Action Required

3.1 	The Task Force is invited to:

- note the report of the Fourteenth meeting of the RVSM/RNAV/RNP Task Force.

- take note of the achievement realized by the APIRG RVSM Task Force.

-------