APPENDIX A1

| AFI Region | PROJECT DESCRIPTION (DP) | DP N° AFI AIM/1 |
| --- | --- | --- |
| Programme | Title of the Project | Start | End |
| AIM (ICAO Programme Coordinator: George Baldeh) | Implementation of the provision of electronic terrain and obstacle data (e-TOD) (AFI Region) Project coordinator: TBD ( STATE ) Experts contributing to the project: ATM/AIM/SAR/SG-14 and APIRG/IIM/SG | 1/06/15 | 31/12/17 |
| Objective | Support the implementation of the provision of e-TOD by AFI States, and provide guidance to States on GIS acquisition and management. |
| Scope | The scope of the project contemplates the assessment and identification of implementation levels associated to the provision of electronic terrain and obstacle data. It contemplates the drafting of an Action plan and guides for the implementation of e-TOD to support developments in the provision of electronic terrain and obstacle data for the evolution of digital terrain models (DTM) to gradually improve electronic aeronautical charts and other similar products, with the support of tools such as the Geographical Information Systems (GIS). |
| Metrics | Number of States that have implemented GIS or automated systems. Guide-document with action plan approved. Number of States that establish SLAs. Main International Airports with Area 2 (eTOD) surveyed |
| Strategy | The conduction of project activities will be coordinated among project members, the Project Coordinator, and the Programme Coordinator, mainly through teleconferences (GoToMeeting application) and meetings that may be held within other scheduled events, based on the activities of the work programme. The Project Coordinator will coordinate with the Programme Coordinator for the inclusion of additional experts, if warranted by the tasks and works to be executed. The results of the work done will be submitted to the consideration and review of State experts in the form of a final consolidated document for analysis, review, and approval, and for presentation to the APIRG/20 by the Programme Coordinator. |
| Goals | Draft the Guide-document containing the objectives of the e-TOD project. 2015. Define the technical and e-TOD project specifications. 2015. Prepare the document containing the e-TOD technical specifications. 2015. Guide on the acquisition of a Geographical Information System (GIS). 2015. GIS implementation Manual. 2015. Available Methodology and tools for surveying Area 2. 2016 Main International Airports with Area 2 surveyed. 2016-2017 |
| Rationale | Compliance with the SARPs of Annexes 15 and 4 to facilitate the execution of performance-based air operations and to advance with the AIS-AIM Transition Roadmap. A close relationship with other projects is needed in order to obtain the operational requirements of the aforementioned applications and their respective tentative dates of implementation. |
| Related projects | This project is related to Project AFI ANFR B0 30/DATM “Implementation of the Quality Management System in the AIM units” in the AFI Region States. |
| Project deliverables | Relationship with the performance-based regional plan (PFF) | Responsible party | Status of implementation* | Delivery date | Comments |
| Survey on the status of eTOD implementation. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Generate follow-up report. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Develop Guide-Document with the objectives of the eTOD project. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Define the technical specification of the eTOD project. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Develop the document with the eTOD technical specifications. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Guide for the acquisition of a geographical information system (GIS). | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| GIS implementation manual. | PFF: AFI AIM/1 | TBD |  | 31/12/2015 |  |
| Present to States the different options available for surveying Area 2 | ASBU:BO30 DATM | TBD |  | 31/12/2015 |  |
| Conduct seminars for eTOD specialists, describing the plans and expected operational and economic benefits. | PFF: AFI AIM/1 ASBU:BO30 DATM | ICAO Coordinator |  | 31/12/2015 |  |
| Resources required | Designation of experts in the execution of some of the deliverables. More commitment by States to support the designated Coordinators and experts. Funds to conduct the meetings, missions and to translate reports, regional guides and manuals. Likewise, participants must be given facilities to participate in Go To Meetings. Funds to conduct audit trials. States could cover the cost of trials by their lead auditors, since the experience obtained will contribute to improve the system. Likewise, participants must be given facilities to participate in GoTo Meetings. |

*Grey		Task not started

Green 		Activity underway as scheduled

Yellow		Activity started with some delay but expected to be completed on time

Red		It has not been possible to implement this activity as scheduled; mitigating measures are required

APPENDIX A 2

| AFI Region | PROJECT DESCRIPTION (DP) | DP N° AFI AIM/2 |
| --- | --- | --- |
| Programme | Title of the Project | Start | End |
| AIM (ICAO Programme Coordinator: George AY Baldeh) | AFI AIM/2: Implementation of Aeronautical Information Exchange Systems (AIXM) (AFI) Project coordinator: TBD Experts contributing to the project: ATM/AIM/SAR/SG-14 and APIRG/IIM/SG | 1/01/16 | 31/12/16 |
| Objective | Prepare an action plan to be implemented by States for the application of the aeronautical information/data exchange model. |
| Scope | The scope of the project contemplates the evaluation and identification of automation levels associated to the integration of the aeronautical information and data exchange model in the Region, through surveys, the identification of database providers, and the follow-up on the development of SARPs on this matter. |
| Metrics | Number of States that have implemented an Action Plan for data exchange systems. |
| Goals | Complete all the documentation needed by States before 31/12/16. |
| Strategy | Project activities will be coordinated among project members, the Project Coordinator, and the Programme Coordinator, mainly through teleconferences (GoToMeeting application). Seminars/meetings are scheduled in accordance with work programme activities. The Project Coordinator will coordinate with the Programme Coordinator for the inclusion of additional experts, if warranted by the tasks and work to be performed. Coordination will take place between States in AFI Region and Stakeholders. The results of the work done will be submitted to the consideration and review of State experts in the form of a final consolidated document for analysis, review, and approval, and for presentation to the APIRG Infrastructure and Information Management Sub-Group (IIM/SG) by the Programme Coordinator. |
| Rationale | Integrate aeronautical information so as to permit the interoperability of ATM systems while preserving safety, applying the information exchange models. |
| Related projects | This project is related to Project AFI ANFR B0 30/DATM “Implementation of the Quality Management Systems in the AIM units in AFI States”. |
| Project deliverables | Relationship with the performance-based regional plan (PFF) | Responsible party | *Status of Implementation | Delivery date | Comments |
| Survey of the provision of IAIP, using a table. | PFF: AFI AIM/2 | TBD |  | 31/12/15 |  |
| Circulation of IAIP survey to States | PFF: AFI AIM/2 | TBD |  | 31/12/15 |  |
| Collection and updating | PFF: AFI AIM/2 | TBD |  | 31/12/15 |  |
| Collection of experiences in AFI States with the electronic AIP | PFF: AFI AIM/2 | TBD |  | 31/12/15 |  |
| Analyse Eurocontrol AIXM specifications | PFF: AFI AIM/2 | TBD |  | 31/12/16 |  |
| Organise AIXM seminar | PFF: AFI AIM/2 | ICAO coordinator |  | August 16 |  |
| Develop guidance material | ASBU: BO30 DATM | TBD |  | 31/12/16 |  |
| Develop AIXM action plan for the States | PFF: AFI AIM/01 ASBU: BO30 DATM | TBD |  | 31/12/16 |  |
| Resources required | Designation of experts in the execution of some of the deliverables. Commitment by States to support the coordinators and experts. Funds to conduct the meetings, missions and to translate reports, regional guides and manuals. Likewise, participants must be given facilities to participate in Go To Meetings. Funds to conduct audit trials. States could cover the cost of trials by their lead auditors, since the experience obtained will contribute to improve the system. Likewise, participants must be given facilities to participate in GoTo Meetings. |

*Grey	Task not started

Green	Activity underway as scheduled

Yellow	Activity started with some delay but expected to be completed on time

Red	It has not been possible to implement this activity as scheduled; mitigating measures are required

APPENDIX A3

| AFI Region | PROJECT DESCRIPTION (DP) | DP N° AFI AIM/3 |
| --- | --- | --- |
| Programme | Title of the Project | Start | End |
| AIM (ICAO Programme Coordinator: George A Baldeh) | Assessment and development of QMS applied to AIM in AFI States Project coordinator: TBD (State) Experts contributing to the Project: ATM/AIM/SAR/SG-14 and APIRG/IIM/SG | 1/6/2015 | 1/06/16 |
| Objective | Implement guides applicable to the quality management system in a digital/electronic AIM environment in the AFI Region, based on the regional performance objectives of the AFI performance-based implementation plan. |
| Scope | The scope of the project contemplates the assessment and identification of implementation levels associated to quality management in AIM services in the Region. Drafting of an action plan and guides for the implementation of QMS in a digital/electronic AIM environment. |
| Metrics | Percentage of States with ISO 9001:2008 QMS certification. |
| Goals | 60% of States with the ISO standard 9001:2008 implemented by December 2015, and certified by 2016. |
| Strategy | Project activities will be coordinated among project members, the Project Coordinator, and the Programme Coordinator, mainly through teleconferences (GoToMeeting application) and meetings that may be held within other scheduled events, based on the activities of the work programme. The Project Coordinator will coordinate with the Programme Coordinator for the inclusion of additional experts, if warranted by the tasks and work to be performed. The results of the work done will be submitted to the consideration and review of State experts in the form of a final consolidated document for analysis, review, and approval, and for presentation to the APIRG Infrastructure and Information Management Sub-Group (IIM/SG) by the Programme Coordinator. |
| Rationale | The quality management system in AIM services must provide users the required guarantee and assurance that the aeronautical information/data distributed meets quality requirements in terms of accuracy, resolution and integrity. There needs to be a close relationship with other projects in order to collect the operational requirements of the aforementioned applications and their respective tentative dates of implementation. |
| Related projects | This project is related to Projects AFI ANFR B0 30/DATM “Implementation of the provision of electronic terrain and obstacle data e-TOD” and “Implementation of Aeronautical Information Exchange Systems (AIXM)”. |
| Project deliverables | Relationship with the performance-based regional plan (PFF) | Responsible party | Status of imple- Mentation* | Delivery date | Comments |
| Prepare surveys to establish the levels of compliance and implementation of AIM-QMS based on ICAO guides | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Circulate surveys to the States | PFF: AFI AIM/3 | ICAO coordinator |  | 31/12/15 |  |
| Collect and tabulate the information of the States | PFF: AFI AIM/3 | ICAO coordinator |  | 31/12/15 |  |
| Description of steps for QMS implementation. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| QMS self-assessment questionnaire | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Template with QMS assessment results | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| QMS implementation plan | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| QMS procedures and preventive actions. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| QMS internal audit procedure. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Procedure for controlling AIS service management system records | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Procedure for drafting QMS documents. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Service control procedure – QMS non-conforming products. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| Procedures for controlling the documents of the AIS service management system. | PFF: AFI AIM/3 | TBD |  | 31/12/15 |  |
| SLA with service providers to ensure the quality of the information and the AIM data exchange. | PFF: AFI AIM/3 | TDB |  | 31/12/15 |  |
| Collect certifications and produce report on the status of ISO 9001:2008 certifications in the AFI Region | PFF: AFI AIM/3 | ICAO coordinator |  | 31/12/15 |  |
| Resources required | Designation of experts in the execution of some of the deliverables. More commitment by States to support the designated coordinators and experts. Funds to conduct the meetings, missions and to translate reports, regional guides and manuals. Likewise, participants must be given facilities to participate in Go To Meetings. Funds to conduct audit trials. States could cover the cost of trials by their lead auditors, since the experience obtained will contribute to improve the system. Likewise, participants must be given facilities to participate in GoTo Meetings. |

*Grey	Task not started

Green	Activity underway as scheduled

Yellow	Activity started with some delay but expected to be completed on time

Red	It has not been possible to implement this activity as scheduled; mitigating measures are required

- END –